Sprint Checkpoint Meeting

Release: 5.0	Sprint: 1

Date: 5/18/18

Start time: 6:15

End time:

Attendees: Orlando Arnosa, Jose Perez, Uchenna Ohaeto

The total hours put so far by all team members are 140 of 270:

- Frank Segui

  - 27 of 54 hours

- Jose Gabriel Perez Clark

  - 27 of 54 hours

- Orlando Arnosa

  - 31 of 54 hours

- Richard Jimenez

  - 30 of 54 hours

- Uchenna Ohaeto

  - 25 of 54 hours

Status, completeness, and decision made for each user story:

- Frank Segui

# Feasibility Study #2662

    - Status: OnGoing

    - Completeness: 20%

    - Decision: Prioritize

- Jose Gabriel Perez Clark

# Feasibility Study #2662

    - Status: OnGoing

    - Completeness: 20%

    - Decision: Prioritize

- Orlando Arnosa

  - Backlog Workshop #2669

    - Status: OnGoing

    - Completeness: 20%

    - Decision: Continue

- Richard Jimenez

# Feasibility Study #2662

    - Status: OnGoing

    - Completeness: 20%

    - Decision: Prioritize

- Uchenna Ohaeto

  - Backlog Workshop #2669

    - Status: OnGoing

    - Completeness: 20%

    - Decision: Continue