Daily Scrum Meeting Minutes:

Release: 5.0	Sprint: 1

Date: 05/14/2018

Start time: 12:00 PM

End time: 7:45 PM

Attendees: Jesus Cabrera, Jose A. Gonzalez, Felipe Zuniga, Elisa Moral, Luis Averhoff, Tariq Juman, Abraham Saiovici, Uchenna Ohaeto, Rafael Leal, Orlando Arnosa, Carlos J Lores, Mark Cameron, Hamza Salem, Dane E. Parchment Jr., Andrew Sanzetenea. Rafael Fernandez, Ledian Nunez, Noel Gonzalez, Alejandro Vidal, Dario Gonzalez

Abraham Saiovici:

- How many hours did I work since the last meeting?

  - Five and a half hours

- What was done since the last scrum meeting?

  - Since last meeting, I defined what part of the application I want to work on and submitted my individual proposal.

- What is planned to be done until the next scrum meeting?

  - By next scrum meeting, I hope to have concretized the team that I am working with and the exact features we will be working on.

- What are the hurdles?

  - Finding one or two more members to join our team.

Alejandro Vidal Abrahantes:

- How many hours did I work since the last meeting?

  - 8

- What was done since the last scrum meeting?

  - Create and Submit Team proposal video. Creating team's meeting schedule.

  - Creating user stories and tasks in mingle to discuss in our team sprint planning.

- What is planned to be done until the next scrum meeting?

  - Start working in the feasibility study.

- What are the hurdles?

  - None

Alvaro De Castro:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Andrew Sanzetenea:

- How many hours did I work since the last meeting?

  - 8

- What was done since the last scrum meeting?

  - Watched proposals of classmates

  - Wrote script for proposal

  - Started making video

- What is planned to be done until the next scrum meeting?

  - Post video to proposal channel, find team to begin working on sprint 1

- What are the hurdles?

  - Finding a team

Carlos J Lores:

- How many hours did I work since the last meeting?

  - 7 hours

- What was done since the last scrum meeting?

  - Started the user stories for sprint 1.

  - Connected with teammates about the feasibility study.

  - Looked over code and connected with team to coordinate sprint 1 duties

- What is planned to be done until the next scrum meeting?

  - Start sprint 1, review code and start coordinating with team in my personal duties to start implementing some work.

  - Delegate duties within team and myself.

- What are the hurdles?

  - Learning the necessary materials.

Dane E Parchment jr:

- How many hours did I work since the last meeting?

  - 6 hours

- What was done since the last scrum meeting?

  - Worked with team to figure out proposal and tasks.

  - Came to conclusion about how Agent users should work. I

  - Figuring out what Sprint 1 duties should be.

- What is planned to be done until the next scrum meeting?

  - Finishing proposal and then working on said proposal.

  - Review code of project to properly implement features of the Sprint.

  - Dividing the tasks for sprint 1 and then delegating them to team members.

- What are the hurdles?

  - Figuring out how to implement Agent user properly, need to figure out what the database being used is.

Daniel Rene Garcia:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Dario Gonzalez:

- How many hours did I work since the last meeting?

  - 5 hours

- What was done since the last scrum meeting?

  - Ironing out of team project proposal

- What is planned to be done until the next scrum meeting?

  - The project proposal should be submitted and approved by then

- What are the hurdles?

  - Working out the actual design for the new features proposed

Elisa Moral Perez:

- How many hours did I work since the last meeting?

  - I worked since the last meeting 10 hours

- What was done since the last scrum meeting?

  - I was watching videos of the project presentation of my peers. Also, I was watching some tutorial on how to create user stories and other tutorials related to the project. In addition, I was preparing what we want to say in my group project presentation.

- What is planned to be done until the next scrum meeting?

  - Feasibility study and I’m planning to create some user stories.

- What are the hurdles?

  - Not hurdles

Felipe Zuniga Carlier:

- How many hours did I work since the last meeting?

  - 6 hours

- What was done since the last scrum meeting?

  - Team Proposal Video

- What is planned to be done until the next scrum meeting?

  - Feasibility Study, Scrum Times and feature backlog

- What are the hurdles?

  - Coordinating our teams schedules appropriately.

Frank Segui:

- How many hours did I work since the last meeting?

  - 8 hours

- What was done since the last scrum meeting?

  - Personal Feature Proposal and Formed Team for Find an Agent

- What is planned to be done until the next scrum meeting?

  - Finish Sprint Planning and Team video proposal

- What are the hurdles?

  - N/A

Grace Elizabeth Deehl:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Hamza Naief Salem:

- How many hours did I work since the last meeting?

  - 7 hours

- What was done since the last scrum meeting?

  - I have finished my proposal video and started forming a team.

- What is planned to be done until the next scrum meeting?

  - Finish the team proposal video and finish forming team for the project.

- What are the hurdles?

  - None

Irma Castillo-koelig:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Jessiel Benitez:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Jesus E Cabrera domingo:

- How many hours did I work since the last meeting?

  - 18

- What was done since the last scrum meeting?

  - Familiarize with the project. Personal proposal video and team proposal video.

- What is planned to be done until the next scrum meeting?

  - Meet with my teammate Alejandro Vidal to plan the Project.

- What are the hurdles?

  - No hurdles for now, but with all certainty they will come.

Jose Antonio Gonzalez:

- How many hours did I work since the last meeting?

  - 8 hours

- What was done since the last scrum meeting?

  - Video proposal, finishing up feature videos, studying real estate market.

- What is planned to be done until the next scrum meeting?

  - Join a team, do team planning, and team proposal. Interview a real estate agent for tips. Setting up desktop environment for breazehome.

- What are the hurdles?

  - None

Jose Gabriel Perez Clark:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Ledian Nunez:

- How many hours did I work since the last meeting?

  - 8 hours and 30 minutes

- What was done since the last scrum meeting?

  - Researched and comparison of similar features on top ten similar websites

  - Started the feasibility proposal

  - Started working on the list of possible features to be implemented

- What is planned to be done until the next scrum meeting?

  - Complete the feasibility report

- What are the hurdles?

  - none

Luis Manuel Averhoff:

- How many hours did I work since the last meeting?

  - 6 Hours

- What was done since the last scrum meeting?

  - Continued Looking through the codebase and created the Scrum time schedule for the team.

- What is planned to be done until the next scrum meeting?

  - Work on the feasibility study, setup the development environment and create the user story backlog.

- What are the hurdles?

  - None so far but we all know that won’t last for long.

Mark Anthony Cameron:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on team proposal video and discussed in general how to approach our problem with teammates

- What is planned to be done until the next scrum meeting?

  - Feasibility study and user story backlog workshop, as well as setup development environment

- What are the hurdles?

  - N/A

Nicolas Andres Gonzalez:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Noel Gonzalez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Personal feature video proposal

- What is planned to be done until the next scrum meeting?

  - Team video proposal, sprint planning video

- What are the hurdles?

Orlando Arnosa:

- How many hours did I work since the last meeting?

  - 7 hours

- What was done since the last scrum meeting?

  - Since the last meeting, a project idea was proposed and the video with that proposal was made. I have also found a team willing to work on the feature I had proposed.

- What is planned to be done until the next scrum meeting?

  - Team needs to be organized and the proposal video needs to be submitted as we begin to plan the rest of the sprints.

- What are the hurdles?

  - None

Rafael Fernandez Jr:

- How many hours did I work since the last meeting?

  - 8

- What was done since the last scrum meeting?

  - Completed the team proposal, identified and researched competitors, created the feasibility study document, completed several sections of the document.

- What is planned to be done until the next scrum meeting?

  - Complete the feasibility study and it’s video

- What are the hurdles?

  - Identifying key features to be included in our project

  - Creating a plan to implement the features

  - Beginning to define user stories

Rafael Leal Mccormack:

- How many hours did I work since the last meeting?

  - 6 hours

- What was done since the last scrum meeting?

  - Team proposal video and research

- What is planned to be done until the next scrum meeting?

  - Feasibility study, decide our meeting times and work on feature backlog

- What are the hurdles?

  - None for now

Richard Jimenez:

- How many hours did I work since the last meeting?

  - I have worked 4 hours on and off

- What was done since the last scrum meeting?

  - Setting up individual proposal project

- What is planned to be done until the next scrum meeting?

  - Team proposal video

- What are the hurdles?

  - None for now

Sebastian Antonio Buccollini:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Tariq Juman:

- How many hours did I work since the last meeting?

  - 6 Hours

- What was done since the last scrum meeting?

  - Team proposal video

- What is planned to be done until the next scrum meeting?

  - Feasibility study video and getting development environment ready

- What are the hurdles?

  - N/A

Taufiq Bin Islam:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Uchenna Ohaeto:

- How many hours did I work since the last meeting?

  - 5 hours

- What was done since the last scrum meeting?

  - Planning for team formation

- What is planned to be done until the next scrum meeting?

  - Plan to discuss our plans for this project and then record and submit team video. Additionally, the group has to agree on meeting times and connect.

- What are the hurdles?

  - N/A