Daily Scrum Meeting Minutes:

Release: 5.0	Sprint: 1

Date: 5/18/18

Start time: 18:00

End time: 18:15

Attendees: Richard Jimenez, Orlando Arnosa, Jose Perez, Frank Segui, Uchenna Ohaeto

Frank Segui:

- How many hours did I work since the last meeting?

  - 5 hours

- What was done since the last scrum meeting?

  - Worked on the tasks for feasibility study

- What is planned to be done until the next scrum meeting?

  - Work in the feasibility matrix

- What are the hurdles?

  - None

Jose Gabriel Perez Clark:

- How many hours did I work since the last meeting?

  - 5.5

- What was done since the last scrum meeting?

  - Analysed examples of the find agent feature in competitors sites.

  - Started document and presentation for feasibility

- What is planned to be done until the next scrum meeting?

  - Advance in the feasibility story and prepare a video.

- What are the hurdles?

  - None.

Orlando Arnosa:

- How many hours did I work since the last meeting?

  - 6 hours

- What was done since the last scrum meeting?

  - Began working on user stories and product backlog.

- What is planned to be done until the next scrum meeting?

  - Input all user stories in a prioritized list in the product backlog

  - Create video for product backlog

- What are the hurdles?

  - None

Richard Jimenez:

- How many hours did I work since the last meeting?

  - 5 hours

- What was done since the last scrum meeting?

  - Started creating ansible-galaxy script & going to create stories for each task

- What is planned to be done until the next scrum meeting?

  - Continuation of ansible script

- What are the hurdles?

  - None

Uchenna Obicha Ohaeto:

- How many hours did I work since the last meeting?

  - 5

- What was done since the last scrum meeting?

  - Additional research concerning our project

- What is planned to be done until the next scrum meeting?

  - Work due tonight

- What are the hurdles?

  - n/a