Daily Scrum Meeting Minutes:

Release: 5.0	Sprint: 1

Date: 5/23/18

Start time: 18:00

End time: 18:15

Attendees: Orlando Arnosa, Uchenna Ohaeto, Richard Jimenez, Frank Segui, Jose Gabriel Perez Clark

Frank Segui:

- How many hours did I work since the last meeting?

  - 5

- What was done since the last scrum meeting?

  - Created path of how we are going to develop local scoop

- What is planned to be done until the next scrum meeting?

  - Brainstorm list of stories we are going to add to the backlog

- What are the hurdles?

  - None

Jose Gabriel Perez Clark:

- How many hours did I work since the last meeting?

  - 5

- What was done since the last scrum meeting?

  - Discuss and plan the work ahead as well as needed epics and stories.

- What is planned to be done until the next scrum meeting?

  - Prepare stories and dev environment.

- What are the hurdles?

Orlando Arnosa:

- How many hours did I work since the last meeting?

  - 6 hours and 10 minutes

- What was done since the last scrum meeting?

  - Plan workload for rest of the project

  - Discuss user stories that will need to be created

- What is planned to be done until the next scrum meeting?

  - Continue developing user stories

  - Work on development environment

- What are the hurdles?

  - None

Richard Jimenez:

- How many hours did I work since the last meeting?

  - 5

- What was done since the last scrum meeting?

  - Discussed user stories

- What is planned to be done until the next scrum meeting?

  - Prepare stories dev env

- What are the hurdles?

  - None

Uchenna Ohaeto:

- How many hours did I work since the last meeting?

  - 5

- What was done since the last scrum meeting?

  - Met to discuss plans for moving forward. Decided enhancements should come last.

- What is planned to be done until the next scrum meeting?

  - Start drafting stories

- What are the hurdles?

  - n/a