Daily Scrum Meeting Minutes:

Release: 5.0	Sprint:1

Date: 5/25/18

Start time: 6:00 pm

End time: 6:15 pm

Attendees: Jose Perez, Orlando Arnosa, Richard Jimenez , Frank  Segui

Frank Segui:

- How many hours did I work since the last meeting?

  - 5 hours

- What was done since the last scrum meeting?

  - Stories for backlog

- What is planned to be done until the next scrum meeting?

  - Sprint review, Sprint retrospective, Videos

- What are the hurdles?

  - None

Jose Gabriel Perez Clark:

- How many hours did I work since the last meeting?

  - 5

- What was done since the last scrum meeting?

  - Make stories and prepare for the presentation.

- What is planned to be done until the next scrum meeting?

  - Record and submit backlog and other videos.

- What are the hurdles?

  - Finding a new feature and starting over delayed our work.

Orlando Arnosa:

- How many hours did I work since the last meeting?

  - 7 hours and 40 minutes

- What was done since the last scrum meeting?

  - Work on user stories and plan who is working on which stories

- What is planned to be done until the next scrum meeting?

  - Create videos and submit all documentation for sprint 1

- What are the hurdles?

  - none

Richard Jimenez:

- How many hours did I work since the last meeting?

  - 5

- What was done since the last scrum meeting?

  - Determine who’s working on which story

- What is planned to be done until the next scrum meeting?

  - Create videos and submit all docs for sprint 1

- What are the hurdles?

  - None

Uchenna Ohaeto:

- How many hours did I work since the last meeting?

  - 5

- What was done since the last scrum meeting?

  - Created stories for sprint 2

- What is planned to be done until the next scrum meeting?

  - Record videos: Review, retro, dev environment

- What are the hurdles?

  - n/a