\Sprint Retrospective Meeting Minutes

Release: 5.0	Sprint: 1

Date: 5/25/18

Start time: 6:15

End time: 7:30

Attendees: Orlando Arnosa, Richard Jimenez, Jose Perez, Uchenna Ohaeto, Frank Segui

What went wrong?

- Did we do a good job estimating our team's velocity?

  - Frank Segui

  - Velocity could be better, we changed feature, and we were still getting used how to work together in the project.

  - Jose Gabriel Perez Clark

  - We did a good estimate but we had to change features, redoing feasibility, which messed with the planned work.

  - Orlando Arnosa

  - We did fine, but it could be improved. Since we had to switch our feature it set us back quite a bit.

  - Richard Jimenez

  - I think we did a good job based on our teams velocity. The only thing that slowed us down was the switching of the feature.

  - Uchenna Ohaeto

  - I think there is a lot of room for improvement. I believe as we begin to work on real stories, our velocity estimations should be much more accurate.

- Did we do a good job estimating the points (time required) for each user story?

  - Frank Segui

  - Product backlog took longer than expected and feasibility was shorter.

  - Jose Gabriel Perez Clark

  - The initial time estimation seemed appropriate but feasibility ended needing to be rushed and redone due to changing features.

  - Orlando Arnosa

  - Time distribution for the stories were distributed well although we took longer than expected working on the product backlog as it was difficult to agree on some ideas for the feature.

  - Richard Jimenez

  - Time distribution was perfect. We worked early in the stories that were going to take longer but luckily as a team we helped each other and got immediate feedback from each other.

  - Uchenna Ohaeto

  - Our time distribution was a bit better. Our estimation for the conduction of the feasibility study was a bit short of the time we actually had to spend completing it.

- Did each team member work as scheduled?

  - Frank Segui

  - Team worked as scheduled.

  - Jose Gabriel Perez Clark

  - We worked on the arranged times and had the standup on time.

  - We met partially in person partially in calls when needed.

  - Orlando Arnosa

  - We worked as scheduled and tried to meet as often as possible on google hangouts to discuss ideas and iron out issues.

  - Richard Jimenez

  - Each team member worked as scheduled. We always met up on our team sprint meetings and did everything in group for this sprint every step on google docs.

  - Uchenna Ohaeto

  - Yes each team member was present during the agreed hours and was available to call.

What went right?

- Frank Segui

- We were all consistently available on the same time.

- The change of feature went well.

- Jose Gabriel Perez Clark

- Meetings consistent and good communication.

- The sudden change of feature was handled quickly by the team.

- Orlando Arnosa

- We were able to meet up almost on a daily basis to discuss everything about the project and the feature we are implementing.

- Richard Jimenez

- Meeting up on a daily basis and getting a clear decisions on any and everything that was getting questioned.

- Uchenna Obicha Ohaeto

- We completed all of our critical tasks. We ran into a roadblock with a change in  projects but we were able to recover and work on the stories.

How to address the issues in the next sprint?

- How to improve the process?

  - Frank Segui

  - We need to keep a google docs for every meeting, so we can have a clear description of what was agreed.

  - Jose Gabriel Perez Clark

  - Keep more information of the decision of each meeting.

  - Some tasks work need to be more organized.

  - Orlando Arnosa

  - Creating a central doc to put our ideas together as Frank said, would help in clarifying exactly what we agree upon after a team meeting.

  - Richard Jimenez

  - I agree with Frank, a google doc will be very useful for future sprints.

  - Uchenna Ohaeto

  - In the next sprint, we need to be more on top of our tasks and not wait until the last minute to do things. Also we need to be prepared for any obstructions that may occur.

- How to improve the product?

  - Frank Segui

  - Execute the planned work for next sprints.

  - Jose Gabriel Perez Clark

  - Completing the planed stories will provide an improvement to user experience and the usability of the site.

  - Orlando Arnosa

  - Begin to view the current code to see what needs to be improved, or redone.

  - View competitor features to see what can be implemented to improve our feature.

  - Richard Jimenez

  - Keep researching competitors website to see what they have and include that but also go out of the box and think of features that will be useful for our customers that our competitors don’t have to stand out.

  - Uchenna Ohaeto

  - Enhance the existing features that are expected to function properly but do not.