Sprint Checkpoint Meeting

Release: 5.0	Sprint: 2

Date: 6/1/18

Start time: 6:15 pm

End time: 7:00 pm

Attendees: Orlando Arnosa, Uchenna Ohaeto, Richard Jimenez, Frank Segui, Jose Gabriel Perez Clark

The total hours put so far by all team members are 109 of 245:

- Frank Segui

  - 29 of 49 hours

- Jose Gabriel Perez Clark

  - 21 of 49 hours

- Orlando Arnosa

  - 19 of 49 hours

- Richard Jimenez

  - 20 of 49 hours

- Uchenna Obicha Ohaeto

  - 20 of 49 hours

Status, completeness, and decision made for each user story:

- Frank Segui

  - <2670 Setting the Development Environment>

    - Status: <Completed>

    - Completeness:100%

  - <2800 Hazard Zones>

    - Status: <OnGoing>

    - Completeness: <2%>

    - Decision: <Prioritize>

- Jose Gabriel Perez Clark

  - <2670 	 Setting the Development Environment>

    - Status: <Completed>

    - Completeness:100%

  - <2798 Crime Information>

    - Status: <OnGoing>

    - Completeness:5%

    - Decision: Continue

- Orlando Arnosa

  - [breazehome/#2670] Setting the Development Environment

    - Status: Completed

  - [breazehome/#2792] Create Page for Local Scoop Feature

    - Status:OnGoing

    - Completeness: 15%

    - Decision: Prioritize

  - [breazehome/#2796] Search Local Scoop by City

    - Status: NotStarted

    - Completeness: 0%

    - Decision: Continue

- Richard Jimenez

  - [breazehome/#2670] Setting the Development Environment

    - Status: Completed

  - [breazehome/#2799] Local Schools

    - Status:OnGoing

    - Completeness: 5%

    - Decision: Continue

- Uchenna Obicha Ohaeto

  - [breazehome/#2670] Setting the Development Environment

    - Status: <Complete>

  - [breazehome/#2795] Nearby Amenities

    - Status: <OnGoing>

    - Completeness: <3%>

    - Decision: <Continue>