Daily Scrum Meeting Minutes:

Release: 5.0	Sprint: 2

Date: 5/29/18

Start time: 18:00

End time: 18:15

Attendees: Uchenna Ohaeto, Richard Jimenez, Orlando Arnosa, Jose Perez, Frank Segui

Frank Segui:

- How many hours did I work since the last meeting?

  - 17

- What was done since the last scrum meeting?

  - Env setup

- What is planned to be done until the next scrum meeting?

  - Env setup

  - Spring Planning

- What are the hurdles?

  - Finishing env setup

Jose Gabriel Perez Clark:

- How many hours did I work since the last meeting?

  - 8h

- What was done since the last scrum meeting?

  - .Minor progress in the env setup.

- What is planned to be done until the next scrum meeting?

  - Prepare and record sprint 2 planing.

  - Finish env setup as soon as possible.

- What are the hurdles?

  - Dev setup giving some unexpected and undocumented behaviour.

Orlando Arnosa:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Sprint review

  - Sprint retrospective

- What is planned to be done until the next scrum meeting?

  - Finishing setting up the development environment

  - Complete sprint planning

- What are the hurdles?

  - none

Richard Jimenez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Sprint review and sprint retrospective

- What is planned to be done until the next scrum meeting?

  - Finishing setting up dev env and create video for it

- What are the hurdles?

  - none

Uchenna Ohaeto:

- How many hours did I work since the last meeting?

  - 5

- What was done since the last scrum meeting?

  - More work on end of sprint videos and documentation. Worked on getting environment set up

- What is planned to be done until the next scrum meeting?

  - Record videos: Finalize environment setup

- What are the hurdles?

  - n/a