Daily Scrum Meeting Minutes:

Release: 5.0	Sprint: 2

Date: 5/30/2018

Start time: 18:00

End time: 18:15

Attendees: Frank Segui, Richard Jimenez, Jose Gabriel Perez, Uchenna Ohaeto

Frank Segui:

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Spring Planning

- What is planned to be done until the next scrum meeting?

  - Dev Setup

  - Start working on Hazards

- What are the hurdles?

  - None

Jose Gabriel Perez Clark:

- How many hours did I work since the last meeting?

  - 5

- What was done since the last scrum meeting?

  - Spring 2 planning and worked on my dev setup.

- What is planned to be done until the next scrum meeting?

  - Sync with the rest of the team in dev setup.

  - Start improving crime.

- What are the hurdles?

  - Some issues with the dev environment.

Orlando Arnosa:

- How many hours did I work since the last meeting?

  - 7

- What was done since the last scrum meeting?

  - Worked on development environment

  - Sprint Planning

- What is planned to be done until the next scrum meeting?

  - Finalize setting up the development environment

  - Familiarize with current code

- What are the hurdles?

  - None

Richard Jimenez:

- How many hours did I work since the last meeting?

  - 5

- What was done since the last scrum meeting?

  - Worked on development env.

- What is planned to be done until the next scrum meeting?

  - Set everything up for dev env. Help others if needed and then help create video

- What are the hurdles?

  - none

Uchenna Ohaeto:

- How many hours did I work since the last meeting?

  - 5

- What was done since the last scrum meeting?

  - Worked on recording the planning meeting video. Worked on my development environment

- What is planned to be done until the next scrum meeting?

  - Plan to finish setting up the dev environment tonight

- What are the hurdles?

  - n/a