Daily Scrum Meeting Minutes:

Release: 5.0	Sprint: 2

Date: 5/31/18

Start time: 18:00

End time: <Enter the end time of the meeting>

Attendees: Richard Jimenez, Uchenna Ohaeto, Orlando Arnosa, Jose Perez

Frank Segui:

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Env Setup

- What is planned to be done until the next scrum meeting?

  - Set DB

  - Set Shared Repo

- What are the hurdles?

  - Hours

Jose Gabriel Perez Clark:

- How many hours did I work since the last meeting?

  - 6

- What was done since the last scrum meeting?

  - Finished dev environment for all team members. Prepare video.

- What is planned to be done until the next scrum meeting?

  - Look for how to populate the db with data

- What are the hurdles?

Orlando Arnosa:

- How many hours did I work since the last meeting?

  - 5 hours 50 minutes

- What was done since the last scrum meeting?

  - Finalized development environment setup

- What is planned to be done until the next scrum meeting?

  - Populate database

  - Begin working on setting up local scoop page

- What are the hurdles?

  - None

Richard Jimenez:

- How many hours did I work since the last meeting?

  - 5

- What was done since the last scrum meeting?

  - Finished env. Set up

- What is planned to be done until the next scrum meeting?

  - Populating the DB with table information

- What are the hurdles?

  - None at the moment.

Uchenna Ohaeto:

- How many hours did I work since the last meeting?

  - 5

- What was done since the last scrum meeting?

  - Finished environment setup

- What is planned to be done until the next scrum meeting?

  - Populating the DB and starting work

- What are the hurdles?

  - n/a