Daily Scrum Meeting Minutes:

Release: 5.0	Sprint: 2

Date: 06/01/2018

Start time: 6:00PM

End time: 6:15PM

Attendees: Richard Jimenez, Orlando Arnosa, Frank Segui, Uchenna Ohaeto, Jose G Perez

Frank Segui:

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Shared github repository

  - Looked over code

- What is planned to be done until the next scrum meeting?

  - Sprint planning

  - Start working on hazards back end

- What are the hurdles?

  - None

Jose Gabriel Perez Clark:

- How many hours did I work since the last meeting?

  - 6

- What was done since the last scrum meeting?

  - Set up shared github repository

  - Look up the code and search posible crime data sources.

- What is planned to be done until the next scrum meeting?

  - Checkpoint discussion and video.

- What are the hurdles?

Orlando Arnosa:

- How many hours did I work since the last meeting?

  - 6 hours and 30 minutes

- What was done since the last scrum meeting?

  - Development environment was set up

- What is planned to be done until the next scrum meeting?

  - Sprint checkpoint

  - Work on Local Scoop page

- What are the hurdles?

  - None

Richard Jimenez:

- How many hours did I work since the last meeting?

  - 5

- What was done since the last scrum meeting?

  - Dev env and also helped out other members who were having trouble

- What is planned to be done until the next scrum meeting?

  - Sprint 2 checkpoint video

- What are the hurdles?

  - None

Uchenna Obicha Ohaeto:

- How many hours did I work since the last meeting?

  - 5

- What was done since the last scrum meeting?

  - Research looked over code.

- What is planned to be done until the next scrum meeting?

  - Checkopoint and starting work

- What are the hurdles?

  - n.a