Daily Scrum Meeting Minutes:

Release: 5.0	Sprint: 2

Date: 6/5/18

Start time: 18:00

End time: 18:15

Attendees: Uchenna Ohaeto, Jose Gabriel Perez, Frank Segui, Richard Jimenez

Frank Segui:

- How many hours did I work since the last meeting?

  - 6

- What was done since the last scrum meeting?

  - Explored functionality for floods in the front end

- What is planned to be done until the next scrum meeting?

  - Create stories

  - Work on refactoring floods

- What are the hurdles?

  - none

Jose Gabriel Perez Clark:

- How many hours did I work since the last meeting?

  - 5

- What was done since the last scrum meeting?

  - Investigated the crime implementation.

  - Identified current problem with the api request.

  - Contacted two crime apis (currently used one and a different one)

- What is planned to be done until the next scrum meeting?

  - Try a simple fix for the way the request is done, if this fails the limitation should be documented.

- What are the hurdles?

  - The API currently in use (spotcrime) is not really available for public use, not sure if the current key was paid for at some point.

Orlando Arnosa:

- How many hours did I work since the last meeting?

  - 6 hours 25 minutes

- What was done since the last scrum meeting?

  - Added router to local scoop page

  - Set up relevant js, html files

  - Investigated possible page layouts

- What is planned to be done until the next scrum meeting?

  - Create links to access page from website

  - Set up bilingual JSON files so page has access to english and spanish versions

- What are the hurdles?

  - Having problems with JSON files

Richard Jimenez:

- How many hours did I work since the last meeting?

  - 5

- What was done since the last scrum meeting?

  - Determining 401 error why its been fired. Searched new api for school information.

- What is planned to be done until the next scrum meeting?

  - Get rid of 401 error and begin to implement new api.

- What are the hurdles?

  - None at the moment

Uchenna Obicha Ohaeto:

- How many hours did I work since the last meeting?

  - 5.4

- What was done since the last scrum meeting?

  - Looked into code, did some research on available APIs

- What is planned to be done until the next scrum meeting?

  - Start working and opening dev branches on shared repo

- What are the hurdles?

  - n/a