Daily Scrum Meeting Minutes:

Release: 5.0	Sprint: 2

Date: 6/6/18

Start time: 6:00PM

End time: 6:15PM

Attendees: Richard Jimenez, Jose Gabriel Perez Clark, Orlando Arnosa, Frank Segui

Frank Segui:

- How many hours did I work since the last meeting?

  - 6 hours

- What was done since the last scrum meeting?

  - Created tasks

  - Explored alternative api’s for flood

- What is planned to be done until the next scrum meeting?

  - Implement new flood

- What are the hurdles?

  - None

Jose Gabriel Perez Clark:

- How many hours did I work since the last meeting?

  - 5

- What was done since the last scrum meeting?

  - Worked out the problem with the crime requests.

  - Added backend implementation to use the crime API.

  - Added module to front end to call the backend.

- What is planned to be done until the next scrum meeting?

  - Try to finish the refactor of the crime requests.

- What are the hurdles?

  - The spotcrime api doesnt seem to really allow many requests.

Orlando Arnosa:

- How many hours did I work since the last meeting?

  - 6

- What was done since the last scrum meeting?

  - Created views and controllers for new page

  - Added bilingual support to local scoop page

  - Added breazehome header to local scoop page

- What is planned to be done until the next scrum meeting?

  - Finalize user stories on mingle with appropriate tasks

  - Resolve issues with JSON files

- What are the hurdles?

  - Confusion on user story creation on mingle.

  - Have not been able to begin working on user story #2796

Richard Jimenez:

- How many hours did I work since the last meeting?

  - 5

- What was done since the last scrum meeting?

  - Keep looking at current code for school features and looking into database. And determining 401 error.

- What is planned to be done until the next scrum meeting?

  - Get 401 error removed and start the coding for the google places api

- What are the hurdles?

  - None

Uchenna Obicha Ohaeto:

- How many hours did I work since the last meeting?

  - 5:19

- What was done since the last scrum meeting?

  - More look into code and research into available business APIs

- What is planned to be done until the next scrum meeting?

  - Create tasks and start come real work on the amenities section of the page

- What are the hurdles?

  - General confusion concerning how large/small stories are supposed to be.