Daily Scrum Meeting Minutes:

Release: 5.0	Sprint: 2

Date: 6/7/18

Start time: 18:00

End time: 18:15

Attendees: Jose Perez, Richard Jimenez, Orlando Arnosa, Frank Segui

Frank Segui:

- How many hours did I work since the last meeting?

  - 6 hours

- What was done since the last scrum meeting?

  - Troubleshooted calls on property detail load

- What is planned to be done until the next scrum meeting?

  - Continuing troubleshooting.

  - Work on floods

- What are the hurdles?

  - Property details load call getById that returns empty array.

Jose Gabriel Perez Clark:

- How many hours did I work since the last meeting?

  - 5:30

- What was done since the last scrum meeting?

  - Finished crime refactor and stability improve.

  - Investigated problem with property info on some requests.

- What is planned to be done until the next scrum meeting?

  - Finish other bug fixes and maybe prepare video about the story.

- What are the hurdles?

  - Running into some problems with current code.

Orlando Arnosa:

- How many hours did I work since the last meeting?

  - 4:30

- What was done since the last scrum meeting?

  - Updated user story on mingle

  - Fixed issues with JSON files

  - Populated local database and finished setting up PostgreSQL

- What is planned to be done until the next scrum meeting?

  - Continue development on creating local scoop page

  - Add bilingual support to page

- What are the hurdles?

  - None

Richard Jimenez:

- How many hours did I work since the last meeting?

  - 5

- What was done since the last scrum meeting?

  - Finishing up setting dev environment on my mac instead of VM. Trying to debug issue with api calling.

- What is planned to be done until the next scrum meeting?

  - Cont. on trying to debug api calling

- What are the hurdles?

  - none

Uchenna Obicha Ohaeto:

- How many hours did I work since the last meeting?

  - 5

- What was done since the last scrum meeting?

  - More looking into code. And some work on amenities

- What is planned to be done until the next scrum meeting?

  - Creating and completing a task concerning my story

- What are the hurdles?

  - n/a