Sprint Planning Meeting Minutes:

Release: 5.0	Sprint: 2

Date: 5/29/18

Start time: 18:15

End time:  19:30

Attendees: Orlando Arnosa, Frank Segui, Jose Perez, Richard Jimenez, Uchenna Ohaeto

After discussion, the velocity of the team were estimated to be 200 hours.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story <#2670 Setting the Development Environment> - 28 hours

- User Story <#2792 Create Page for Local Scoop Feature> - 21 hours

- User Story <#2796 Search Local Scoop by City> - 13 hours

- User Story <#2795 Nearby Amenities> - 81 hours

- User Story <#2799 Local Schools> - 56 hours

- User Story <#2798 Crime Information> - 84 hours

- User Story <#2800 Hazard Zones> - 60 hours

The team members indicated their willingness to work on the following user stories.

- Frank Segui

- User Story <#2670 Setting the Development Environment> - 6 hours

- User Story <#2800 Hazard Zones> - 60 hours

- Jose Gabriel Perez Clark

- User Story <#2670 Setting the Development Environment> - 6 hours

- User Story <#2798 Crime Information> - 84 hours

- Orlando Arnosa

- User Story <#2670 Setting the Development Environment> - 6 hours

- User Story <#2792 Create Page for Local Scoop Feature> - 21 hours

- User Story <#2796 Search Local Scoop by City> - 13 hours

- Richard Jimenez

- User Story <#2670 Setting the Development Environment> - 6 hours

- User Story <#2799 Local Schools> - 56 hours

- Uchenna Obicha Ohaeto

- User Story <#2670 Setting the Development Environment> - 6 hours

- User Story <#2795 Nearby Amenities> - 81 hours