Sprint Retrospective Meeting Minutes

Release: 5.0	Sprint: 2

Date: 06/08/18

Start time: 18:15

End time: 18:45

Attendees: Uchenna Ohaeto

What went wrong?

- Did we do a good job estimating our team's velocity?

  - Frank Segui

  - We did a good job estimating team velocity

  - Jose Gabriel Perez Clark

  - Roughly approximation was good.

  - Orlando Arnosa

  - The team velocity was ok, we had predicted that we would have a lot more time developing but about 30% of the time was spent working on user stories and having team meetings and filling other documents.

  - Richard Jimenez

  - Teams velocity was good

  - Uchenna Ohaeto

  - Our velocity was satisfactory

- Did we do a good job estimating the points (time required) for each user story?

  - Frank Segui

  - We underestimated the points required for the stories.

  - Having a working version of master took longer than expected.

  - Jose Gabriel Perez Clark

  - Some hurdles ended extending stories and affecting performance a little bit, but was not to adverse.

  - Orlando Arnosa

  - The time it would take for some stories was underestimated. We took longer on some stories and had little to no time for others.

  - Richard Jimenez

  - We should put more time for user stories. Taking longer than expected.

  - Uchenna Ohaeto

  - We should take another look at our current estimations and adjust accordingly.

- Did each team member work as scheduled?

  - Frank Segui

  - Team worked as scheduled

  - Jose Gabriel Perez Clark

  - We met and work as planned.

  - Orlando Arnosa

  - Each team member worked as scheduled.

  - Richard Jimenez

  - Yes

  - Uchenna Ohaeto

  - Yes

What went right?

- Frank Segui

- We finally got the property details page working.

- Jose Gabriel Perez Clark

- Good communication and collaboration on solving some issues that affected everyone.

- Orlando Arnosa

- The team worked well communicating ideas and helping each other when needed. Everyone stayed in touch daily and good progress was made on the stories assigned.

- Richard Jimenez

- Development set up & communication

- Uchenna Ohaeto

- The team had decent communication and we are starting to gather momentum in the project

How to address the issues in the next sprint?

- How to improve the process?

  - Frank Segui

  - Stay updating progress on mingle.

  - Jose Gabriel Perez Clark

  - Stay on top of the work and ramp up work as possible.

  - Orlando Arnosa

  - Organizing user stories better and distributing the development time amongst them better while taking into account that a lot of time will be taken up by working on documents, videos, and meetings.

  - Richard Jimenez

  - Dedicate more time to user stories.

  - Uchenna Ohaeto

  - Utilize creating tasks and making sure we are on top of our story progress.

- How to improve the product?

  - Frank Segui

  - Add APIs for Hazards

  - Fix metrics for defining when hazard is low, medium or high.

  - Show more accurately areas with high hazard.

  - Jose Gabriel Perez Clark

  - Fix small issues with current API implementations.

  - Improve UI friendliness and fix a couple bugs.

  - Add neighborhood functionality

  - Orlando Arnosa

  - Improve site design

  - Format, comment, and organize front end code better.

  - Richard Jimenez

  - Add api for school

  - Remove hardcoded data.

  - Uchenna Ohaeto

  - Fix APIs

  - Refactor inconsistent/inefficient design

  - Remove any traces of hardcoding.