Daily Scrum Meeting Minutes:

Release: 5.0	Sprint: 3

Date: 6/13/18

Start time: 18:00

End time: 18:15

Attendees: Uchenna Ohaeto. Orlando Arnosa, Richard Jimenez, Jose G perez, Frank Segui

Frank Segui:

- How many hours did I work since the last meeting?

  - 7

- What was done since the last scrum meeting?

  - Explore different options for Flood data

  - Checked Fema different datasets used for flood.

  - Started exploring with NFHL

- What is planned to be done until the next scrum meeting?

  - POC of NFHL

- What are the hurdles?

  - None

Jose Gabriel Perez Clark:

- How many hours did I work since the last meeting?

  - 5.5

- What was done since the last scrum meeting?

  - Merged and deployed changes from last sprint.

  - Started reviewing next story.

- What is planned to be done until the next scrum meeting?

  - Start working on next story.

- What are the hurdles?

  - Small python versioning setback.

Orlando Arnosa:

- How many hours did I work since the last meeting?

  - 6

- What was done since the last scrum meeting?

  - Create tasks for user story #2847

  - Begin working on user story #2847

- What is planned to be done until the next scrum meeting?

  - Continue development on user story #2847

- What are the hurdles?

  - None

Richard Jimenez:

- How many hours did I work since the last meeting?

  - 5

- What was done since the last scrum meeting?

  - Implementing new way to api places to be called

- What is planned to be done until the next scrum meeting?

  - Keep working on api call

- What are the hurdles?

  - None

Uchenna Ohaeto:

- How many hours did I work since the last meeting?

  - 5:56 mins

- What was done since the last scrum meeting?

  - Worked on my story/planning

- What is planned to be done until the next scrum meeting?

  - Complete Tasks for sprint 3. Move environment to a local instance

- What are the hurdles?

  - Decision to stop using the virtual machine due to poor performance and other issues.