Daily Scrum Meeting Minutes:

Release: 5.0	Sprint: 3

Date: 6/18/2018

Start time: 18:00

End time: 18:15

Attendees:  Uchenna Ohaeto, Orlando Arnosa, Richard Jimenez, Jose Perez, Frank Segui

Frank Segui:

- How many hours did I work since the last meeting?

  - 7 hours

- What was done since the last scrum meeting?

  - Finished making flood hazard layer model

  - Imported data from NFHL to local database

- What is planned to be done until the next scrum meeting?

  - Create backend for flood hazards

- What are the hurdles?

  - None

Jose Gabriel Perez Clark:

- How many hours did I work since the last meeting?

  - 5

- What was done since the last scrum meeting?

  - Work on Crime api backend for ratings.

- What is planned to be done until the next scrum meeting?

  - Change the way front end calculates crime.

- What are the hurdles?

  - No response from the alternative api or premiun one, so falling back to spotcrime.

Orlando Arnosa:

- How many hours did I work since the last meeting?

  - 7

- What was done since the last scrum meeting?

  - Continued work on user story #2847

  - Finalized user story #2916

- What is planned to be done until the next scrum meeting?

  - Submit video for user story #2916

- What are the hurdles?

  - None

Richard Jimenez:

- How many hours did I work since the last meeting?

  - 7

- What was done since the last scrum meeting?

  - Got in contact with greatschools for api

- What is planned to be done until the next scrum meeting?

  - Wait on response with api key for reviews

- What are the hurdles?

  - none

Uchenna Obicha Ohaeto:

- How many hours did I work since the last meeting?

  - 5

- What was done since the last scrum meeting?

  - Work on documentation

- What is planned to be done until the next scrum meeting?

  - Continued work on story

- What are the hurdles?

  - n/a