Daily Scrum Meeting Minutes:

Release: 5.0	Sprint: 3

Date: 6/19/18

Start time: 18:00

End time: 18:15

Attendees: Orlando Arnosa, Frank Segui, Uchenna Ohaeto, Richard Jimenez, Jose Perez

Frank Segui:

- How many hours did I work since the last meeting?

  - 5 hours

- What was done since the last scrum meeting?

  - Worked in back end for Flood Hazard Layer

- What is planned to be done until the next scrum meeting?

  - Finish backend for Flood Hazard Layer

  - Break Down NFHL task to better show progress in the story

- What are the hurdles?

  - No hurdles

Jose Gabriel Perez Clark:

- How many hours did I work since the last meeting?

  - 6

- What was done since the last scrum meeting?

  - Finished most of the work on crime rating #2877 story, started preparing video.

- What is planned to be done until the next scrum meeting?

  - Video for new story.

  - Testing and merge preparations of 2875

- What are the hurdles?

Orlando Arnosa:

- How many hours did I work since the last meeting?

  - 7

- What was done since the last scrum meeting?

  - Finalized development of user story #2916

  - Submitted video for feedback

  - Updated Mingle cards

- What is planned to be done until the next scrum meeting?

  - Deploy user story #2916 to production site

  - Continue development on the map for the local scoop page

- What are the hurdles?

  - None

Richard Jimenez:

- How many hours did I work since the last meeting?

  - 6

- What was done since the last scrum meeting?

  - Contacted for api use for reviews

- What is planned to be done until the next scrum meeting?

  - Start implemented in the school table the review column and get 401 error resolved

- What are the hurdles?

  - 401 errors on get request

Uchenna Obicha Ohaeto:

- How many hours did I work since the last meeting?

  - 5

- What was done since the last scrum meeting?

  - Created UML diagram for story documentation

- What is planned to be done until the next scrum meeting?

  - Refactor the current load strategy for amenities

- What are the hurdles?

  - n/a