Daily Scrum Meeting Minutes:

Release: 5.0	Sprint: 3

Date: 6/21/18

Start time: 18:00

End time: 18:15

Attendees: Frank Segui, Orlando Arnosa, Richard Jimenez, Jose Perez, Uchenna Ohaeto

Frank Segui:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Jose Gabriel Perez Clark:

- How many hours did I work since the last meeting?

  - 5.5

- What was done since the last scrum meeting?

  - Worked in documentations for story.

  - Finished code work on 2877, preparing video and presentation.

- What is planned to be done until the next scrum meeting?

  - Video for stroy.

- What are the hurdles?

Orlando Arnosa:

- How many hours did I work since the last meeting?

  - 6:30

- What was done since the last scrum meeting?

  - Deployed user story #2916 into production site

  - Continued development on user story #2847

- What is planned to be done until the next scrum meeting?

  - Continue development of user story #2847

- What are the hurdles?

  - None

Richard Jimenez:

- How many hours did I work since the last meeting?

  - 5

- What was done since the last scrum meeting?

  - Got api for schools working by modifying djando settings

- What is planned to be done until the next scrum meeting?

  - Create video showing it works now

- What are the hurdles?

  - none

Uchenna Ohaeto:

- How many hours did I work since the last meeting?

  - 6

- What was done since the last scrum meeting?

  - Environment Migration

- What is planned to be done until the next scrum meeting?

  - Work on Tasks

- What are the hurdles?

  - n/a