Daily Scrum Meeting Minutes:

Release: 5.0	Sprint: 3

Date: 6/22/18

Start time: 18:00

End time: 18:15

Attendees: Orlando Arnosa, Jose Perez, Frank Segui, Richard Jimenez

Frank Segui:

- How many hours did I work since the last meeting?

  - 6.5 hours

- What was done since the last scrum meeting?

  - Finished back end for flood zone layer

- What is planned to be done until the next scrum meeting?

  - Spring review

  - Sprint retro

  - Video for story 2883

- What are the hurdles?

  - None

Jose Gabriel Perez Clark:

- How many hours did I work since the last meeting?

  - 6

- What was done since the last scrum meeting?

  - Finished changes to crime rating,

  - made the crime map scrollable for clarity and ease of use

- What is planned to be done until the next scrum meeting?

  - Sprint review, retrospective

  - Merge of story 2877

- What are the hurdles?

  - None

Orlando Arnosa:

- How many hours did I work since the last meeting?

  - 6

- What was done since the last scrum meeting?

  - Deployed user story #2916 to production

  - Finalized development on user story #2847

- What is planned to be done until the next scrum meeting?

  - Sprint review and retrospective

- What are the hurdles?

  - None

Richard Jimenez:

- How many hours did I work since the last meeting?

  - 5

- What was done since the last scrum meeting?

  - Created video for user story for showing schools info

- What is planned to be done until the next scrum meeting?

  - Create video to show model for reviews

- What are the hurdles?

  - none

Uchenna Ohaeto:

- How many hours did I work since the last meeting?

  - 5

- What was done since the last scrum meeting?

  - Some work on th current amenities implementation

- What is planned to be done until the next scrum meeting?

  - Replace the yelp API with the Google places API

- What are the hurdles?

  - May need to remove and divide the story