Sprint Retrospective Meeting Minutes

Release: 5.0

Sprint: 3

Date: 6/22/18

Start time: 18:15

End time: 18:30

Attendees: Uchenna Ohaeto, Orlando Arnosa, Frank Segui, Richard Jimenez, Jose Gabriel Perez Clark

What went wrong?

- Did we do a good job estimating our team's velocity?

  - Frank Segui

  - Team velocity was estimated well.

  - Jose Gabriel Perez Clark

  - Yes, however setback with merge process delayed

  - Orlando Arnosa

  - The team’s velocity was well estimated.

  - Richard Jimenez

  - Went well

  - Uchenna Ohaeto

  - Sure

- Did we do a good job estimating the points (time required) for each user story?

  - Frank Segui

  - #2883 was too large and could have been sliced into 2

  - Jose Gabriel Perez Clark

  - #2877 was delayed because I had to stop work and focus on 2875

  - Orlando Arnosa

  - #2916 and #2847 each went as scheduled

  - Richard Jimenez

  - #2874 was good but took a while due to the fact of debugging and searching forums

  - Uchenna Obicha Ohaeto

  - Yes

- Did each team member work as scheduled?

  - Frank Segui

  - Team members worked than scheduled.

  - Jose Gabriel Perez Clark

  - We followed the schedule.

  - Orlando Arnosa

  - Each member worked as scheduled.

  - Richard Jimenez

  - Yes

  - Uchenna Ohaeto

  - I believe we did

What went right?

- Frank Segui

- Back end of flood is finished.

- Jose Gabriel Perez Clark

- Some progress has already been deployed and tested

- Orlando Arnosa

- Some user stories were completed and pushed to production.

- Richard Jimenez

- Taks got done and videos too

- Uchenna Ohaeto

- Some tasks got done and code was pushed to production

How to address the issues in the next sprint?

- How to improve the process?

  - Frank Segui

  - Slice large stories into smaller ones.

  - Jose Gabriel Perez Clark

  - Merge/deployment/testing process should be smoother.

  - Orlando Arnosa

  - Improve documentation of user stories.

  - Richard Jimenez

  - More time spent on coding

  - Uchenna Ohaeto

  - Gotta spend more time planning. Plans seem to be changing constantly

- How to improve the product?

  - Frank Segui

  - Make a good job in doing quality work.

  - Jose Gabriel Perez Clark

  - Improve dev code and tools. A lot of the dev stack is outdated.

  - Orlando Arnosa

  - Create features with quality code to help future developers.

  - Richard Jimenez

  - Continue creating features that will make it a better site

  - Uchenna Ohaeto

  - Focus on improving efficiency of the code. Making sure what we contribute to the site will benefit other students moving forward