Sprint Checkpoint Meeting

Release: 5.0	Sprint: 4

Date: 6/29/18

Start time: 18:30

End time: 19:30

Attendees: Orlando Arnosa, Jose Perez, Frank Segui, Richard Jimenez, Uchenna Ohaeto

The total hours put so far by all team members are 133 of 270:

- Frank Segui

  - 22 of 54 hours

- Jose Gabriel Perez Clark

  - 28 of 54 hours

- Orlando Arnosa

  - 28 of 54 hours

- Richard Jimenez

  - 28 of 54 hours

- Uchenna Ohaeto

  - 27 of 54 hours

Status, completeness, and decision made for each user story:

- Frank Segui

  - <#3299 Flood Data>

    - Status: <OnGoing>

    - Completeness: <95%>

    - Decision: <Continue>

    - Note: Just missing to merge and deploy.

  - <#3300 Flood Data Access>

    - Status: <OnGoing>

    - Completeness: <5%>

    - Decision: <Continue>

- Jose Gabriel Perez Clark

  - User Story #3206 crime information display.

    - Status: Completed

  - User Story #3210 Transportation

    - Status: Ongoing

    - Completeness: 30%

    - Decision: Continue

- Orlando Arnosa

  - User Story #2847 - Create Map for Local Scoop Page

    - Status: Completed

    - Completeness: 100%

  - User Story #2796 - Search Local Scoop by City, Neighborhood, or Address

    - Status: OnGoing

    - Completeness: 15%

    - Decision: Continue

- Richard Jimenez

  - <#3361>

    - Status: <OnGoing>

    - Completeness: <5%>

    - Decision: <Continue>

- Uchenna Ohaeto

  - <#2795 - Neighborhood Amenities>

    - Status: <Complete>

    - Completeness: <100%>

    - NOTE: having issues pushing to master. Working on it...

  - <#3116 - Amenities Yelp Api Integration>

    - Status: <In Progress>

    - Completeness: <20%>

    - Decision: continue