Sprint Retrospective Meeting Minutes

Release: 5.0	Sprint: 4

Date: 07/06/18

Start time: 18:00

End time: 18:30

Attendees: Frank Segui, Orlando Arnosa, Richard Jimenez, Uchenna Ohaeto, Jose Gabriel Perez Clark

What went wrong?

- Did we do a good job estimating our team's velocity?

  - Frank Segui

  - We did a good job.

  - Jose Gabriel Perez Clark

  - Yes

  - Orlando Arnosa

  - The team’s velocity was well estimated.

  - Richard Jimenez

  - Good Job

  - Uchenna Ohaeto

  - We performed decently

- Did we do a good job estimating the points (time required) for each user story?

  - Frank Segui

  - We did a better job at estimating user stories.

  - Jose Gabriel Perez Clark

  - We have improved

  - Orlando Arnosa

  - Some of the user stories ended up taking longer than estimated.

  - Richard Jimenez

  - better job at estimating user stories.

  - Uchenna Ohaeto

  - Personally, my story is actually taking longer than expected due to page changes

- Did each team member work as scheduled?

  - Frank Segui

  - Each team member worked as scheduled

  - Jose Gabriel Perez Clark

  - We did

  - Orlando Arnosa

  - Each team member worked as scheduled.

  - Richard Jimenez

  - Yes

  - Uchenna Ohaeto

  - We all worked as scheduled

What went right?

- Frank Segui

- There is more functionality in the front end for local scoop.

- Jose Gabriel Perez Clark

- Completed 2 improvement stories, better UI flow and information.

- Orlando Arnosa

- Most of the features are finalizing development and the page is coming along.

- Richard Jimenez

- Story points

- Uchenna Ohaeto

- We are starting to coordinate on the page design

How to address the issues in the next sprint?

- How to improve the process?

  - Frank Segui

  - We should have a more stable process through the semester.

  - Jose Gabriel Perez Clark

  - The dev process could be more streamlined and stable.

  - Orlando Arnosa

  - Get all the code together so everyone can have the latest changes.

  - Richard Jimenez

  - Agreement on changes since everyone is working on a single page.

  - Uchenna Ohaeto

  - We need to agree on things and make sure the code we contribute does not disrupt existing code.

- How to improve the product?

  - Frank Segui

  - Focus on code quality.

  - Jose Gabriel Perez Clark

  - Dev wise focus on good code practices and architecture.

  - For the product improve UI flow and page load times.

  - Orlando Arnosa

  - Standardize code amongst entire website so we don’t have a lot of dependencies.

  - Richard Jimenez

  - Good code practices

  - Uchenna Ohaeto

  - Practice efficient coding conventions.