Sprint Checkpoint Meeting

Release: 5.0	Sprint: 5

Date: 7/23/20

Start time: 18:15

End time: 18:30

Attendees: Uchenna Ohaeto, Orlando Arnosa, Jose Gabriel Perez, Frank Segui, Richard Jimenez

The total hours put so far by all team members are 132 of 270:

- Frank Segui

  - 26 of 54 hours

- Jose Gabriel Perez Clark

  - 25 of 54 hours

- Orlando Arnosa

  - 29 of 54 hours

- Richard Jimenez

  - 25 of 54 hours

- Uchenna Ohaeto

  - 27 of 54 hours

Status, completeness, and decision made for each user story:

- Frank Segui

# #3306 Flood map view

    - Status: Completed

  - Final Documentation and Videos

- Jose Gabriel Perez Clark

# #3985 local scoop map heatmap rendering out of time

    - Status: Completed

  - Final documentation and videos.

- Orlando Arnosa

# #4008 Fix Map Sizing and Remove Bottom Blue Bar

    - Status: Completed

- #3947 Clear Markers on Search

  - Status: Completed

# #3890 Map Disappears on Browser Resize

    - Status: Completed

  - Final Documentation, Slide & Presentation, Poster, Videos

- Richard Jimenez

# #3895 Fix toggle button for show schools on local scoop page

    - Status: Completed

  - Final docs, create poster and work on defect card

- Uchenna Ohaeto

# #3954 Amenities Do Not Update on Map Drag Event

    - Status: Completed