Sprint Retrospective Meeting Minutes

Release: 5.0	Sprint: 5

Date: 7/23/2018

Start time: 6:30 pm

End time: 7:00 pm

Attendees: Orlando Arnosa, Frank Segui, Richard Jimenez, Jose Gabriel Perez, Uchenna Ohaeto

What went wrong?

- Did we do a good job estimating our team's velocity?

  - Frank Segui

  - Yes

  - Jose Gabriel Perez Clark

  - Yea

  - Orlando Arnosa

  - The team’s velocity was well estimated

  - Richard Jimenez

  - Was well estimated

  - Uchenna Ohaeto

  - yes

- Did we do a good job estimating the points (time required) for each user story?

  - Frank Segui

  - Yes

  - Jose Gabriel Perez Clark

  - Yes

  - Orlando Arnosa

  - All the stories and defects points were well estimated

  - Richard Jimenez

  - All defect / stories were well estimated

  - Uchenna Obicha Ohaeto

  - yep

- Did each team member work as scheduled?

  - Frank Segui

  - Yes

  - Jose Gabriel Perez Clark

  - Yes.

  - Orlando Arnosa

  - Everyone worked more than scheduled

  - Richard Jimenez

  - Yes everyone worked as scheduled.

  - Uchenna Ohaeto

  - yes

What went right?

- Frank Segui

- We finished development on time.

- Showcase went well.

- Jose Gabriel Perez Clark

- Development finished satisfactorily and on time.

- Good showcase.

- Orlando Arnosa

- We were able to implement all the features we wanted to the local scoop page and the presentations went well.

- Richard Jimenez

- Showcase went well,

- Deployment of defect cards

- Finished all defect cards

- Uchenna Obicha Ohaeto

- Finished major stories

- Good showcase

How to address the issues in the next sprint?

- How to improve the process?

  - Frank Segui

  - N/A

  - Jose Gabriel Perez Clark

  - N/A

  - Orlando Arnosa

  - N/A

  - Richard Jimenez

  - N/A

  - Uchenna Obicha Ohaeto

  - N/A

- How to improve the product?

  - Frank Segui

  - Find alternatives for wildfire and hurricanes.

  - Jose Gabriel Perez Clark

  - Resolve crime API key or find new source for the info.

  - Orlando Arnosa

  - Purchase the api keys necessary for most of the features on the local scoop page to work better.

  - Richard Jimenez

  - Full Access on api key

  - Uchenna Ohaeto

  - Get full access to places api