Sprint 1

Date: 1/23/2018

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:00 pm - 7:15 pm

David Gonzalez

- How many hours did I work since the last meeting?

  - ~3 hours

- What was done since the last scrum meeting?

  - Setup xCode environment and Mac workstation to start developing the iOS app.

- What is planned to be done until the next scrum meeting?

  - Review the user stories and requirements from Backlog.

  - Modify / rewrite (combine, split, etc.) user stories so that they represent atomic tasks that can be completed in ~5-10 hours.

- What are the hurdles?

  - N/A

Emmanuel Malave:

- How many hours did I work since the last meeting?

  - Estimated 2 Hours

- What was done since the last scrum meeting?

  - Learning to organize Google Drive and talked with Mr. Moyer about User Stories and the Backlog

- What is planned to be done until the next scrum meeting?

  - Finalize the Backlog and decide which stories we can try to pull into the remainder of Sprint 1

- What are the hurdles?

  - The lack organization of the backlog makes it hard to decide on which features to focus on for this sprint

Date: 1/24/2018

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:00 pm - 7:15 pm

David Gonzalez

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Discussed with product owner about user stories, features, and requirements. Worked on the Backlog Prototype

- What is planned to be done until the next scrum meeting?

  - Finalize Backlog to have a set of user stories we can use for next Sprint cycle

- What are the hurdles?

  - N/A

Emmanuel Malave:

- How many hours did I work since the last meeting?

  - 4 Hours

- What was done since the last scrum meeting?

  - Spent about an hour organizing the backlog user stories and spent about 3 hours watching Swift tutorials

- What is planned to be done until the next scrum meeting?

  - Finalize the backlog and Mingle

- What are the hurdles?

  - N/A

Date: 1/25/2018

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:00 pm - 7:15 pm

David Gonzalez

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Went over user stories.

  - Watched git tutorials to adapt a successful branching model to our Github project.

- What is planned to be done until the next scrum meeting?

  - Review and continue refactoring user stories added to Mingle.

  - Integrate Slack and Github to Mingle

- What are the hurdles?

  - Had to request admin privileges to integrate Slack and Github into Mingle.

https://www.thoughtworks.com/mingle/docs/setup_slack.html

Emmanuel Malave:

- How many hours did I work since the last meeting?

  - 4 Hours

- What was done since the last scrum meeting?

  - I worked on grooming the user stories. Then I added and organized them in the Mingle backlog. I also worked on some video tutorials on Swift 4.

- What is planned to be done until the next scrum meeting?

  - Tomorrow we will have the Sprint Review, Retrospective and Planning meeting so we should review what we did during sprint 1 and plan for sprint 2.

- What are the hurdles?

  - N/A

Date: 1/26/2018

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:00 pm - 7:15 pm

David Gonzalez

- How many hours did I work since the last meeting?

  - ~4 hours

- What was done since the last scrum meeting?

  - Had sprint review, retrospective and planning with team mate and product owner.

  - Followed swift tutorial to be ready for development on Monday.

- What is planned to be done until the next scrum meeting?

  - Finish Xcode and Swift tutorial

- What are the hurdles?

  - N/A

Emmanuel Malave:

- How many hours did I work since the last meeting?

  - 4 Hours

- What was done since the last scrum meeting?

  - The project owner and the team got together to do the sprint 1 review and retrospect as well as the sprint 2 planning. I also finished a Swift 4 Lynda course and reviewed the xcode environment.

- What is planned to be done until the next scrum meeting?

  - Practice as much swift and IOS development to start sprint 2 in the right track.

- What are the hurdles?

  - None

Sprint 2

Date: 1/29/2018

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:00 pm - 7:15 pm

David Gonzalez

- How many hours did I work since the last meeting?

  - ~8 hours

- What was done since the last scrum meeting?

  - Completed Xcode and Swift tutorials.

- What is planned to be done until the next scrum meeting?

  - Set up team for source control from Xcode.

  - Push first instance of the iOS app using Xcode into Github.

  - Tutorial on how to do unit testing, UI testing, and source control from Xcode IDE.

- What are the hurdles?

  - N/A

Emmanuel Malave:

- How many hours did I work since the last meeting?

  - 4 Hours

- What was done since the last scrum meeting?

  - Looked over different IOS development tutorials to help with development of the navigation bar

- What is planned to be done until the next scrum meeting?

  - Finish more online videos and start any development of the navigation user story

  - Set up team xcode environment

- What are the hurdles?

  - N/A

Date: 1/30/2018

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:00 pm - 7:15 pm

David Gonzalez

- How many hours did I work since the last meeting?

  - ~3 hours

- What was done since the last scrum meeting?

  - Learned how to do unit testing, UI testing, and source control from Xcode IDE.

- What is planned to be done until the next scrum meeting?

  - Set up team for source control from Xcode.

  - Push first instance of the iOS app using Xcode into Github.

- What are the hurdles?

  - N/A

Emmanuel Malave:

- How many hours did I work since the last meeting?

  - 3 Hours

- What was done since the last scrum meeting?

  - Fixed Github workflow confusions and learned about IOS UI design through Lynda tutorials.

- What is planned to be done until the next scrum meeting?

  - Create the basic file structure for the code and update the git branches to reflect it and also start coding specific tasks under the user stories that I’m assigned

- What are the hurdles?

  - N/A

Date: 1/31/2018

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:00 pm - 7:15 pm

David Gonzalez

- How many hours did I work since the last meeting?

  - ~3 hours

- What was done since the last scrum meeting?

  - Finished Lynda tutorial about Test Driven Development

- What is planned to be done until the next scrum meeting?

  - Set up team for source control from Xcode.

  - Push first instance of the iOS app using Xcode into Github.

- What are the hurdles?

  - N/A

Emmanuel Malave:

- How many hours did I work since the last meeting?

  - 1 Hour

- What was done since the last scrum meeting?

  - Reviewed a bit of source control and the xcode environment

- What is planned to be done until the next scrum meeting?

  - Integrate source control into xcode and start UI development

- What are the hurdles?

  - Worked most of the day on a Operating Systems Project and didn't manage to find time to work on any user stories.

Date: 2/01/2018

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:00 pm - 7:15 pm

David Gonzalez

- How many hours did I work since the last meeting?

  - 5 hours

- What was done since the last scrum meeting?

  - Pushed a Hello World App to test the new .gitignore file included in the project.

  - Setup git source control from Xcode

- What is planned to be done until the next scrum meeting?

  - Start working on the first user story: #672 As a user, I want a Homepage that shows me to certain parts of the application, so that I’m invited with quick & easy access to important areas of the app.

- What are the hurdles?

  - N/A

Emmanuel Malave:

- How many hours did I work since the last meeting?

  - 4 Hours

- What was done since the last scrum meeting?

  - Reviewed application architecture with David, viewed UI and IOS Views tutorials

- What is planned to be done until the next scrum meeting?

  - Divide navigation story into tasks and complete about two-three hours work on them

- What are the hurdles?

  - N/A

Date: 2/02/2018

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:20 pm - 7:35 pm

David Gonzalez

- How many hours did I work since the last meeting?

  - 4 Hours

- What was done since the last scrum meeting?.

  - Started development on user story: #672

- What is planned to be done until the next scrum meeting?

  - Study Collection Views and continue working on user story: #672

- What are the hurdles?

  - N/A

Emmanuel Malave:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Got caught up with OS work but managed to finish IOS tutorials on intermediate UI design.

- What is planned to be done until the next scrum meeting?

  - Gonna be in MangoHacks during the weekend so plan on working on user stories throughout it

- What are the hurdles?

  - N/A

Date: 2/05/2018

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:00 pm - 7:15 pm

David Gonzalez

- How many hours did I work since the last meeting?

  - 5 hours

- What was done since the last scrum meeting?

  - Worked on user story #672. Added photo elements to the collection view in home page.

- What is planned to be done until the next scrum meeting?

  - Test user story #672 and write documentation.

  - Add tasks for user story #672 in Mingle’s Sprint Board

- What are the hurdles?

  - N/A

Emmanuel Malave:

- How many hours did I work since the last meeting?

  - 10 Hours

- What was done since the last scrum meeting?

  - Learned about Auto Layout, UI and Swift 4 programming. Created basic prototype of header and started development on Nav Side Menu.

- What is planned to be done until the next scrum meeting?

  - Finish header and keep developing the Nav Side Menu

- What are the hurdles?

  - N/A

Date: 2/06/2018

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:00 pm - 7:15 pm

David Gonzalez

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Completed UI design of home page for user story #672.

  - Update UI labels fonts, font size, alignment, etc. to fulfill product owner requirement specifications.

- What is planned to be done until the next scrum meeting?

  - Test user story #672 and write documentation.

  - Add tasks for user story #672 in Mingle’s Sprint Board

- What are the hurdles?

  - N/A

Emmanuel Malave:

- How many hours did I work since the last meeting?

  - 4 Hours

- What was done since the last scrum meeting?

  - I uploaded tasks into the Mingle user stories, finished the header development(missing testing) and did some Navigation development

- What is planned to be done until the next scrum meeting?

  - Finish all the development and start testing/documentation

- What are the hurdles?

  - N/A

Date: 2/07/2018

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:00 pm - 7:15 pm

David Gonzalez

- How many hours did I work since the last meeting?

  - ~5 hours

- What was done since the last scrum meeting?

  - Started writing documentation for user story and performed UI testing #672.

  - Created tasks in Mingle for user story #672.

  - Refined classes for user story #672 to make it more scalable.

- What is planned to be done until the next scrum meeting?

  - Start migrating the project to a dedicated VM for sprint review.

  - Start merging features in the development branch.

- What are the hurdles?

  - N/A

Emmanuel Malave:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Worked on the Navigation design task

- What is planned to be done until the next scrum meeting?

  - Finish all User Stories and most of the documentation

- What are the hurdles?

  - Career Fair took a big part of my day today.

Date: 2/08/2018

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:00 pm - 7:15 pm

David Gonzalez

- How many hours did I work since the last meeting?

  - 5 hours

- What was done since the last scrum meeting?

  - Completed user story #671. Home page footer with social media links.

- What is planned to be done until the next scrum meeting?

  - Finish documentation and merge all changes into master to get ready for sprint review, planning and retrospective tomorrow.

- What are the hurdles?

  - N/A

Emmanuel Malave:

- How many hours did I work since the last meeting?

  - 4 Hours

- What was done since the last scrum meeting?

  - Finished most tasks from user stories.

- What is planned to be done until the next scrum meeting?

  - User story documentation

- What are the hurdles?

  - N/A

Date: 2/09/2018

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:00 pm - 7:15 pm

David Gonzalez

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Merged all changes into master to get ready for sprint review, planning and retrospective.

- What is planned to be done until the next scrum meeting?

  - Prepare presentation for prof. Juan Caraballo

- What are the hurdles?

  - N/A

Emmanuel Malave:

- How many hours did I work since the last meeting?

  - 4 Hours

- What was done since the last scrum meeting?

  - Worked on getting ready for Sprint Review

- What is planned to be done until the next scrum meeting?

  - Get ready for Sprint 3

- What are the hurdles?

  - N/A

Sprint 3

Date: 2/12/2018

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:00 pm - 7:15 pm

David Gonzalez

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Completed presentation.

  - Discussed with product owner about the requirements and user stories for sprint 3.

- What is planned to be done until the next scrum meeting?

  - Start coming up with a design and do some research about what is needed to completed user stories discussed during sprint planning.

- What are the hurdles?

  - N/A

Emmanuel Malave:

- How many hours did I work since the last meeting?

  - 4 Hours

- What was done since the last scrum meeting?

  - Did presentation 1 in front of class and talked about Sprint 3 Tasks

- What is planned to be done until the next scrum meeting?

  - Work on Nav User Story

- What are the hurdles?

  - N/A

Date: 2/13/2018

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:00 pm - 7:15 pm

David Gonzalez

- How many hours did I work since the last meeting?

  - ~4 hours

- What was done since the last scrum meeting?

  - Code refactoring and brainstorm on user story #677

- What is planned to be done until the next scrum meeting?

  - Start designing views and controllers for user story # 677 - Sea Level Rise

- What are the hurdles?

  - N/A

Emmanuel Malave:

- How many hours did I work since the last meeting?

  - 4 Hours

- What was done since the last scrum meeting?

  - MVC structure work and navigation

- What is planned to be done until the next scrum meeting?

  - Navigation and start documentation

- What are the hurdles?

  - N/A

Date: 2/14/2018

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:00 pm - 7:15 pm

David Gonzalez

- How many hours did I work since the last meeting?

  - ~4 hours

- What was done since the last scrum meeting?

  - Started designing views and controllers for user story # 677 - Sea Level Rise

- What is planned to be done until the next scrum meeting?

  - Put together all the elements that will be needed to complete user story #677

- What are the hurdles?

  - N/A

Emmanuel Malave:

- How many hours did I work since the last meeting?

  - 4 Hours

- What was done since the last scrum meeting?

  - Discussed how to structure MVC

- What is planned to be done until the next scrum meeting?

  - Work on navigation user story and connect viewcontrollers to new pages

- What are the hurdles?

  - N/A

Date: 2/15/2018

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:00 pm - 7:15 pm

David Gonzalez

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Finished refactoring code for CollectionViewCell.

  - Added some constraints to the CollectionViewCell to put labels in place. This is calculated dynamically depending on the user device.

- What is planned to be done until the next scrum meeting?

  - Break down controllers for the different views

- What are the hurdles?

  - N/A

Emmanuel Malave:

- How many hours did I work since the last meeting?

  - 4 Hours

- What was done since the last scrum meeting?

  - Fixed header scaling issues and worked on documentation

- What is planned to be done until the next scrum meeting?

  - Finish documentation and work on navigation user story

- What are the hurdles?

  - N/A

Date: 2/16/2018

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:00 pm - 7:15 pm

David Gonzalez

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Broke down controllers for the different views

- What is planned to be done until the next scrum meeting?

  - Research how to integrate powerpoint and prezi presentations into iOS app.

- What are the hurdles?

  - N/A

Emmanuel Malave:

- How many hours did I work since the last meeting?

  - 4 Hours

- What was done since the last scrum meeting?

  - Learned about animations for IOS and worked on the navigation user story

- What is planned to be done until the next scrum meeting?

  - Continue working on navigation story

- What are the hurdles?

  - N/A

Date: 2/19/2018

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:00 pm - 7:15 pm

David Gonzalez

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Researched about integrating a Prezi presentation into an iOS app.

  - Researched on how to view PDFs documents within an iOS application.

  - Looked up how to view Microsoft PowerPoint within an iOS app.

- What is planned to be done until the next scrum meeting?

  - Implement TableView for the different elements for user story #677 “Create Sea Level Rise page”.

- What are the hurdles?

  - Prezi does not have an available API, so it was discussed with the product owner to view a Prezi presentation from the default web browser in the user’s iPhone.

Emmanuel Malave:

- How many hours did I work since the last meeting?

  - 5 Hours

- What was done since the last scrum meeting?

  - Signed up for the Apple Developer Program, tested what the distribution process would be, worked on navigation user story

- What is planned to be done until the next scrum meeting?

  - Finish navigation story

- What are the hurdles?

  - N/A

Date: 2/20/2018

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:00 pm - 7:15 pm

David Gonzalez

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Created the TableView and model for user story #677 Sea Level Rise page

- What is planned to be done until the next scrum meeting?

  - Tight the TableView and model by using a SeaLevelRiseController

- What are the hurdles?

  - N/A

Emmanuel Malave:

- How many hours did I work since the last meeting?

  - 5 Hours

- What was done since the last scrum meeting?

  - Finished Table View Menu and embedded different views to navigation controllers and then tied the storyboard to navigation controller objects.

- What is planned to be done until the next scrum meeting?

  - Start design of pages and try to implement proper segues

- What are the hurdles?

  - N/A

Date: 2/21/2018

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:00 pm - 7:15 pm

David Gonzalez

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Tightened Sea Level Rise View and and Model using the controller.

- What is planned to be done until the next scrum meeting?

  - Work on user story #676 Water Watch

- What are the hurdles?

  - N/A

Emmanuel Malave:

- How many hours did I work since the last meeting?

  - 4 Hours

- What was done since the last scrum meeting?

  - Made pages for every page in the application and tied them to navigation and started design of pages left for this sprint

- What is planned to be done until the next scrum meeting?

  - Finish design of pages

- What are the hurdles?

  - N/A

Date: 2/22/2018

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:00 pm - 7:15 pm

David Gonzalez

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Worked on documentation for user story #677

- What is planned to be done until the next scrum meeting?

  - Continue working and finish documentation for user story #677

- What are the hurdles?

  - N/A

Emmanuel Malave:

- How many hours did I work since the last meeting?

  - 5 Hours

- What was done since the last scrum meeting?

  - Fixed some navigation table bugs, worked on reef restoration page and finished child Learn page

- What is planned to be done until the next scrum meeting?

  - Finish reef restoration page and

- What are the hurdles?

  - N/A

Date: 2/23/2018

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:00 pm - 7:15 pm

David Gonzalez

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Discussed about redesigning some of the UI elements of user story #677

- What is planned to be done until the next scrum meeting?

  - Start design for user story #676

- What are the hurdles?

  - N/A

Emmanuel Malave:

- How many hours did I work since the last meeting?

  - 4 Hours

- What was done since the last scrum meeting?

  - Finished sprint 3 along with the sprint review and retrospect and also held the sprint planning meeting for sprint 4

- What is planned to be done until the next scrum meeting?

  - Work on minor bug fixes over the weekend

- What are the hurdles?

  - N/A

Sprint 4

Date: 2/26/2018

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:00 pm - 7:15 pm

David Gonzalez

- How many hours did I work since the last meeting?

  - 6 hours

- What was done since the last scrum meeting?

  - Met with team member and product owner to complete sprint review, sprint planning and sprint retrospective.

- What is planned to be done until the next scrum meeting?

  - Finish minor fixes to UI elements of user story #677 and wrap up the documentation

- What are the hurdles?

  - N/A

Emmanuel Malave:

- How many hours did I work since the last meeting?

  - 4 Hours

- What was done since the last scrum meeting?

  - Fixed the scroll view in the reef restoration page and started redesigning the page format to match given wireframe

- What is planned to be done until the next scrum meeting?

  - Continue working of reef restoration user story

- What are the hurdles?

  - N/A

Date: 2/27/2018

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:00 pm - 7:15 pm

David Gonzalez

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Completed fixes in UI for user story #677.

  - Completed documentation for Sea Level Rise.

- What is planned to be done until the next scrum meeting?

  - Start design of Model and View for user story #676 (Create Water Watch page)

- What are the hurdles?

  - N/A

Emmanuel Malave:

- How many hours did I work since the last meeting?

  - 4 Hours

- What was done since the last scrum meeting?

  - Worked on Reef Restoration user story and studied how to make custom segues for transitions

- What is planned to be done until the next scrum meeting?

  - Finish Reef Restoration user story if possible and push code into master branch

- What are the hurdles?

  - N/A

Date: 2/28/2018

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:00 pm - 7:15 pm

David Gonzalez

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Worked on design of model and view for creating water watch page user story

- What is planned to be done until the next scrum meeting?

  - Continue working on on model and view for user story #676

- What are the hurdles?

  - N/A

Emmanuel Malave:

- How many hours did I work since the last meeting?

  - 5 Hours

- What was done since the last scrum meeting?

  - Worked on the auto layouts for the reef restoration page, made the app portrait only, fixed some issues with the navigation image pixel sizes

- What is planned to be done until the next scrum meeting?

  - Hopefully finish the reef restoration user story and test it

- What are the hurdles?

  - N/A

Date: 3/1/2018

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:00 pm - 7:15 pm

David Gonzalez

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Completed model design for user story #676.

  - Worked on the view for user story #676.

- What is planned to be done until the next scrum meeting?

  - Finish view design for user story #676 (Create Water Watch page)

- What are the hurdles?

  - N/A

Emmanuel Malave:

- How many hours did I work since the last meeting?

  - 4 Hours

- What was done since the last scrum meeting?

  - Fixed my computer’s storage to an SSD to improve development and worked on finishing Sprint 3 Documentation

- What is planned to be done until the next scrum meeting?

  - Finish Sprint 3 Documentation and continue to work on Reef Restoration page

- What are the hurdles?

  - N/A

Date: 3/2/2018

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:00 pm - 7:15 pm

David Gonzalez

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Finished design of view for user story #676

- What is planned to be done until the next scrum meeting?

  - Use model and view from Water Watch Controller

- What are the hurdles?

  - N/A

Emmanuel Malave:

- How many hours did I work since the last meeting?

  - 4 Hours

- What was done since the last scrum meeting?

  - Worked on Sprint 3 Documentation and learned about how the delegate pattern works in IOS applications

- What is planned to be done until the next scrum meeting?

  - Finish Reef Restoration user story

- What are the hurdles?

  - N/A

Date: 3/5/2018

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:00 pm - 7:15 pm

David Gonzalez

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Worked on ViewController for user story #676

- What is planned to be done until the next scrum meeting?

  - Finish putting everything together to complete Water Watch page

- What are the hurdles?

  - N/A

Emmanuel Malave:

- How many hours did I work since the last meeting?

  - 4 Hours

- What was done since the last scrum meeting?

  - Watched Lynda course on creating reusable frameworks to help me with user story.

- What is planned to be done until the next scrum meeting?

  - Fix some warnings that the compiler is giving and continue work on user stories

- What are the hurdles?

  - N/A

Date: 3/6/2018

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:00 pm - 7:15 pm

David Gonzalez

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Finished Water Watch (user story #676) Controller

- What is planned to be done until the next scrum meeting?

  - Start working on user story #712 Expand CSP Lab

- What are the hurdles?

  - N/A

Emmanuel Malave:

- How many hours did I work since the last meeting?

  - 4 Hours

- What was done since the last scrum meeting?

  - Fixed the compiler warnings and studied new swift concepts

- What is planned to be done until the next scrum meeting?

  - Continue working on user stories

- What are the hurdles?

  - N/A

Date: 3/7/2018

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:00 pm - 7:15 pm

David Gonzalez

- How many hours did I work since the last meeting?

  - 4 Hours

- What was done since the last scrum meeting?

  - Started working on user story #712 Expand CSP Lab and put Water Watch into Completed

- What is planned to be done until the next scrum meeting?

  - Continue working on user story #712 Expand CSP Lab

- What are the hurdles?

  - N/A

Emmanuel Malave:

- How many hours did I work since the last meeting?

  - 3 Hours

- What was done since the last scrum meeting?

  - Kept working on frameworks user stories

- What is planned to be done until the next scrum meeting?

  - Move user stories to testing/done

- What are the hurdles?

  - N/A

Date: 3/8/2018

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:00 pm - 7:15 pm

David Gonzalez

- How many hours did I work since the last meeting?

  - 4 Hours

- What was done since the last scrum meeting?

  - Finished development on user story #712 Expand CSP Lab

- What is planned to be done until the next scrum meeting?

  - Test user story #712 and have sprint meetings

- What are the hurdles?

  - N/A

Emmanuel Malave:

- How many hours did I work since the last meeting?

  - 4 Hours

- What was done since the last scrum meeting?

  - Moved Reef Restoration user story into complete

- What is planned to be done until the next scrum meeting?

  - Get demo ready for Sprint Review

- What are the hurdles?

  - N/A

Date: 3/9/2018

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:00 pm - 7:15 pm

David Gonzalez

- How many hours did I work since the last meeting?

  - 4 Hours

- What was done since the last scrum meeting?

  - Completed the Sprint Review and Retrospective for Sprint 4 and also the Sprint Planning for Sprint 5

- What is planned to be done until the next scrum meeting?

  - Fix Git merges and start planning Spring 5 personal schedule

- What are the hurdles?

  - N/A

Emmanuel Malave:

- How many hours did I work since the last meeting?

  - 4 Hours

- What was done since the last scrum meeting?

  - Completed the Sprint Review and Retrospective for Sprint 4 and also the Sprint Planning for Sprint 5

- What is planned to be done until the next scrum meeting?

  - Studying IOS Development over the spring break

- What are the hurdles?

  - N/A

Sprint 5

Date: 3/19/2018

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:00 pm - 7:15 pm

David Gonzalez

- How many hours did I work since the last meeting?

  - 4 Hours

- What was done since the last scrum meeting?

  - Fixed GitHub merges and studied on how to make horizontal sliders

- What is planned to be done until the next scrum meeting?

  - Start development of user story #669

- What are the hurdles?

  - N/A

Emmanuel Malave:

- How many hours did I work since the last meeting?

  - 4 Hours

- What was done since the last scrum meeting?

  - Studied IOS Development and organized for the last two weeks of the semester

- What is planned to be done until the next scrum meeting?

  - Start working on the About Page

- What are the hurdles?

  - N/A

Date: 3/20/2018

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:00 pm - 7:15 pm

David Gonzalez

- How many hours did I work since the last meeting?

  - 5 Hours

- What was done since the last scrum meeting?

  - Fixed some found styling errors from previous sprint

- What is planned to be done until the next scrum meeting?

  - Start development of user story #669

- What are the hurdles?

  - N/A

Emmanuel Malave:

- How many hours did I work since the last meeting?

  - 4 Hours

- What was done since the last scrum meeting?

  - Worked on About Us Page

- What is planned to be done until the next scrum meeting?

  - Continue working on the About Us

- What are the hurdles?

  - N/A

Date: 3/21/2018

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:00 pm - 7:15 pm

David Gonzalez

- How many hours did I work since the last meeting?

  - 3 Hours

- What was done since the last scrum meeting?

  - Worked on layout and design of Mini Challenge page

- What is planned to be done until the next scrum meeting?

  - Finish working on layout and design of Mini Challenge page

- What are the hurdles?

  - N/A

Emmanuel Malave:

- How many hours did I work since the last meeting?

  - 4 Hours

- What was done since the last scrum meeting?

  - Reviewed Swift syntax and worked on features on the About Us Page

- What is planned to be done until the next scrum meeting?

  - Move the About Us Page into testing

- What are the hurdles?

  - N/A

Date: 3/22/2018

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:00 pm - 7:15 pm

David Gonzalez

- How many hours did I work since the last meeting?

  - 4 Hours

- What was done since the last scrum meeting?

  - Finished design of Mini Challenge page

- What is planned to be done until the next scrum meeting?

  - Start integrating horizontal slider into Mini Challenge page

- What are the hurdles?

  - N/A

Emmanuel Malave:

- How many hours did I work since the last meeting?

  - 4 Hours

- What was done since the last scrum meeting?

  - Fixed About Us enough to move it to testing and saw if it meet acceptance criteria

- What is planned to be done until the next scrum meeting?

  - Make About Us as Done and start researching networking to create other page

- What are the hurdles?

  - N/A

Date: 3/23/2018

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:00 pm - 7:15 pm

David Gonzalez

- How many hours did I work since the last meeting?

  - 4 Hours

- What was done since the last scrum meeting?

  - Watched online tutorials on horizontal sliders and started development of feature into the Mini Challenge page

- What is planned to be done until the next scrum meeting?

  - Continue learning on how to make slider and Integrate horizontal slider function into Mini Challenge page

- What are the hurdles?

  - N/A

Emmanuel Malave:

- How many hours did I work since the last meeting?

  - 4 Hours

- What was done since the last scrum meeting?

  - Marked About Us as Done and continued networking research for Key Challenge page

- What is planned to be done until the next scrum meeting?

  - Continue research on iOS networking

- What are the hurdles?

  - N/A

Date: 3/26/2018

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:00 pm - 7:15 pm

David Gonzalez

- How many hours did I work since the last meeting?

  - 4 Hours

- What was done since the last scrum meeting?

  - Finished integrating the Mini Challenge slider into the page and moved Mini Challenge into testing

- What is planned to be done until the next scrum meeting?

  - Start development on Previous Winners page

- What are the hurdles?

  - N/A

Emmanuel Malave:

- How many hours did I work since the last meeting?

  - 4 Hours

- What was done since the last scrum meeting?

  - Continued networking research for Key Challenge page

- What is planned to be done until the next scrum meeting?

  - Start development of Key Challenge page

- What are the hurdles?

  - N/A

Date: 3/27/2018

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:00 pm - 7:15 pm

David Gonzalez

- How many hours did I work since the last meeting?

  - 4 Hours

- What was done since the last scrum meeting?

  - Started working on the layout and design of the Previous Winners page

- What is planned to be done until the next scrum meeting?

  - Finish the design of the Previous Winners page

- What are the hurdles?

  - N/A

Emmanuel Malave:

- How many hours did I work since the last meeting?

  - 4 Hours

- What was done since the last scrum meeting?

  - Started to develop Key Challenge user story

- What is planned to be done until the next scrum meeting?

  - Continue to develop the Key Challenge user story

- What are the hurdles?

  - N/A

Date: 3/28/2018

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:00 pm - 7:15 pm

David Gonzalez

- How many hours did I work since the last meeting?

  - 4 Hours

- What was done since the last scrum meeting?

  - Was able to finish the design of the Previous Winners page and started development of table function

- What is planned to be done until the next scrum meeting?

  - Continue working on implementing the table function in the Previous Winners page

- What are the hurdles?

  - N/A

Emmanuel Malave:

- How many hours did I work since the last meeting?

  - 4 Hours

- What was done since the last scrum meeting?

  - Finished UI for Key Challenge Page

- What is planned to be done until the next scrum meeting?

  - Make sure UI throughout application is similar and start Key Challenge Collection Implementation

- What are the hurdles?

  - N/A

Date: 3/29/2018

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:00 pm - 7:15 pm

David Gonzalez

- How many hours did I work since the last meeting?

  - 4 Hours

- What was done since the last scrum meeting?

  - Continued work on implementing the table function

- What is planned to be done until the next scrum meeting?

  - Get organized for the sprint meetings and continue working the Previous Winners user story

- What are the hurdles?

  - Previous Winners functionality implementation questions

Emmanuel Malave:

- How many hours did I work since the last meeting?

  - 4 Hours

- What was done since the last scrum meeting?

  - Finished UI check throughout the application and got work done on the Key Challenge Collection view

- What is planned to be done until the next scrum meeting?

  - Get ready for Sprint Review/Retrospective/Planning

- What are the hurdles?

  - Github merge conflicts

Date: 3/30/2018

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:00 pm - 7:15 pm

David Gonzalez

- How many hours did I work since the last meeting?

  - 4 Hours

- What was done since the last scrum meeting?

  - Finished the Previous Winners user story and completed the Sprint meetings

- What is planned to be done until the next scrum meeting?

  - Work on the GitHub merges and organize branches

- What are the hurdles?

  - N/A

Emmanuel Malave:

- How many hours did I work since the last meeting?

  - 4 Hours

- What was done since the last scrum meeting?

  - Moved all of the Sprint’s user stories to completed and did the Sprint 5 Review, Retrospect and Sprint 6 Planning.

- What is planned to be done until the next scrum meeting?

  - Fix some GitHub merge conflicts

- What are the hurdles?

  - N/A

Sprint 6

Date: 4/2/2018

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:00 pm - 7:15 pm

David Gonzalez

- How many hours did I work since the last meeting?

  - 4 Hours

- What was done since the last scrum meeting?

  - Merged branches, fixed some bugs from previous sprints

- What is planned to be done until the next scrum meeting?

  - Finish Previous Winners user story

- What are the hurdles?

  - N/A

Emmanuel Malave:

- How many hours did I work since the last meeting?

  - 4 Hours

- What was done since the last scrum meeting?

  - Organized GitHub, Google Drive and Mingle to be up to date with our work. Started organizing the sprints documentations for the final documentation.

- What is planned to be done until the next scrum meeting?

  - Keep organizing sprints documentations, work on posters and start development of Our Biomes Page

- What are the hurdles?

  - N/A

Date: 4/3/2018

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:00 pm - 7:15 pm

David Gonzalez

- How many hours did I work since the last meeting?

  - 4 Hours

- What was done since the last scrum meeting?

  - Started working on the Field Activities Page user story and also started fixing code comments

- What is planned to be done until the next scrum meeting?

  - Pick up a new user story and continue getting the application ready for the showcase demo

- What are the hurdles?

  - N/A

Emmanuel Malave:

- How many hours did I work since the last meeting?

  - 4 Hours

- What was done since the last scrum meeting?

  - Started working on Biomes Page and organized the sprint’s documentations a bit

- What is planned to be done until the next scrum meeting?

  - Keep working on Biomes Page and try to get some diagrams for the documentation done

- What are the hurdles?

  - N/A

Date: 4/4/2018

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:00 pm - 7:15 pm

David Gonzalez

- How many hours did I work since the last meeting?

  - 4 Hours

- What was done since the last scrum meeting?

  - Continued working on the Field Activities Page user story

- What is planned to be done until the next scrum meeting?

  - Continue working on the Field Activities user story and organizing code and comments

- What are the hurdles?

  - None

Emmanuel Malave:

- How many hours did I work since the last meeting?

  - 4 Hours

- What was done since the last scrum meeting?

  - Made sure the visual guides and use cases in the sprint documentations are correct and kept working on the Biomes Page.

- What is planned to be done until the next scrum meeting?

  - Finish the sprint’s documentation to get ready to start the final documentation, work on the final posters and keep working on the Biomes Page user story

- What are the hurdles?

  - N/A

Date: 4/5/2018

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:00 pm - 7:15 pm

David Gonzalez

- How many hours did I work since the last meeting?

  - 4 Hours

- What was done since the last scrum meeting?

  - Commented on code and continued working on Field Activities page

- What is planned to be done until the next scrum meeting?

  - Set Field Activities page into testing

- What are the hurdles?

  - N/A

Emmanuel Malave:

- How many hours did I work since the last meeting?

  - 4 Hours

- What was done since the last scrum meeting?

  - Worked on the sprints documentation and posters and continued development of the Biomes page.

- What is planned to be done until the next scrum meeting?

  - Get a final draft of the posters, continue checking the sprints documentation and working on the Biomes page.

- What are the hurdles?

  - N/A

Date: 4/6/2018

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:00 pm - 7:15 pm

David Gonzalez

- How many hours did I work since the last meeting?

  - 4 Hours

- What was done since the last scrum meeting?

  - Finished working on the Field Activities user story

- What is planned to be done until the next scrum meeting?

  - Start working on Lecture Series user story and also review video requirements for the final week.

- What are the hurdles?

  - None

Emmanuel Malave:

- How many hours did I work since the last meeting?

  - 4 Hours

- What was done since the last scrum meeting?

  - Finished working on the posters and also put Biomes page into testing.

- What is planned to be done until the next scrum meeting?

  - Continue to work on final documentation and pick up the Our Partners page user story.

- What are the hurdles?

  - N/A

Date: 4/9/2018

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:00 pm - 7:15 pm

David Gonzalez

- How many hours did I work since the last meeting?

  - 4 Hours

- What was done since the last scrum meeting?

  - Developed some of the Lecture Series user story and got organized for the upcoming deadlines

- What is planned to be done until the next scrum meeting?

  - Continue working on the Lecture Series user story while also getting ready for next week showcase

- What are the hurdles?

  - N/A

Emmanuel Malave:

- How many hours did I work since the last meeting?

  - 4 Hours

- What was done since the last scrum meeting?

  - Started development of Our Partners page and organization of the final documentation

- What is planned to be done until the next scrum meeting?

  - Continue working on the final documentation and send an email to the professor with a draft of the final poster

- What are the hurdles?

  - N/A

Date: 4/10/2018

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:00 pm - 7:15 pm

David Gonzalez

- How many hours did I work since the last meeting?

  - 4 Hours

- What was done since the last scrum meeting?

  - Put the Lecture Series user story into testing and worked on the final poster

- What is planned to be done until the next scrum meeting?

  - Finish the lecture series and get a final poster draft sent to the professor

- What are the hurdles?

  - N/A

Emmanuel Malave:

- How many hours did I work since the last meeting?

  - 4 Hours

- What was done since the last scrum meeting?

  - Kept developing the Our Partners user story and finished organizing the Final Documentation Introduction, Project Plan and User Stories section

- What is planned to be done until the next scrum meeting?

  - Continue working on the Final Documentation and finish the Our Partners user story

- What are the hurdles?

  - N/A

Date: 4/11/2018

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:00 pm - 7:15 pm

David Gonzalez

- How many hours did I work since the last meeting?

  - 4 Hours

- What was done since the last scrum meeting?

  - Finished working on the Lecture Series page

- What is planned to be done until the next scrum meeting?

  - Work on sprint documentation and final deadlines

- What are the hurdles?

  - N/A

Emmanuel Malave:

- How many hours did I work since the last meeting?

  - 4 Hours

- What was done since the last scrum meeting?

  - Finished the Our Partners user story and kept polishing the final documentation

- What is planned to be done until the next scrum meeting?

  - Get ready for the sprint review and continue working on the final documentation, poster and presentation

- What are the hurdles?

  - N/A

Date: 4/12/2018

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:00 pm - 7:15 pm

David Gonzalez

- How many hours did I work since the last meeting?

  - 4 Hours

- What was done since the last scrum meeting?

  - Continued editing the final documentation and did some code reviews

- What is planned to be done until the next scrum meeting?

  - Hold the sprint 6 review/retrospect and continue working on the final documentation

- What are the hurdles?

  - N/A

Emmanuel Malave:

- How many hours did I work since the last meeting?

  - 4 Hours

- What was done since the last scrum meeting?

  - Got ready for the sprint review demo and did kept working on the final documentation

- What is planned to be done until the next scrum meeting?

  - Have the final Sprint Review and Retrospective and continue working on the final documentation.

- What are the hurdles?

  - N/A

Date: 4/13/2018

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:00 pm - 7:15 pm

David Gonzalez

- How many hours did I work since the last meeting?

  - 4 Hours

- What was done since the last scrum meeting?

  - Did the Sprint 6 review and retrospect

- What is planned to be done until the next scrum meeting?

  - Continue to get ready for upcoming presentation and deadlines

- What are the hurdles?

  - N/A

Emmanuel Malave:

- How many hours did I work since the last meeting?

  - 4 Hours

- What was done since the last scrum meeting?

  - Held the last sprint review and retrospect.

- What is planned to be done until the next scrum meeting?

  - Keep preparing for the last two weeks

- What are the hurdles?

  - N/A