Sprint 1

Sprint Review Meeting Minutes: 						         Date: 1/26/2018

Attendees: David Gonzalez, Emmanuel Malave, Nathan Moyer

Start time: 2:00pm

End time: 3:00pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- N/A

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- N/A

Notes:

For the first sprint the team decided to focus on setting up a working environment, getting communication tools ready, gathering requirements and creating and grooming the backlog.

Sprint 2

Sprint Review Meeting Minutes: 						         Date: 2/09/2018

Attendees: David Gonzalez, Emmanuel Malave, Nathan Moyer

Start time: 2:00pm

End time: 2:45pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- #670 - Create the application's header

- #671 - Create Social Media Footer

- #672 - Create Home Page

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- #668 -  Create application's navigation

Sprint 3

Sprint Review Meeting Minutes: 						         Date: 2/23/2018

Attendees: David Gonzalez, Emmanuel Malave, Nathan Moyer

Start time: 2:00pm

End time: 3:00pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- #668 -  Create application's navigation

# #693 - Create Reef Restoration - Dive Trip Page

# #677 - Create Sea Level Rise Page

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

# #678 - Create Reef Restoration Page

# #676 - Create Water Watch Page

Sprint 4

Sprint Review Meeting Minutes: 						         Date: 3/09/2018

Attendees: David Gonzalez, Emmanuel Malave, Nathan Moyer

Start time: 2:00pm

End time: 2:30pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

# #676 - Create Water Watch Page

# #678 - Create Reef Restoration Page

# #712 - Expand CSP Lab

# #713 - Create Reusable Frameworks

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- N/A

Sprint 5

Sprint Review Meeting Minutes: 						         Date: 3/30/2018

Attendees: David Gonzalez, Emmanuel Malave, Nathan Moyer

Start time: 2:00pm

End time: 2:30pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- #669 - Create About Page

- #673 - Create Key Challenge Page

- #674 - Create Mini Challenge Page

- #675 - Create Previous Winners Page

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- N/A

Sprint 6

Sprint Review Meeting Minutes: 						         Date: 4/13/2018

Attendees: David Gonzalez, Emmanuel Malave, Nathan Moyer

Start time: 2:00pm

End time: 2:30pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- #682 - Create Our Partners Page

- #679 - Create Lecture Series Page

- #680 - Create Field Activities Page

- #681 - Create Biomes Page

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- N/A