Sprint 1 Retrospective Meeting Minutes

Attendees: Andres Chalela, Rolf Kinder Gilet, Miguel Jardines

Start time: 9:00am

End time: 9:30am

What went wrong?

- Did we do a good job estimating our team's velocity?

  - Yes, we dedicated the estimated 120 hrs/sprint

- Did we do a good job estimating the points (time required) for each user story?

  - No User Stories for Sprint 1

- Did each team member work as scheduled?

  - Every team member did their part in the ramp up process.

What went right?

- Every team member was able to get their development environment set up and get familiarized with the project.

How to address the issues in the next sprint?

- How to improve the process?

  - Communication between members and address problems with product owner early on to get feedback.

- How to improve the product?

  - Continue working with product owner regarding the implementation of the required parser and custom Code-VR language

Sprint 2 Retrospective Meeting Minutes

Attendees: Andres Chalela, Rolf Kinder Gilet, Miguel Jardines

Start time: 9:00am

End time: 9:30am

What went wrong?

- Did we do a good job estimating our team's velocity?

  - Yes, we dedicated the estimated 120 hrs/sprint

- Did we do a good job estimating the points (time required) for each user story?

  - No, we underestimated the amount of time required for each User Story.

- Did each team member work as scheduled?

  - Every team member did their part as scheduled.

What went right?

- Every team member focused on their respective User Stories and made progress for the next sprint.

How to address the issues in the next sprint?

- How to improve the process?

  - Consistent communication between team members and provide more specific feedback during the daily SCRUM meetings.

- How to improve the product?

  - Look for available technologies and ideas that may help us with the development of the 3D objects and intermediary language. Get feedback for 3D object implementation via student surveys.

Sprint 3 Retrospective Meeting Minutes

Attendees: Andres Chalela, Rolf Kinder Gilet, Miguel Jardines

Start time: 9:00am

End time: 9:30am

What went wrong?

- Did we do a good job estimating our team's velocity?

  - Yes, we dedicated the estimated 120 hrs/sprint

- Did we do a good job estimating the points (time required) for each user story?

  - No, we underestimated the amount of time required for each User Story.

- Did each team member work as scheduled?

  - Every team member did their part as scheduled.

What went right?

- Every team member focused on their respective User Stories and made progress for continuing the product development in the next sprint.

How to address the issues in the next sprint?

- How to improve the process?

  - Continue to interact and communicate regarding progress and quickly address roadblocks.

- How to improve the product?

  - Get familiarized with the Leap Motion technology for 3D object manipulation and interactions. Get more feedback from team & product owner regarding Code VR language design.

Sprint 4 Retrospective Meeting Minutes

Attendees: Andres Chalela, Rolf Kinder Gilet, Miguel Jardines

Start time: 9:00am

End time: 9:30am

What went wrong?

- Did we do a good job estimating our team's velocity?

  - Yes, we dedicated the estimated 120 hrs/sprint

- Did we do a good job estimating the points (time required) for each user story?

  - No, we underestimated the amount of time required for each User Story.

- Did each team member work as scheduled?

  - Every team member did their part as scheduled.

What went right?

- Every team member focused on their respective User Stories and made progress for continuing the product development in the next sprint.

How to address the issues in the next sprint?

- How to improve the process?

  - Continue to interact and communicate regarding progress and quickly address roadblocks.

- How to improve the product?

  - Continue to get familiarized with the Leap Motion technology and plan the architectural approach to Code VR Language as a visual representation.

Sprint 5 Retrospective Meeting Minutes

Attendees: Andres Chalela, Rolf Kinder Gilet, Miguel Jardines

Start time: 9:00am

End time: 9:30am

What went wrong?

- Did we do a good job estimating our team's velocity?

  - Yes, we dedicated the estimated 120 hrs/sprint

- Did we do a good job estimating the points (time required) for each user story?

  - Yes, we properly estimated the amount of time required for each User Story.

- Did each team member work as scheduled?

  - Every team member did their part as scheduled.

What went right?

- Every team member focused on their respective User Stories and made progress for continuing the product development in the next sprint.

How to address the issues in the next sprint?

- How to improve the process?

  - Continue to interact and communicate regarding progress and quickly address roadblocks.

- How to improve the product?

  - Continue to researching better implementation for dynamic features

Sprint 6 Retrospective Meeting Minutes

Attendees: Andres Chalela, Rolf Kinder Gilet, Miguel Jardines

Start time: 9:00am

End time: 9:30am

What went wrong?

- Did we do a good job estimating our team's velocity?

  - Yes, we dedicated the estimated 120 hrs/sprint

- Did we do a good job estimating the points (time required) for each user story?

  - Yes, we properly estimated the amount of time required for each User Story.

- Did each team member work as scheduled?

  - Every team member did their part as scheduled.

What went right?

- Every team member focused on their respective User Stories and made progress for continuing the product development in the next sprint.

How to address the issues in the next sprint?

- How to improve the process?

  - Continue to interact and communicate regarding progress and quickly address roadblocks.

- How to improve the product?

  - Focus on the integration of visual project contributions with the implemented CodeVR source to source compiler