Daily Scrum Meeting Minutes:

1/22/2018

Attendees: Bertha M Perez

Frank Hernandez

Start time: 11:00AM

End time: 11:10AM

Bertha M Perez

- How many hours did I work since the last meeting?

  - First Meeting

- What was done since the last scrum meeting?

  - Waited for the project to be added to Mingle

  - Get familiar with the project and specifications

  - Scheduled meeting with the Product Owner

- What is planned to be done until the next scrum meeting?

  - Get familiar with Mingle, Git and Github

- What are the hurdles?

  - Waiting for the meeting with the Product Owner

Frank Hernandez

- How many hours did I work since the last meeting?

  - First Meeting

- What was done since the last scrum meeting?

  - Get familiar with the project and specifications

  - Scheduled meeting with the Product Owner

- What is planned to be done until the next scrum meeting?

  - Setup github and mingle

- What are the hurdles?

  - Getting up to speed

1/23/2018

Attendees: Bertha M Perez

Frank Hernandez

Start time: 11:00AM

End time: 11:10AM

Bertha M Perez

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Get familiar with Mingle, Git and Github

- What is planned to be done until the next scrum meeting?

  - Get familiar with Mingle, Git and Github

  - Review the USDA web page

  - Scrum Review Meeting Minutes

- What are the hurdles?

  - Waiting for the meeting with the Product Owner

Frank Hernandez

- How many hours did I work since the last meeting?

  - 4

What was done since the last scrum meeting?

  - Get familiar with the project and specifications

  - Booking room for conference adding members to slack

- What is planned to be done until the next scrum meeting?

  - Get familiar with android

- What are the hurdles?

1/24/2018

Attendees: Bertha M Perez

Frank Hernandez

Start time: 11:15AM

End time: 11:25AM

Bertha M Perez

- How many hours did I work since the last meeting?

  - 3.15

- What was done since the last scrum meeting?

  - Got familiar with Mingle, Git and Github

  - Reviewed the USDA web page

- What is planned to be done until the next scrum meeting?

  - Get familiar with Mingle, Git and Github

  - Install software needed

- What are the hurdles?

  - Waiting for the meeting with the Product Owner

Frank Hernandez

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Android Udacity training

- What is planned to be done until the next scrum meeting?

  - Udacity training

- What are the hurdles?

1/25/2018

Attendees: Bertha M Perez

Frank Hernandez

Start time: 9:00AM

End time: 9:10AM

Bertha M Perez

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Get familiar with Mingle, Git and Github

  - Install software needed

- What is planned to be done until the next scrum meeting?

  - Meeting with the Product Owner 9:30AM to 11:30AM

- What are the hurdles?

Frank Hernandez

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Udacity training

- What is planned to be done until the next scrum meeting?

  - Meeting with the Product Owner 9:30AM to 11:30AM

  - Dev environment

- What are the hurdles?

1/26/2018

Attendees: Bertha M Perez

Frank Hernandez

Start time: 11:00AM

End time: 11:10AM

Bertha M Perez

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Got familiar with Mingle, Git and Github

  - Installed software.

- What is planned to be done until the next scrum meeting?

  - Scrum Review Meeting

  - Sprint Retrospective Meeting 11:20AM to 12:00PM

  - Sprint Planning Meeting 12:00PM to 12:25PM

- What are the hurdles?

Frank Hernandez

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Setup Dev environment

- What is planned to be done until the next scrum meeting?

  - Scrum Review Meeting

  - Sprint Retrospective Meeting 11:20AM to 12:00PM

  - Sprint Planning Meeting 12:00PM to 12:25PM

- What are the hurdles?

  - Dependency hurdles

SPRINT 2

1/29/2018

Attendees: Bertha M Perez

Frank Hernandez

Start time: 11:00AM

End time: 11:10AM

Bertha M Perez

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Prepare for Spring 2

- What is planned to be done until the next scrum meeting?

  - Work on User Case Diagrams, Class Diagrams and Sequence Diagram

- What are the hurdles?

Frank Hernandez

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Fixed dependency issues

- What is planned to be done until the next scrum meeting?

  - Begin implementation

- What are the hurdles? Dev environment

1/30/2018

Attendees: Bertha M Perez

Frank Hernandez

Start time: 11:00AM

End time: 11:10AM

Bertha M Perez

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Worked on User Case Diagram and Class Diagram

- What is planned to be done until the next scrum meeting?

  - Continue working on the Class Diagram

  - Scrum Review Meeting Minutes

- What are the hurdles?

Frank Hernandez

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

  - Scrum Review Meeting Minutes

- What are the hurdles?

1/31/2018

Attendees: Bertha M Perez

Frank Hernandez

Start time: 11:00AM

End time: 11:10AM

Bertha M Perez

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Worked on the Class Diagram

  - Scrum Review Meeting Minutes

- What is planned to be done until the next scrum meeting?

  - Analize USDA Database and how to obtain the information needed

- What are the hurdles?

Frank Hernandez

- How many hours did I work since the last meeting?

  - 5

- What was done since the last scrum meeting?

  - Scrum Review Meeting Minutes

  - Android sample project

- What is planned to be done until the next scrum meeting?

  - Android mini projects

- What are the hurdles?

  - Device emulation slow

2/1/2018

Attendees: Bertha M Perez

Frank Hernandez

Start time: 11:00AM

End time: 11:10AM

Bertha M Perez

- How many hours did I work since the last meeting?

  - 4.25

- What was done since the last scrum meeting?

  - Played with  USDA Database and how to obtain the information needed

- What is planned to be done until the next scrum meeting?

  - Analize USDA Database and how to obtain the information needed (User Story 671)

- What are the hurdles?

  - Noticed that we need to connect with the USDA Database two times in order to get the information needed for the app

Frank Hernandez

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Pseudo code admin panel

- What is planned to be done until the next scrum meeting?

  - JQuery Training

- What are the hurdles?

2/2/2018

Attendees: Bertha M Perez

Frank Hernandez

Start time: 11:00AM

End time: 11:10AM

Bertha M Perez

- How many hours did I work since the last meeting?

  - 3.5

- What was done since the last scrum meeting?

  - Played with  USDA Database and how to obtain the information needed

- What is planned to be done until the next scrum meeting?

  - Work on the request to communicate with the USDA Database (User Story 671)

  - Scrum Review Meeting Minutes

- What are the hurdles?

Frank Hernandez

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - JQuery and ajax training

- What is planned to be done until the next scrum meeting?

  - Scrum Review Meeting Minutes

- What are the hurdles?

2/5/2018

Attendees: Bertha M Perez

Frank Hernandez

Start time: 11:00AM

End time: 11:10AM

Bertha M Perez

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Played with  USDA Database and how to obtain the information needed

  - Scrum Review Meeting Minutes

- What is planned to be done until the next scrum meeting?

  - Working on User Story 672

- What are the hurdles?

Frank Hernandez

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Built administrative application endpoint with JQuery and Bootstrap

- What is planned to be done until the next scrum meeting?

  - Finalize implementation

- What are the hurdles?

2/6/2018

Attendees: Bertha M Perez

Frank Hernandez

Start time: 11:00AM

End time: 11:10AM

Bertha M Perez

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Worked on User Story 669

- What is planned to be done until the next scrum meeting?

  - Working on User Story 669

  - Scrum Review Meeting Minutes

- What are the hurdles?

Frank Hernandez

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Understood the Search/Food lookup endpoints and parsing the JSON

- What is planned to be done until the next scrum meeting?

  - Scrum Review Meeting Minutes

- What are the hurdles?

2/7/2018

Attendees: Bertha M Perez

Frank Hernandez

Start time: 11:00AM

End time: 11:10AM

Bertha M Perez

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Worked on User Story 669

  - Scrum Review Meeting Minutes

- What is planned to be done until the next scrum meeting?

  - Working on User Story 670

- What are the hurdles?

Frank Hernandez

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Scrum Review Meeting Minutes

  - Built Nutrition Label for admin portal

- What is planned to be done until the next scrum meeting?

  - Deploy to github pages

- What are the hurdles?

  - Time management

2/8/2018

Attendees: Bertha M Perez

Frank Hernandez

Start time: 9:00AM

End time: 9:10AM

Bertha M Perez

- How many hours did I work since the last meeting?

  - 3.5

- What was done since the last scrum meeting?

  - Worked on User Story 670

- What is planned to be done until the next scrum meeting?

  - Meeting with the Product Owner 9:30AM to 11:30AM

  - Working on User Story 670

- What are the hurdles?

Frank Hernandez

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Meeting with the Product Owner 9:30AM to 11:30AM

  - Built in conversions to USDA Interface for the API

- What is planned to be done until the next scrum meeting?

Meeting with the Product Owner 9:30AM to 11:30AM

Working on User Story 671

- What are the hurdles?

  - None

2/9/2018

Attendees: Bertha M Perez

Frank Hernandez

Start time: 11:00AM

End time: 11:10AM

Bertha M Perez

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Meeting with the Product Owner

- What is planned to be done until the next scrum meeting?

  - Scrum Review Meeting Minutes 11:00AM - 11:20AM

  - Sprint Retrospective Meeting 11:20AM to 12:00PM

  - Sprint Planning Meeting 12:00PM to 12:25PM

- What are the hurdles?

  - Getting the API and setup for firebase

Frank Hernandez

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Meeting with the Product Owner

- What is planned to be done until the next scrum meeting?

  - Scrum Review Meeting Minutes  11:00AM - 11:20AM

  - Sprint Retrospective Meeting 11:20AM to 12:00PM

  - Sprint Planning Meeting 12:00PM to 12:25PM

- What are the hurdles?

  - Getting the API and setup for firebase

Sprint 3

2/12/2018

Attendees: Bertha M Perez

Frank Hernandez

Start time: 11:00AM

End time: 11:10AM

Bertha M Perez

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Scrum Review Meeting Minutes  11:00AM - 11:20AM

  - Sprint Retrospective Meeting 11:20AM to 12:00PM

  - Sprint Planning Meeting 12:00PM to 12:25PM

- What is planned to be done until the next scrum meeting?

  - Working on User Story 678

  - Working on a creation of a basic user interface using Android Studio

- What are the hurdles?

Frank Hernandez

- How many hours did I work since the last meeting?

  - 3.5

- What was done since the last scrum meeting?

  - Scrum Review Meeting Minutes  11:00AM - 11:20AM

  - Sprint Retrospective Meeting 11:20AM to 12:00PM

  - Sprint Planning Meeting 12:00PM to 12:25PM

- What is planned to be done until the next scrum meeting?

  - Working on User Story 677

  - Working on a creation of the testing space

- What are the hurdles?

2/13/2018

Attendees: Bertha M Perez

Frank Hernandez

Start time: 11:00AM

End time: 11:10AM

Bertha M Perez

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Work on User Story 678

  - Work on a creation of a a basic user interface using Android Studio

- What is planned to be done until the next scrum meeting?

  - Scrum Review Meeting Minutes

  - Working on User Story 677

  - Working on a creation of the testing space

- What are the hurdles?

Frank Hernandez

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Work on User Story 677

  - Work on a creation of the testing space

- What is planned to be done until the next scrum meeting?

  - Scrum Review Meeting Minutes

  - Work on User Story 677

  - Building Nutrition Label for the testing space

- What are the hurdles?

2/14/2018

Attendees: Bertha M Perez

Frank Hernandez

Start time: 11:00AM

End time: 11:10AM

Bertha M Perez

- How many hours did I work since the last meeting?

  - 3.5

- What was done since the last scrum meeting?

  - Scrum Review Meeting Minutes

  - Work on User Story 678

  - Work on a creation of a a basic user interface using Android Studio

- What is planned to be done until the next scrum meeting?

  - Working on User Story 678

  - Working on a creation of a basic user interface using Android Studio

- What are the hurdles?

Frank Hernandez

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Scrum Review Meeting Minutes

  - Work on User Story 677

  - Built Nutrition Label for the testing space

- What is planned to be done until the next scrum meeting?

  - Working on User Story 677

  - Building Nutrition Label for the testing space

  - Establishing connection with the USDA database

- What are the hurdles?

2/15/2018

Attendees: Bertha M Perez

Frank Hernandez

Start time: 11:00AM

End time: 11:10AM

Bertha M Perez

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Work on User Story 678

  - Working on a creation of a basic user interface using Android Studio

- What is planned to be done until the next scrum meeting?

  - Working on User Story 678

  - Establishing connection with the USDA database

- What are the hurdles?

Frank Hernandez

- How many hours did I work since the last meeting?

  - 2.5

- What was done since the last scrum meeting?

  - Work on User Story 677

  - Built Nutrition Label for the testing space

  - Established connection with the USDA database

- What is planned to be done until the next scrum meeting?

  - Working on User Story 677

  - Testing data obtained from the USDA database.

- What are the hurdles?

2/16/2018

Attendees: Bertha M Perez

Frank Hernandez

Start time: 11:00AM

End time: 11:10AM

Bertha M Perez

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Work on User Story 678

  - Established connection with the USDA database

- What is planned to be done until the next scrum meeting?

  - Scrum Review Meeting Minutes

  - Working on User Story 678

  - Testing data obtained from the USDA database.

- What are the hurdles?

Frank Hernandez

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Work on User Story 677

  - Test data obtained from the USDA database.

- What is planned to be done until the next scrum meeting?

  - Scrum Review Meeting Minutes

  - Working on User Story 677 and 679

  - Testing data obtained from the USDA database.

  - Working on the standardization of the different conversion measurements

- What are the hurdles?

2/19/2018

Attendees: Bertha M Perez

Frank Hernandez

Start time: 11:00AM

End time: 11:10AM

Bertha M Perez

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Scrum Review Meeting Minutes

  - Work on User Story 678

  - Testing data obtained from the USDA database.

- What is planned to be done until the next scrum meeting?

  - Review all comments from past spring and work on it

- What are the hurdles?

Frank Hernandez

- How many hours did I work since the last meeting?

  - 4.5

- What was done since the last scrum meeting?

  - Scrum Review Meeting Minutes

  - Work on User Story 677 and 679

  - Test data obtained from the USDA database.

  - Work on the standardization of the different conversion measurements

- What is planned to be done until the next scrum meeting?

  - Review all comments from Sprint 2

  - Working on User Story 677 and 679

  - Testing data obtained from the USDA database.

  - Working on the standardization of the different conversion measurements

- What are the hurdles?

2/20/2018

Attendees: Bertha M Perez

Frank Hernandez

Start time: 11:00AM

End time: 11:10AM

Bertha M Perez

- How many hours did I work since the last meeting?

  - 3.5

- What was done since the last scrum meeting?

  - Review all comments from past spring and work on it

- What is planned to be done until the next scrum meeting?

  - Scrum Review Meeting Minutes

  - Working on User Story 678 and 679

  - Testing data obtained from the USDA database.

  - Working on the standardization of the different conversion measurements

- What are the hurdles?

Frank Hernandez

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Review all comments from Sprint 2

  - Work on User Story 677 and 679

  - Test data obtained from the USDA database.

  - Work on the standardization of the different conversion measurements

- What is planned to be done until the next scrum meeting?

  - Scrum Review Meeting Minutes

  - Working on User Story 677 and 679

  - Working on the standardization of conversion measurements

  - Testing data obtained from the USDA database.

- What are the hurdles?

2/21/2018

Attendees: Bertha M Perez

Frank Hernandez

Start time: 11:00AM

End time: 11:10AM

Bertha M Perez

- How many hours did I work since the last meeting?

  - 3.5

- What was done since the last scrum meeting?

  - Scrum Review Meeting Minutes

  - Work on User Story 678 and 679

  - Test data obtained from the USDA database.

  - Work on the standardization of the different conversion measurements

- What is planned to be done until the next scrum meeting?

  - Working on User Story 678 and 679

  - Testing data obtained from the USDA database.

  - Working on the standardization of the different conversion measurements

- What are the hurdles?

Frank Hernandez

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Scrum Review Meeting Minutes

  - Work on User Story 677 and 679

  - Work on the standardization of conversion measurements

  - Test data obtained from the USDA database.

- What is planned to be done until the next scrum meeting?

  - Working on User Story 677 and 679

  - Working on the standardization of conversion measurements

  - Testing data obtained from the USDA database.

- What are the hurdles?

2/22/2018

Attendees: Bertha M Perez

Frank Hernandez

Start time: 9:10AM

End time: 9:25AM

Bertha M Perez

- How many hours did I work since the last meeting?

  - 4.0

- What was done since the last scrum meeting?

  - Work on User Story 678 and 679

  - Test data obtained from the USDA database.

  - Work on the standardization of the different conversion measurements

- What is planned to be done until the next scrum meeting?

  - Meeting with the Product Owner 9:30AM to 11:30AM

  - Review the new wish list

  - Working on the standardization of the different conversion measurements

- What are the hurdles?

Frank Hernandez

- How many hours did I work since the last meeting?

  - 4.5

- What was done since the last scrum meeting?

  - Work on User Story 677 and 679

  - Work on the standardization of conversion measurements

  - Test data obtained from the USDA database.

- What is planned to be done until the next scrum meeting?

  - Meeting with the Product Owner 9:30AM to 11:30AM

  - Review the new wish list

  - Testing data obtained from the USDA database.

- What are the hurdles?

2/23/2018

Attendees: Bertha M Perez

Frank Hernandez

Start time: 10:50AM

End time: 11:00AM

Bertha M Perez

- How many hours did I work since the last meeting?

  - 3.5

- What was done since the last scrum meeting?

  - Meeting with the Product Owner 9:30AM to 11:30AM

  - Review the new wish list

  - Work on the standardization of the different conversion measurements

- What is planned to be done until the next scrum meeting?

  - Scrum Review Meeting Minutes  11:00AM - 11:20AM

  - Sprint Retrospective Meeting 11:20 AM to 12:00PM

  - Sprint Planning Meeting 12:00PM to 12:25PM

  - Working on the standardization of the different conversion measurements

- What are the hurdles?

Frank Hernandez

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Meeting with the Product Owner 9:30AM to 11:30AM

  - Review the new wish list

  - Test data obtained from the USDA database.

- What is planned to be done until the next scrum meeting?

  - Scrum Review Meeting Minutes  11:00AM - 11:20AM

  - Sprint Retrospective Meeting 11:20 AM to 12:00PM

  - Sprint Planning Meeting 12:00PM to 12:25PM

  - Testing data obtained from the USDA database.

- What are the hurdles?

Sprint 4

2/26/2018

Attendees: Bertha M Perez

Frank Hernandez

Start time: 11:00AM

End time: 11:10AM

Bertha M Perez

- How many hours did I work since the last meeting?

  - 3.5

- What was done since the last scrum meeting?

  - Scrum Review Meeting Minutes  11:00AM - 11:20AM

  - Sprint Retrospective Meeting 11:20 AM to 12:00PM

  - Sprint Planning Meeting 12:00PM to 12:25PM

  - Work on the standardization of the different conversion measurements

- What is planned to be done until the next scrum meeting?

  - Preparing for presentation #1 with Prof. Juan Caraballo

  - Presentation with Prof. Juan Caraballo 7:50PM -9:25PM

- What are the hurdles?

Frank Hernandez

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Scrum Review Meeting Minutes  11:00AM - 11:20AM

  - Sprint Retrospective Meeting 11:20 AM to 12:00PM

  - Sprint Planning Meeting 12:00PM to 12:25PM

  - Test data obtained from the USDA database.

- What is planned to be done until the next scrum meeting?

  - Preparing for presentation #1 with Prof. Juan Caraballo

  - Presentation with Prof. Juan Caraballo 7:50PM -9:25PM

- What are the hurdles?

2/27/2018

Attendees: Bertha M Perez

Frank Hernandez

Start time: 11:00AM

End time: 11:10AM

Bertha M Perez

- How many hours did I work since the last meeting?

  - 4.2

- What was done since the last scrum meeting?

  - Prepare for presentation #1 with Prof. Juan Caraballo

  - Presentation with Prof. Juan Caraballo 7:50PM -9:25PM

- What is planned to be done until the next scrum meeting?

  - Working on user story 680 Snack Score

  - Working on the classification of the first ingredient (whole grain, fruit, vegetable, dairy, protein)

  - Scrum Review Meeting Minutes

- What are the hurdles?

Frank Hernandez

- How many hours did I work since the last meeting?

  - 3.8

- What was done since the last scrum meeting?

  - Prepare for presentation #1 with Prof. Juan Caraballo

  - Presentation with Prof. Juan Caraballo 7:50PM -9:25PM

- What is planned to be done until the next scrum meeting?

  - Working on user story 680 Snack Score

  - Working on the standards for calories, sodium, sugar and fats

  - Scrum Review Meeting Minutes

- What are the hurdles?

Daily Scrum Meeting Minutes:

2/28/2018

Attendees: Bertha M Perez

Frank Hernandez

Start time: 11:00AM

End time: 11:10AM

Bertha M Perez

- How many hours did I work since the last meeting?

  - 3.5

- What was done since the last scrum meeting?

  - Work on user story 680 Snack Score

  - Work on the classification of the first ingredient (whole grain, fruit, vegetable, dairy, protein)

  - Scrum Review Meeting Minutes

- What is planned to be done until the next scrum meeting?

  - Working on user story 680 Snack Score

  - Work on the classification of the first ingredient (whole grain, fruit, vegetable, dairy, protein)

- What are the hurdles?

Frank Hernandez

- How many hours did I work since the last meeting?

  - 3.5

- What was done since the last scrum meeting?

  - Working on user story 680 Snack Score

  - Working on the standards for calories, sodium, sugar and fats

  - Scrum Review Meeting Minutes

- What is planned to be done until the next scrum meeting?

  - Working on user story 680 Snack Score

  - Working on the standards for calories, sodium, sugar and fats

- What are the hurdles?

Daily Scrum Meeting Minutes:

3/1/2018

Attendees: Bertha M Perez

Frank Hernandez

Start time: 11:00AM

End time: 11:10AM

Bertha M Perez

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Work on user story 680 Snack Score

  - Work on the classification of the first ingredient (whole grain, fruit, vegetable, dairy, protein)

- What is planned to be done until the next scrum meeting?

  - Working on user story 680 Snack Score

  - Assigning score depending on first ingredient.

- What are the hurdles?

Frank Hernandez

- How many hours did I work since the last meeting?

  - 3.5

- What was done since the last scrum meeting?

  - Working on user story 680 Snack Score

  - Working on the standards for calories, sodium, sugar and fats

- What is planned to be done until the next scrum meeting?

  - Working on user story 680 Snack Score

  - Assigning score depending on standards for calories, sodium, sugar and fats.

- What are the hurdles?

Daily Scrum Meeting Minutes:

3/2/2018

Attendees: Bertha M Perez

Frank Hernandez

Start time: 9:00AM

End time: 9:20AM

Bertha M Perez

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Work on user story 680 Snack Score

  - Assign score depending on first ingredient.

- What is planned to be done until the next scrum meeting?

  - Scrum Review Meeting Minutes

  - Meeting with the Product Owner 9:30AM to 10:30AM

  - Working on user story 680 Snack Score

  - Assigning score depending on first ingredient.

- What are the hurdles?

Frank Hernandez

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Work on user story 680 Snack Score

  - Work on the standards for calories, sodium, sugar and fats

- What is planned to be done until the next scrum meeting?

  - Scrum Review Meeting Minutes

  - Meeting with the Product Owner 9:30AM to 10:30AM

  - Working on user story 680 Snack Score

  - Working on the standards for calories, sodium, sugar and fats

- What are the hurdles?

Daily Scrum Meeting Minutes:

3/5/2018

Attendees: Bertha M Perez

Frank Hernandez

Start time: 11:00AM

End time: 11:10AM

Bertha M Perez

- How many hours did I work since the last meeting?

  - 4.2

- What was done since the last scrum meeting?

  - Scrum Review Meeting Minutes

  - Meeting with the Product Owner 9:30AM to 10:30AM

  - Work on user story 680 Snack Score

  - Assign score depending on first ingredient.

- What is planned to be done until the next scrum meeting?

  - Working on user story 680 Snack Score

  - Assigning score depending on first ingredient.

  - Working on new features suggested by Prof. Cristina Palacios on our last meeting

- What are the hurdles?

  - New features needs to be taken in consideration at the time of assign a proper score to a snack depending on the fact that it is a processed food(packaged) or not, but also there are some exceptions.

Frank Hernandez

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Scrum Review Meeting Minutes

  - Meeting with the Product Owner 9:30AM to 10:30AM

  - Working on user story 680 Snack Score

  - Working on the standards for calories, sodium, sugar and fats

- What is planned to be done until the next scrum meeting?

  - Working on user story 680 Snack Score

  - Working on the standards for calories, sodium, sugar and fats

  - Working on new features suggested by Prof. Cristina Palacios on our last meeting

- What are the hurdles?

  - New features needs to be taken in consideration at the time of assign a proper score to a snack depending on the fact that it is a processed food(packaged) or not, but also there are some exceptions.

Daily Scrum Meeting Minutes:

3/6/2018

Attendees: Bertha M Perez

Frank Hernandez

Start time: 11:00AM

End time: 11:10AM

Bertha M Perez

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Work on user story 680 Snack Score

  - Assign score depending on first ingredient.

  - Work on new features suggested by Prof. Cristina Palacios on our last meeting

- What is planned to be done until the next scrum meeting?

  - Working on user story 680 Snack Score

  - Scrum Review Meeting Minutes

  - Assigning score depending on first ingredient.

  - Working on new features suggested by Prof. Cristina Palacios on our last meeting

- What are the hurdles?

Frank Hernandez

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Work on user story 680 Snack Score

  - Work on the standards for calories, sodium, sugar and fats

  - Working on new features suggested by Prof. Cristina Palacios on our last meeting

- What is planned to be done until the next scrum meeting?

  - Working on user story 680 Snack Score

  - Scrum Review Meeting Minutes

  - Working on the standards for calories, sodium, sugar and fats

  - Working on new features suggested by Prof. Cristina Palacios on our last meeting

- What are the hurdles?

Daily Scrum Meeting Minutes:

3/7/2018

Attendees: Bertha M Perez

Frank Hernandez

Start time: 11:00AM

End time: 11:10AM

Bertha M Perez

- How many hours did I work since the last meeting?

  - 3.5

- What was done since the last scrum meeting?

  - Work on user story 680 Snack Score

  - Assign score depending on first ingredient.

  - Work on new features suggested by Prof. Cristina Palacios on our last meeting

- What is planned to be done until the next scrum meeting?

  - Working on user story 680 Snack Score

  - Putting together Bertha and Frank work to calculate score

  - Testing score obtained.

- What are the hurdles?

Frank Hernandez

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Work on user story 680 Snack Score

  - Work on the standards for calories, sodium, sugar and fats

  - Work on new features suggested by Prof. Cristina Palacios on our last meeting

- What is planned to be done until the next scrum meeting?

  - Working on user story 680 Snack Score

  - Putting together Bertha and Frank work to calculate score

  - Testing score obtained.

- What are the hurdles?

Daily Scrum Meeting Minutes:

3/8/2018

Attendees: Bertha M Perez

Frank Hernandez

Start time: 11:00AM

End time: 11:10AM

Bertha M Perez

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Work on user story 680 Snack Score

  - Putting together Bertha and Frank work to calculate score

  - Test score obtained.

- What is planned to be done until the next scrum meeting?

  - Meeting with the Product Owner 9:30AM to 11:30AM

  - Working on user story 680 Snack Score

  - Putting together Bertha and Frank work to calculate score

  - Testing score obtained.

- What are the hurdles?

Frank Hernandez

- How many hours did I work since the last meeting?

  - 3.5

- What was done since the last scrum meeting?

  - Work on user story 680 Snack Score

  - Putt together Bertha and Frank work to calculate score

  - Test score obtained.

- What is planned to be done until the next scrum meeting?

  - Meeting with the Product Owner 9:30AM to 11:30AM

  - Working on user story 680 Snack Score

  - Putting together Bertha and Frank work to calculate score

  - Testing score obtained.

- What are the hurdles?

Daily Scrum Meeting Minutes:

3/9/2018

Attendees: Bertha M Perez

Frank Hernandez

Start time: 11:00AM

End time: 11:10AM

Bertha M Perez

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Meeting with the Product Owner 9:30AM to 11:30AM

  - Work on user story 680 Snack Score

  - Putting together Bertha and Frank work to calculate score

  - Testing score obtained.

- What is planned to be done until the next scrum meeting?

  - Scrum Review Meeting Minutes  11:00AM - 11:20AM

  - Sprint Retrospective Meeting 11:20 AM to 12:00PM

  - Sprint Planning Meeting 12:00PM to 12:25PM

  - Putting together Bertha and Frank work to calculate score

  - Testing score obtained.

- What are the hurdles?

Frank Hernandez

- How many hours did I work since the last meeting?

  - 3.8

- What was done since the last scrum meeting?

  - Meeting with the Product Owner 9:30AM to 11:30AM

  - Work on user story 680 Snack Score

  - Putting together Bertha and Frank work to calculate score

  - Testing score obtained.

- What is planned to be done until the next scrum meeting?

  - Scrum Review Meeting Minutes  11:00AM - 11:20AM

  - Sprint Retrospective Meeting 11:20 AM to 12:00PM

  - Sprint Planning Meeting 12:00PM to 12:25PM

  - Putting together Bertha and Frank work to calculate score

  - Testing score obtained.

- What are the hurdles?

Sprint 5

Daily Scrum Meeting Minutes:

3/19/2018

Attendees: Bertha M Perez

Frank Hernandez

Start time: 11:00AM

End time: 11:10AM

Bertha M Perez

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Scrum Review Meeting Minutes  11:00AM - 11:20AM

  - Sprint Retrospective Meeting 11:20 AM to 12:00PM

  - Sprint Planning Meeting 12:00PM to 12:25PM

  - Putting together Bertha and Frank work to calculate score

  - Testing score obtained.

- What is planned to be done until the next scrum meeting?

  - Working on User Story 683

  - Implement the local database with the item collected by Berenice de la Mota and Lukkamol Prapkree from the vending machines around FIU

- What are the hurdles?

Frank Hernandez

- How many hours did I work since the last meeting?

  - 3.5

- What was done since the last scrum meeting?

  - Scrum Review Meeting Minutes  11:00AM - 11:20AM

  - Sprint Retrospective Meeting 11:20 AM to 12:00PM

  - Sprint Planning Meeting 12:00PM to 12:25PM

  - Putting together Bertha and Frank work to calculate score

  - Testing score obtained.

- What is planned to be done until the next scrum meeting?

  - Working on User Story 683

  - Implement the local database with the item collected by Berenice de la Mota and Lukkamol Prapkree from the vending machines around FIU

- What are the hurdles?

Daily Scrum Meeting Minutes:

3/20/2018

Attendees: Bertha M Perez

Frank Hernandez

Start time: 11:00AM

End time: 11:10AM

Bertha M Perez

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Work on User Story 683

  - Implement the local database with the item collected by Berenice de la Mota and Lukkamol Prapkree from the vending machines around FIU

- What is planned to be done until the next scrum meeting?

  - Working on User Story 683

  - Implement the local database with the item collected by Berenice de la Mota and Lukkamol Prapkree from the vending machines around FIU

  - Scrum Review Meeting Minutes

- What are the hurdles?

Frank Hernandez

- How many hours did I work since the last meeting?

  - 3.8

- What was done since the last scrum meeting?

  - Work on User Story 683

  - Implement the local database with the item collected by Berenice de la Mota and Lukkamol Prapkree from the vending machines around FIU

- What is planned to be done until the next scrum meeting?

  - Working on User Story 683

  - Implement the local database with the item collected by Berenice de la Mota and Lukkamol Prapkree from the vending machines around FIU

  - Scrum Review Meeting Minutes

- What are the hurdles?

Daily Scrum Meeting Minutes:

3/21/2018

Attendees: Bertha M Perez

Frank Hernandez

Start time: 11:00AM

End time: 11:10AM

Bertha M Perez

- How many hours did I work since the last meeting?

  - 4.2

- What was done since the last scrum meeting?

  - Work on User Story 683

  - Implement the local database with the item collected by Berenice de la Mota and Lukkamol Prapkree from the vending machines around FIU

- What is planned to be done until the next scrum meeting?

  - Working on User Story 681

  - Programming access to the local database using the Snackabiity App

- What are the hurdles?

Frank Hernandez

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Work on User Story 683

  - Implement the local database with the item collected by Berenice de la Mota and Lukkamol Prapkree from the vending machines around FIU

- What is planned to be done until the next scrum meeting?

  - Working on User Story 682

  - Programming access to the local database using the testing space

- What are the hurdles?

Daily Scrum Meeting Minutes:

3/22/2018

Attendees: Bertha M Perez

Frank Hernandez

Start time: 11:00AM

End time: 11:10AM

Bertha M Perez

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Work on User Story 683

  - Implement the local database with the item collected by Berenice de la Mota and Lukkamol Prapkree from the vending machines around FIU

- What is planned to be done until the next scrum meeting?

  - Meeting with the Product Owner 9:30AM to 10:30AM

  - Working on User Story 681

  - Programming access to the local database using the Snackabiity App

- What are the hurdles?

Frank Hernandez

- How many hours did I work since the last meeting?

  - 4.3

- What was done since the last scrum meeting?

  - Work on User Story 683

  - Implement the local database with the item collected by Berenice de la Mota and Lukkamol Prapkree from the vending machines around FIU

- What is planned to be done until the next scrum meeting?

  - Meeting with the Product Owner 9:30AM to 10:30AM

  - Working on User Story 682

  - Programming access to the local database using the testing space

- What are the hurdles?

Daily Scrum Meeting Minutes:

3/23/2018

Attendees: Bertha M Perez

Frank Hernandez

Start time: 11:00AM

End time: 11:10AM

Bertha M Perez

- How many hours did I work since the last meeting?

  - 4.5

- What was done since the last scrum meeting?

  - Meeting with the Product Owner 9:30AM to 10:30AM

  - Working on User Story 681

  - Programming access to the local database using the Snackabiity App

- What is planned to be done until the next scrum meeting?

  - Working on User Story 681

  - Testing access to the database using the Snackability App

- What are the hurdles?

Frank Hernandez

- How many hours did I work since the last meeting?

  - 4.5

- What was done since the last scrum meeting?

  - Meeting with the Product Owner 9:30AM to 10:30AM

  - Working on User Story 682

  - Programming access to the local database using the testing space

- What is planned to be done until the next scrum meeting?

  - Working on User Story 682

  - Testing access to the local database using the testing space

- What are the hurdles?

Daily Scrum Meeting Minutes:

3/26/2018

Attendees: Bertha M Perez

Frank Hernandez

Start time: 11:00AM

End time: 11:10AM

Bertha M Perez

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Working on User Story 681

  - Testing access to the database using the Snackability App

- What is planned to be done until the next scrum meeting?

  - We all agreed with the Product Owner stop working on Android Studio and star using React Native so we have to import and test everything.

  - Working on User Story 679 Measurement Conversion using React Native

- What are the hurdles?

Frank Hernandez

- How many hours did I work since the last meeting?

  - 4.5

- What was done since the last scrum meeting?

  - Working on User Story 682

  - Testing access to the local database using the testing space

- What is planned to be done until the next scrum meeting?

  - We all agreed with the Product Owner stop working on Android Studio and star using React Native so we have to import and test everything.

  - Working on User Story 678 Create Basic MockUp of Snackability app using React Native

- What are the hurdles?

Daily Scrum Meeting Minutes:

3/27/2018

Attendees: Bertha M Perez

Frank Hernandez

Start time: 11:00AM

End time: 11:10AM

Bertha M Perez

- How many hours did I work since the last meeting?

  - 5

- What was done since the last scrum meeting?

  - Work on User Story 679 Measurement Conversion using React Native

- What is planned to be done until the next scrum meeting?

  - Scrum Review Meeting Minutes

  - Working on User Story 679 Measurement Conversion using React Native

- What are the hurdles?

Frank Hernandez

- How many hours did I work since the last meeting?

  - 4.2

- What was done since the last scrum meeting?

  - Work on User Story 678 Create Basic MockUp of Snackability app using React Native

- What is planned to be done until the next scrum meeting?

  - Scrum Review Meeting Minutes

  - Working on User Story 678 Create Basic MockUp of Snackability app using React Native

- What are the hurdles?

Daily Scrum Meeting Minutes:

3/28/2018

Attendees: Bertha M Perez

Frank Hernandez

Start time: 11:00AM

End time: 11:10AM

Bertha M Perez

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Scrum Review Meeting Minutes

  - Working on User Story 679 Measurement Conversion using React Native

  - Testing results

- What is planned to be done until the next scrum meeting?

  - Working on user story 680 Snack Score using React Native

  - Assigning score depending on first ingredient.

- What are the hurdles?

Frank Hernandez

- How many hours did I work since the last meeting?

  - 4.5

- What was done since the last scrum meeting?

  - Scrum Review Meeting Minutes

  - Work on User Story 678 Create Basic MockUp of Snackability app using React Native

- What is planned to be done until the next scrum meeting?

  - Working on user story 680 Snack Score using React Native

  - Working on the standards for calories, sodium, sugar and fats

- What are the hurdles?

Daily Scrum Meeting Minutes:

3/29/2018

Attendees: Bertha M Perez

Frank Hernandez

Start time: 11:00AM

End time: 11:10AM

Bertha M Perez

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Work on user story 680 Snack Score using React Native

  - Assign score depending on first ingredient.

- What is planned to be done until the next scrum meeting?

  - Meeting with the Product Owner 9:30AM to 11:30AM

  - Putting together Bertha and Frank work to calculate score

  - Testing score obtained.

- What are the hurdles?

Frank Hernandez

- How many hours did I work since the last meeting?

  - 4.2

- What was done since the last scrum meeting?

  - Working on user story 680 Snack Score using React Native

  - Working on the standards for calories, sodium, sugar and fats

- What is planned to be done until the next scrum meeting?

  - Meeting with the Product Owner 9:30AM to 11:30AM

  - Putting together Bertha and Frank work to calculate score

  - Testing score obtained.

- What are the hurdles?

Daily Scrum Meeting Minutes:

3/30/2018

Attendees: Bertha M Perez

Frank Hernandez

Start time: 11:00AM

End time: 11:10AM

Bertha M Perez

- How many hours did I work since the last meeting?

  - 4.5

- What was done since the last scrum meeting?

  - Meeting with the Product Owner 9:30AM to 11:30AM

  - Putting together Bertha and Frank work to calculate score

  - Testing score obtained.

- What is planned to be done until the next scrum meeting?

  - Scrum Review Meeting Minutes  11:00AM - 11:20AM

  - Sprint Retrospective Meeting 11:20 AM to 12:00PM

  - Sprint Planning Meeting 12:00PM to 12:25PM

  - Putting together Bertha and Frank work to calculate score

  - Testing score obtained.

- What are the hurdles?

Frank Hernandez

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Meeting with the Product Owner 9:30AM to 11:30AM

  - Putting together Bertha and Frank work to calculate score

  - Testing score obtained.

- What is planned to be done until the next scrum meeting?

  - Scrum Review Meeting Minutes  11:00AM - 11:20AM

  - Sprint Retrospective Meeting 11:20 AM to 12:00PM

  - Sprint Planning Meeting 12:00PM to 12:25PM

  - Putting together Bertha and Frank work to calculate score

  - Testing score obtained.

- What are the hurdles?

Sprint 6

Daily Scrum Meeting Minutes:

4/2/2018

Attendees: Bertha M Perez

Frank Hernandez

Start time: 11:00AM

End time: 11:10AM

Bertha M Perez

- How many hours did I work since the last meeting?

  - 5

- What was done since the last scrum meeting?

  - Scrum Review Meeting Minutes  11:00AM - 11:20AM

  - Sprint Retrospective Meeting 11:20 AM to 12:00PM

  - Sprint Planning Meeting 12:00PM to 12:25PM

  - Putting together Bertha and Frank work to calculate score

  - Testing score obtained.

- What is planned to be done until the next scrum meeting?

  - Working on User Story 685

  - Working on the Setting tab to send email for feedback

- What are the hurdles?

Frank Hernandez

- How many hours did I work since the last meeting?

  - 5.5

- What was done since the last scrum meeting?

  - Scrum Review Meeting Minutes  11:00AM - 11:20AM

  - Sprint Retrospective Meeting 11:20 AM to 12:00PM

  - Sprint Planning Meeting 12:00PM to 12:25PM

  - Putting together Bertha and Frank work to calculate score

  - Testing score obtained.

- What is planned to be done until the next scrum meeting?

  - Working on User Story 684

  - Working with the different messages and emojis that we are going to use

- What are the hurdles?

Daily Scrum Meeting Minutes:

4/03/2018

Attendees: Bertha M Perez

Frank Hernandez

Start time: 11:00AM

End time: 11:10AM

Bertha M Perez

- How many hours did I work since the last meeting?

  - 4.8

- What was done since the last scrum meeting?

  - Work on User Story 685

  - Work on the Setting tab to send email for feedback

- What is planned to be done until the next scrum meeting?

  - Working on User Story 685

  - Creating email form

  - Testing email communication

  - Scrum Review Meeting Minutes

- What are the hurdles?

Frank Hernandez

- How many hours did I work since the last meeting?

  - 4.5

- What was done since the last scrum meeting?

  - Working on User Story 684

  - Working with the different messages and emojis that we are going to use

- What is planned to be done until the next scrum meeting?

  - Working on User Story 684

  - Implementing message and emoji selection

  - Testing message and emoji with score.

  - Scrum Review Meeting Minutes

- What are the hurdles?

Daily Scrum Meeting Minutes:

4/04/2018

Attendees: Bertha M Perez

Frank Hernandez

Start time: 11:00AM

End time: 11:10AM

Bertha M Perez

- How many hours did I work since the last meeting?

  - 4.5

- What was done since the last scrum meeting?

  - Work on User Story 685

  - Create email form

  - Test email communication

  - Scrum Review Meeting Minutes

- What is planned to be done until the next scrum meeting?

  - Working on User Story 685

  - Testing email communication

  - Working on Poster

- What are the hurdles?

Frank Hernandez

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Working on User Story 684

  - Implementing message and emoji selection

  - Testing message and emoji with score.

  - Scrum Review Meeting Minutes

- What is planned to be done until the next scrum meeting?

  - Working on User Story 684

  - Implementing message and emoji selection

  - Testing message and emoji with score.

- What are the hurdles?

Daily Scrum Meeting Minutes:

4/05/2018

Attendees: Bertha M Perez

Frank Hernandez

Start time: 11:00AM

End time: 11:10AM

Bertha M Perez

- How many hours did I work since the last meeting?

  - 5

- What was done since the last scrum meeting?

  - Work on User Story 685

  - Test email communication

  - Work on Poster

- What is planned to be done until the next scrum meeting?

  - Meeting with the Product Owner 9:30AM to 10:30AM

  - Working on User Story 686

  - Working on admin page

  - Working on Poster

- What are the hurdles?

Frank Hernandez

- How many hours did I work since the last meeting?

  - 5.5

- What was done since the last scrum meeting?

  - Work on User Story 684

  - Implement message and emoji selection

  - Test message and emoji with score.

- What is planned to be done until the next scrum meeting?

  - Meeting with the Product Owner 9:30AM to 10:30AM

  - Working on User Story 687

  - Working on the Information tab.

  - Working on Poster

- What are the hurdles?

Daily Scrum Meeting Minutes:

4/06/2018

Attendees: Bertha M Perez

Frank Hernandez

Start time: 11:00AM

End time: 11:10AM

Bertha M Perez

- How many hours did I work since the last meeting?

  - 6

- What was done since the last scrum meeting?

  - Meeting with the Product Owner 9:30AM to 10:30AM

  - Work on User Story 686

  - Work on admin page

  - Work on Poster

- What is planned to be done until the next scrum meeting?

  - Working on User Story 686

  - Working on admin page

  - Working on Poster

  - Preparing for the presentation

- What are the hurdles?

Frank Hernandez

- How many hours did I work since the last meeting?

  - 5.5

- What was done since the last scrum meeting?

  - Meeting with the Product Owner 9:30AM to 10:30AM

  - Work on User Story 687

  - Work on the Information tab.

  - Work on Poster

- What is planned to be done until the next scrum meeting?

  - Working on User Story 687

  - Working on the Information tab.

  - Adding Snackability 1.0 information

  - Working on Poster

  - Working on the presentation

- What are the hurdles?

Daily Scrum Meeting Minutes:

4/09/2018

Attendees: Bertha M Perez

Frank Hernandez

Start time: 11:00AM

End time: 11:10AM

Bertha M Perez

- How many hours did I work since the last meeting?

  - 6.2

- What was done since the last scrum meeting?

  - Work on User Story 686

  - Work on admin page

  - Work on Poster

  - Prepare for the presentation

- What is planned to be done until the next scrum meeting?

  - Working on User Story 686

  - Working on admin page

  - Working on Poster

  - Preparing for the presentation

  - Presentation with Prof. Juan Caraballo

- What are the hurdles?

Frank Hernandez

- How many hours did I work since the last meeting?

  - 6

- What was done since the last scrum meeting?

  - Work on User Story 687

  - Work on the Information tab.

  - Add Snackability 1.0 information

  - Work on Poster

  - Work on the presentation

- What is planned to be done until the next scrum meeting?

  - Working on User Story 687

  - Working on the Information tab.

  - Adding Snackability 1.0 information

  - Working on Poster

  - Working on the presentation

  - Presentation with Prof. Juan Caraballo

- What are the hurdles?

Daily Scrum Meeting Minutes:

4/10/2018

Attendees: Bertha M Perez

Frank Hernandez

Start time: 11:00AM

End time: 11:10AM

Bertha M Perez

- How many hours did I work since the last meeting?

  - 7

- What was done since the last scrum meeting?

  - Work on User Story 686

  - Work on admin page

  - Work on Poster

  - Prepare for the presentation

  - Presentation with Prof. Juan Caraballo

- What is planned to be done until the next scrum meeting?

  - Scrum Review Meeting Minutes

  - Working on User Story 686

  - Working on admin page

  - Testing connection

- What are the hurdles?

Frank Hernandez

- How many hours did I work since the last meeting?

  - 7.2

- What was done since the last scrum meeting?

  - Work on User Story 687

  - Work on the Information tab.

  - Add Snackability 1.0 information

  - Work on Poster

  - Work on the presentation

  - Presentation with Prof. Juan Caraballo

- What is planned to be done until the next scrum meeting?

  - Scrum Review Meeting Minutes

  - Working on User Story 687

  - Working on the Information tab.

  - Adding Team information

- What are the hurdles?

Daily Scrum Meeting Minutes:

4/11/2018

Attendees: Bertha M Perez

Frank Hernandez

Start time: 11:00AM

End time: 11:10AM

Bertha M Perez

- How many hours did I work since the last meeting?

  - 6

- What was done since the last scrum meeting?

  - Scrum Review Meeting Minutes

  - Working on User Story 686

  - Working on admin page

  - Testing connection

- What is planned to be done until the next scrum meeting?

  - Working on User Story 688 Receive an email about new Snack

  - Working on the admin space

- What are the hurdles?

Frank Hernandez

- How many hours did I work since the last meeting?

  - 5.5

- What was done since the last scrum meeting?

  - Scrum Review Meeting Minutes

  - Work on User Story 687

  - Work on the Information tab.

  - Add Team information

- What is planned to be done until the next scrum meeting?

  - Working on User Story 690 Consult History

  - Working on obtaining previous search

- What are the hurdles?

Daily Scrum Meeting Minutes:

4/12/2018

Attendees: Bertha M Perez

Frank Hernandez

Start time: 11:00AM

End time: 11:10AM

Bertha M Perez

- How many hours did I work since the last meeting?

  - 5.5

- What was done since the last scrum meeting?

  - Work on User Story 688 Receive an email about new Snack

  - Work on the admin space

- What is planned to be done until the next scrum meeting?

  - Meeting with the Product Owner 9:30AM to 11:30AM

  - Working on User Story 688 Receive an email about new Snack

  - Working on User Story 689 New Snack Form

  - Working on the admin space

- What are the hurdles?

Frank Hernandez

- How many hours did I work since the last meeting?

  - 5.2

- What was done since the last scrum meeting?

  - Work on User Story 690 Consult History

  - Work on obtaining previous search

- What is planned to be done until the next scrum meeting?

  - Meeting with the Product Owner 9:30AM to 11:30AM

  - Working on User Story 690 Consult History

  - Working on obtaining previous search

  - Working on User Story 691 Log out

- What are the hurdles?

Daily Scrum Meeting Minutes:

4/13/2018

Attendees: Bertha M Perez

Frank Hernandez

Start time: 11:00AM

End time: 11:10AM

Bertha M Perez

- How many hours did I work since the last meeting?

  - 5.8

- What was done since the last scrum meeting?

  - Meeting with the Product Owner 9:30AM to 11:30AM

  - Work on User Story 688 Receive an email about new Snack

  - Work on User Story 689 New Snack Form

  - Work on the admin space

- What is planned to be done until the next scrum meeting?

  - Scrum Review Meeting Minutes  11:00AM - 11:20AM

  - Sprint Retrospective Meeting 11:20 AM to 12:00PM

  - Sprint Planning Meeting 12:00PM to 12:25PM

  - Working on User Story 688 Receive an email about new Snack

  - Working on User Story 689 New Snack Form

  - Testing sending form and receiving form

- What are the hurdles?

Frank Hernandez

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Meeting with the Product Owner 9:30AM to 11:30AM

  - Work on User Story 690 Consult History

  - Work on obtaining previous search

  - Work on User Story 691 Log out

- What is planned to be done until the next scrum meeting?

  - Scrum Review Meeting Minutes  11:00AM - 11:20AM

  - Sprint Retrospective Meeting 11:20 AM to 12:00PM

  - Sprint Planning Meeting 12:00PM to 12:25PM

  - Working on User Story 690 Consult History

  - Working on User Story 691 Log out

  - Testing log out and access to history

- What are the hurdles?