Daily Scrum Meeting Minutes:

1/22/2017

Attendees: Frank E. Hernandez,Bertha Perez

Start time: 11:00 am

End time:  11:20 am

Frank E. Hernandez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Discussed Architecture and Server

- What is planned to be done until the next scrum meeting?

  - Continuing getting up to speed with the stack

- What are the hurdles?

  - None

Bertha Perez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Checked USDA database for nutrition started watching udacity

- What is planned to be done until the next scrum meeting?

  - Continuing getting up to speed with the stack.

- What are the hurdles?

Daily Scrum Meeting Minutes:

1/23/2017

Attendees: Frank E. Hernandez,Bertha Perez

Start time: 11:15am

End time:  11:30am

Frank E. Hernandez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Installed Android Studio, SQL Server Management, Udacity

- What is planned to be done until the next scrum meeting?

  - Come up with questions, Reserve the room from sprint planning, Other Database

- What are the hurdles?

  - None

Bertha Perez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Installed Android Studio,Udacity

- What is planned to be done until the next scrum meeting?

  - Find Solution and define features

- What are the hurdles?

  - Problems with the USDA database

Daily Scrum Meeting Minutes:

1/24/2017

Attendees: Frank E. Hernandez,Bertha Perez

Start time: 11:15am

End time:  11:30am