## Daily Scrum Meeting Minutes:

# Sprint 2

##### Sprint 2  Monday Jan 29, 2018

Attendees: Salvador Ricardo, Manuel Garcia, Daniel Gonzalez

Start time: 3:30 PM

End time:  3:45 PM

<Salvador Ricardo>:

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - First scrum meeting

- What is planned to be done until the next scrum meeting?

  - Start requirement elicitation

- What are the hurdles?

  - None

<Manuel Garcia>:

- How many hours did I work since the last meeting?

  - 5 hours

- What was done since the last scrum meeting?

  - Finished learning the tools and framework

- What is planned to be done until the next scrum meeting?

  - Start working on the requirement elicitation

- What are the hurdles?

  - None

<Daniel Gonzalez>:

- How many hours did I work since the last meeting?

  - 4.5

- What was done since the last scrum meeting?

  - Created user stories for authentication system.

- What is planned to be done until the next scrum meeting?

  - Research on OAuth.

- What are the hurdles?

  - None

Daily Scrum Meeting Minutes:

##### Sprint 2  Tuesday Jan 30, 2018

Attendees: Salvador Ricardo, Manuel Garcia, Daniel Gonzalez

Start time: 3:30 PM

End time:  3:45 PM

<Salvador Ricardo>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Create User Stories

- What is planned to be done until the next scrum meeting?

  - Create more User stories

- What are the hurdles?

  - None

<Manuel Garcia>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Started the template for the document and added user stories to it

- What is planned to be done until the next scrum meeting?

  - Move repo to the project designated place

- What are the hurdles?

  - None

<Daniel Gonzalez>:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Found passport.js framework for OAouth authentication.

- What is planned to be done until the next scrum meeting?

  - Work on design.

- What are the hurdles?

  - None

Daily Scrum Meeting Minutes:

##### Sprint 2  Wednesday Jan 31, 2018

Attendees: Salvador Ricardo, Manuel Garcia, Daniel Gonzalez

Start time: 3:30 PM

End time:  3:45 PM

<Salvador Ricardo>:

- How many hours did I work since the last meeting?

  - 5 hours

- What was done since the last scrum meeting?

  - User Stories

- What is planned to be done until the next scrum meeting?

  - Start Database Schema

- What are the hurdles?

  - Understanding mongoose documentation.

<Manuel Garcia>:

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Added boilerplate for the documentation and moved the repo

- What is planned to be done until the next scrum meeting?

  - Create Native React Project

- What are the hurdles?

  - None

<Daniel Gonzalez>:

- How many hours did I work since the last meeting?

  - 4.5

- What was done since the last scrum meeting?

  - Drafted UI for authentication

- What is planned to be done until the next scrum meeting?

  - Research react native authentication with passport.js

- What are the hurdles?

  - None

Daily Scrum Meeting Minutes:

##### Sprint 2  Thursday Feb 1, 2018

Attendees: Salvador Ricardo, Manuel Garcia, Daniel Gonzalez

Start time: 3:30 PM

End time:  3:45 PM

<Salvador Ricardo>:

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Boilerplate connection to Database

- What is planned to be done until the next scrum meeting?

  - Work on User’s user story

- What are the hurdles?

  - None

<Manuel Garcia>:

- How many hours did I work since the last meeting?

  - 5

- What was done since the last scrum meeting?

  - Added project to the git and basic transitions between scenes

- What is planned to be done until the next scrum meeting?

  - Start creating all the user stories

- What are the hurdles?

  - None

<Daniel Gonzalez>:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Researched on react native documentation using OAuth2

- What is planned to be done until the next scrum meeting?

  - Start implementing design

  - Work on UI design

- What are the hurdles?

Daily Scrum Meeting Minutes:

##### Sprint 2  Friday Feb 2, 2018

Attendees: Salvador Ricardo, Manuel Garcia, Daniel Gonzalez

Start time: 3:30 PM

End time:  3:45 PM

<Salvador Ricardo>:

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - User’s implementation in the Database

- What is planned to be done until the next scrum meeting?

  - Place implementation in the Database

- What are the hurdles?

  - none

<Manuel Garcia>:

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Created all 5 user stories based on the project owner’s needs

- What is planned to be done until the next scrum meeting?

  - Finished up familiarizing with mingle

- What are the hurdles?

  - None

<Daniel Gonzalez>:

- How many hours did I work since the last meeting?

  - 4.5

- What was done since the last scrum meeting?

  - UI Design

- What is planned to be done until the next scrum meeting?

  - Work on UI design

- What are the hurdles?

  - None

Daily Scrum Meeting Minutes:

##### Sprint 2  Monday Feb 5, 2018

Attendees: Salvador Ricardo, Manuel Garcia, Daniel Gonzalez

Start time: 3:30 PM

End time:  3:45 PM

<Salvador Ricardo>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on database schema design.

- What is planned to be done until the next scrum meeting?

  - Work in multiple user stories, mainly back end.

- What are the hurdles?

  - None

<Manuel Garcia>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Added new user stories to the document

- What is planned to be done until the next scrum meeting?

  - Finish up configuring/modifying Mingle

- What are the hurdles?

  - Finding all the documents and organizing them

<Daniel Gonzalez>:

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Worked on the UI Design

- What is planned to be done until the next scrum meeting?

  - Work on sign up system.

  - Decide on authentication platform.

- What are the hurdles?

  - None

Daily Scrum Meeting Minutes:

##### Sprint 2 Tuesday 6, 2018

Attendees: Salvador Ricardo, Manuel Garcia, Daniel Gonzalez

Start time: 1:00 PM

End time:  1:20 PM

<Salvador Ricardo>:

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - I worked on Multiple User Stories, and updated Mingle

- What is planned to be done until the next scrum meeting?

  - Work on More User stories for sprint 2

- What are the hurdles?

  - Mongoose cover for MongoDB database.

<Manuel Garcia>:

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Modified mingle to reflect the tasks I am working on

- What is planned to be done until the next scrum meeting?

  - Finish the transitions and implementing basic actions in maps

- What are the hurdles?

  - Trying to figure out how the react-native-flux is interconnected

<Daniel Gonzalez>:

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Worked on sign up UI

- What is planned to be done until the next scrum meeting?

  - Keep working on the signup stories

- What are the hurdles?

  - None

Daily Scrum Meeting Minutes:

##### Sprint 2 Wednesday 7, 2018

Attendees: Salvador Ricardo, Manuel Garcia, Daniel Gonzalez

Start time: 3:30 PM

End time:  3:45 PM

<Salvador Ricardo>:

- How many hours did I work since the last meeting? 4 hours

  - 5

- What was done since the last scrum meeting?

  - User stories Documentation

- What is planned to be done until the next scrum meeting?

  - Work on other User Stories

- What are the hurdles?

  - None.

<Manuel Garcia>:

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Completed basic actions in maps like overview and showing the map

- What is planned to be done until the next scrum meeting?

  - Add centering and correcting overview

- What are the hurdles?

  - Understanding reducers and actions in redux

<Daniel Gonzalez>:

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Worked on the signed up stories

- What is planned to be done until the next scrum meeting?

  - Start implementing stories

- What are the hurdles?

  - How to connect back-end and frontend sign up

Daily Scrum Meeting Minutes:

##### Sprint 2 Thursday 8, 2018

Attendees: Salvador Ricardo, Manuel Garcia, Daniel Gonzalez

Start time: 3:30 PM

End time:  3:45 PM

<Salvador Ricardo>:

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - I worked on user Stories containing Database Implementation

- What is planned to be done until the next scrum meeting?

  - Work On User Database Integration

- What are the hurdles?

  - Mongoose Database.

<Manuel Garcia>:

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Overview and Center are  fully functional

- What is planned to be done until the next scrum meeting?

  - Added basic style to the main view

- What are the hurdles?

  - Adding components on top of the Map view

<Daniel Gonzalez>:

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - I worked on user stories of for the autocomplete text of the google api

- What is planned to be done until the next scrum meeting?

  - Work on implementation of autocomplete functionality

- What are the hurdles?

  - None

Daily Scrum Meeting Minutes:

##### Sprint 2 Friday 9, 2018

Attendees: Salvador Ricardo, Manuel Garcia, Daniel Gonzalez

Start time: 3:30 PM

End time:  3:45 PM

<Salvador Ricardo>:

- How many hours did I work since the last meeting?

  - 5

- What was done since the last scrum meeting?

  - Allow users to Sign up, login and delete account.

- What is planned to be done until the next scrum meeting?

  - Work on Testing and Documentation

- What are the hurdles?

  - None

<Manuel Garcia>:

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Basic view of the main scene implemented

- What is planned to be done until the next scrum meeting?

  - Fix transitions

- What are the hurdles?

  - Getting to know better router framework of react and transitions

<Daniel Gonzalez>:

- How many hours did I work since the last meeting?

  - 4 Hours

- What was done since the last scrum meeting?

  - Worked on the autocomplete place search.

- What is planned to be done until the next scrum meeting?

  - Finish implementation

- What are the hurdles?

  - Parsing the Json file from google.

# Sprint 3

Daily Scrum Meeting Minutes:

##### Sprint 3 Monday 12, 2018

Attendees: Salvador Ricardo, Manuel Garcia, Daniel Gonzalez

Start time: 4:20 PM

End time:  4:35 PM

<Salvador Ricardo>:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Work in the Documentation for Sprint 2

- What is planned to be done until the next scrum meeting?

  - Work on implementing addition of places and tasks into the users.

- What are the hurdles?

  - Understanding mongoose populate function

<Manuel Garcia>:

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Transitions improved so they reload smoother

- What is planned to be done until the next scrum meeting?

  - Add Markers to the map so the paces are visible

- What are the hurdles?

  - Understanding how to add the markers using the object

<Daniel Gonzalez>:

- How many hours did I work since the last meeting?

  - 4 Hours

- What was done since the last scrum meeting?

  - Completed API request for the autocomplete place search.

  - Work on documentation for Sprint 2

- What is planned to be done until the next scrum meeting?

  - Work on styling of the view to match design

- What are the hurdles?

  - Styles on react native components.

Daily Scrum Meeting Minutes:

##### Sprint 3 Tuesday 13, 2018

Attendees: Salvador Ricardo, Manuel Garcia, Daniel Gonzalez

Start time: 10:40 PM

End time:  10:55 PM

<Salvador Ricardo>:

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Added Place and Task User stories implementation

- What is planned to be done until the next scrum meeting?

  - Keep implementing the Task, and Place User stories

- What are the hurdles?

  - Populate different subdocuments with mongoose.

<Manuel Garcia>:

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Added the first marker implementation to the MapView

- What is planned to be done until the next scrum meeting?

  - First implementation of the list of places and tasks

- What are the hurdles?

  - How to implement ScrollView in React native

<Daniel Gonzalez>:

- How many hours did I work since the last meeting?  lol

  - 4 hours

- What was done since the last scrum meeting?

  - Worked on style to match the design

  - Created autocomplete feature for places

- What is planned to be done until the next scrum meeting?

  - Work on style of the new entry scene

- What are the hurdles?

  - Need to get the selected place from the autocomplete and updated DB with selected place

Daily Scrum Meeting Minutes:

##### Sprint 3 Wednesday 14, 2018

Attendees: Salvador Ricardo, Manuel Garcia, Daniel Gonzalez

Start time: 4:30 PM

End time:  4:45 PM

<Salvador Ricardo>:

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Implementation of returning information to the frontend

- What is planned to be done until the next scrum meeting?

  - Sending information to the front end

- What are the hurdles?

  - none

<Manuel Garcia>:

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Able to add primitive view of the places added.

- What is planned to be done until the next scrum meeting?

  - Improve visuals of the list

- What are the hurdles?

  - Understanding the FlatList structure

<Daniel Gonzalez>:

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Worked on style of the new entry scene

- What is planned to be done until the next scrum meeting?

  - Work on style of the new entry scene

- What are the hurdles?

  - Understanding styles in react native

Daily Scrum Meeting Minutes:

##### Sprint 3 Thursday 15, 2018

Attendees: Salvador Ricardo, Manuel Garcia, Daniel Gonzalez

Start time: 10:40 PM

End time:  10:55 PM

<Salvador Ricardo>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Improved of returning information to the frontend

- What is planned to be done until the next scrum meeting?

  - Implement front end connection

- What are the hurdles?

  - none

<Manuel Garcia>:

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Improved visuals. Places are easier to find in the list

- What is planned to be done until the next scrum meeting?

  - Add tasks to the places list

- What are the hurdles?

  - Dynamically change changes of the structure.

<Daniel Gonzalez>:

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Worked on style of the new entry scene

- What is planned to be done until the next scrum meeting?

  - Add new entry to DB with REST API

- What are the hurdles?

  - Work on stylesheets of react-native framework

Daily Scrum Meeting Minutes:

##### Sprint 3 Friday 16, 2018

Attendees: Salvador Ricardo, Manuel Garcia, Daniel Gonzalez

Start time: 6:40 PM

End time:  9:55 PM

<Salvador Ricardo>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Implemented api endpoints

- What is planned to be done until the next scrum meeting?

  - . Work on API endpoints

- What are the hurdles?

  - Naming Conventions

<Manuel Garcia>:

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Added first implementation of the list of places

- What is planned to be done until the next scrum meeting?

  - Implement task in the place view

- What are the hurdles?

  - Understanding the FlatList element

<Daniel Gonzalez>:

- How many hours did I work since the last meeting?

  - 4 Hours

- What was done since the last scrum meeting?

  - Worked new entry front-end DB post with REST API

- What is planned to be done until the next scrum meeting?

  - Keep working new entry front-end DB post with REST API

- What are the hurdles?

  - None for now

Daily Scrum Meeting Minutes:

##### Sprint 3 Monday 19, 2018

Attendees: Salvador Ricardo, Manuel Garcia, Daniel Gonzalez

Start time: 10:30 PM

End time:  10:45 PM

<Salvador Ricardo>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Finished endpoints

- What is planned to be done until the next scrum meeting?

  - . Work on API endpoints

- What are the hurdles?

  - Naming Conventions

<Manuel Garcia>:

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Fixed Bug that wouldn’t compress view properly

- What is planned to be done until the next scrum meeting?

  - Fix bug where tasks are not displaying properly

- What are the hurdles?

  - None

<Daniel Gonzalez>:

- How many hours did I work since the last meeting?

  - 4 Hours

- What was done since the last scrum meeting?

  - Worked new entry front-end DB post with REST API

- What is planned to be done until the next scrum meeting?

  - Keep working new entry front-end DB post with REST API

- What are the hurdles?

  - Documentation on react-native http request

Daily Scrum Meeting Minutes:

##### Sprint 3 Tuesday  Feb 20, 2018

Attendees: Salvador Ricardo, Manuel Garcia, Daniel Gonzalez

Start time: 9:25 PM

End time:  9:40 PM

<Salvador Ricardo>:

- How many hours did I work since the last meeting?

  - 4 Hours

- What was done since the last scrum meeting?

  - Testing Api endpoints

- What is planned to be done until the next scrum meeting?

  - Documentation for sprint 3

- What are the hurdles?

  - None

<Manuel Garcia>:

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Improved visuals of the tasks but still having issues with some actions

- What is planned to be done until the next scrum meeting?

  - Fix the actions on the tasks

- What are the hurdles?

  - Nested FlatLists in react native

<Daniel Gonzalez>:

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Worked new entry front-end DB post with REST API

- What is planned to be done until the next scrum meeting?

  - Read documentation on react native to traverse element in the scene

  - Keep working new entry front-end DB post with REST API

- What are the hurdles?

  - Traversing elements on the scene to get information on clicked places.

Daily Scrum Meeting Minutes:

##### Sprint 3 Wednesday 21, 2018

Attendees: Salvador Ricardo, Manuel Garcia, Daniel Gonzalez

Start time: 5:45 PM

End time:  6:00 PM

<Salvador Ricardo>:

- How many hours did I work since the last meeting?

  - 4 Hours

- What was done since the last scrum meeting?

  - Documentation for Sprint 3

- What is planned to be done until the next scrum meeting?

  - Implement testing in user stories

- What are the hurdles?

  - None

<Manuel Garcia>:

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Implemented tasks within the places

- What is planned to be done until the next scrum meeting?

  - Improve the scrolling of the tasks within the container

- What are the hurdles?

  - None

<Daniel Gonzalez>:

- How many hours did I work since the last meeting?

  - 4 Hours

- What was done since the last scrum meeting?

  - Worked on documentation on react native to traverse element in the scene

- What is planned to be done until the next scrum meeting?

  - Working on  new entry front-end DB post with REST API

- What are the hurdles?

  - Traversing through elements

Daily Scrum Meeting Minutes:

##### Sprint 3 Thursday 22, 2018

Attendees: Salvador Ricardo, Manuel Garcia, Daniel Gonzalez

Start time: 9:25 PM

End time:  9:40 PM

<Salvador Ricardo>:

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Worked on testing user stories

- What is planned to be done until the next scrum meeting?

  - Improve Database Queries

- What are the hurdles?

  - Mongoose Documentation

<Manuel Garcia>:

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Improved the visuals of the cards

- What is planned to be done until the next scrum meeting?

  - Tasks within the cards are not scrolling

- What are the hurdles?

  - FlatList within FlatList

<Daniel Gonzalez>:

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Worked on  new entry front-end DB post with REST API

- What is planned to be done until the next scrum meeting?

  - Documentation for sprint 3

  - Testing front end new entry

- What are the hurdles?

  - None

Daily Scrum Meeting Minutes:

##### Sprint 3 Friday 23, 2018

Attendees: Salvador Ricardo, Manuel Garcia, Daniel Gonzalez

Start time: 9:25 PM

End time:  9:40 PM

<Salvador Ricardo>:

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Improved Database Queries

- What is planned to be done until the next scrum meeting?

  - Sprint 3 Documentation

- What are the hurdles?

  - None

<Manuel Garcia>:

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Research about FlatLists

- What is planned to be done until the next scrum meeting?

  - Properly implement tasks

- What are the hurdles?

  - None

<Daniel Gonzalez>:

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Worked on documentation of spring 3

- What is planned to be done until the next scrum meeting?

  - Work on #666 story

- What are the hurdles?

  - OAuth2

# Sprint 4

Daily Scrum Meeting Minutes:

##### Sprint 4 Monday Feb 26, 2018

Attendees: Salvador Ricardo, Manuel Garcia, Daniel Gonzalez

Start time: 9:25 PM

End time:  9:40 PM

<Salvador Ricardo>:

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Documentation for Sprint 3

- What is planned to be done until the next scrum meeting?

  - Choose new  User Stories

- What are the hurdles?

  - None

<Manuel Garcia>:

- How many hours did I work since the last meeting?

  - 8 hours

- What was done since the last scrum meeting?

  - Tried new approaches for the Tasks within the cards

- What is planned to be done until the next scrum meeting?

  - Since not much was obtained, keep researching about FlatList

- What are the hurdles?

  - The inner scroll is not being triggered

<Daniel Gonzalez>:

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Research on OAuth2

- What is planned to be done until the next scrum meeting?

  - Research and work on validate users on the back en

- What are the hurdles?

  - OAuth 2

Daily Scrum Meeting Minutes:

##### Sprint 4 Tuesday Feb 27, 2018

Attendees: Salvador Ricardo, Manuel Garcia, Daniel Gonzalez

Start time: 9:25 PM

End time:  9:40 PM

<Salvador Ricardo>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Learn about user stories to be implemented

- What is planned to be done until the next scrum meeting?

  - Implement User Stories

- What are the hurdles?

  - None

<Manuel Garcia>:

- How many hours did I work since the last meeting?

  - 4 Hours

- What was done since the last scrum meeting?

  - Change bug where cards will not expand properly

- What is planned to be done until the next scrum meeting?

  - Tasks within cards

- What are the hurdles?

  - None

<Daniel Gonzalez>:

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Research OAuth to for the back-end

- What is planned to be done until the next scrum meeting?

  - Work on the back-end validation process

- What are the hurdles?

  - None

Daily Scrum Meeting Minutes:

##### Sprint 4 Wednesday Feb 28, 2018

Attendees: Salvador Ricardo, Manuel Garcia, Daniel Gonzalez

Start time: 9:25 PM

End time:  9:40 PM

<Salvador Ricardo>:

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Research about authorization

- What is planned to be done until the next scrum meeting?

  - User Authorization research

- What are the hurdles?

  - None

<Manuel Garcia>:

- How many hours did I work since the last meeting?

  - 5 hours

- What was done since the last scrum meeting?

  - Read documentation about the flatList

- What is planned to be done until the next scrum meeting?

  - Keep reading documentation

- What are the hurdles?

  - Nested FlatList don’t work as expected

<Daniel Gonzalez>:

- How many hours did I work since the last meeting?

  - 4 Hours

- What was done since the last scrum meeting?

  - Research OAuth

  - Worked on back-end validation

- What is planned to be done until the next scrum meeting?

  - Research OAuth

- What are the hurdles?

  - Understanding OAuth

Daily Scrum Meeting Minutes:

##### Sprint 4 Thursday March 1, 2018

Attendees: Salvador Ricardo, Manuel Garcia, Daniel Gonzalez

Start time: 9:25 PM

End time:  9:40 PM

<Salvador Ricardo>:

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Worked on User authorization

- What is planned to be done until the next scrum meeting?

  - Work on User Authorization

- What are the hurdles?

  - Database user integration and authorization

<Manuel Garcia>:

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Read documentation about the FlatList

- What is planned to be done until the next scrum meeting?

  - Keep documenting about the react-native framework

- What are the hurdles?

  - None

<Daniel Gonzalez>:

- How many hours did I work since the last meeting?

  - 4 Hours

- What was done since the last scrum meeting?

  - Research OAuth

- What is planned to be done until the next scrum meeting?

  - Work on stories

- What are the hurdles?

  - Understanding OAuth

Daily Scrum Meeting Minutes:

##### Sprint 4 Friday 2, 2018

Attendees: Salvador Ricardo, Manuel Garcia, Daniel Gonzalez

Start time: 9:25 PM

End time:  9:40 PM

<Salvador Ricardo>:

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Database User integration

- What is planned to be done until the next scrum meeting?

  - Queries implementation

- What are the hurdles?

  - none

<Manuel Garcia>:

- How many hours did I work since the last meeting?

  - 5 hours

- What was done since the last scrum meeting?

  - Flat list problem fixed

- What is planned to be done until the next scrum meeting?

  - Improve visuals

- What are the hurdles?

  - None

<Daniel Gonzalez>:

- How many hours did I work since the last meeting?

  - 5 hours

- What was done since the last scrum meeting?

  - Worked on validating user when deleting a task

- What is planned to be done until the next scrum meeting?

  - Work on validation of user when updating DB

- What are the hurdles?

  - None

Daily Scrum Meeting Minutes:

##### Sprint 4 Monday 5, 2018

Attendees: Salvador Ricardo, Manuel Garcia, Daniel Gonzalez

Start time: 2:25 PM

End time:  3:00 PM

<Salvador Ricardo>:

- How many hours did I work since the last meeting?

  - 5 hours

- What was done since the last scrum meeting?

  - Queries Implementation

- What is planned to be done until the next scrum meeting?

  - Queries implementation

- What are the hurdles?

  - none

<Manuel Garcia>:

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Implemented bottom section of the Map visuals

- What is planned to be done until the next scrum meeting?

  - Add functionalities to the bottom part

- What are the hurdles?

  - None

<Daniel Gonzalez>:

- How many hours did I work since the last meeting?

  - 4 Hours

- What was done since the last scrum meeting?

  - Worked on validating user when adding new task

- What is planned to be done until the next scrum meeting?

  - Keep working on validating users

- What are the hurdles?

  - None

Daily Scrum Meeting Minutes:

##### Sprint 4 Tuesday 6, 2018

Attendees: Salvador Ricardo, Manuel Garcia, Daniel Gonzalez

Start time: 2:00 PM

End time:  2:30 PM

<Salvador Ricardo>:

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Queries Implementation

- What is planned to be done until the next scrum meeting?

  - Documentation

- What are the hurdles?

  - none

<Manuel Garcia>:

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Functionalities added to the Bottom control of the map

- What is planned to be done until the next scrum meeting?

  - Implement the top part of the visuals

- What are the hurdles?

  - None

<Daniel Gonzalez>:

- How many hours did I work since the last meeting?

  - 4 Hours

- What was done since the last scrum meeting?

  - Worked on validating user when adding new task

- What is planned to be done until the next scrum meeting?

  - Work on validating user when adding place

- What are the hurdles?

  - None

Daily Scrum Meeting Minutes:

##### Sprint 4 Wednesday 7, 2018

Attendees: Salvador Ricardo, Manuel Garcia, Daniel Gonzalez

Start time: 2:30 PM

End time:  3:00 PM

<Salvador Ricardo>:

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - User Story Documentation

- What is planned to be done until the next scrum meeting?

  - Change Servers

- What are the hurdles?

  - none

<Manuel Garcia>:

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Implemented layout of the top part of the Map (Maneuver bar)

- What is planned to be done until the next scrum meeting?

  - Implement functionalities of the top bar

- What are the hurdles?

  - None

<Daniel Gonzalez>:

- How many hours did I work since the last meeting?

  - 4 Hours

- What was done since the last scrum meeting?

  - Worked on validating user when adding a place

- What is planned to be done until the next scrum meeting?

  - Keep working on validating user when adding a place

- What are the hurdles?

  - None

Daily Scrum Meeting Minutes:

##### Sprint 4 Thursday 8, 2018

Attendees: Salvador Ricardo, Manuel Garcia, Daniel Gonzalez

Start time: 3:00 PM

End time:  3:30 PM

<Salvador Ricardo>:

- How many hours did I work since the last meeting?

  - 5  hours

- What was done since the last scrum meeting?

  - Change from test to production server

- What is planned to be done until the next scrum meeting?

  - Production server integration

- What are the hurdles?

  - none

<Manuel Garcia>:

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Added functionalities to the top control of the map

- What is planned to be done until the next scrum meeting?

  - Connect all the controls in the Map

- What are the hurdles?

  - None

<Daniel Gonzalez>:

- How many hours did I work since the last meeting?

  - 4 Hours

- What was done since the last scrum meeting?

  - Worked on validating user when adding new place

- What is planned to be done until the next scrum meeting?

  - Keep on validating user when adding a place

- What are the hurdles?

  - None

Daily Scrum Meeting Minutes:

##### Sprint 4 Friday 9, 2018

Attendees: Salvador Ricardo, Manuel Garcia, Daniel Gonzalez

Start time: 2:25 PM

End time:  2:55 PM

<Salvador Ricardo>:

- How many hours did I work since the last meeting?

  - 4  hours

- What was done since the last scrum meeting?

  - Server Integration

- What is planned to be done until the next scrum meeting?

  - Documentation

- What are the hurdles?

  - none

<Manuel Garcia>:

- How many hours did I work since the last meeting?

  - 5 hours

- What was done since the last scrum meeting?

  - Connection between bottom and top controls in the Map

- What is planned to be done until the next scrum meeting?

  - Improve the navigation in the bottom bar

- What are the hurdles?

  - None

<Daniel Gonzalez>:

- How many hours did I work since the last meeting?

  - 4 Hours

- What was done since the last scrum meeting?

  - Worked on validating user when adding a place

- What is planned to be done until the next scrum meeting?

  - Work on documentation

- What are the hurdles?

  - None

# Sprint 5

Daily Scrum Meeting Minutes:

##### Sprint 5 Monday 19, 2018

Attendees: Salvador Ricardo, Manuel Garcia, Daniel Gonzalez

Start time: 2:25 PM

End time:  3:00 PM

<Salvador Ricardo>:

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Documentation

- What is planned to be done until the next scrum meeting?

  - Work on User Stories not finished last sprint

- What are the hurdles?

  - None

<Manuel Garcia>:

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Added faded theme to the navigations controls

- What is planned to be done until the next scrum meeting?

  - Add controls and layout to the bars

- What are the hurdles?

  - None

<Daniel Gonzalez>:

- How many hours did I work since the last meeting?

  - 4 Hours

- What was done since the last scrum meeting?

  - Worked on documentation

- What is planned to be done until the next scrum meeting?

  - Work on new stories

- What are the hurdles?

  - None

Daily Scrum Meeting Minutes:

##### Sprint 5 Tuesday 20, 2018

Attendees: Salvador Ricardo, Manuel Garcia, Daniel Gonzalez

Start time: 4:00 PM

End time:  4:30 PM

<Salvador Ricardo>:

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Work on front end API

- What is planned to be done until the next scrum meeting?

  - Work on front end API

- What are the hurdles?

  - None

<Manuel Garcia>:

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Added set of images to be user in the maneuvers

- What is planned to be done until the next scrum meeting?

  - Index images and text of maneuvers

- What are the hurdles?

  - None

<Daniel Gonzalez>:

- How many hours did I work since the last meeting?

  - 4 Hours

- What was done since the last scrum meeting?

  - Work on validating User when deleting tasks

- What is planned to be done until the next scrum meeting?

  - Work on validating User when deleting tasks

- What are the hurdles?

  - None

Daily Scrum Meeting Minutes:

##### Sprint 5 Wednesday 21, 2018

Attendees: Salvador Ricardo, Manuel Garcia, Daniel Gonzalez

Start time: 4:15 PM

End time: 4:45 PM

<Salvador Ricardo>:

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Work on front end API

- What is planned to be done until the next scrum meeting?

  - Work on front end API

- What are the hurdles?

  - None

<Manuel Garcia>:

- How many hours did I work since the last meeting?

  - 5 hours

- What was done since the last scrum meeting?

  - Added images to the navigation bar and text

- What is planned to be done until the next scrum meeting?

  - Add controls to the control Bar )(redefined)

- What are the hurdles?

  - None

<Daniel Gonzalez>:

- How many hours did I work since the last meeting?

  - 4 Hours

- What was done since the last scrum meeting?

  - Worked on validating User when deleting tasks

- What is planned to be done until the next scrum meeting?

  - Work on validating User when deleting tasks

- What are the hurdles?

  - None

Daily Scrum Meeting Minutes:

##### Sprint 5 Thursday 22, 2018

Attendees: Salvador Ricardo, Manuel Garcia, Daniel Gonzalez

Start time: 2:00 PM

End time:  2:30 PM

<Salvador Ricardo>:

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Work on front end API

- What is planned to be done until the next scrum meeting?

  - Test Front end Api

- What are the hurdles?

  - None

<Manuel Garcia>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Added controls to the control bar (buttons and labels for metrics)

- What is planned to be done until the next scrum meeting?

  - Add functionalities to the controls

- What are the hurdles?

  - None

<Daniel Gonzalez>:

- How many hours did I work since the last meeting?

  - 4 Hours

- What was done since the last scrum meeting?

  - Worked on validating User when deleting tasks

- What is planned to be done until the next scrum meeting?

  - Work on validating User when deleting tasks

- What are the hurdles?

  - None

Daily Scrum Meeting Minutes:

##### Sprint 5 Friday 23, 2018

Attendees: Salvador Ricardo, Manuel Garcia, Daniel Gonzalez

Start time 2:00 PM

End time: 2:30 PM

<Salvador Ricardo>:

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Testing

- What is planned to be done until the next scrum meeting?

  - Keep working on the front end API

- What are the hurdles?

  - None

<Manuel Garcia>:

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Added functionalities to the navigation button and all the labels in the control and navigation bar

- What is planned to be done until the next scrum meeting?

  - Add Task when arrive to places

- What are the hurdles?

  - No native checkbox for react native

<Daniel Gonzalez>:

- How many hours did I work since the last meeting?

  - 4 Hours

- What was done since the last scrum meeting?

  - Worked on validating User when deleting tasks

- What is planned to be done until the next scrum meeting?

  - Work on Documentation

- What are the hurdles?

  - None

Daily Scrum Meeting Minutes:

##### Sprint 5 Monday 26, 2018

Attendees: Salvador Ricardo, Manuel Garcia, Daniel Gonzalez

Start time: 2:25 PM

End time:  2:50 PM

<Salvador Ricardo>:

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Front End API User Story

- What is planned to be done until the next scrum meeting?

  - Front End API User Story

- What are the hurdles?

  - None

<Manuel Garcia>:

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Dynamically added tasks to the modal view when arrive to places

- What is planned to be done until the next scrum meeting?

  - FIx bugs when the user starts near the place

- What are the hurdles?

  - None

<Daniel Gonzalez>:

- How many hours did I work since the last meeting?

  - 4 Hours

- What was done since the last scrum meeting?

  - Worked on documentation

- What is planned to be done until the next scrum meeting?

  - Work on Documentation

- What are the hurdles?

Daily Scrum Meeting Minutes:

##### Sprint 5 Tuesday 27, 2018

Attendees: Salvador Ricardo, Manuel Garcia, Daniel Gonzalez

Start time: 3:25 PM

End time:  3:40 PM

<Salvador Ricardo>:

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Front End Api User Story

- What is planned to be done until the next scrum meeting?

  - Testing

- What are the hurdles?

  - None

<Manuel Garcia>:

- How many hours did I work since the last meeting?

  - 5 hours

- What was done since the last scrum meeting?

  - Trying to obtain the right position in the

- What is planned to be done until the next scrum meeting?

  - Implement the proper distance to show the place tasks

- What are the hurdles?

  - None

<Daniel Gonzalez>:

- How many hours did I work since the last meeting?

  - 4 Hours

- What was done since the last scrum meeting?

  - Work on Documentation.

  - Worked on validating User when deleting place

- What is planned to be done until the next scrum meeting?

  - Worked on validating User when deleting place

- What are the hurdles?

Daily Scrum Meeting Minutes:

##### Sprint 5 Wednesday 28, 2018

Attendees: Salvador Ricardo, Manuel Garcia, Daniel Gonzalez

Start time: 4:00 PM

End time:  4:20 PM

<Salvador Ricardo>:

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - testing

- What is planned to be done until the next scrum meeting?

  - Documentation

- What are the hurdles?

<Manuel Garcia>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Added places at the right time in the map

- What is planned to be done until the next scrum meeting?

  - Record the time spent in the place

- What are the hurdles?

  - How to time that properly in Javascript

<Daniel Gonzalez>:

- How many hours did I work since the last meeting?

  - 4 Hours

- What was done since the last scrum meeting?

  - Worked on validating User when deleting place

- What is planned to be done until the next scrum meeting?

  - Worked on validating User when deleting place

- What are the hurdles?

  - None

Daily Scrum Meeting Minutes:

##### Sprint 5 Thursday 29, 2018

Attendees: Salvador Ricardo, Manuel Garcia, Daniel Gonzalez

Start time: 3:00 PM

End time:  3:20 PM

<Salvador Ricardo>:

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Documentation

- What is planned to be done until the next scrum meeting?

  - Continue Front End API User Story

- What are the hurdles?

  - None

<Manuel Garcia>:

- How many hours did I work since the last meeting?

  - 6 hours

- What was done since the last scrum meeting?

  - Reading documentation to implement the time

- What is planned to be done until the next scrum meeting?

  - Keep reading documentation

- What are the hurdles?

  - Implementation of the time in JavaScript

<Daniel Gonzalez>:

- How many hours did I work since the last meeting?

  - 4 Hours

- What was done since the last scrum meeting?

  - Worked on validating User when deleting place

- What is planned to be done until the next scrum meeting?

  - Worked on validating User when deleting place

- What are the hurdles?

  - None

Daily Scrum Meeting Minutes:

##### Sprint 5 Friday 30, 2018

Attendees: Salvador Ricardo, Manuel Garcia, Daniel Gonzalez

Start time: 3:30 PM

End time:  3:45 PM

<Salvador Ricardo>:

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Front End Api User Story

- What is planned to be done until the next scrum meeting?

  - Testing

- What are the hurdles?

  - None

<Manuel Garcia>:

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Implemented timer when the user gets to the place

- What is planned to be done until the next scrum meeting?

  - Implement the connection with the database

- What are the hurdles?

  - API

<Daniel Gonzalez>:

- How many hours did I work since the last meeting?

  - 4 Hours

- What was done since the last scrum meeting?

  - Worked on validating User when deleting place

- What is planned to be done until the next scrum meeting?

  - Worked on validating User when deleting place

  - Work on documentation

- What are the hurdles?

  - None

# Sprint 6

Daily Scrum Meeting Minutes:

##### Sprint 6 Monday 2, 2018

Attendees: Salvador Ricardo, Manuel Garcia, Daniel Gonzalez

Start time: 2:25 PM

End time:  3:00 PM

<Salvador Ricardo>:

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Testing

- What is planned to be done until the next scrum meeting?

  - Work on User Story Video

- What are the hurdles?

  - Learn Video editing

<Manuel Garcia>:

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Video Tutorials

- What is planned to be done until the next scrum meeting?

  - Keep watching videos about editing

- What are the hurdles?

  - No idea how to edit a video

<Daniel Gonzalez>:

- How many hours did I work since the last meeting?

  - 4 Hours

- What was done since the last scrum meeting?

  - Worked on documentation

  - Worked on validating User when deleting place

- What is planned to be done until the next scrum meeting?

  - Worked on validating User when adding place

  - Work on video for story

- What are the hurdles?

  - Learn video editing skills

Daily Scrum Meeting Minutes:

##### Sprint 6 Tuesday 3, 2018

Attendees: Salvador Ricardo, Manuel Garcia, Daniel Gonzalez

Start time: 2:25 PM

End time:  2:40 PM

<Salvador Ricardo>:

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Work on User Story Video

- What is planned to be done until the next scrum meeting?

  - Work on User Story Video - Write Script

- What are the hurdles?

  - Video Editing Tips

<Manuel Garcia>:

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Tutorials to work on video production

- What is planned to be done until the next scrum meeting?

  - Keep watching videos

- What are the hurdles?

  - Understanding the tools

<Daniel Gonzalez>:

- How many hours did I work since the last meeting?

  - 4 Hours

- What was done since the last scrum meeting?

  - Worked on learning adobe premiere to edit video

  - Worked on validating User when adding place

- What is planned to be done until the next scrum meeting?

  - Worked on validating User when adding place

  - Learn adobe premiere

- What are the hurdles?

  - Learn video editing skills

Daily Scrum Meeting Minutes:

##### Sprint 6 Wednesday 4 2018

Attendees: Salvador Ricardo, Manuel Garcia, Daniel Gonzalez

Start time: 2:25 PM

End time:  3:00 PM

<Salvador Ricardo>:

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Work on User Story Video - Video Scripts

- What is planned to be done until the next scrum meeting?

  - Editing Video

- What are the hurdles?

  - Editing Tutorial

<Manuel Garcia>:

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Watched more tutorials about video production

- What is planned to be done until the next scrum meeting?

  - Creation of the powerpoint and the script

- What are the hurdles?

  - None

<Daniel Gonzalez>:

- How many hours did I work since the last meeting?

  - 4 Hours

- What was done since the last scrum meeting?

  - Worked on learning adobe premier to edit video

  - Worked on validating User when adding place

- What is planned to be done until the next scrum meeting?

  - Worked on validating User when adding place

  - Learn adobe premier

- What are the hurdles?

  - Learn video editing skills