Daily Scrum Meeting Minutes: 04/13/2018 (Sprint 6):

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Fixed all bugs previously found.

  - Finished testing all features of user story #1423

- What is planned to be done until the next scrum meeting?

  - Finish Poster

  - Finish all documentation pending and get ready for presentation with Dr Caraballo

- What are the hurdles?

Sergio H. Padron:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Implement questioning depending on course

- What is planned to be done until the next scrum meeting?

  - Implement questioning depending on course

- What are the hurdles?

Daily Scrum Meeting Minutes: 04/12/2018 (Sprint 6):

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Fix bug found on user story #1423: Last name with spaces are not being processed correctly

- What is planned to be done until the next scrum meeting?

  - Continue to test user story #1423

  - Fix bug found on user story #1423: User's with last name smaller than 4 characters are not being processed.

- What are the hurdles?

Sergio H. Padron:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Implement questioning depending on course

- What is planned to be done until the next scrum meeting?

  - Implement questioning depending on course

- What are the hurdles?

Daily Scrum Meeting Minutes: 04/11/2018 (Sprint 6):

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Created new function getCourseFilesFromServer(), which adds the logic of the previously created button (user story #1423).

  - This function allows to parse and create courses. (user story #1423).

- What is planned to be done until the next scrum meeting?

  - Test user story #1423

- What are the hurdles?

Sergio H. Padron:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Implement questioning depending on course

- What is planned to be done until the next scrum meeting?

  - Implement questioning depending on course

- What are the hurdles?

Daily Scrum Meeting Minutes: 04/10/2018 (Sprint 6):

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Created course files routes to be able to access API and specify path and format of student data files from server (user story #1423)

- What is planned to be done until the next scrum meeting?

  - Specify admin service as well as add it to the server.js file

- What are the hurdles?

Sergio H. Padron:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Implement questioning depending on course

- What is planned to be done until the next scrum meeting?

  - Implement questioning depending on course

- What are the hurdles?

Daily Scrum Meeting Minutes: 04/09/2018 (Sprint 6):

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Had meeting with PO

  - Created button on course upload window, to add logic and automatically download files from server (user story #1423)

- What is planned to be done until the next scrum meeting?

  - Add logic to button and continue to work on user story #1423.

- What are the hurdles?

Sergio H. Padron:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Create new registration flow for Judges

- What is planned to be done until the next scrum meeting?

  - Implement questioning depending on course

- What are the hurdles?

Daily Scrum Meeting Minutes: 04/06/2018 (Sprint 6):

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Redesigned filters on user maintenance tab (User story#1421)

  - Deleted extra filters, so that user is able to see all filters without having to scroll to the sides.

  - Created user story#1423 for PO review.

- What is planned to be done until the next scrum meeting?

  - Continue to develop (User story#1421)

- What are the hurdles?

Sergio H. Padron:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Create new registration flow for Judges

- What is planned to be done until the next scrum meeting?

  - Create new registration flow for Judges

- What are the hurdles?

Daily Scrum Meeting Minutes: 04/05/2018 (Sprint 6):

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Completed user story: Fixed issue with redirection of email, now it redirects user to admin panel, so that admin is able to confirm/validate that user (User story #1422)

  - Submitted new user story to PO for approval (story #1421)

- What is planned to be done until the next scrum meeting?

  - Begin to develop user story #1421

- What are the hurdles?

Sergio H. Padron:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Create new registration flow for Judges

- What is planned to be done until the next scrum meeting?

  - Create new registration flow for Judges

- What are the hurdles?

Daily Scrum Meeting Minutes: 04/04/2018 (Sprint 6):

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Merged user stories completed to develop branch

  - Worked on documentation for user stories finished on previous sprint

  - Traced the link sent to admin to be able to redirect to admin panel (User story#1422)

- What is planned to be done until the next scrum meeting?

  - Finish documentation of completed user stories

  - Finish user story #1422

- What are the hurdles?

Sergio H. Padron:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Create new registration flow for Judges

- What is planned to be done until the next scrum meeting?

  - Create new registration flow for Judges

- What are the hurdles?

Daily Scrum Meeting Minutes: 04/03/2018 (Sprint 6):

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Completed and tested user story #1420

  - Submitted new user stories for PO approval

- What is planned to be done until the next scrum meeting?

  - Begin to work on user story #1422

- What are the hurdles?

Sergio H. Padron:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Create new registration flow for Judges

- What is planned to be done until the next scrum meeting?

  - Create new registration flow for Judges

- What are the hurdles?

Daily Scrum Meeting Minutes: 04/02/2018 (Sprint 6):

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Added new conditions to queries to be able to filter by students (User story #1420)

  - Had review meeting with PO

- What is planned to be done until the next scrum meeting?

  - Finish user story #1420

  - Create and work on new user stories

- What are the hurdles?

Sergio H. Padron:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Create new registration flow for Judges

- What is planned to be done until the next scrum meeting?

  - Create new registration flow for Judges

- What are the hurdles?

Daily Scrum Meeting Minutes: 03/30/2018 (Sprint 5):

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Traced code to filter only student users (User story #1420)

- What is planned to be done until the next scrum meeting?

  - Continue to work on User story #1420

- What are the hurdles?

Sergio H. Padron:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Create new registration flow for Judges

- What is planned to be done until the next scrum meeting?

  - Create new registration flow for Judges

- What are the hurdles?

Daily Scrum Meeting Minutes: 03/29/2018 (Sprint 5):

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Removed not needed columns to make space for useful information (User story #1420)

- What is planned to be done until the next scrum meeting?

  - Continue to work on User story #1420

- What are the hurdles?

Sergio H. Padron:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Create new registration flow for Judges

- What is planned to be done until the next scrum meeting?

  - Create new registration flow for Judges

- What are the hurdles?

Daily Scrum Meeting Minutes: 03/28/2018 (Sprint 5):

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Analyzed and tested logic of current filters for semester (User story #1420)

- What is planned to be done until the next scrum meeting?

  - Continue to work on User story #1420

  - Send new user stories for PO approval

- What are the hurdles?

Sergio H. Padron:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Create new registration flow for Judges

- What is planned to be done until the next scrum meeting?

  - Create new registration flow for Judges

- What are the hurdles?

Daily Scrum Meeting Minutes: 03/27/2018 (Sprint 5):

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Changed the button to a dropdown with a true/false value(User story#1419)

  - Finished User story#1419

- What is planned to be done until the next scrum meeting?

  - Begin to work on user story #1420

- What are the hurdles?

  - Was not able to get button to work

Sergio H. Padron:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Create new registration flow for Judges

- What is planned to be done until the next scrum meeting?

  - Create new registration flow for Judges

- What are the hurdles?

Daily Scrum Meeting Minutes: 03/26/2018 (Sprint 5):

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Had review meeting with PO

  - Created a new user story for PO approval (User story#1420)

  - Created a button to verify email from the admin panel(User story#1419)

- What is planned to be done until the next scrum meeting?

  - Add the logic for the button created to verify email (User story#1419)

- What are the hurdles?

Sergio H. Padron:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Add course field to students table

  - Create new registration flow for Judges

  - Fix strudents and projects import

- What is planned to be done until the next scrum meeting?

  - Create new registration flow for Judges

- What are the hurdles?

Daily Scrum Meeting Minutes: 03/23/2018 (Sprint 5):

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Work on user story#1419

  - Finished all documentation for previous user stories

- What is planned to be done until the next scrum meeting?

  - Continue to work on user story#1419

  - Create user story for bug found during meeting with PO

- What are the hurdles?

Sergio H. Padron:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Fixed api interconnection between Mobile judge and VIP 8

- What is planned to be done until the next scrum meeting?

  - Add course field to students table

  - Create new registration flow for Judges

  - Fix strudents and projects import

- What are the hurdles?

Daily Scrum Meeting Minutes: 03/22/2018 (Sprint 5):

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Work on user story#1419

- What is planned to be done until the next scrum meeting?

  - Continue to work on user story#1419

  - Create user story for bug found during meeting with PO

- What are the hurdles?

Sergio H. Padron:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Set up mobile judge developer environment

- What is planned to be done until the next scrum meeting?

  - Set up mobile judge developer environment

- What are the hurdles?

Daily Scrum Meeting Minutes: 03/21/2018 (Sprint 5):

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Work on user story#1419

- What is planned to be done until the next scrum meeting?

  - Continue to work on user story#1419

  - Create user story for bug found during meeting with PO

- What are the hurdles?

Sergio H. Padron:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Set up mobile judge developer environment

- What is planned to be done until the next scrum meeting?

  - Set up mobile judge developer environment

- What are the hurdles?

Daily Scrum Meeting Minutes: 03/20/2018 (Sprint 5):

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Complete documentation for review meeting

  - Work on user story#1419

- What is planned to be done until the next scrum meeting?

  - Finish documentation of completed user stories

- What are the hurdles?

Sergio H. Padron:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Set up mobile judge developer environment

- What is planned to be done until the next scrum meeting?

  - Set up mobile judge developer environment

- What are the hurdles?

Daily Scrum Meeting Minutes: 03/19/2018 (Sprint 5):

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Had review meeting with PO

  - Finished user story #1418

- What is planned to be done until the next scrum meeting?

  - Send user story #1419 for approval

- What are the hurdles?

Sergio H. Padron:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Set up mobile judge developer environment

- What is planned to be done until the next scrum meeting?

  - Set up mobile judge developer environment

- What are the hurdles?

Daily Scrum Meeting Minutes: 03/09/2018 (Sprint 4):

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Work on user story #1418

- What is planned to be done until the next scrum meeting?

  - Work on user story #1418

- What are the hurdles?

Sergio H. Padron:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Reviewed mobile judge documentation

- What is planned to be done until the next scrum meeting?

  - Reviewed mobile judge documentation

- What are the hurdles?

Daily Scrum Meeting Minutes: 03/08/2018 (Sprint 4):

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Work on user story #1418

- What is planned to be done until the next scrum meeting?

  - Work on user story #1418

- What are the hurdles?

Sergio H. Padron:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Reviewed mobile judge documentation

- What is planned to be done until the next scrum meeting?

  - Reviewed mobile judge documentation

- What are the hurdles?

Daily Scrum Meeting Minutes: 03/07/2018 (Sprint 4):

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Reviewed mobile judge documentation

  - Reviewed Shortcomings wishlist videos from previous version to develop

- What is planned to be done until the next scrum meeting?

  - Begin to work on user story #1418

- What are the hurdles?

Sergio H. Padron:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Work on user story #1414

- What is planned to be done until the next scrum meeting?

  - Work on user story #1414

- What are the hurdles?

Daily Scrum Meeting Minutes: 03/06/2018 (Sprint 4):

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Reviewed mobile judge documentation

- What is planned to be done until the next scrum meeting?

  - Get local environment for mobile judge installed

- What are the hurdles?

Sergio H. Padron:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Work on user story #1414

- What is planned to be done until the next scrum meeting?

  - Work on user story #1414

- What are the hurdles?

Daily Scrum Meeting Minutes: 03/05/2018 (Sprint 4):

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Prepared for presentation with Dr Caraballo

- What is planned to be done until the next scrum meeting?

  - Review mobile judge documentation

  - Get local environment for mobile judge installed

- What are the hurdles?

Sergio H. Padron:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Work on user story #1414

- What is planned to be done until the next scrum meeting?

  - Work on user story #1414

- What are the hurdles?

Daily Scrum Meeting Minutes: 03/02/2018 (Sprint 4):

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Test user story #1415

  - Reviewed Senior Project website documentation.

  - Reviewed mobile judge documentation.

- What is planned to be done until the next scrum meeting?

  - Test user story #1415

  - Prepare for presentation with Dr Caraballo

- What are the hurdles?

Sergio H. Padron:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Work on user story #1414

- What is planned to be done until the next scrum meeting?

  - Work on user story #1414

- What are the hurdles?

Daily Scrum Meeting Minutes: 03/01/2018 (Sprint 4):

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

  - Work on user story #1415

  - Met with PO to discuss sprint expectations

  - Reviewed Senior Project website documentation.

  - Reviewed mobile judge documentation.

- What is planned to be done until the next scrum meeting?

  - Work on user story #1415

- What are the hurdles?

Sergio H. Padron:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Work on user story #1416

- What is planned to be done until the next scrum meeting?

  - Work on user story #1414

- What are the hurdles?

Daily Scrum Meeting Minutes: 02/28/2018 (Sprint 4):

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Work on user story #1415

  - Reviewed Senior Project website documentation.

  - Reviewed mobile judge documentation.

- What is planned to be done until the next scrum meeting?

  - Work on user story #1415

- What are the hurdles?

Sergio H. Padron:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Reviewed Senior Project website documentation.

  - Reviewed mobile judge documentation.

  - Work on user story #1416

- What is planned to be done until the next scrum meeting?

  - Work on user story #1414

- What are the hurdles?

Daily Scrum Meeting Minutes: 02/27/2018 (Sprint 4):

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Work on user story #1415

  - Reviewed Senior Project website documentation.

  - Reviewed mobile judge documentation.

- What is planned to be done until the next scrum meeting?

  - Work on user story #1415

- What are the hurdles?

Sergio H. Padron:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Reviewed Senior Project website documentation.

  - Reviewed mobile judge documentation.

- What is planned to be done until the next scrum meeting?

  - Work on user story #1416

- What are the hurdles?

Daily Scrum Meeting Minutes: 02/26/2018 (Sprint 4):

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Reviewed Senior Project website documentation.

  - Reviewed mobile judge documentation.

- What is planned to be done until the next scrum meeting?

  - Continue to review documentation for senior project and mobile judge

- What are the hurdles?

Sergio H. Padron:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Finished sprint documentation

  - Begin to review Senior Project website Code and documentation.

  - Fix security issue on MongoDB

- What is planned to be done until the next scrum meeting?

  - Reviewed Senior Project website documentation.

  - Reviewed mobile judge documentation.

- What are the hurdles?

Daily Scrum Meeting Minutes: 02/23/2018 (Sprint 3):

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Worked on sprint documentation

- What is planned to be done until the next scrum meeting?

  - Finish sprint documentation

  - Begin to review Senior Project website Code and documentation.

- What are the hurdles?

Sergio H. Padron:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Worked on sprint documentation

- What is planned to be done until the next scrum meeting?

  - Finish sprint documentation

  - Begin to review Senior Project website Code and documentation.

- What are the hurdles?

Daily Scrum Meeting Minutes: 02/22/2018 (Sprint 3):

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

- How many hours did I work since the last meeting?

  - 5

- What was done since the last scrum meeting?

  - Finished user story #1407

  - Started documentation for user stories recently completed

- What is planned to be done until the next scrum meeting?

  - Finish user stories documentation

  - Merge branches to develop

- What are the hurdles?

Sergio H. Padron:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Work on user story #1393

- What is planned to be done until the next scrum meeting?

  - Work on user story #1393

- What are the hurdles?

Daily Scrum Meeting Minutes: 02/21/2018 (Sprint 3):

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Work on user story #1407

- What is planned to be done until the next scrum meeting?

  - Work on user story #1407

- What are the hurdles?

Sergio H. Padron:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Work on user story #1393

- What is planned to be done until the next scrum meeting?

  - Work on user story #1393

- What are the hurdles?

Daily Scrum Meeting Minutes: 02/20/2018 (Sprint 3):

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Found user story #1407 to be developed

  - Got approval by PO to work on it

  - Worked on documentation for just finished user story

- What is planned to be done until the next scrum meeting?

  - Start to develop user story #1407

- What are the hurdles?

Sergio H. Padron:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Work on user story #1381 and #1393

- What is planned to be done until the next scrum meeting?

  - Work on user story #1393

- What are the hurdles?

Daily Scrum Meeting Minutes: 02/19/2018 (Sprint 3):

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Completed user story #1399

  - Reviewed senior project and mobile judge code begin developing

- What is planned to be done until the next scrum meeting?

  - Find next user story to develop before next meeting with PO

- What are the hurdles?

Sergio H. Padron:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Work on user story #1381

- What is planned to be done until the next scrum meeting?

  - Work on user story #1381

- What are the hurdles?

Daily Scrum Meeting Minutes: 02/16/2018 (Sprint 3):

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Work on user story #1399

  - Started to review senior project and mobile judge code begin developing

- What is planned to be done until the next scrum meeting?

  - Work on user story #1399

  - Continue to review senior project and mobile judge code begin developing

- What are the hurdles?

  - Not able to locate page on local environment due to email validation

Sergio H. Padron:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Work on user story #1381

- What is planned to be done until the next scrum meeting?

  - Work on user story #1381

- What are the hurdles?

Daily Scrum Meeting Minutes: 02/15/2018 (Sprint 3):

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Met with PO to discuss sprint velocity and expectations

  - Worked on user story #1399

- What is planned to be done until the next scrum meeting?

  - Start to review senior project and mobile judge code begin developing

- What are the hurdles?

Sergio H. Padron:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Work on user story #1381

- What is planned to be done until the next scrum meeting?

  - Work on user story #1381

- What are the hurdles?

Daily Scrum Meeting Minutes: 02/14/2018 (Sprint 3):

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Started to develop user story #1399

- What is planned to be done until the next scrum meeting?

  - Finish documentation for just completed user story #1390

  - Continue to test website to find new bugs

  - Meet with PO to show progress

- What are the hurdles?

Sergio H. Padron:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Find new bugs: Testing users sign in features

- What is planned to be done until the next scrum meeting?

  - Work on user story #1381

- What are the hurdles?

Daily Scrum Meeting Minutes: 02/13/2018 (Sprint 3):

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Finished user story #1390

- What is planned to be done until the next scrum meeting?

  - Start documentation for user story #1390

  - Wait for PO to approve the next user story to be worked on.

- What are the hurdles?

  - Not familiar with location and handling of the files and database of dev and production servers

Sergio H. Padron:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Testing users sign in features

- What is planned to be done until the next scrum meeting?

  - Find new bugs: Testing users sign in features

- What are the hurdles?

Daily Scrum Meeting Minutes: 02/12/2018 (Sprint 3):

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

- How many hours did I work since the last meeting?

  - 6

- What was done since the last scrum meeting?

  - The team met over the weekend online

  - Finalized merging the branches of each user story completed to develop

  - Completed documentation of just finished sprint and user stories

- What is planned to be done until the next scrum meeting?

  - Continue to work user story #1390

  - Meet with PO Francisco ortega to follow up on new bugs

- What are the hurdles?

  - Not able to push new code to production website

Sergio H. Padron:

- How many hours did I work since the last meeting?

  - 6

- What was done since the last scrum meeting?

  - Testing users sign in features

- What is planned to be done until the next scrum meeting?

  - Find new bugs: Testing users sign in features

- What are the hurdles?

Daily Scrum Meeting Minutes: 02/09/2018 (Sprint 2):

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Started to work on user story #1390

- What is planned to be done until the next scrum meeting?

  - Test VIP website to find more bugs

  - Find another user story to be worked on

- What are the hurdles?

Sergio H. Padron:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Find new bugs: Testing users sign in features

- What is planned to be done until the next scrum meeting?

  - Find new bugs: Testing users sign in features

- What are the hurdles?

Daily Scrum Meeting Minutes: 02/08/2018 (Sprint 2):

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

- How many hours did I work since the last meeting?

  - 5

- What was done since the last scrum meeting?

  - Finalize user story documentation and diagrams

  - Met with PO for sprint review and retrospective

- What is planned to be done until the next scrum meeting?

  - Test VIP website to find more bugs

- What are the hurdles?

Sergio H. Padron:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Finalize user story documentation and diagrams

- What is planned to be done until the next scrum meeting?

  - Find new bugs: Testing users sign in features

- What are the hurdles?

Daily Scrum Meeting Minutes: 02/07/2018 (Sprint 2):

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

- How many hours did I work since the last meeting?

  - 5

- What was done since the last scrum meeting?

  - Completed user story # 1382

  - Tested user story # 1382

- What is planned to be done until the next scrum meeting?

  - Finalize documentation and diagrams for user story #1382

  - Meet with PO for sprint planning and sprint retrospective

  - Ask for new user story to be developed

- What are the hurdles?

Sergio H. Padron:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Test user story # 1392

- What is planned to be done until the next scrum meeting?

  - Finalize user story documentation and diagrams

- What are the hurdles?

Daily Scrum Meeting Minutes: 02/06/2018 (Sprint 2):

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Continue to work on user story # 1382

- What is planned to be done until the next scrum meeting?

  - Try to finish user story # 1382

- What are the hurdles?

  - Having difficulties understanding previously written code

Sergio H. Padron:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Finalize and test user story # 1392

- What is planned to be done until the next scrum meeting?

  - Test user story # 1392

- What are the hurdles?

Daily Scrum Meeting Minutes: 02/05/2018 (Sprint 2):

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Continued to work on user story # 1382

- What is planned to be done until the next scrum meeting?

  - Try to finish user story # 1382

- What are the hurdles?

  - Having difficulties understanding previously written code

Sergio H. Padron:

- How many hours did I work since the last meeting?

  - 5

- What was done since the last scrum meeting?

  - Continued to work on user story # 1392

- What is planned to be done until the next scrum meeting?

  - Finalize and test user story # 1392

- What are the hurdles?

Daily Scrum Meeting Minutes: 02/02/2018 (Sprint 2):

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continued to work on user story # 1382

- What is planned to be done until the next scrum meeting?

  - Finish user  user story # 1382

- What are the hurdles?

Sergio H. Padron:

- How many hours did I work since the last meeting?

  - 5

- What was done since the last scrum meeting?

  - Work on user story # 1392

- What is planned to be done until the next scrum meeting?

  - Finalize and test user story # 1392

- What are the hurdles?

Daily Scrum Meeting Minutes: 02/01/2018 (Sprint 2):

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

- How many hours did I work since the last meeting?

  - 5

- What was done since the last scrum meeting?

  - Continued to work on user story # 1382

  - Reviewed documentation for sprint

- What is planned to be done until the next scrum meeting?

  - Complete required documentation

  - Complete user story # 1382

  - Review user stories on mingle

- What are the hurdles?

Sergio H. Padron:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Work on user story # 1392

- What is planned to be done until the next scrum meeting?

  - Work on user story # 1392

- What are the hurdles?

Daily Scrum Meeting Minutes: 01/31/2018 (Sprint 2):

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Continued to work on user story # 1382

  - Reviewed AngularJS framework

- What is planned to be done until the next scrum meeting?

  - Fix the bug of user story #1382

- What are the hurdles?

Sergio H. Padron:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Find bugs on current version

  - Test Course maintenance operation

- What is planned to be done until the next scrum meeting?

  - Work on user story # 1392

- What are the hurdles?

Daily Scrum Meeting Minutes: 01/30/2018 (Sprint 2):

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continued to work on user story # 1382

  - Got more familiar with code dependency

- What is planned to be done until the next scrum meeting?

  - Continue to work on the same user story

- What are the hurdles?

Sergio H. Padron:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Find bugs on current version

  - Test Course maintenance operations

- What is planned to be done until the next scrum meeting?

  - Find bugs on current version

  - Test Course maintenance operations

- What are the hurdles?

Daily Scrum Meeting Minutes: 01/29/2018 (Sprint 2)

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

- How many hours did I work since the last meeting?

  - 5

- What was done since the last scrum meeting?

  - User story approved by PO

  - Created branch for user story #1382

  - Started to work on user story

  - Set up a debugging environment to facilitate debugging

- What is planned to be done until the next scrum meeting?

  - Continue to work on user story

- What are the hurdles?

  - Not familiar with previously written code

  - Code not well commented

Sergio H. Padron:

- How many hours did I work since the last meeting?

  - 6

- What was done since the last scrum meeting?

  - Continued to review documentation

  - Continued to get familiar with code

  - Find bugs on current version

  - Set up a debugging environment to facilitate debugging

  - Tested Semester maintenance operations

- What is planned to be done until the next scrum meeting?

  - Find bugs on current version

  - Test Course maintenance operations

- What are the hurdles?

Daily Scrum Meeting Minutes: 01/26/2018 (Sprint 1)

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

- How many hours did I work since the last meeting?

  - 5

- What was done since the last scrum meeting?

  - Continued to review code and documentation

  - Reviewed and refined user stories

  - Continued to test VIP website to find more bugs

- What is planned to be done until the next scrum meeting?

  - Send request for user story using using murmur

  - Start working on user story #1382

- What are the hurdles?

Sergio H. Padron:

- How many hours did I work since the last meeting?

  - 6

- What was done since the last scrum meeting?

  - Continued to review documentation

  - Continued to get familiar with code

  - Find bugs on current version

- What is planned to be done until the next scrum meeting?

  - Continued to review documentation

  - Continued to get familiar with code

  - Find bugs on current version

  - Set up a debugging environment to facilitate debugging

  - Test Semester maintenance operations

  - Test Course maintenance operations

- What are the hurdles?

Daily Scrum Meeting Minutes: 01/25/2018 (Sprint 1)

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Met in person with teammate and PO to clarify expectations for the project and future topics to be worked on

  - Continued to review documentation

  - Continued to get familiar with code

- What is planned to be done until the next scrum meeting?

  - Send user stories to PO for approval

  - Start to develop the first user story

- What are the hurdles?

Sergio H. Padron:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Meeting with PO to review user stories

  - Refine user stories

  - Prepare for next sprint planning

- What is planned to be done until the next scrum meeting?

  - Continued to review documentation

  - Continued to get familiar with code

  - Find bugs on current version

- What are the hurdles?

Daily Scrum Meeting Minutes: 01/24/2018 (Sprint 1)

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Finish setting up of google drive to add daily scrum meeting minutes information completed

  - Setup DB for local development environment

  - Added missing user stories to mingle

  - Local environment functional and ready for development

- What is planned to be done until the next scrum meeting?

  - Meet with PO Dr, Sadjadi for approval on user stories added to mingle

- What are the hurdles?

Sergio H. Padron:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Finish setting up google drive to add daily scrum meeting minutes information

- What is planned to be done until the next scrum meeting?

  - Meeting with PO to review user stories

  - Refine user stories

  - Prepare for next sprint planning

- What are the hurdles?

Daily Scrum Meeting Minutes: 01/23/2018 (Sprint 1)

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Transfer code files from previous release to Github

  - Create local dev environment with VIP 8.0 repository

  - Create new user stories

  - Understand existing code

- What is planned to be done until the next scrum meeting?

  - Refine user stories

  - Review old user stories

  - Set up DB

  - Explore existing code

- What are the hurdles?

  - Google drive documents not functioning

Sergio H. Padron:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Transfer code files from previous release to Github

  - Create new user stories

  - Reviewed frameworks and topics to be able to develop app

  - Understand existing code

- What is planned to be done until the next scrum meeting?

  - Refine user stories

  - Review old user stories

  - Explore existing code

- What are the hurdles?

  - Minor issues transferring to github repository

  - Google drive documents  not functioning

Daily Scrum Meeting Minutes: 01/22/2018 (Sprint 1)

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Collect user stories

  - Create the project backlog

  - Refine the backlog

  - Get ready for next sprint planning.

  - Reviewed frameworks and topics to be able to develop app

- What is planned to be done until the next scrum meeting?

  - Transfer code files from previous release to Github

  - Create new user stories

  - Understand existing code

- What are the hurdles?

  - Google drive documents not functioning

Sergio H. Padron:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Collect user stories

  - Create the project backlog

  - Refine the backlog

  - Get ready for next sprint planning.

- What is planned to be done until the next scrum meeting?

  - Transfer code files from previous release to Github

  - Create new user stories

  - Understand existing code

- What are the hurdles?

Daily Scrum Meeting Minutes: 01/19/2018 (Sprint 1)

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Learn about the current status of the project.

  - Set up development environment.

  - Go through previous documentation.

- What is planned to be done until the next scrum meeting?

  - Collect user stories

  - Create the project backlog

  - Refine the backlog

  - Get ready for next sprint planning.

- What are the hurdles?

Sergio H. Padron:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Learn about the current status of the project.

  - Set up development environment.

  - Go through previous documentation.

- What is planned to be done until the next scrum meeting?

  - Collect user stories

  - Create the project backlog

  - Refine the backlog

  - Get ready for next sprint planning.

- What are the hurdles?

Daily Scrum Meeting Minutes: 01/18/2018 (Sprint 1)

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Project Introduction.

  - Meeting with PO.

  - Gather project documentation

- What is planned to be done until the next scrum meeting?

  - Learn about the current status of the project.

  - Set up development environment.

  - Go through previous documentation.

- What are the hurdles?

Sergio H. Padron:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Project Introduction. Meeting with PO. Gather project documentation

- What is planned to be done until the next scrum meeting?

  - Learn about the current status of the project.

  - Set up development environment.

  - Go through previous documentation.

- What are the hurdles?

Daily Scrum Meeting Minutes (Template):

Attendees: <Enter Attendees' Names>

Start time: <Enter the start time of the meeting>

End time: <Enter the end time of the meeting>

<Enter Team Member 1st's Name>:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

<Enter Team Member 2nd's Name>:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

<Enter Team Member 3rd's Name>:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

<Enter Team Member 4th's Name>:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

<Enter Team Member 5th's Name>:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?