Daily Scrum Meeting Minutes: 1/22

Attendees: Mark Fajet, Juan Alvarado

Start time: 3:45

End time: 4:00

Juan Alvarado:

- How many hours did I work since the last meeting?

  - 0 - First standup

- What was done since the last scrum meeting?

  - Brain storming - First Standup

- What is planned to be done until the next scrum meeting?

  - Get familiar with existing reference code

- What are the hurdles?

  - None

Mark Fajet:

- How many hours did I work since the last meeting?

  - 0 - First standup

- What was done since the last scrum meeting?

  - Brain storming - First Standup

- What is planned to be done until the next scrum meeting?

  - Get familiar with existing reference code

- What are the hurdles?

  - None

Daily Scrum Meeting Minutes: 1/23

Attendees: Mark Fajet, Juan Alvarado

Start time: 6:00

End time: 6:15

Juan Alvarado:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Taking apart existing code samples

- What is planned to be done until the next scrum meeting?

  - Start working on First story

- What are the hurdles?

  - Nothing so far

Mark Fajet:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Exploring CLI args parser

- What is planned to be done until the next scrum meeting?

  - Complete arg parser CLI wrapper

- What are the hurdles?

  - None

Daily Scrum Meeting Minutes: 1/24

Attendees: Mark Fajet, Juan Alvarado

Start time: 6:00

End time: 6:15

Juan Alvarado:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Progress wrapping the existing code into modules

- What is planned to be done until the next scrum meeting?

  - Working wrapper to download file

- What are the hurdles?

  - Lack of docs

Mark Fajet:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Finished arg parser

- What is planned to be done until the next scrum meeting?

  - Research 1 click to open files

- What are the hurdles?

  - None

Daily Scrum Meeting Minutes: 1/25

Attendees: Mark Fajet, Juan Alvarado

Start time: 6:00

End time: 6:15

Juan Alvarado:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Download all urls from list

- What is planned to be done until the next scrum meeting?

  - Normalize names of files

- What are the hurdles?

  - None

Mark Fajet:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Attempt symlinks approach

- What is planned to be done until the next scrum meeting?

  - Finish symlinks to files

- What are the hurdles?

  - Doesn’t work on windows and issues on Mac

Daily Scrum Meeting Minutes: 1/26

Attendees: Mark Fajet, Juan Alvarado

Start time: 1:00

End time: 1:20

Juan Alvarado:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Finished normalizing filenames

- What is planned to be done until the next scrum meeting?

  - Refactoring new code

- What are the hurdles?

  - None

Mark Fajet:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Finished symlinks, mostly working

- What is planned to be done until the next scrum meeting?

  - Explore options for windows

- What are the hurdles?

  - Windows and Mac issues

Daily Scrum Meeting Minutes: 1/29

Attendees: Mark Fajet, Juan Alvarado

Start time: 1:00

End time: 1:20

Juan Alvarado:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Refactored new code into modules

- What is planned to be done until the next scrum meeting?

  - Research mac issues with Mark

- What are the hurdles?

  - Mac solutions don’t work

Mark Fajet:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Explore .webloc and .fileloc files

- What is planned to be done until the next scrum meeting?

  - Keep exploring and experimenting

- What are the hurdles?

  - Mac issues and inconsistencies

Daily Scrum Meeting Minutes: 1/30

Attendees: Mark Fajet, Juan Alvarado

Start time: 1:00

End time: 1:20

Juan Alvarado:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Research mac issues

- What is planned to be done until the next scrum meeting?

  - Start working on IP blocking research story

- What are the hurdles?

  - None

Mark Fajet:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Working implementation on all systems using .url files

- What is planned to be done until the next scrum meeting?

  - Work on rate limiting

- What are the hurdles?

  - Windows chrome still flaky

Daily Scrum Meeting Minutes: 1/30

Attendees: Mark Fajet, Juan Alvarado

Start time: 6:00

End time: 6:15

Juan Alvarado:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Start research on IP blocking research story

- What is planned to be done until the next scrum meeting?

  - Continue on IP blocking research story

- What are the hurdles?

  - None

Mark Fajet:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Research method to rate limit the requests

- What is planned to be done until the next scrum meeting?

  - Continue research

- What are the hurdles?

  - None

Daily Scrum Meeting Minutes: 2/1

Attendees: Mark Fajet, Juan Alvarado

Start time: 6:00

End time: 6:15

Juan Alvarado:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Tested numerous russian sites to try to get blocked

- What is planned to be done until the next scrum meeting?

  - Continue on IP blocking research story

- What are the hurdles?

  - None

Mark Fajet:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Implemented rate limiting options

- What is planned to be done until the next scrum meeting?

  - Threading

- What are the hurdles?

  - None

Daily Scrum Meeting Minutes: 2/2

Attendees: Mark Fajet, Juan Alvarado

Start time: 6:00

End time: 6:15

Juan Alvarado:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Tested numerous russian sites to try to get blocked

- What is planned to be done until the next scrum meeting?

  - Waiting for sprint planning after weekend

- What are the hurdles?

  - None

Mark Fajet:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Looked into threading options

- What is planned to be done until the next scrum meeting?

  - Waiting for sprint planning after weekend

- What are the hurdles?

  - None

Daily Scrum Meeting Minutes: 2/5

Attendees: Mark Fajet, Juan Alvarado

Start time: 6:00

End time: 6:15

Juan Alvarado:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Researched ways to implement one click, compressed internet files

- What is planned to be done until the next scrum meeting?

  - Continue research

- What are the hurdles?

  - None

Mark Fajet:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Research methods of determining main html file in directory

- What is planned to be done until the next scrum meeting?

  - Further research

- What are the hurdles?

  - None

Daily Scrum Meeting Minutes: 2/6

Attendees: Mark Fajet, Juan Alvarado

Start time: 6:00

End time: 6:15

Juan Alvarado:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Researched ways to implement one click, compressed internet files

- What is planned to be done until the next scrum meeting?

  - Continue research

- What are the hurdles?

  - None

Mark Fajet:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Research methods of determining main html file in directory

- What is planned to be done until the next scrum meeting?

  - Further research

- What are the hurdles?

  - None

Daily Scrum Meeting Minutes: 2/7

Attendees: Mark Fajet, Juan Alvarado

Start time: 6:00

End time: 6:15

Juan Alvarado:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Researched ways to implement one click, compressed internet files

- What is planned to be done until the next scrum meeting?

  - Continue research

- What are the hurdles?

  - None

Mark Fajet:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Research methods of determining main html file in directory

- What is planned to be done until the next scrum meeting?

  - Further research

- What are the hurdles?

  - None

Daily Scrum Meeting Minutes: 2/8

Attendees: Mark Fajet, Juan Alvarado

Start time: 6:00

End time: 6:15

Juan Alvarado:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Researched ways to implement one click, compressed internet files

- What is planned to be done until the next scrum meeting?

  - Continue research

- What are the hurdles?

  - None

Mark Fajet:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Research methods of determining main html file in directory

- What is planned to be done until the next scrum meeting?

  - Further research

- What are the hurdles?

  - None

Daily Scrum Meeting Minutes: 2/9

Attendees: Mark Fajet, Juan Alvarado

Start time: 6:00

End time: 6:15

Juan Alvarado:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Create file type called .wat that is a zip file with other info

- What is planned to be done until the next scrum meeting?

  - Continue research

- What are the hurdles?

  - None

Mark Fajet:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Research methods of determining main html file in directory

- What is planned to be done until the next scrum meeting?

  - Further research

- What are the hurdles?

  - None

Daily Scrum Meeting Minutes: 2/12

Attendees: Mark Fajet, Juan Alvarado

Start time: 6:00

End time: 6:15

Juan Alvarado:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Researched ways to use Electron to open WAT files

- What is planned to be done until the next scrum meeting?

  - Continue research

- What are the hurdles?

  - None

Mark Fajet:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Design root finding algorithm to find main html file

- What is planned to be done until the next scrum meeting?

  - Eliminate certain cases that cause mistakes

- What are the hurdles?

  - None

Daily Scrum Meeting Minutes: 2/13

Attendees: Mark Fajet, Juan Alvarado

Start time: 6:00

End time: 6:15

Juan Alvarado:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Begin creating Electron app

- What is planned to be done until the next scrum meeting?

  - Make further progress on app

- What are the hurdles?

  - None

Mark Fajet:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Test algorithm to find main html file

- What is planned to be done until the next scrum meeting?

  - Find new algorithm or ways to handle cases

- What are the hurdles?

  - None

Daily Scrum Meeting Minutes: 2/14

Attendees: Mark Fajet, Juan Alvarado

Start time: 6:00

End time: 6:15

Juan Alvarado:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Get Electron app to recognize opened files

- What is planned to be done until the next scrum meeting?

  - Open wat files

- What are the hurdles?

  - None

Mark Fajet:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Take care of more cases causing problems

- What is planned to be done until the next scrum meeting?

  - Write new algorithm that works 100% of the time

- What are the hurdles?

  - None

Daily Scrum Meeting Minutes: 2/15

Attendees: Mark Fajet, Juan Alvarado

Start time: 6:00

End time: 6:15

Juan Alvarado:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Open wat files

- What is planned to be done until the next scrum meeting?

  - Unzip synchronously

- What are the hurdles?

  - None

Mark Fajet:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Implemented algorithm that parses wget output to get main html file

- What is planned to be done until the next scrum meeting?

  - Test algorithm

- What are the hurdles?

  - None

Daily Scrum Meeting Minutes: 2/16

Attendees: Mark Fajet, Juan Alvarado

Start time: 6:00

End time: 6:15

Juan Alvarado:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Unzip synchronously

- What is planned to be done until the next scrum meeting?

  - Nothing

- What are the hurdles?

  - None

Mark Fajet:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Tested and refined algorithm

- What is planned to be done until the next scrum meeting?

  - Nothing

- What are the hurdles?

  - None

Daily Scrum Meeting Minutes: 2/19

Attendees: Mark Fajet, Juan Alvarado

Start time: 6:00

End time: 6:15

Juan Alvarado:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Research electron IPC communication

- What is planned to be done until the next scrum meeting?

  - Electron-builder tests

- What are the hurdles?

  - None

Mark Fajet:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Begin looking into options for parallelization

- What is planned to be done until the next scrum meeting?

  - Implement threading

- What are the hurdles?

  - None

Daily Scrum Meeting Minutes: 2/20

Attendees: Mark Fajet, Juan Alvarado

Start time: 6:00

End time: 6:15

Juan Alvarado:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Electron-builder research and POC

- What is planned to be done until the next scrum meeting?

  - POC for user settings persistence

- What are the hurdles?

  - Issues compiling application after some changes

Mark Fajet:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Implement thread pool

- What is planned to be done until the next scrum meeting?

  - Make zipping thread safe

- What are the hurdles?

  - Python shutil archive for zipping is not thread safe. Causes problems

Daily Scrum Meeting Minutes: 2/21

Attendees: Mark Fajet, Juan Alvarado

Start time: 6:00

End time: 6:15

Juan Alvarado:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Testing zipping functions on mac

- What is planned to be done until the next scrum meeting?

  - Look into zip target directory

- What are the hurdles?

  - Permission issues with unzipping

Mark Fajet:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Implement new zipping function using zipfile package

- What is planned to be done until the next scrum meeting?

  - Make zipping thread safe

- What are the hurdles?

  - Zipping is thread safe. No compression happens. Zipping directory structure has changed.

Daily Scrum Meeting Minutes: 2/22

Attendees: Mark Fajet, Juan Alvarado

Start time: 6:00

End time: 6:15

Juan Alvarado:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Test new zipping methods on mac

- What is planned to be done until the next scrum meeting?

  - Research electron settings package

- What are the hurdles?

  - None

Mark Fajet:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Fix zipping function so it actually compresses. Fix zipping function so it maintains proper directory structure

- What is planned to be done until the next scrum meeting?

  - Begin work on download GUI

- What are the hurdles?

  - None

Daily Scrum Meeting Minutes: 2/23

Attendees: Mark Fajet, Juan Alvarado

Start time: 6:00

End time: 6:15

Juan Alvarado:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Tested and decided on a way to persist user settings

- What is planned to be done until the next scrum meeting?

  - Test user settings persistence in dist mode

- What are the hurdles?

  - None

Mark Fajet:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Began work on a download GUI (only frontend so far). Added it to current viewing app GUI

- What is planned to be done until the next scrum meeting?

  - Implement the backend downloading

- What are the hurdles?

  - None

Daily Scrum Meeting Minutes: 2/26

Attendees: Mark Fajet, Juan Alvarado

Start time: 6:00

End time: 6:15

Juan Alvarado:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Complete testing user settings package and base implementation with GUI

- What is planned to be done until the next scrum meeting?

  - Research ways to open .wat file in browser from electron

- What are the hurdles?

  - None

Mark Fajet:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Use JS to pull fields from the form for downloading options. Call python script with those options in place.

- What is planned to be done until the next scrum meeting?

  - Show some form of progress

- What are the hurdles?

  - None

Daily Scrum Meeting Minutes: 2/27

Attendees: Mark Fajet, Juan Alvarado

Start time: 6:00

End time: 6:15

Juan Alvarado:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Test electron helpers to open .wat files

- What is planned to be done until the next scrum meeting?

  - Add gui settings for user to set viewer preferences

- What are the hurdles?

  - None

Mark Fajet:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Display certain outputs to show user which downloads finished and allow them to open them.

- What is planned to be done until the next scrum meeting?

  - Research blocking for foreign sites

- What are the hurdles?

  - None

Daily Scrum Meeting Minutes: 2/28

Attendees: Mark Fajet, Juan Alvarado

Start time: 6:00

End time: 6:15

Juan Alvarado:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Implement front-end for users to set their preferred viewer in the app

- What is planned to be done until the next scrum meeting?

  - Persist and populate user preference from GUI after app is closed

- What are the hurdles?

  - None

Mark Fajet:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Download various russian websites and try to figure out when there are problems

- What is planned to be done until the next scrum meeting?

  - Try to get download working for the websites that do not work

- What are the hurdles?

  - None

Daily Scrum Meeting Minutes: 3/1

Attendees: Mark Fajet, Juan Alvarado

Start time: 6:00

End time: 6:15

Juan Alvarado:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Implement persistence of viewer preference after app is closed

- What is planned to be done until the next scrum meeting?

  - Use viewer preference to open app in selected viewer

- What are the hurdles?

  - None

Mark Fajet:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Try to figure out why download isn’t working

- What is planned to be done until the next scrum meeting?

  - Figure out ways to make sure index.html does not get overwritten

- What are the hurdles?

  - Suspected IP blocking was misleading

Daily Scrum Meeting Minutes: 3/2

Attendees: Mark Fajet, Juan Alvarado

Start time: 6:00

End time: 6:15

Juan Alvarado:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Open .wat file in preferred viewer

- What is planned to be done until the next scrum meeting?

  - Nothing

- What are the hurdles?

  - None

Mark Fajet:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Change wget options so that wget renames files instead of overwriting (mainky a timestamp issue)

- What is planned to be done until the next scrum meeting?

  - None. End of sprint

- What are the hurdles?

  - None

Daily Scrum Meeting Minutes: 3/5

Attendees: Mark Fajet, Juan Alvarado

Start time: 6:00

End time: 6:15

Juan Alvarado:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Research offline translation options

- What is planned to be done until the next scrum meeting?

  - Continue research

- What are the hurdles?

  - None

Mark Fajet:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Add options to download GUI for translation on download

- What is planned to be done until the next scrum meeting?

  - Make download list load dynamically based on available languages

- What are the hurdles?

  - None

Daily Scrum Meeting Minutes: 3/6

Attendees: Mark Fajet, Juan Alvarado

Start time: 6:00

End time: 6:15

Juan Alvarado:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Research offline translation options

- What is planned to be done until the next scrum meeting?

  - Make the GUI look more appealing

- What are the hurdles?

  - OFfline translation options will take a considerable amount of time to implement.

Mark Fajet:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Make download list load dynamically based on available languages

- What is planned to be done until the next scrum meeting?

  - Research online translation options

- What are the hurdles?

  - None

Daily Scrum Meeting Minutes: 3/7

Attendees: Mark Fajet, Juan Alvarado

Start time: 6:00

End time: 6:15

Juan Alvarado:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Research offline translation options

- What is planned to be done until the next scrum meeting?

  - Make the GUI look more appealing

- What are the hurdles?

  - OFfline translation options will take a considerable amount of time to implement.

Mark Fajet:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Research online translation options

- What is planned to be done until the next scrum meeting?

  - Research online translation options

- What are the hurdles?

  - Free APIs are scarce and limited

Daily Scrum Meeting Minutes: 3/8

Attendees: Mark Fajet, Juan Alvarado

Start time: 6:00

End time: 6:15

Juan Alvarado:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Make the GUI look more appealing

- What is planned to be done until the next scrum meeting?

  - Make the GUI look more appealing

- What are the hurdles?

  - None

Mark Fajet:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Research online translation options

- What is planned to be done until the next scrum meeting?

  - Research online translation options

- What are the hurdles?

  - APIs that do what we need exactly are expensive

Daily Scrum Meeting Minutes: 3/9

Attendees: Mark Fajet, Juan Alvarado

Start time: 6:00

End time: 6:15

Juan Alvarado:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Make the GUI look more appealing

- What is planned to be done until the next scrum meeting?

  - Nothing. End of Sprint

- What are the hurdles?

  - None

Mark Fajet:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Compiled list of translation options

- What is planned to be done until the next scrum meeting?

  - Nothing. End of Sprint

- What are the hurdles?

  - None.

Daily Scrum Meeting Minutes: 3/19

Attendees: Mark Fajet, Juan Alvarado

Start time: 6:00

End time: 6:15

Juan Alvarado:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Research methods for extracting body text from html

- What is planned to be done until the next scrum meeting?

  - Research methods for extracting body text from html

- What are the hurdles?

  - None

Mark Fajet:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Clean up tmp

- What is planned to be done until the next scrum meeting?

  - Extract metadata

- What are the hurdles?

  - None.

Daily Scrum Meeting Minutes: 3/20

Attendees: Mark Fajet, Juan Alvarado

Start time: 6:00

End time: 6:15

Juan Alvarado:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Research methods for extracting body text from html

- What is planned to be done until the next scrum meeting?

  - Research methods for extracting body text from html

- What are the hurdles?

  - None

Mark Fajet:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Began extracting metadata

- What is planned to be done until the next scrum meeting?

  - Continue refining extraction of metadata

- What are the hurdles?

  - Meta tags aren’t as consistent as I’d hope

Daily Scrum Meeting Minutes: 3/21

Attendees: Mark Fajet, Juan Alvarado

Start time: 6:00

End time: 6:15

Juan Alvarado:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Research methods for extracting body text from html

- What is planned to be done until the next scrum meeting?

  - Research methods for extracting body text from html

- What are the hurdles?

  - None

Mark Fajet:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Refined extracting of metadata

- What is planned to be done until the next scrum meeting?

  - Continue refining extraction of metadata

- What are the hurdles?

  - Meta tags aren’t as consistent as I’d hope

Daily Scrum Meeting Minutes: 3/22

Attendees: Mark Fajet, Juan Alvarado

Start time: 6:00

End time: 6:15

Juan Alvarado:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Research methods for extracting body text from html

- What is planned to be done until the next scrum meeting?

  - Research methods for extracting body text from html

- What are the hurdles?

  - None

Mark Fajet:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Refined extracting of metadata

- What is planned to be done until the next scrum meeting?

  - Continue refining extraction of metadata

- What are the hurdles?

  - Meta tags aren’t as consistent as I’d hope

Daily Scrum Meeting Minutes: 3/23

Attendees: Mark Fajet, Juan Alvarado

Start time: 6:00

End time: 6:15

Juan Alvarado:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Research methods for extracting body text from html

- What is planned to be done until the next scrum meeting?

  - Research methods for extracting body text from html

- What are the hurdles?

  - None

Mark Fajet:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Refined extracting of metadata

- What is planned to be done until the next scrum meeting?

  - Continue refining extraction of metadata

- What are the hurdles?

  - Meta tags aren’t as consistent as I’d hope

Daily Scrum Meeting Minutes: 3/26

Attendees: Mark Fajet, Juan Alvarado

Start time: 6:00

End time: 6:15

Juan Alvarado:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Research methods for extracting body text from html

- What is planned to be done until the next scrum meeting?

  - Research methods for extracting body text from html

- What are the hurdles?

  - None

Mark Fajet:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Run/test metadata on sample data

- What is planned to be done until the next scrum meeting?

  - Continue testing and refining extraction of metadata

- What are the hurdles?

  - Some HTML pages are garbage that come from ads or other iframes

Daily Scrum Meeting Minutes: 3/27

Attendees: Mark Fajet, Juan Alvarado

Start time: 6:00

End time: 6:15

Juan Alvarado:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Research methods for extracting body text from html

- What is planned to be done until the next scrum meeting?

  - Research methods for extracting body text from html

- What are the hurdles?

  - None

Mark Fajet:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Run/test metadata on sample data and save as csv

- What is planned to be done until the next scrum meeting?

  - Continue testing and refining extraction of metadata

- What are the hurdles?

  - Sometimes commas are in the data

Daily Scrum Meeting Minutes: 3/28

Attendees: Mark Fajet, Juan Alvarado

Start time: 6:00

End time: 6:15

Juan Alvarado:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Research methods for extracting body text from html

- What is planned to be done until the next scrum meeting?

  - Research methods for extracting body text from html

- What are the hurdles?

  - None

Mark Fajet:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Run/test metadata on sample data and save as xml

- What is planned to be done until the next scrum meeting?

  - Build downloadable, sharable, executable version of program

- What are the hurdles?

  - None

Daily Scrum Meeting Minutes: 3/29

Attendees: Mark Fajet, Juan Alvarado

Start time: 6:00

End time: 6:15

Juan Alvarado:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Test methods for extracting body text from html in jupyter notebook

- What is planned to be done until the next scrum meeting?

  - Test methods

- What are the hurdles?

  - None

Mark Fajet:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Find method of buidling python code to eliminate python dependency

- What is planned to be done until the next scrum meeting?

  - Build downloadable, sharable, executable version of program

- What are the hurdles?

  - None

Daily Scrum Meeting Minutes: 3/30

Attendees: Mark Fajet, Juan Alvarado

Start time: 6:00

End time: 6:15

Juan Alvarado:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Test methods for extracting body text from html in jupyter notebook

  - Decide on approach

- What is planned to be done until the next scrum meeting?

  - None end of sprint

- What are the hurdles?

  - None

Mark Fajet:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Build program with no python dependency

- What is planned to be done until the next scrum meeting?

  - None end of sprint

- What are the hurdles?

  - None

Daily Scrum Meeting Minutes: 4/2

Attendees: Mark Fajet, Juan Alvarado

Start time: 6:00

End time: 6:15

Juan Alvarado:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Setup module for content extraction

- What is planned to be done until the next scrum meeting?

  - Continue module setup

- What are the hurdles?

  - None

Mark Fajet:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Complete the get pubulisher origin using the geodb lite database

- What is planned to be done until the next scrum meeting?

  - Confirm date format

- What are the hurdles?

  - None

Daily Scrum Meeting Minutes: 4/3

Attendees: Mark Fajet, Juan Alvarado

Start time: 6:00

End time: 6:15

Juan Alvarado:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Setup structure for content extraction loop

- What is planned to be done until the next scrum meeting?

  - Continue structure for content extraction loop

- What are the hurdles?

  - None

Mark Fajet:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Confirm date format

- What is planned to be done until the next scrum meeting?

  - Wat file restructuring

- What are the hurdles?

  - None

Daily Scrum Meeting Minutes: 4/4

Attendees: Mark Fajet, Juan Alvarado

Start time: 6:00

End time: 6:15

Juan Alvarado:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Add DOM helpers

- What is planned to be done until the next scrum meeting?

  - Add DOM helpers

- What are the hurdles?

  - None

Mark Fajet:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Wat file restructuring

- What is planned to be done until the next scrum meeting?

  - Wat file restructuring

- What are the hurdles?

  - None

Daily Scrum Meeting Minutes: 4/5

Attendees: Mark Fajet, Juan Alvarado

Start time: 6:00

End time: 6:15

Juan Alvarado:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Add DOM helpers inspired by js dom utils

- What is planned to be done until the next scrum meeting?

  - Get started on content cleaning

- What are the hurdles?

  - None

Mark Fajet:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Wat file restructuring

- What is planned to be done until the next scrum meeting?

  - Wat file restructuring

- What are the hurdles?

  - None

Daily Scrum Meeting Minutes: 4/6

Attendees: Mark Fajet, Juan Alvarado

Start time: 6:00

End time: 6:15

Juan Alvarado:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Content cleaning with beautifulsoup

- What is planned to be done until the next scrum meeting?

  - Continue content cleaning

- What are the hurdles?

  - None

Mark Fajet:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Wat file restructuring

- What is planned to be done until the next scrum meeting?

  - Cleaning up code

- What are the hurdles?

  - None

Daily Scrum Meeting Minutes: 4/9

Attendees: Mark Fajet, Juan Alvarado

Start time: 6:00

End time: 6:15

Juan Alvarado:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Clean content with beautifulsoup

- What is planned to be done until the next scrum meeting?

  - Add content candidate proposal

- What are the hurdles?

  - None

Mark Fajet:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Cleaning up code

- What is planned to be done until the next scrum meeting?

  - Cleaning up files

- What are the hurdles?

  - None

Daily Scrum Meeting Minutes: 4/10

Attendees: Mark Fajet, Juan Alvarado

Start time: 6:00

End time: 6:15

Juan Alvarado:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Complete content candidate proposal

- What is planned to be done until the next scrum meeting?

  - Start content scoring logic

- What are the hurdles?

  - None

Mark Fajet:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Cleaning up files

- What is planned to be done until the next scrum meeting?

  - Cleaning up comments

- What are the hurdles?

  - None

Daily Scrum Meeting Minutes: 4/11

Attendees: Mark Fajet, Juan Alvarado

Start time: 6:00

End time: 6:15

Juan Alvarado:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Content scoring logic

- What is planned to be done until the next scrum meeting?

  - Continue content scoring logic

- What are the hurdles?

  - None

Mark Fajet:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Finish content scoring and extraction

- What is planned to be done until the next scrum meeting?

  - Integrate extraction code with metadata and main app

- What are the hurdles?

  - None

Daily Scrum Meeting Minutes: 4/12

Attendees: Mark Fajet, Juan Alvarado

Start time: 6:00

End time: 6:15

Juan Alvarado:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Integrated extraction to main app and flow

- What is planned to be done until the next scrum meeting?

  - Clean up and documentation

- What are the hurdles?

  - None

Mark Fajet:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Adding installation instructions

- What is planned to be done until the next scrum meeting?

  - Final code documentation

- What are the hurdles?

  - None

Daily Scrum Meeting Minutes: 4/13

Attendees: Mark Fajet, Juan Alvarado

Start time: 6:00

End time: 6:15

Juan Alvarado:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Clean up and documentation

- What is planned to be done until the next scrum meeting?

  - None. End of sprint.

- What are the hurdles?

  - None

Mark Fajet:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Final code documentation

- What is planned to be done until the next scrum meeting?

  - None. end of sprint.

- What are the hurdles?

  - None