Sprint Planning Meeting Minutes (1/22/2018):

Attendees: Andres Cremisini, Juan Alvarado, Mark Fajet

Start time: 3:45

End time: 4:15

After discussion, the velocity of the team were estimated to be: 35.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- 666. As a user I should be able to run the WAT CLI and see the list of available options and arguments

- 667. As a user I should be able to provide a file with a list of links to download and see a list of .html files that I can click to view an offline version of the site

- 668. As a user, I expect the file names to accurately reflect the source

- 669. As a user, I should be able to open a downloaded website with one click, without having to navigate through the directory structures

- 670. As a user, I should expect the WAT CLI to work across various systems and operating systems

- 671. As a user I should be able to specify a rate limit option to limit the number of requests per second that we make in order to avoid being throttled.

- 672. Investigate User Agent or IP Blocking for foreign sites

The team members indicated their willingness to work on the following user stories.

- Juan Alvarado

- 667. As a user I should be able to provide a file with a list of links to download and see a list of .html files that I can click to view an offline version of the site

- 668. As a user, I expect the file names to accurately reflect the source

- 7. Investigate User Agent or IP Blocking for foreign sites

- Mark Fajet

- 666. As a user I should be able to run the WAT CLI and see the list of available options and arguments

- 669. As a user, I should be able to open a downloaded website with one click, without having to navigate through the directory structures

- 670. As a user, I should expect the WAT CLI to work across various systems and operating systems

- 671. As a user I should be able to specify a rate limit option to limit the number of requests per second that we make in order to avoid being throttled.

Sprint Planning Meeting Minutes (2/5/2018):

Attendees: Andres Cremisini, Juan Alvarado, Mark Fajet

Start time: 3:45

End time: 4:15

After discussion, the velocity of the team were estimated to be: 40.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- 673. As a user, I expect the website to be archived in a single, compressed file which can be clicked and opened in the browser

- 674. As a user, I would expect the program to fetch the correct HTML file

- 675. As a user, I’d expect an app that knows how to handle these custom .wat files

The team members indicated their willingness to work on the following user stories.

- Juan Alvarado

- 675. As a user, I’d expect an app that knows how to handle these custom .wat files

- Mark Fajet

- 674. As a user, I would expect the program to fetch the correct HTML file

- 673. As a user, I expect the website to be archived in a single, compressed file which can be clicked and opened in the brows

Sprint Planning Meeting Minutes (2/19/2018):

Attendees: Andres Cremisini, Juan Alvarado, Mark Fajet

Start time: 3:45

End time: 4:15

After discussion, the velocity of the team were estimated to be: 40.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- 676. As a user, I expect the files to be downloaded in a reasonable time frame

- 677. As a user I should be able to set a preference to open a .wat file in the viewer or my own browser

- 678. As a user I should be able to open a .wat file with a single click on my preferred viewing application

- 679. As a user I should see an option to download, and an option to view .wat files when I open the WatApp

- 672. Investigate User Agent or IP Blocking/Pooling for foreign sites such as Russia Today

The team members indicated their willingness to work on the following user stories.

- Juan Alvarado

- 677. As a user I should be able to set a preference to open a .wat file in the viewer or my own browser

- 678. As a user I should be able to open a .wat file with a single click on my preferred viewing application

- 672. Investigate User Agent or IP Blocking/Pooling for foreign sites such as Russia Today

- Mark Fajet

- 676. As a user, I expect the files to be downloaded in a reasonable time frame

- 679. As a user I should see an option to download, and an option to view .wat files when I open the WatApp

Sprint Planning Meeting Minutes (3/5/2018):

Attendees: Andres Cremisini, Juan Alvarado, Mark Fajet

Start time: 3:45

End time: 4:15

After discussion, the velocity of the team were estimated to be: 40.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- #680 Add styles to GUI

- #682 View translated website

- #681 Translate Website

The team members indicated their willingness to work on the following user stories.

- Juan Alvarado

- #680 Add styles to GUI

- #682 View translated website

- Mark Fajet

- #683 Download options for translation

- #681 Translate Website

Sprint Planning Meeting Minutes (3/19/2018):

Attendees: Andres Cremisini, Juan Alvarado, Mark Fajet

Start time: 3:45

End time: 4:15

After discussion, the velocity of the team were estimated to be: 40.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- #684 Clean up /tmp

- #685 Show progress of downloads

- #686 Extract metadata from metadata

- #687 Research extracting body contents

The team members indicated their willingness to work on the following user stories.

- Juan Alvarado

- #687 Research methods of extracting body contents

- Mark Fajet

- #684 Clean up /tmp

- #685 Show progress of downloads

- #686 Extract metadata from metadata

Sprint Planning Meeting Minutes (4/2/2018):

Attendees: Andres Cremisini, Juan Alvarado, Mark Fajet

Start time: 3:45

End time: 4:15

After discussion, the velocity of the team were estimated to be: 40.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- #691 date formatting

- #690 house keeping

- #688 get publisher origin

- #689 wat file restructuring

- #692 complete text extraction implementation

- #693 Integrate text extraction with CLI

The team members indicated their willingness to work on the following user stories.

- Juan Alvarado

- #692 complete text extraction implementation

- #693 Integrate text extraction with CLI

- Mark Fajet

- #691 date formatting

- #690 house keeping

- #688 get publisher origin

- #689 wat file restructuring