Sprint Retrospective Meeting Minutes

2/2/18

Attendees: Mark Fajet, Juan Alvarado, Andres Cremisini

Start time: 12

End time:12:15

What went wrong?

- Did we do a good job estimating our team's velocity?

  - No

- Did we do a good job estimating the points (time required) for each user story?

  - Yes

- Did each team member work as scheduled?

  - Yes

- Misunderstood requirements for one user story

What went right?

- Lots of progress made on CLI

How to address the issues in the next sprint?

- How to improve the process?

  - Ask more clarifying questions about user story requirements

  - Send sprint planning document for all team members

  - Figure out better ways to communicate

- How to improve the product?

  - Threading

  - Single, compressed file

Sprint Retrospective Meeting Minutes

2/16/18

Attendees: Mark Fajet, Juan Alvarado, Andres Cremisini

Start time: 12

End time:12:15

What went wrong?

- Did we do a good job estimating our team's velocity?

  - Yes

- Did we do a good job estimating the points (time required) for each user story?

  - Yes

- Did each team member work as scheduled?

  - Yes

Didn’t send update email on time.

What went right?

- Found viable solutions to previous requirements

- Completed user stories in reasonable time

How to address the issues in the next sprint?

- How to improve the process?

  - Implement changes of requirements as the tools evolve

- How to improve the product?

  - GUI, browser choices

Sprint Retrospective Meeting Minutes

3/2/18

Attendees: Mark Fajet, Juan Alvarado, Andres Cremisini

Start time: 12

End time:12:15

What went wrong?

- Did we do a good job estimating our team's velocity?

  - Underestimated

- Did we do a good job estimating the points (time required) for each user story?

  - Underestimated

- Did each team member work as scheduled?

  - Yes

What went right?

- Lots of progress made on GUI

- Report sent on time

- Important features added

How to address the issues in the next sprint?

- How to improve the process?

  - Have more things in sprint backlog

  - Estimate points better

- How to improve the product?

  - Add styling, make it look “sleek”

Sprint Retrospective Meeting Minutes

3/9/18

Attendees: Mark Fajet, Juan Alvarado, Andres Cremisini

Start time: 12

End time:12:15

What went wrong?

- Had to cut sprint in half to get back on class schedule

- Did we do a good job estimating our team's velocity?

  - Yes

- Did we do a good job estimating the points (time required) for each user story?

  - Yes

- Did each team member work as scheduled?

  - Yes

What went right?

- Lots of progress made on GUI

How to address the issues in the next sprint?

- How to improve the process?

  - Sprints will be back on schedule

- How to improve the product?

  - Add translation

  - Add extraction

Sprint Retrospective Meeting Minutes

3/30/18

Attendees: Mark Fajet, Juan Alvarado, Andres Cremisini

Start time: 12

End time:12:15

What went wrong?

- Nothing

- Did we do a good job estimating our team's velocity?

  - Yes

- Did we do a good job estimating the points (time required) for each user story?

  - Yes

- Did each team member work as scheduled?

  - Yes

What went right?

- Lots of progress made on metadata extraction

- Viable future options for body extraction found and will be implemented

How to address the issues in the next sprint?

- How to improve the process?

  - Process is good

- How to improve the product?

  - Add body extraction

  - Reformat wat files

  - Clean output

Sprint Retrospective Meeting Minutes

4/13/18

Attendees: Mark Fajet, Juan Alvarado, Andres Cremisini

Start time: 12

End time:12:15

What went wrong?

- Nothing

- Did we do a good job estimating our team's velocity?

  - Yes

- Did we do a good job estimating the points (time required) for each user story?

  - Yes

- Did each team member work as scheduled?

  - Yes

What went right?

- Lots of progress made on content extraction

- Viable future options for extending body extraction found and will be implemented

How to address the issues in the next sprint?

- How to improve the process?

  - Process is good

- How to improve the product?

  - Add more metrics for content scoring

  - Get mac build working properly

  - Test on windows