# Sprint Planning Meeting Minutes

## August 29, 2017 (Sprint 1)

Attendees: Daniel Raad, Joseph Cutrono, Alicia Rodriguez

Start time: 4:00pm

End time: 5:00pm

After discussion, the velocity of the team were estimated to be 25.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- Deploy Boilerplate App #664

- Deploy Server Side App #665

- [SPIKE] Research APIs to get locations #666

- [SPIKE] Research on Authentication Strategy #667

- [SPIKE] Research on Calculating Central Location #668

- [SPIKE] Research Phone Geolocation Plugin #669

- [SPIKE] Research Real-Time Notifications #670

The team members indicated their willingness to work on the following user stories.

- Alicia Rodriguez

  - Deploy Boilerplate App #664

  - [SPIKE] Research APIs to get locations #666

  - [SPIKE] Research Phone Geolocation Plugin #669

- Daniel Raad

  - Deploy Server Side App #665

  - [SPIKE] Research on Authentication Strategy #667

  - [SPIKE] Research on Calculating Central Location #668

- Alejandro Palacios

  - [SPIKE] Research Real-Time Notifications #670

## September 15, 2017 (Sprint 2)

Attendees: Alicia Rodriguez, Daniel Raad, Alejandro Palacios, Joseph Cutrono

Start time: 5:03pm

End time: 5:40pm

After discussion, the velocity of the team were estimated to be 26.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- [SPIKE] Research Real-Time Notifications #670

- Define User Flows #670

- Create Initial Map View #674

- Get locations around you #673

- Display Central Location #676

- Be able to join a group #677

- Create Profile #678

- [SPIKE] Research Ability to Drag a Pin #679

The team members indicated their willingness to work on the following user stories.

- Alicia Rodriguez

  - Define User Flows #670

  - Display Central Location #676

  - [SPIKE] Research Ability to Drag a Pin #679

- Daniel Raad

  - Get locations around you #673

  - Create Profile #678

- Alejandro Palacios

  - [SPIKE] Research Real-Time Notifications #670

  - Create Initial Map View #674

  - Be able to join a group #677

## October 2nd, 2017 (Sprint 3)

Attendees: Alicia Rodriguez, Daniel Raad, Alejandro Palacios, Joseph Cutrono

Start time: 4:00pm

End time: 4:30pm

After discussion, the velocity of the team were estimated to be 19.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- Be able to join a group #677

- Create Profile #678

- [TECH-DEBT] Resolve Android Issues #680

- [BUG] Deep Linking Causes Map To Disappear #681

- [BUG] Not Connecting Users #682

The team members indicated their willingness to work on the following user stories.

- Alicia Rodriguez

  - [BUG] Not Connecting Users #682

- Daniel Raad

  - Create Profile #678

  - [BUG] Deep Linking Causes Map To Disappear #681

- Alejandro Palacios

  - Be able to join a group #677

  - [TECH-DEBT] Resolve Android Issues #680

## October 16, 2017 (Sprint 4)

Attendees: Alicia Rodriguez, Daniel Raad, Alejandro Palacios, Joseph Cutrono

Start time: 3:47pm

End time: 4:06pm

After discussion, the velocity of the team were estimated to be 19.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- Show Directions #683

- Give User Locations To Meet #684

- Set Preferences As Part Of Creating Space #685

- What To Do When Central Location On Ocean #686

- Save Default Preferences On Profile #687

- Leave A Space (Admin)  #689

- [BUG] The pin of the other users should be dropping for the admin when people are joining the group #688

The team members indicated their willingness to work on the following user stories.

- Alicia Rodriguez

  - Give User Locations To Meet #684

  - Save Default Preferences On Profile #687

- Daniel Raad

  - What To Do When Central Location On Ocean #686

  - Leave A Space (Admin)  #689

- Alejandro Palacios

  - Show Directions #683

  - Set Preferences As Part Of Creating Space #685

  - [BUG] The pin of the other users should be dropping for the admin when people are joining the group #688

## October 30, 2017 (Sprint 5)

Attendees: Alicia Rodriguez, Daniel Raad, Alejandro Palacios, Joseph Cutrono

Start time: 4:21pm

End time: 4:45pm

After discussion, the velocity of the team were estimated to be 22.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- [TECH-DEBT] Remove Random Coordinates #690

- Leave Space (Other Users) #694

- [SPIKE] Research Automated Testing #691

- [BUG] Admin Pin Not Dropping For Other Users #692

- Calculate Central Location After Users Have Joined #695

- User Pins Should Be Their Image #693

- Admin: Choose A New Location #TBD

- Make Central Location Always Draggable #696

- [SPIKE] Research Deep Link Not Showing Up As A Link On Android #TBD

- [BUG] Profile Picture and Create Space Buttons should Not be on top of google maps default icons #TBD

The team members indicated their willingness to work on the following user stories.

- Alicia Rodriguez

  - [TECH-DEBT] Remove Random Coordinates #690

  - [BUG] Admin Pin Not Dropping For Other Users #692

  - User Pins Should Be Their Image #693

- Daniel Raad

  - Leave Space (Other Users) #694

  - Make Central Location Always Draggable #696

- Alejandro Palacios

  - [SPIKE] Research Automated Testing #691

  - [BUG] Admin Pin Not Dropping For Other Users #692

  - Calculate Central Location After Users Have Joined #695

## November 13, 2017 (Sprint 6)

Attendees: Alicia Rodriguez, Daniel Raad, Alejandro Palacios, Joseph Cutrono

Start time: 4:15pm

End time: 4:45pm

After discussion, the velocity of the team were estimated to be 26.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- Calculate Central Location After Users Have Joined #695

- Admin: Choose A New Location #697

- [SPIKE] Research Deep Link Not Showing Up As A Link On Android #698

- [BUG] Profile Picture and Create Space Buttons should Not be on top of google maps default icons #699

- [BUG] Redirection to location app not working on iOS 11 #700

- Alicia - Senior Project Poster #701

- Daniel - Senior Project Poster #702

- Alejandro - Senior Project Poster #703

The team members indicated their willingness to work on the following user stories.

- Alicia Rodriguez

  - Alicia - Senior Project Poster #701

  - Admin: Choose A New Location #697

- Daniel Raad

  - Daniel - Senior Project Poster #702

  - [SPIKE] Research Deep Link Not Showing Up As A Link On Android #TBD

- Alejandro Palacios

  - Calculate Central Location After Users Have Joined #695

  - Alejandro - Senior Project Poster #703

  - [BUG] Redirection to location app not working on iOS 11 #700