# Sprint Retrospective Meeting Minutes

## September 18, 2017 (Sprint 1)

Attendees: Joseph Cutrono, Alicia Rodriguez, Alejandro Palacios, Daniel Raad

Start time: 5:00pm

End time: 5:30pm

- Did we do a good job estimating our team's velocity? Yes, even though we weren’t able to complete all of the stories, we were a little held back from the hurricane.

- Did we do a good job estimating the points (time required) for each user story? Yes.

- Did each team member work as scheduled? Yes.

What went wrong?

- We weren’t able to complete all of the stories for the sprint

What went right?

- Story prioritization

- Daily scrum

- Communication

- Joseph’s guidance

- New team member, Alejandro

## October 2nd, 2017 (Sprint 2)

Attendees: Joseph Cutrono, Alicia Rodriguez, Alejandro Palacios, Daniel Raad

Start time: 3:40pm

End time: 4:00pm

- Did we do a good job estimating our team's velocity? Sort of, we didn’t account for all of the technical unknowns.

- Did we do a good job estimating the points (time required) for each user story? Yes.

- Did each team member work as scheduled? Yes.

What went wrong?

- Setting up with Android

What went right?

- Team coordination

- Daily scrum

- Alejandro ramped up quickly

- PR process

How to address the issues in the next sprint?

- When estimating, keep under consideration the technical unknowns that a story may have.

- We should have a SPIKE to figure out the Android issue and how to set it up.

## October 16, 2017 (Sprint 3)

Attendees: Joseph Cutrono, Alicia Rodriguez, Alejandro Palacios, Daniel Raad

Start time: 3:32pm

End time: 3:46pm

- Did we do a good job estimating our team's velocity? Yes.

- Did we do a good job estimating the points (time required) for each user story? Yes.

- Did each team member work as scheduled? Yes.

What went right?

- Everyone worked together to solve issues

- Got all the stories done!

- Bug squashing

- Alicia helped out to fix Mingle for the team

## October 30, 2017 (Sprint 4)

Attendees: Joseph Cutrono, Alicia Rodriguez, Alejandro Palacios, Daniel Raad

Start time: 3:52pm

End time: 4:20pm

- Did we do a good job estimating our team's velocity? Yes.

- Did we do a good job estimating the points (time required) for each user story? Yes.

- Did each team member work as scheduled? Yes.

What went wrong?

- End to end testing

- Commit messages

- Need to use Angular's Component-Module-Service model a little more

What went right?

- Sprint planning

- Collaboration

- Finished all the stories

- Almost a usable app now :)

- Completed more stories than expected

How to address the issues in the next sprint?

- Commit messages -> squash and merge after done with a PR and change the commit message to something meaningful.

- End to end testing -> create a spike to get automated testing

- Need to use Angular's Component-Module-Service model a little more -> 1. On our last sprint, we can go in and refactor. 2. From now on, keep this in mind.

## November 13, 2017 (Sprint 5)

Attendees: Joseph Cutrono, Alicia Rodriguez, Alejandro Palacios, Daniel Raad

Start time: 3:45pm

End time: 4:15pm

- Did we do a good job estimating our team's velocity? No.

- Did we do a good job estimating the points (time required) for each user story? No.

- Did each team member work as scheduled? Yes.

What went wrong?

- Estimating

What went right?

- Collaboration

- Good communication

- Good commit messages

- Testing

Action Items:

- Start using the app if we’re going to meet up this weekend

## November 27, 2017 (Sprint 6)

Attendees: Joseph Cutrono, Alicia Rodriguez, Alejandro Palacios, Daniel Raad

Start time: 2:30pm

End time: 3:00pm

- Did we do a good job estimating our team's velocity? Yes

- Did we do a good job estimating the points (time required) for each user story? Yes

- Did each team member work as scheduled? Yes

What went right?

- We have a clean and polished application now!

- Estimation

- Team collaboration

- Posters

- Collaboration with testing the app

- Finished all the stories