Florida International University

School of Computing and Information Sciences

Software Engineering Focus

Final Deliverable

Project Title:

BOLO Flier Creator Version 9

Team Members: Christopher Stein, Nicholas Ricknauth

Product Owner(s): Jason Cohen, Frank Alvarado

Instructor: Masoud Sadjadi

The MIT License (MIT)

Copyright (c) 2017 Florida International University

Permission is hereby granted, free of charge, to any person obtaining a copy of this software and associated documentation files (the "Software"), to deal in the Software without restriction, including without limitation the rights to use, copy, modify, merge, publish, distribute, sublicense, and/or sell copies of the Software, and to permit persons to whom the Software is furnished to do so, subject to the following conditions:

The above copyright notice and this permission notice shall be included in all copies or substantial portions of the Software.

THE SOFTWARE IS PROVIDED "AS IS", WITHOUT WARRANTY OF ANY KIND, EXPRESS OR IMPLIED, INCLUDING BUT NOT LIMITED TO THE WARRANTIES OF MERCHANTABILITY, FITNESS FOR A PARTICULAR PURPOSE AND NONINFRINGEMENT. IN NO EVENT SHALL THE AUTHORS OR COPYRIGHT HOLDERS BE LIABLE FOR ANY CLAIM, DAMAGES OR OTHER LIABILITY, WHETHER IN AN ACTION OF CONTRACT, TORT OR OTHERWISE, ARISING FROM, OUT OF OR IN CONNECTION WITH THE SOFTWARE OR THE USE OR OTHER DEALINGS IN THE SOFTWARE.

Abstract

The Pinecrest Police Department(PPD) sought help from FIU’s College of Engineering and Computer Science to digitalize the current process used to fill and distribute criminal fliers. BOLO Flier Creator, a web application created in 2015, was FIU’s response to tackle PPD’s difficulties. The previous BOLO iteration, BOLO v8.0, was not sufficient because the login system did not comply to FBI’s standards, prohibiting PPD’s access to their data. The current BOLO iteration, v9.0, upholds to FBI’s login standards, and adds an installation package. The document will provide the information necessary to gain a sufficient amount of understanding of BOLO Flier Creator v9.0.

Table of Contents

Introduction

Current System ……….…………………………………………………………………………………………………………....5

Purpose of New System  ……………………………………………….……………………………………………………...5

Our Contribution ……………………………………………………………………………………………………………….6

User Stories

Implemented User Stories  ……………………………………….………………………………………………………….6

Pending User Stories  ………………………………………………………………...…………...…………………..…………..7

Project Plan

Hardware and Software Resources  …………………………………………………...……………………….….......8

Sprints Plan  ……………………………………………………………..……………………………………………………….....9

Sprint 1  …………………………………………………………………………………………………………………………….9

Sprint 2  …………………………………………………………………………………………………………………………….9

Sprint 3  …………………………………………………………………………………………………………………………....12

Sprint 4  …………………………………………………………………………………………………………………………....14

Sprint 5  …………………………………………………………………………………………………………………………....15

System Design

Architectural Patterns  …………………………………………………………………………………………………..17

System and Subsystem Decomposition  ………………………………………………………………………….……17

Deployment Diagram  ………………………………………………………………………………………………….…....19

Design Patterns  ………………………………………………………………………………………………………….…......20

System Validation  ………………………………………………………...……………………………………………………...21

Glossary  …………………………………………………………………………....…………………………………………………..27

Appendix  ………………………………………………………………………………………………………….…………………….28

Appendix A - UML Diagrams  ………………………………………………………………………………………………28

Static UML Diagrams  ……………………………………………………………………………………………………….28

Dynamic UML Diagrams  …………………………………………………………………………………………………..34

Appendix B - User Interface Design  ………………………………………………………………………….….........37

Appendix C - Sprint Reports  ………………………………………………………………………...……………………41

Appendix D - other Documents…………………………………………………………………………………………...44

User  Guide………………………………………………………………………………………………………….…47	 Installation/Maintenance Document ………………………………………………………………..52

Shortcomings/Wishlist ………………………………………………………...……………………………53

References …………………………………………………………………………….…………..……………………….……….54

# Introduction

BOLO Flier Creator is a web application developed in to digitally convert the current flier distribution system that used by the Pinecrest Police Department (PPD). Today’s PPD process consists of police officers manually filling out “Be on the Lookout” (or BOLO for short) flier reports and then sending them out to law-enforcement agencies. This process is time-consuming, inefficient, and costly. On the other hand, BOLO improves on the old flier distribution system by securely dispersing BOLOs digitally, ensuring a swifter response and widening the situational awareness of other police departments.

## Current System

While the current version of the application, BOLO v8.0, is functional, the system does not comply with FBI’s standards. The authentication system of this system only implements a “user-password” system, however FBI’s standards require a dual-authentication system. This is very important because, if the application does not comply with FBI’s authentication standards, the Pinecrest Police Department will not be allowed to access data from the FBI. Also, the current system does not have a sufficient way for the application to installed for future groups that will be working on it and does not have a few features that were implemented from past versions, like a dark mode style theme for the application.

## Purpose of New System

BOLO v9.0 was designed to change the current authentication system so that it will comply with FBI’s standards. The new the login standards should implement a dual-authentication system, where one part is the “user-password” login and the other part is the “Grid Card” system. The “Grid Card” system is where each user is handed a card that contains a grid with values. Then the login system will ask to input some values from the grid to validate the user. BOLO v9.0 should also have an installation package that will help future groups to continue working on the system and, if time permits, add and fix a few features into the new version of the system.

## Our Contribution

BOLO v9.0 implements the dual-authentication system that complies with the FBI’s standards and has an installation package allows for future groups to easily start-up the application. Most of the changes to the system did significantly restructure the design of the whole application, therefore the later versions of BOLO documentation were used to for this document as a base. The design diagrams are still the same as it was from previous versions. The User Stories section includes all and only the user stories created in this release, as well as some of their respective static and dynamic UML diagrams. Some user interface design images were modified, but the overall look and feel of the app remains the same.

# User Stories

## Implemented User Stories

- #1435 Enable Two Factor Authentication: As any User, except a ROOT User, I would like to be able to see the Grid Card authentication page after entering my username and password correctly, so that I fully enter the site and use its functions.

- #1436 View Grid Card: As an admin, I would like to view officers’ Grid Cards on the User Management page

- #1437 Reset Grid Card: As an admin, I would like to reset a user’s Grid Card in case the user lost their Grid Card

- #1438 Modify “Create New User”: As a developer, I would like the system to create a Grid Card when a new user is created

- #1439 Set Up Grid Card: As a developer, I would like to create a Grid Card in the database to enable two factor authentication

- #1440 Grid Card Login Page: As any user (except for root) I would like to validate my credentials as with my username, password, and Grid Card, so that the system can be more secure and comply with FBI’s standards

- #1441 Installation Package: As a new developer, I would like to have an installation package that will install any programs and dependencies needed to continue to develop the web application.

Pending User Stories

- #1391 Send email requesting BOLO update from user: As a user, I would like to receive an email 30 days after creating a BOLO without having updated it, so that I can update it if necessary to specify whether it has changed or been resolved.

- #1442 Create a Dark Mode Web-Page Style: As a user, I would like to be able to change the color style of the website from light to dark, so I could have better visibility of the website depending on the time of day.

- #1443 Create an Email Server: As a developer, I would like to create an email server instead of using another company, so that I can cut down on spending costs.

- #1444 Fix Multiple User Create using a CSV file: As a user, I would like to be able to input multiple users to the database with a CSV file, so adding more users can be more efficient.

# Project Plan

This section describes the planning that went into the realization of this project. This project incorporated the agile development techniques and as such required the sprints to be planned. These sprint plannings are detailed in this section. This section also describes the components, both software and hardware, chosen for the project.

## Hardware and Software Resources

Hardware Specs Recommended:

- 30 GB of free hard drive space

- 8 GB of RAM memory

- 2 GHz of processor speed

Hardware Specs Used:

- 512 GB hard drive space

- 16 GB of RAM memory

- 3.5 GHz processor

Software Technologies Used:

- Windows 10

- Node.js 6.11.2

- HTML5 / CSS3

- Pug

- Javascript

- NPM 3.10.10

- MongoDB 3.4.1

- Github

- SendGrid

- Notepad++

- Atom Editor

- Inno Compiler Setup

## Sprint Plan

### Sprint 1

All user stories for sprint 1 were about us, as a team, getting used to the pre-existing working environment and preparing to work in Sprint 2.

### Sprint 2

# #1440 Grid Card Login Page

- As any User, except a ROOT User, I would like to be able to see the Grid Card authentication page after entering my username and password correctly, so that I fully enter the site and use its functions.

Acceptance Criteria

Functional Requirements

- The system must display input boxes showing which section values of their grid card must be entered

- The user must be allowed to input values from their grid that must get validated

- The system must display an error message when the user inputs a wrong value for any of the displayed grid sections

- The system must not allow the user to get access to any other web page besides the login page, if they logout, for security purposes.

- The system must not allow a ROOT User to see this page after they have logged in with their username and password

Use Case

- Name: Logging in with a Grid Card

- Actor: Users (any users except for ROOT)

- Preconditions: the user must have logged in with their correct username and password

- Description <Flow of events>:

- The user inputs the values from their Grid Card corresponding to the sections given by the system.

- The user presses the login button.

- The system will validate those values.

- The user is sent to their homepage

- Exceptions:

1A: The user inputs a wrong value from their Grid Card for a section

  - The system will send the user back the Grid Login Page

  - The system will display an error message

  - The use case will go back to step 1

Use Case

- Name: Logging Out at the Grid Card Login Page

- Actor: Users (any users except for ROOT)

- Preconditions: the user must have logged in with their correct username and password

- Description <Flow of events>:

- The user presses the log out button

- The system sends user to the login page

- The system displays a message that he has logged out

Modeling

Refer to UML diagrams in Appendix A

# #1439 Set Up Grid Card

- As a developer, I would like to create a Grid Card in the database to enable two factor authentication.

Acceptance Criteria

Functional Requirements

- The system stores Grid Cards for users.

Use Case

- Name: Logging in with a Grid Card

- Actor: Users (any users except for ROOT)

- Preconditions: the user must have logged in with their correct username and password

- Description <Flow of events>:

- The user inputs the values from their Grid Card corresponding to the sections given by the system.

- The user presses the login button.

- The system will validate those values.

- The user is sent to their homepage

- Exceptions:

1A: The user inputs a wrong value from their Grid Card for a section

  - The system will send the user back the Grid Login Page

  - The system will display an error message

  - The use case will go back to step 1

Use Case

- Name: Logging Out at the Grid Card Login Page

- Actor: Users (any users except for ROOT)

- Preconditions: the user must have logged in with their correct username and password

- Description <Flow of events>:

- The user presses the log out button

- The system sends user to the login page

- The system displays a message that he has logged out

Modeling

Refer to UML diagrams in Appendix A

### Sprint 3

#1435 Enable Two Factor Authentication

- As any user (except for root) I would like to validate my credentials as with my username, password, and Grid Card, so that the system can be more secure and comply with FBI’s standards

Acceptance Criteria

Functional Requirements

- The system must display the login page with username and password input boxes

- The user must be allowed to input values with their username and password

- The system must display an error message when the user inputs a wrong user name or password

- The system must direct the user to the Grid Card login page

- The system must not allow a ROOT User to see the Grid Card login page after they have logged in with their username and password

Use Case

- Name: Two Factor Authentication 1

- Actor: Users (any users except for ROOT)

- Preconditions: the user must have their Grid Cards

- Description <Flow of events>:

- The user inputs their username and password

- The user presses the next button.

- The system will validate those values.

- The user is sent to the Grid Login page

- User Story: #1440 - Grid Card Login Page

- Exceptions:

1A: The user inputs a wrong value for their username or password

  - The system will send the user back the login page

  - The system will display an error message

  - The use case will go back to step 1

Use Case

- Name: Two Factor Authentication 2

- Actor: Users (ROOT)

- Preconditions: N/A

- Description <Flow of events>:

- The user inputs their username and password

- The user presses the next button.

- The system will validate those values.

- The user is sent to the Home page

- Exceptions:

1A: The user inputs a wrong value for their username or password

  - The system will send the user back the login page

  - The system will display an error message

  - The use case will go back to step 1

Modeling

Refer to UML diagrams in Appendix A

### Sprint 4

#1437 Reset Grid Card

- As an admin, I would like to reset a user’s Grid Card in case the user lost their Grid Card

Acceptance Criteria

Functional Requirements

- The system must ensure that only administrators can reset users’ Grid Cards

- The system must not allow the user to login using the old Grid Card

Use Case

- Name: Reset Grid Card

- Actor: Administrator

- Preconditions: The user must be logged in

- Description <Flow of events>:

- The user presses the Reset Grid Card button

- The user enters their password to confirm

- The system validates the password

- The user is sent back to the User Details Page

#1437 View Grid Card

- As an admin, I would like to view a user’s Grid Card in order to print it

Acceptance Criteria

Functional Requirements

- The system must ensure that only administrators can view users’ Grid Cards

Use Case

- Name: View Grid Card

- Actor: Administrator

- Preconditions: The user must be logged in

- Description <Flow of events>:

- The user presses the View Grid Card button

- The user is sent to the View Grid Card Page

### Sprint 5

#1438 “Modify Create New User”

- As a developer, I would like the system to create a Grid Card when a new user is created

Acceptance Criteria

Functional Requirements

- The system must create a randomized Grid Card when a new user is created

#1441 Installation Package

- As a new developer, I would like to have an installation package that will install any programs and dependencies needed to continue to develop the web application

Acceptance Criteria

Functional Requirements

- The user must be able to get the installation package

- The user must have mostly everything setup for development

- The system must install all the programs and dependencies necessary for development

Use Case

- Name: Installation Package

- Actor: New Developers

- Preconditions: the user must have a windows platform

- Description <Flow of events>:

- The user runs the installation package

- The system prompts user to give any necessary parameters

- The user inputs the necessary parameters

- The system installs the programs and dependencies needed

- The system prompts user that the installation is done

# System Design

This section contains information on the design decisions that went into this project. The architecture patterns are outlined and explained. The entire system is shown in a package diagram and the subsystems are explained. To conclude, the design patterns used in the project are discussed.

## Architectural Patterns.

BOLO v9.0 uses a combination of the three-tier and the Model-View-Controller (MVC) architecture.

The entire system is divided into three independent modules, also known as tiers. The database tier includes the MongoDB server, which is where the application’s data is kept.  At the application tier, the Cloud Foundry server and all programs that access the database reside. End-users operate at the user tier. How the user views the data stored in the database tier that is generated by programs that reside in the application tier.

Inside the application tier is where the MVC architectural pattern exists. The application is separated into three components: Model, View, and Controller. In the model layer, data, logic, and the rules of the BOLO application are kept. The view layer is responsible for displaying data for end-users based on changes to the model. The controller layer is where input is accepted from the user and converted into commands for the model or view layer.

By choosing these architectural patterns, it was possible to create a secure, testable, and scalable system. It also made it practical to add new features to the system without having to update the core functionality.

## System and Subsystem Decomposition

BOLO v9.0 is divided into six major subsystems: agencies, authentication, edit, users, bolos. All subsystems are composed by views, a router, a service, and a repository. The proper functionality of the system relies on the interaction among all 6 subsystems:

Agency Controller: It handles agency creation, updating, deactivation, and deletion. Without an agency, users can not exist in the system.

Authentication Controller: It handles the login cookies of different users accessing the system. Every call to the server will pass though this controller to ensure that the user is currently logged in. It also handles password expiration.

Bolo Controller: Being the most extensive one, it manages all bolo-related functionality such as BOLO creation, previewing, search, PDF, email, deletion, archiving and others.

Category Controller: It handles the categories and form data for new bolos.

Edit Controller: It allows the root user to edit the website. Editable pages include the user guide, the login page, and the about us page.

User Controller: It handles user accounts and user management. It allows users to be created, edited, and deleted. It also oversees account functionality such as passwords, login, and logout.

## Deployment Diagram

Figure 1: The deployment diagram for the BOLO v9.0 system uses the three-tier and MVC architectures.

## Design Patterns

Figure 2: The minimal class diagram represents the static view of the BOLO application. It is not only used to visualizing and describing aspects of the system but also for constructing executable code of the software application.

# System Validation

Unit tests are essential to test the functionality within the application. All test cases in this section were used to validate the code for each User Story.

#1435 Enable Two Factor Authentication

Test ID: user_login_1

Purpose: Any user, except for ROOT, must be directed to the Grid Card login page

Preconditions: The user must have a Grid Card

Input: Username: *** Password: ***

Expected Output: The system redirects user to Grid Login page.

Status: Pass.

Test ID: user_login_2

Purpose: Any ROOT user must be directed to the Homepage, not to the Grid Login Page

Preconditions: N/A

Input: Username: *** Password: ***

Expected Output: The system redirects user to the Homepage.

Status: Pass.

Test ID: user_login_failure

Purpose: As any user, I must not be able to continue after failing to validate username and/or password

Preconditions: N/A

Input: Username = invalid input Password = invalid input

Expected Output: The system redirects user to the Login Page and display error message

Status: Pass.

#1440 Grid Card Login Page

Test ID: user_grid_login

Purpose: As an officer or supervisor, the values inputted from the Grid Card must be Validated

Preconditions: The user must have a Grid Card and logged in through the user login page

Input: Section 1: “B5” = *** Section 2: “A4” = *** Section 3: “C6” = ***

Expected Output: The system redirects user to the Homepage

Status: Pass.

Test ID: user_grid_breach

Purpose: As an officer or supervisor, I don’t want to gain access to any authorized webpages while I am logging in with my Grid Card

Preconditions: The user must have logged in through the user login page

Input: URL: “some URL destination on the website”

Expected Output: User will be directed back to the Grid Login Page

Status: Pass.

Test ID: admin_grid_login

Purpose: As an administrator, the values inputted from the Grid Card must be Validated

Preconditions: The user must have a Grid Card and logged in through the user login page

Input: Section 1: “B5” = *** Section 2: “A4” = *** Section 3: “C6” = ***

Expected Output: The system redirects user to the Homepage

Status: Pass.

Test ID: admin_grid_breach

Purpose: As an administrator, I don’t want to gain access to any authorized webpages while I am logging in with my Grid Card

Preconditions: The user must have logged in through the user login page

Input: URL: “some URL destination on the website”

Expected Output: User will be directed back to the Grid Login Page

Status: Pass.

Test ID: user_grid_logout

Purpose: As any user, except for ROOT, must be able to logout, if wanted, and leave the Grid Login Page

Preconditions: The user must have logged in through the user login page

Input: Presses the Logout Button

Expected Output: The system redirects user to Login page and displays logout message

Status: Pass.

Test ID: user_grid_login_failure

Purpose: As any user, except for ROOT, I must not be able to access the Homepage after failing to validate my Grid Card

Preconditions: The user must have a Grid Card and logged in through the user login page

Input: Section 1: “B5” = invalid input Section 2: “A4” = invalid input Section 3: “C6” = invalid input

Expected Output: The system redirects user to the Grid Card Login Page and display error message

Status: Pass.

#1441 Installation Package

Test ID: installation_package_test

Purpose: Any new developer must be able to install necessary programs and dependencies for the application

Preconditions: The user must have a windows platform

Input: Run the Installation Package

Expected Output: The system installs necessary programs and dependencies, then prompts user when done

Status: Pass.

# Glossary

Administrator: A user that has access to all options supervisor have plus it can create BOLO categories, agencies, and users.

Agency: A Police department.

BOLO: A “Be On the Lookout” flyer that contains information about a specific crime.

Officer: A basic user. Has access to basic functions such as creating, editing, and searching for BOLOs.

Supervisor: Same as officer, except it can archive BOLOs.

Root: A user that has access to all of the system. It can edit the login page, user guide, create agencies, etc.

# Appendix

## Appendix A - UML Diagrams

### Static UML Diagrams

Figure for User Story: #1440 Grid Card Login Page

Figure for User Story: #1436 View Grid Card

Figure for User Story: #1437 Reset Grid Card

Figure for User Story: #1435 Enable Two Factor Authentication

Figure for User Story: #1441 Installation Package

### Dynamic UML Diagrams

Figure for User Story: #1440 Grid Card Login Page

Figure for User Story: #1435 Enable Two Factor Authentication

## Figure for User Story: #1438 Modify Create New User

## Appendix B - User Interface Design

Figure of the Grid Login Page

Figure of the View Grid Card Page

Figure of the Reset Grid Card Page

Figure of the Installation Package

## Appendix C – Sprint Review Reports

### Sprint Review

## Sprint 2 Review Meeting

Review Meeting Minutes

Attendees: Nick Ricknauth, Christopher Stein, Jason Cohen, Frank Alvarado

Start time: 1:00

End time: 1:30

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

# Most of what has done was studying the project and learning what should be done

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

# N/A

## Sprint 3 Review Meeting

Review Meeting Minutes

Attendees: Nick Ricknauth, Jason Cohen, Frank Alvarado

Start time: 1:00

End time: 1:30

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

# #1440 - Add Bingo Card login

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

# #1439 - Set up Bingo Card

- How this should be reflected on the user story definition in Mingle:

  - Bingo Cards should have 2 characters per cell

## Sprint 4 Review Meeting

Review Meeting Minutes

Attendees: Nick Ricknauth, Christopher Stein, Frank Alvarado

Start time: 2:00

End time: 2:30

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: Nothing was finished, but everything we had accomplished on our user story was accepted.

# #1435 - Enable two factor authentication

# #1436 - Allow admin to view users' Bingo Card

# #1437 - Allow admin to reset a user's Bingo Card

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

# N/A

- How this should be reflected on the user story definition in Mingle:

  - N/A

## Sprint 5 Review Meeting

Review Meeting Minutes

Attendees: Nick Ricknauth, Christopher Stein, Frank Alvarado

Start time: 2:00

End time: 2:30

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

# #1435 - Enable two factor authentication

# #1436 - Allow admin to view users' Bingo Card

# #1437 - Allow admin to reset a user's Bingo Card

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

# N/A

## Sprint 6 Review Meeting

Review Meeting Minutes

Attendees: Nick Ricknauth, Christopher Stein, Jason Cohen, Frank Alvarado

Start time: 2:00

End time: 2:30

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

# 1441 Installation Package:

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

  - ##1391 - Send email requesting BOLO update from user

  - #1442 - Create a Dark Mode Web-Page Style

  - #1443 - Create an Email Server

  - #1444 -  Fix Multiple User Create using a CSV file

### Sprint Retrospective

## Sprint 2 Retrospective Meeting Minutes

Attendees: Christopher Stein, Nicholas Ricknauth

Start time: 3:00

End time: 3:30

What went wrong?

- Did we do a good job estimating our team's velocity?

  - We started of slow

- Did we do a good job estimating the points (time required) for each user story?

  - No, we needed to get use to the system

- Did each team member work as scheduled?

  - No, we weren’t able to meet up and coordinate correctly

What went right?

- We able speak to the project owners and create user stories

How to address the issues in the next sprint?

- How to improve the process?

  - Communication and Scheduling

- How to improve the product?

  - Spend more time on the project

## Sprint 3 Retrospective Meeting Minutes

Attendees: Christopher Stein, Nicholas Ricknauth

Start time: 1:30

End time: 2:00

What went wrong?

- Did we do a good job estimating our team's velocity?

  - Yes, we were able to accomplish our user stories we chose

- Did we do a good job estimating the points (time required) for each user story?

  - Yes, we did a good job estimating

- Did each team member work as scheduled?

  - Yes , however Chris was not able to attend the last meeting due family issues

What went right?

- We were able the user stories we chose

How to address the issues in the next sprint?

- How to improve the process?

  - Use GitHub to share code

- How to improve the product?

  - Keep working on it

## Sprint 4 Retrospective Meeting Minutes

Attendees: Christopher Stein, Nicholas Ricknauth

Start time: 2:45

End time: 3:00

What went wrong?

- Did we do a good job estimating our team's velocity?

  - No, understanding the backend code was difficult

- Did we do a good job estimating the points (time required) for each user story?

  - No

- Did each team member work as scheduled?

  - Yes

What went right?

- Figuring our how to tackle the code and leaning the backend code

How to address the issues in the next sprint?

- How to improve the process?

  - Better communication

- How to improve the product?

  - Research more on the backend code

## Sprint 5 Retrospective Meeting Minutes

Attendees: Christopher Stein, Nicholas Ricknauth

Start time: 3:00

End time: 3:30

What went wrong?

- Did we do a good job estimating our team's velocity?

  - Yeah

- Did we do a good job estimating the points (time required) for each user story?

  - In the long run, not so much, we were able to completely finish the task we had until now

- Did each team member work as scheduled?

  - Yeah

What went right?

- Finish most of the user stories and found previous bugs

How to address the issues in the next sprint?

- How to improve the process?

  - Communication and Scheduling

- How to improve the product?

  - Spend more time together as a team

## Sprint 6 Retrospective Meeting Minutes

Attendees: Christopher Stein, Nicholas Ricknauth

Start time: 2:00

End time: 2:30

What went wrong?

- Did we do a good job estimating our team's velocity?

  - Not really, we weren’t able to finish all the rest of the user stories because of testing and validation

- Did we do a good job estimating the points (time required) for each user story?

  - No

- Did each team member work as scheduled?

  - Yeah

What went right?

- Finish testing the application and fixing the bugs we had created

How to address the issues in the next sprint?

- How to improve the process?

  - N/A

- How to improve the product?

  - Find more bugs

## Appendix D - Other Documents

### User Guide

Agency management

1) Click on 'Admin'

2) Click on 'Agency Management'

3) Click on the 'Blue Asterisk' to the right on the agency

4) Enter or Modify any fields (required)

5) Enter or update 'Logo' image (required)

6) Enter or update 'Shield' image (required)

7) Enter or update 'Watermark' image(optional)

8)Choose to allow officers to opt out of viewing BOLOs from their agency

9) Click 'Submit'

Category management

1)    Click on 'Admin'

2)    Click on “BOLO Category Management”

3)    To create a new Category:

1.    Click on “Add New Category”

2.    Fill out the Category Name

3.    Add as many fields as you need by clicking on the green “+” symbol

4.    Delete fields by clicking on the red “-“ symbol

5.    Once you have finished creating the fields of the new Category click Preview

6.    Review the Category and go back if you want to make any changes

7.    Once you are satisfied with the Category click Submit and the Category will be created

4)  To delete a category:

1.  Select the category you want to delete

2.  Click on “Delete Category”

3.  Category is now deleted

5)    Please Note that once a Category is being used by any BOLO, it can’t be deleted.

6)    Editing Categories should only be used if no BOLOs are using the category

1.    Select on the Category you want to edit

2.    Make changes as you see fit and then click submit

3.    The Category is now updated

Editing Login Page

1)    Click on 'Admin'

2)    Click on “Edit Login Page”

3)    Fill ‘Title’ and ‘Subtitle’

4)    Copy desired image on C:\BOLO-8.0\Code\src\public\img folder

5)    Click browse and select copied image

6)  Click ‘Save’

Editing User Guide Page

1)    Click on 'Admin'

2)    Click on “Edit User Guide Page”

3)    Fill ‘Name’ of user guide

4)    Click on ‘Add New Section’

5)    Select ‘Level Access’ and fill ‘Name Heading’ and ‘Instructions’

6)  Click ‘Save’

User Management

1) Click on 'Admin'

2) Click on 'User Management'

* * Add a new user's profile * *

3) Click on 'Add New User'

4) Fill in the empty fields(required)

5) Click 'Submit'

* * Add a new user's profile * *

3) Click on the 'Blue Asterisk' on the right of the user

4) Update required fields

5) Click 'Submit'

Create a BOLO

Click 'Create'

Fill In the Date Reported and Time Reported Fields

1)    Select a Category

2)    The Form will now be updated with the proper fields

3)    Fill out all the required fields for that category

4)    Upload any images that you might have, max is 3

5)    Fill out the Video Link, Additional Info and Summary fields, if applicable

6)    Select Preview

7)    Go over the BOLO to ensure it looks exactly how you want it to

8)    Repeat steps 1-8 until you are satisfied with the BOLO

9)    Click Submit

10) Go to your registered email and click on the confirmation to finish creating your BOLO flier

Edit a BOLO

* * You can only edit your BOLOs * *

1) Click 'Edit'

2) Select any field you want to edit

3) Enter any information required

4) Click 'Submit'

View Details of a BOLO

1) Click 'Details'

2) Review details of a selected BOLO

3) Select 'Generate PDF' to download

* * View a detailed record of who has edit this BOLO * *

5) Select 'View Record'

6) Click 'Back' to go back to the BOLO details

Filter by (Me)

1) Click 'Filter By'

2) Select filter:

* My BOLO

* My Agency

* Internal

* All BOLOs

3) Results BOLOs will display

Filter by Agency

1) Click 'Select Agency'

2) Select one or more agencies

3) Click 'Submit'

4) Results BOLOs will display

Archive

1) Click 'Archive

* * At the top of the page* *

2) Select a BOLO

3) Click:

* 'View' to view details

* 'Restore' to restore the BOLO

* 'Delete' to delete a BOLO

* * On the BOLO * *

4) Select filter to purge BOLOs by date:

* All Archived Bolos

* One Year

* Two Years

* Three Years

* Four Years

* Five Years

* Six Years

* Seven Years

5) Click ‘Purge’ to delete BOLOs from archive by selected range

Agency Directory

1) Click on 'Agency Directory' to view a list of partnering agencies.

2) Select an agency by clicking their name

* View contact information

* Verify an agency's 'Logo' and 'Shield

Search BOLO by field(s)

1) Click 'Search'

2) Select any field(s) you wish to search.

3) Enter information value of field(s).

* *Wildcard search is for something you can not search with an optional search * *

4) Click 'Search'

Get Notifications

1) Click on your 'Username'

2) Click on 'Account' from the dropdown

3) Click on 'Notifications'

4) Click on 'More Agencies’ at the bottom left to subscribe to other agencies

5) Select agencies to receive notifications

* *You may also unsubscribe from an agency * *

6) Select agencies to remove from your list of Agencies

7) Click 'Unsubscribe Selected'

Reset Password

1) Click on your 'Username'

2) Click on 'Settings' from the dropdown

3) Click 'Change Password'

4) Enter new password

5) Enter confirmation password

6) Click 'Submit'

### Installation / Maintenance

- The BOLO 8.0 web application runs on Node.js, which is a JavaScript runtime environment. Consequently, in order to run the application, Node.js must be installed on the targeted machine. Refer to the official Node.js website for installation instructions: https://nodejs.org/en/

- Additionally, BOLO 8.0 uses MongoDB as its database. MongoDB will need to be installed in the targeted machine prior to running the application. Refer to the official MongoDB website for installation instructions:  https://www.mongodb.com/

- In order to download the GitHub repository to the targeted machine, a GitHub account is required. This account  can also be used in the future to manage version control of future BOLO versions. Refer to the official GitHub website for account creation: https://github.com/

- After creating a GitHub account, navigate to the BOLO 8.0 project on GitHub by following the instructions given by the Senior Project professor. Download the project to the targeted machine. If the project is downloaded as a zip file, extract it in the desired location.

- After performing the previous steps, the MongoDB service needs to be run on the targeted machine. If a Mac is being used, a terminal needs to be opened, for Windows, Powershell would be the equivalent. Afterwards, the MongoDB service is run by typing the command “mongod” (without quotes) and pressing enter. If MongoDB was successfully installed previously, the service should run. Please refer to the MongoDB website for specific instructions on running MongoDB in a local machine for different environments (Mac or Windows).

- The next step is to navigate to the BOLO 8.0 directory by using either a Unix like terminal or the Windows Powershell (All navigation in these instructions is done using the terminal).

- Once in the BOLO 8.0 directory, navigate to the src directory.

- Run the command “npm install” without quotes to install project dependencies.

- Navigate to the Scripts folder under the BOLO 8.0 directory.

- Run the command “node init-db.js” to initialize the database. This step is only done once, since it sets up the initial required information for the web application database. Make sure the MongoDB service is running before doing this.

- Next, the application can already be ran. Navigate to the src directory under BOLO 8.0 and run the command “node app.js”. If all the steps were followed correctly, the application should be accessible from a browser by visiting http://localhost:3000. For development purposes, the application can be run with the command “nodemon app.js”; with this command, nodemon will listen for file changes on save and automatically restart the development server.

-OR-

- Use Installation Package and continue from Step 9

### Shortcomings and Wish list

- Finishing the rest of the Pending User Stories:

- 1391 Send email requesting BOLO update from user: As a user, I would like to receive an email 30 days after creating a BOLO without having updated it, so that I can update it if necessary to specify whether it has changed or been resolved.

- #1442 Create a Dark Mode Web-Page Style: As a user, I would like to be able to change the color style of the website from light to dark, so I could have better visibility of the website depending on the time of day.

- #1443 Create an Email Server: As a developer, I would like to create an email server instead of using another company, so that I can cut down on spending costs.

- #1444 Fix Multiple User Create using a CSV file: As a user, I would like to be able to input multiple users to the database with a CSV file, so adding more users can be more efficient.

- Fixing the bug in the User Create page. When a user is created without a first and last name, there is no error message. So, if a someone tries to access the user, the website will crash. So, there should be a proper error message if any of the name fields are empty.

### References

Govett, Devon (2016) pdfkit source code (0.7.2) [Source code].

https://www.npmjs.com/package/pdfkit ,

Mueller, Patrick (2016) cfenv source code (Version 1.0.3) [Source code]. https://www.npmjs.com/package/body-parser ,

Smith, J (2016) cloudant source code (Version 1.4.1) [Source code]. https://www.npmjs.com/package/cloudant ,

Smith, J (2016) cfenv source code (Version 1.0.3) [Source code]. https://www.npmjs.com/package/cfenv ,

Wilson, Doug (2016) body-parser source code (Version 1.13.2) [Source code]. https://www.npmjs.com/package/body-parser

Chen, Jason (2017) quilljs (Version 0.18.1) [Source code].

https://www.npmjs.com/package/quilljs

Kirchoff, Brian (2008) nicEdit (Version 0.9.0)

http://nicedit.com/download.php

Libraries:

"bcrypt-nodejs": "^0.0.3",

"bluebird": "latest",

"body-parser": "^1.15.2",

"brfs": "^1.4.3",

"browserify": "^13.1.0",

"cfenv": "^1.0.3",

"connect-flash": "^0.1.1",

"cookie-parser": "^1.4.3",

"csurf": "^1.9.0",

"csv": "^1.1.0",

"csvtojson": "^1.0.3",

"dotenv": "^1.2.0",

"errorhandler": "1.4.1",

"express": "4.12.x",

"express-messages": "*",

"express-session": "1.7.6",

"express-validator": "*",

"fast-csv": "^2.1.0",

"gm": "^1.21.1",

"hat": "0.0.3",

"iframe": "^0.3.1",

"image-size": "^0.6.0",

"imagemin": "^4.0.0",

"j-i-c": "^2.0.2",

"jimp": "^0.2.9",

"json2csv": "^3.6.2",

"jstransformer-markdown-it": "^1.0.0",

"lodash": "^3.10.1",

"marked": "latest",

"method-override": "2.3.3",

"moment": "*",

"moment-timezone": "^0.5.5",

"mongodb": "latest",

"mongoose": "^4.6.3",

"morgan": "1.6.1",

"multer": "^1.3.0",

"multiparty": "^4.1.2",

"node-markdown": "^0.1.1",

"node-phantom": "^0.2.5",

"node-uuid": "^1.4.3",

"node-wkhtml": "^0.1.0-alpha1",

"nodepdf": "1.2.1",

"number-to-words": "latest",

"passport": "^0.3.0",

"passport-local": "^1.0.0",

"pdfkit": "^0.7.2",

"phantomjs": "^2.1.3",

"promise": "^7.0.4",

"pug": "^2.0.0-beta6",

"quill-image-resize-module": "^1.0.0",

"read-multiple-files": "latest",

"request": "^2.64.0",

"sendgrid": "^2.0.0",

"serve-favicon": "^2.3.0",

"socket.io": "^1.0.0",

"socket.io-express-session": "^0.1.3",

"validate.js": "^0.9.0",

"wkhtmltopdf": "^0.1.5"

"babel-eslint": "^7.2.3",

"chai": "^3.3.0",

"eslint": "^3.19.0",

"eslint-config-airbnb": "^15.0.1",

"eslint-plugin-import": "^2.3.0",

"eslint-plugin-jsx-a11y": "^5.0.3",

"eslint-plugin-react": "^7.0.1",

"gulp": "^3.9.1",

"gulp-confirm": "latest",

"gulp-exec": "latest",

"istanbul": "^0.3.22",

"jsdoc": "^3.3.3",

"jshint": "^2.8.0",

"mocha": "^2.3.3",

"mockery": "^1.4.0",

"nock": "^2.13.0",

"sinon": "^1.17.0"