Daily Scrum Meeting Minutes:

Attendees: <Enter Attendees' Names>

Start time: <Enter the start time of the meeting>

End time: <Enter the end time of the meeting>

<Enter Team Member 1's Name>:

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

<Enter Team Member 2's Name>:

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

## August 28, 2017 (Sprint 1)

Daily Scrum Meeting Minutes:

Attendees: Chris Stein, Nick Ricknauth, Jason Cohen, Frank Alvarado

Start time: 1:00

End time: 2:00

Chris Stein:

- What was done since the last scrum meeting?

- N/A

- What is planned to be done until the next scrum meeting?

- Set up version 8.0 project

- What are the hurdles?

- Documentation is missing

Nick Ricknauth:

- What was done since the last scrum meeting?

- N/A

- What is planned to be done until the next scrum meeting?

- Set up version 8.0 project

- What are the hurdles?

- Documentation is missing

## August 29, 2017 (Sprint 1)

Daily Scrum Meeting Minutes:

Attendees: Chris Stein, Nick Ricknauth

Start time: 1:00

End time: 3:00

Chris Stein:

- What was done since the last scrum meeting?

- Setting up project environment and investigate the project code

- What is planned to be done until the next scrum meeting?

- Get more familiarized with the project and find anything wrong in the code

- What are the hurdles?

- N/A

Nick Ricknauth:

- What was done since the last scrum meeting?

- Setting up project environment and investigate the project code

- What is planned to be done until the next scrum meeting?

- Get more familiarized with the project and find anything wrong in the code

- What are the hurdles?

- N/A

## August 30, 2017 (Sprint 1)

Daily Scrum Meeting Minutes:

Attendees: Chris Stein, Nick Ricknauth

Start time: 1:00

End time: 3:00

Chris Stein:

- What was done since the last scrum meeting?

- Setting up project environment and investigate the project code

- What is planned to be done until the next scrum meeting?

- Get more familiarized with the project and find anything wrong in the code

- What are the hurdles?

- N/A

Nick Ricknauth:

- What was done since the last scrum meeting?

- Setting up project environment and investigate the project code

- What is planned to be done until the next scrum meeting?

- Get more familiarized with the project and find anything wrong in the code

- What are the hurdles?

- N/A

## August 31, 2017 (Sprint 1)

Daily Scrum Meeting Minutes:

Attendees: Chris Stein, Nick Ricknauth

Start time: 1:00

End time: 3:00

Chris Stein:

- What was done since the last scrum meeting?

- Setting up project environment and investigate the project code. Looked through documentation of previous semester.

- What is planned to be done until the next scrum meeting?

- Get more familiarized with the project and find anything wrong in the code. Create Sendgrid account to test email sending.

- What are the hurdles?

- N/A

Nick Ricknauth:

- What was done since the last scrum meeting?

- Setting up project environment and investigate the project code

- What is planned to be done until the next scrum meeting?

- Get more familiarized with the project and find anything wrong in the code

- What are the hurdles?

- N/A

## September 1, 2017 (Sprint 1)

Daily Scrum Meeting Minutes:

Attendees: Chris Stein, Nick Ricknauth

Start time:

End time:

Chris Stein:

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

- N/A

Nick Ricknauth:

- What was done since the last scrum meeting?

- Nothing Much

- What is planned to be done until the next scrum meeting?

- Continue getting familiarized with the program

- What are the hurdles?

- N/A

## September 19, 2017 (Sprint 2)

Daily Scrum Meeting Minutes:

Attendees: Chris Stein, Nick Ricknauth, Jason Cohen, Frank Alvarado

Start time: 2:00

End time: 3:30

Chris Stein:

- What was done since the last scrum meeting?

- Research (due to Hurricane)

- What is planned to be done until the next scrum meeting?

- Research Bingo authentication

- What are the hurdles?

- Learning two factor authentication

Nick Ricknauth:

- What was done since the last scrum meeting?

- Research (due to Hurricane)

- What is planned to be done until the next scrum meeting?

- Research Bingo authentication

- What are the hurdles?

- Learning two factor authentication

## September 21, 2017 (Sprint 2)

Daily Scrum Meeting Minutes:

Attendees: Chris Stein, Nick Ricknauth

Start time: 2:00

End time: 3:00

Chris Stein:

- What was done since the last scrum meeting?

- Research

- What is planned to be done until the next scrum meeting?

- Research Bingo authentication

- What are the hurdles?

- Learning two factor authentication

Nick Ricknauth:

- What was done since the last scrum meeting?

- Research

- What is planned to be done until the next scrum meeting?

- Research Bingo authentication

- What are the hurdles?

- Learning two factor authentication

## September 26, 2017 (Sprint 2)

Daily Scrum Meeting Minutes:

Attendees: Chris Stein, Nick Ricknauth

Start time: 2:00

End time: 3:30

Chris Stein:

- What was done since the last scrum meeting?

- Research

- What is planned to be done until the next scrum meeting?

- Research Bingo authentication

- What are the hurdles?

- Learning two factor authentication

Nick Ricknauth:

- What was done since the last scrum meeting?

- Research

- What is planned to be done until the next scrum meeting?

- Research Bingo authentication

- What are the hurdles?

- Learning two factor authentication

## September 29, 2017 (Sprint 2)

Daily Scrum Meeting Minutes:

Attendees: Chris Stein, Nick Ricknauth, Frank Alvarado

Start time: 2:00

End time: 2:30

Chris Stein:

- What was done since the last scrum meeting?

- Research

- What is planned to be done until the next scrum meeting?

- Create a Bingo Card in the database

- What are the hurdles?

- N/A

Nick Ricknauth:

- What was done since the last scrum meeting?

- Research

- What is planned to be done until the next scrum meeting?

- Update Login page to enable two factor authentication

- What are the hurdles?

- Modifying the login page

## October 4, 2017 (Sprint 3)

Daily Scrum Meeting Minutes:

Attendees: Chris Stein, Nick Ricknauth

Start time: 2:00

End time: 3:00

Chris Stein:

- What was done since the last scrum meeting?

- Worked on Bingo Card database

- What is planned to be done until the next scrum meeting?

- Continue working on Bingo Card

- What are the hurdles?

- N/A

Nick Ricknauth:

- What was done since the last scrum meeting?

- Working on the Bingo Card Login page

- What is planned to be done until the next scrum meeting?

- Finish  the layout for the Bingo card layout page

- What are the hurdles?

- Understanding the pug coding script for the login page

## October 9, 2017 (Sprint 3)

Daily Scrum Meeting Minutes:

Attendees: Chris Stein, Nick Ricknauth

Start time: 1:00

End time: 2:00

Chris Stein:

- What was done since the last scrum meeting?

- Worked on Bingo Card database

- What is planned to be done until the next scrum meeting?

- Randomize Bingo Card for each user

- What are the hurdles?

- N/A

Nick Ricknauth:

- What was done since the last scrum meeting?

- Finished the Bingo Card Login layout

- What is planned to be done until the next scrum meeting?

- Finish the randomized section selection for the Bingo Card login page

- What are the hurdles?

- Learning how to correctly write code scripts for node js

## October 11, 2017 (Sprint 3)

Daily Scrum Meeting Minutes:

Attendees: Chris Stein, Nick Ricknauth

Start time: 1:00

End time: 2:00

Chris Stein:

- What was done since the last scrum meeting?

- My grandfather passed away so I was not able to work

- What is planned to be done until the next scrum meeting?

- Attending funeral

- What are the hurdles?

- N/A

Nick Ricknauth:

- What was done since the last scrum meeting?

- Finished randomized section selection for Bingo Card

- What is planned to be done until the next scrum meeting?

- Combine both our codes to see if everything works fine

- What are the hurdles?

- N/A

## October 13, 2017 (Sprint 3)

Daily Scrum Meeting Minutes:

Attendees: Chris Stein, Nick Ricknauth

Start time: 12:00

End time: 12:30

Chris Stein:

- What was done since the last scrum meeting?

- Personal time

- What is planned to be done until the next scrum meeting?

- N/A

- What are the hurdles?

- N/A

Nick Ricknauth:

- What was done since the last scrum meeting?

- Combined our code and tested to see if everything works the same

- What is planned to be done until the next scrum meeting?

- Meet up with partner to discuss what to plan for next sprint

- What are the hurdles?

- N/A

## October 17, 2017 (Sprint 4)

Daily Scrum Meeting Minutes:

Attendees: Chris Stein, Nick Ricknauth

Start time: 12:00

End time: 12:30

Chris Stein:

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- Familiarize with project

- What are the hurdles?

- Getting back to work

Nick Ricknauth:

- What was done since the last scrum meeting?

- Research on Node js coding

- What is planned to be done until the next scrum meeting?

- Try to see if I can understand the node js

- What are the hurdles?

- The learning curve of the Node js coding used

## October 19, 2017 (Sprint 4)

Daily Scrum Meeting Minutes:

Attendees: Chris Stein, Nick Ricknauth

Start time: 12:00

End time: 12:30

Chris Stein:

- What was done since the last scrum meeting?

- Familiarized with how the project is structured

- What is planned to be done until the next scrum meeting?

- Learn Node.js

- What are the hurdles?

- N/A

Nick Ricknauth:

- What was done since the last scrum meeting?

- Nothing much, difficulty in the coding behind access label behind the webpage

- What is planned to be done until the next scrum meeting?

- Continue researching on how the Node js code works

- What are the hurdles?

- Understanding the code between the server and client

## October 24, 2017 (Sprint 4)

Daily Scrum Meeting Minutes:

Attendees: Chris Stein, Nick Ricknauth

Start time: 12:00

End time: 12:30

Chris Stein:

- What was done since the last scrum meeting?

- Research Node.js

- What is planned to be done until the next scrum meeting?

- Research MongoDB

- What are the hurdles?

Nick Ricknauth:

- What was done since the last scrum meeting?

- Learned about how the previous code had access labels

- What is planned to be done until the next scrum meeting?

- Try to find a way to get the labels from the Web page

- What are the hurdles?

- Learning Curve

## October 27, 2017 (Sprint 4)

Daily Scrum Meeting Minutes:

Attendees: Chris Stein, Nick Ricknauth

Start time: 12:00

End time: 12:30

Chris Stein:

- What was done since the last scrum meeting?

- Researched MongoDB

- What is planned to be done until the next scrum meeting?

- Learn about the database

- What are the hurdles?

- N/A

Nick Ricknauth:

- What was done since the last scrum meeting?

- Experimenting with different ways of Node js coding to access the labels on the web page

- What is planned to be done until the next scrum meeting?

- Meet up with partner to discuss what to plan for next sprint

- What are the hurdles?

- The Node js coding from the previous team

## October 31, 2017 (Sprint 5)

Daily Scrum Meeting Minutes:

Attendees: Chris Stein, Nick Ricknauth

Start time: 12:00

End time: 12:30

Chris Stein:

- What was done since the last scrum meeting?

- Researched how the database works

- What is planned to be done until the next scrum meeting?

- Work on the database

- What are the hurdles?

- N/A

Nick Ricknauth:

- What was done since the last scrum meeting?

- Learned about how to get items from the webpage and experimented with the router for the webpages

- What is planned to be done until the next scrum meeting?

- Get the items from the web page and to access the database

- What are the hurdles?

- The Node js coding

## November 3, 2017 (Sprint 5)

Daily Scrum Meeting Minutes:

Attendees: Chris Stein, Nick Ricknauth

Start time: 12:00

End time: 12:30

Chris Stein:

- What was done since the last scrum meeting?

- Implementing the Grid Card in the database

- What is planned to be done until the next scrum meeting?

- Continue working on the database

- What are the hurdles?

- None

Nick Ricknauth:

- What was done since the last scrum meeting?

- Got items from the database and get values from the specific user’s values

- What is planned to be done until the next scrum meeting?

- Get specifically the grid card from the  database.

- What are the hurdles?

- Working with MongoDB

## November 7, 2017 (Sprint 5)

Daily Scrum Meeting Minutes:

Attendees: Chris Stein, Nick Ricknauth

Start time: 12:00

End time: 12:30

Chris Stein:

- What was done since the last scrum meeting?

- Finished implementing the Grid Card in the database

- What is planned to be done until the next scrum meeting?

- Randomizing the values of the Grid Card

- What are the hurdles?

- Figuring out how to initialize the Grid Card

Nick Ricknauth:

- What was done since the last scrum meeting?

- Get each specific user’s grid card and got the grid card’s specific cell value

- What is planned to be done until the next scrum meeting?

- Validate the user’s grid card values and to meet up with owner’s

- What are the hurdles?

- Time constraint

## November 10, 2017 (Sprint 5)

Daily Scrum Meeting Minutes:

Attendees: Chris Stein, Nick Ricknauth

Start time: 12:00

End time: 12:30

Chris Stein:

- What was done since the last scrum meeting?

- Implemented random values for each user’s Grid Card

- What is planned to be done until the next scrum meeting?

- Create a page to view users’ Grid Cards

- What are the hurdles?

- None

Nick Ricknauth:

- What was done since the last scrum meeting?

- Validated each user grid card and finish the Grid Login

- What is planned to be done until the next scrum meeting?

- Finish making the Installation Package

- What are the hurdles?

- Learning how to make an installation package

## November 15, 2017 (Sprint 6)

Daily Scrum Meeting Minutes:

Attendees: Chris Stein, Nick Ricknauth

Start time: 12:00

End time: 12:30

Chris Stein:

- What was done since the last scrum meeting?

- Created page to view Grid Cards

- What is planned to be done until the next scrum meeting?

- Begin testing

- What are the hurdles?

- N/A

Nick Ricknauth:

- What was done since the last scrum meeting?

- Finish the Installation Package

- What is planned to be done until the next scrum meeting?

- Testing the Grid login

- What are the hurdles?

- N/A

## November 17, 2017 (Sprint 6)

Daily Scrum Meeting Minutes:

Attendees: Chris Stein, Nick Ricknauth

Start time: 12:00

End time: 12:30

Chris Stein:

- What was done since the last scrum meeting?

- Tested the card reset

- What is planned to be done until the next scrum meeting?

- Fix bugs and continue testing

- What are the hurdles?

- N/A

Nick Ricknauth:

- What was done since the last scrum meeting?

- Testing the grid login

- What is planned to be done until the next scrum meeting?

- Fix bugs found in the grid login and continue testing the grid login. Start testing the Installation Package

- What are the hurdles?

- N/A

## November 21, 2017 (Sprint 6)

Daily Scrum Meeting Minutes:

Attendees: Chris Stein, Nick Ricknauth

Start time: 12:00

End time: 12:30

Chris Stein:

- What was done since the last scrum meeting?

- Finish up coding

- What is planned to be done until the next scrum meeting?

- Meet with product owner and start preparing for showcase

- What are the hurdles?

- N/A

Nick Ricknauth:

- What was done since the last scrum meeting?

- Finish testing

- What is planned to be done until the next scrum meeting?

- Meetup with owners and create posters

- What are the hurdles?

- N/A

## November 22, 2017 (Sprint 6)

Daily Scrum Meeting Minutes:

Attendees: Chris Stein, Nick Ricknauth

Start time: 12:00

End time: 12:30

Chris Stein:

- What was done since the last scrum meeting?

- Worked on poster

- What is planned to be done until the next scrum meeting?

- Finish poster and prepare for showcase

- What are the hurdles?

- Managing time

Nick Ricknauth:

- What was done since the last scrum meeting?

- Started on the posters

- What is planned to be done until the next scrum meeting?

- Finish the posters and get the final documentation ready for showcase

- What are the hurdles?

- Time Constraint (cause of Thanksgiving)