Sprint Planning Meeting Minutes (Sprint 2):

Attendees: Christopher Stein, Nicholas Ricknauth

Start time: 3:30

End time: 4:00

After discussion, the velocity of the team were estimated to be 40.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

# #1439 - Set up Bingo Card

# #1438 - Modify "Create New User"

# #1437 - Allow admin to reset a user's Bingo Card

# #1436 - Allow admin to view users' Bingo Card

# #1440 - Add Bingo Card login

# #1435 - Enable two factor authentication

The team members indicated their willingness to work on the following user stories.

- Christopher Stein

# #1439 - Set up Bingo Card

- Nicholas Ricknauth

# #1440 - Add Bingo Card login

Sprint Planning Meeting Minutes (Sprint 3):

Attendees: Christopher Stein, Nicholas Ricknauth

Start time: 2:30

End time: 2:45

After discussion, the velocity of the team were estimated to be 80.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

# #1437 - Allow admin to reset a user's Bingo Card

# #1436 - Allow admin to view users' Bingo Card

# #1435 - Enable two factor authentication

The team members indicated their willingness to work on the following user stories.

- Christopher Stein

# #1436 - Allow admin to view users' Bingo Card

# #1437 - Allow admin to reset a user's Bingo Card

- Nicholas Ricknauth

# #1435 - Enable two factor authentication

Sprint Planning Meeting Minutes (Sprint 4):

Attendees: Christopher Stein, Nicholas Ricknauth

Start time: 3:00

End time: 3:30

After discussion, the velocity of the team were estimated to be 40.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

# #1437 - Allow admin to reset a user's Bingo Card

# #1436 - Allow admin to view users' Bingo Card

# #1435 - Enable two factor authentication

# #1441 - Installation Package

The team members indicated their willingness to work on the following user stories.

- Christopher Stein

# #1436 - Allow admin to view users' Bingo Card

# #1437 - Allow admin to reset a user's Bingo Card

- Nicholas Ricknauth

# #1435 - Enable two factor authentication

# #1441 - Installation Package

Sprint Planning Meeting Minutes (Sprint 5):

Attendees: Christopher Stein, Nicholas Ricknauth

Start time: 3:30

End time:

After discussion, the velocity of the team were estimated to be 70.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

# Most of sprint 6 should be for testing and validation, and to find any bugs

The team members indicated their willingness to work on the following user stories.

# N/A

Sprint Planning Meeting Minutes (Sprint 6):

Attendees: Christopher Stein, Nicholas Ricknauth

Start time: 2:30

End time: 3:00

After discussion, the velocity of the team were estimated to be 90.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

# Get ready for Showcase and Sprint 7 documentations

The team members indicated their willingness to work on the following user stories.

# N/A