Sprint Retrospective Meeting Minutes

## Sprint 2 Retrospective Meeting Minutes

Attendees: Christopher Stein, Nicholas Ricknauth

Start time: 3:00

End time: 3:30

What went wrong?

- Did we do a good job estimating our team's velocity?

  - We started of slow

- Did we do a good job estimating the points (time required) for each user story?

  - No, we needed to get use to the system

- Did each team member work as scheduled?

  - No, we weren’t able to meet up and coordinate correctly

What went right?

- We able speak to the project owners and create user stories

How to address the issues in the next sprint?

- How to improve the process?

  - Communication and Scheduling

- How to improve the product?

  - Spend more time on the project

## Sprint 3 Retrospective Meeting Minutes

Attendees: Christopher Stein, Nicholas Ricknauth

Start time: 1:30

End time: 2:00

What went wrong?

- Did we do a good job estimating our team's velocity?

  - Yes, we were able to accomplish our user stories we chose

- Did we do a good job estimating the points (time required) for each user story?

  - Yes, we did a good job estimating

- Did each team member work as scheduled?

  - Yes , however Chris was not able to attend the last meeting due family issues

What went right?

- We were able the user stories we chose

How to address the issues in the next sprint?

- How to improve the process?

  - Use GitHub to share code

- How to improve the product?

  - Keep working on it

## Sprint 4 Retrospective Meeting Minutes

Attendees: Christopher Stein, Nicholas Ricknauth

Start time: 2:45

End time: 3:00

What went wrong?

- Did we do a good job estimating our team's velocity?

  - No, understanding the backend code was difficult

- Did we do a good job estimating the points (time required) for each user story?

  - No

- Did each team member work as scheduled?

  - Yes

What went right?

- Figuring our how to tackle the code and leaning the backend code

How to address the issues in the next sprint?

- How to improve the process?

  - Better communication

- How to improve the product?

  - Research more on the backend code

## Sprint 5 Retrospective Meeting Minutes

Attendees: Christopher Stein, Nicholas Ricknauth

Start time: 2:30

End time: 3:00

What went wrong?

- Did we do a good job estimating our team's velocity?

o   Yeah

- Did we do a good job estimating the points (time required) for each user story?

o   In the long run, not so much, we were able to completely finish the task we had until now

- Did each team member work as scheduled?

o   Yeah

What went right?

- Finish most of the user stories and found previous bugs

How to address the issues in the next sprint?

- How to improve the process?

o   Communication and Scheduling

- How to improve the product?

o   Spend more time together as a team

## Sprint 6 Retrospective Meeting Minutes

Attendees: Christopher Stein, Nicholas Ricknauth

Start time: 2:15

End time: 2:30

What went wrong?

- Did we do a good job estimating our team's velocity?

o   Not really, we weren’t able to finish all the rest of the user stories because of testing and validation

- Did we do a good job estimating the points (time required) for each user story?

o   No

- Did each team member work as scheduled?

o   Yeah

What went right?

- Finish testing the application and fixing the bugs we had created

How to address the issues in the next sprint?

- How to improve the process?

o   N/A

- How to improve the product?

o   Find more bugs