Daily Scrum Meeting Minutes:

Attendees: <Enter Attendees' Names>

Start time: <Enter the start time of the meeting>

End time: <Enter the end time of the meeting>

<Enter Team Member 1's Name>:

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

<Enter Team Member 2's Name>:

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

## August 28, 2017 (Sprint 1)

Daily Scrum Meeting Minutes:

Attendees:	Kyle Roque

Alvaro Villa

Start time: 	2:30 pm

End time: 	3:00 pm

Kyle Roque:

- What was done since the last scrum meeting?

- This was the first meeting

- What is planned to be done until the next scrum meeting?

- Develop initial aspects of most significant user stories, decide on best technical tools/frameworks/languages to implement project

- What are the hurdles?

- Prioritizing user stories to be able to create dev schedules

Alvaro Villa:

- What was done since the last scrum meeting?

- This was the first meeting

- What is planned to be done until the next scrum meeting?

- Develop initial aspects of most significant user stories, decide on best technical tools/frameworks/languages to implement project

- What are the hurdles?

- Prioritizing user stories to be able to create dev schedules

September 18, 2017 (Sprint 2)

Daily Scrum Meeting Minutes:

Attendees:	Kyle Roque

Alvaro Villa

Start time: 	12:00 pm

End time: 	12:30 pm

Kyle Roque:

- What was done since the last scrum meeting?

- Drafted more user stories.

- What is planned to be done until the next scrum meeting?

- Develop detailed acceptance criteria to further define user stories.

- What are the hurdles?

- Scheduling and assigning user stories.

Alvaro Villa:

- What was done since the last scrum meeting?

- Drafted more user stories.

- What is planned to be done until the next scrum meeting?

- Develop detailed acceptance criteria to further define user stories.

- What are the hurdles?

- Scheduling and assigning user stories.

September 19, 2017 (Sprint 2)

Daily Scrum Meeting Minutes:

Attendees:	Kyle Roque

Alvaro Villa

Start time: 	2:30 pm

End time: 	3:00 pm

Kyle Roque:

- What was done since the last scrum meeting?

  - Added acceptance criteria to user stories.

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Alvaro Villa:

- What was done since the last scrum meeting?

- Added acceptance criteria to user stories.

- What is planned to be done until the next scrum meeting?

- Add user stories to mingle. Assign user stories to members.

- What are the hurdles?

- Deciding which user stories best suit each member.

September 20, 2017 (Sprint 2)

Daily Scrum Meeting Minutes:

Attendees:	Kyle Roque

Alvaro Villa

Start time: 	2:30 pm

End time: 	3:00 pm

Kyle Roque:

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Alvaro Villa:

- What was done since the last scrum meeting?

- Added user stories to mingle. Assigned user stories to members.

- What is planned to be done until the next scrum meeting?

- Develop use case for assigned user story.

- What are the hurdles?

- Decide on best approach for overall implementation.

September 21, 2017 (Sprint 2)

Daily Scrum Meeting Minutes:

Attendees:	Kyle Roque

Alvaro Villa

Start time: 	2:30 pm

End time: 	3:00 pm

Kyle Roque:

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Alvaro Villa:

- What was done since the last scrum meeting?

- Added use case for assigned user story.

- What is planned to be done until the next scrum meeting?

- Plan on the development of use case diagram.

- What are the hurdles?

- Decide on best approach for developing use case diagram.

September 22, 2017 (Sprint 2)

Daily Scrum Meeting Minutes:

Attendees:	Kyle Roque

Alvaro Villa

Start time: 	2:30 pm

End time: 	3:00 pm

Kyle Roque:

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Alvaro Villa:

- What was done since the last scrum meeting?

- Rough draft for use case diagram created.

- What is planned to be done until the next scrum meeting?

- Finalize use case diagram. Plan on class and sequence diagram design.

- What are the hurdles?

- Decide on best approach for developing sequence diagram.

September 25, 2017 (Sprint 2)

Daily Scrum Meeting Minutes:

Attendees:	Kyle Roque

Alvaro Villa

Start time: 	2:30 pm

End time: 	3:00 pm

Kyle Roque:

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Alvaro Villa:

- What was done since the last scrum meeting?

- Finalized use case diagram for assigned user story. Rough draft for sequence diagram created.

- What is planned to be done until the next scrum meeting?

- Finalize sequence diagram.

- What are the hurdles?

- Decide on best approach for developing class diagram.

September 26, 2017 (Sprint 2)

Daily Scrum Meeting Minutes:

Attendees:	Kyle Roque

Alvaro Villa

Start time: 	2:30 pm

End time: 	3:00 pm

Kyle Roque:

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Alvaro Villa:

- What was done since the last scrum meeting?

- Finalized sequence diagram. Rough draft for class diagram created.

- What is planned to be done until the next scrum meeting?

- Finalize class diagram

- What are the hurdles?

- Figuring out how to organize classes

September 27, 2017 (Sprint 2)

Daily Scrum Meeting Minutes:

Attendees:	Kyle Roque

Alvaro Villa

Start time: 	2:30 pm

End time: 	3:00 pm

Kyle Roque:

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Alvaro Villa:

- What was done since the last scrum meeting?

- Finalized class diagram

- What is planned to be done until the next scrum meeting?

- Think about implementing code

- What are the hurdles?

- Decide on best approach to start implementation.

September 28, 2017 (Sprint 2)

Daily Scrum Meeting Minutes:

Attendees:	Kyle Roque

Alvaro Villa

Start time: 	2:30 pm

End time: 	3:00 pm

Kyle Roque:

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Alvaro Villa:

- What was done since the last scrum meeting?

- Started coding.

- What is planned to be done until the next scrum meeting?

- Keep coding.

- What are the hurdles?

- Implementing diagrams to code.

September 29, 2017 (Sprint 2)

Daily Scrum Meeting Minutes:

Attendees:	Kyle Roque

Alvaro Villa

Start time: 	2:30 pm

End time: 	3:00 pm

Kyle Roque:

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Alvaro Villa:

- What was done since the last scrum meeting?

- Continued coding.

- What is planned to be done until the next scrum meeting?

- Continue coding. Think about tests.

- What are the hurdles?

- Making sure implementation is documented.

October 2, 2017 (Sprint 3)

Daily Scrum Meeting Minutes:

Attendees:   	Kyle Roque

Alvaro Villa

Start time:    	2:30 pm

End time:     	3:00 pm

Kyle Roque:

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Alvaro Villa:

- What was done since the last scrum meeting?

- Added use case for User Story 669.

- What is planned to be done until the next scrum meeting?

- Plan on the development of use case diagram.

- What are the hurdles?

- Decide on best approach for developing use case diagram.

October 3, 2017 (Sprint 3)

Daily Scrum Meeting Minutes:

Attendees:   	Kyle Roque

Alvaro Villa

Start time:    	2:30 pm

End time:     	3:00 pm

Kyle Roque:

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Alvaro Villa:

- What was done since the last scrum meeting?

- Rough draft for use case diagram created.

- What is planned to be done until the next scrum meeting?

- Finalize use case diagram. Plan on class and sequence diagram design for User Story 669.

- What are the hurdles?

- Decide on best approach for developing sequence diagram.

October 4, 2017 (Sprint 3)

Daily Scrum Meeting Minutes:

Attendees:   	Kyle Roque

Alvaro Villa

Start time:    	2:30 pm

End time:     	3:00 pm

Kyle Roque:

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Alvaro Villa:

- What was done since the last scrum meeting?

- Finalized use case diagram for User Story 669. Rough draft for sequence diagram created.

- What is planned to be done until the next scrum meeting?

- Finalize sequence diagram.

- What are the hurdles?

- Decide on best approach for developing class diagram.

October 5, 2017 (Sprint 3)

Daily Scrum Meeting Minutes:

Attendees:   	Kyle Roque

Alvaro Villa

Start time:    	2:30 pm

End time:     	3:00 pm

Kyle Roque:

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Alvaro Villa:

- What was done since the last scrum meeting?

- Finalized sequence diagram. Rough draft for class diagram created.

- What is planned to be done until the next scrum meeting?

- Finalize class diagram for User Story 669

- What are the hurdles?

- Figuring out how to organize classes

October 6, 2017 (Sprint 3)

Daily Scrum Meeting Minutes:

Attendees:   	Kyle Roque

Alvaro Villa

Start time:    	2:30 pm

End time:     	3:00 pm

Kyle Roque:

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Alvaro Villa:

- What was done since the last scrum meeting?

- Finalized class diagram

- What is planned to be done until the next scrum meeting?

- Sketch UI for User Story 669

- What are the hurdles?

- Decide on best approach to start implementation.

October 9, 2017 (Sprint 3)

Daily Scrum Meeting Minutes:

Attendees:   	Kyle Roque

Alvaro Villa

Start time:    	2:30 pm

End time:     	3:00 pm

Kyle Roque:

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Alvaro Villa:

- What was done since the last scrum meeting?

- Designed UI for User Story 669

- What is planned to be done until the next scrum meeting?

- Implement UI with HTML and CSS

- What are the hurdles?

- Deciding best approach on the layout design

October 10, 2017 (Sprint 3)

Daily Scrum Meeting Minutes:

Attendees:   	Kyle Roque

Alvaro Villa

Start time:    	2:30 pm

End time:     	3:00 pm

Kyle Roque:

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Alvaro Villa:

- What was done since the last scrum meeting?

- Implemented UI for User Story 669

- What is planned to be done until the next scrum meeting?

- Work on the controller class for User Story 669

- What are the hurdles?

- Making sure separation between view and controller is seamless

October 11, 2017 (Sprint 3)

Daily Scrum Meeting Minutes:

Attendees:   	Kyle Roque

Alvaro Villa

Start time:    	2:30 pm

End time:     	3:00 pm

Kyle Roque:

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Alvaro Villa:

- What was done since the last scrum meeting?

- Worked on the controller class for User Story 669

- What is planned to be done until the next scrum meeting?

- Continue working on code.

- What are the hurdles?

- Cleaning up/fixing mistakes in controller class

October 12, 2017 (Sprint 3)

Daily Scrum Meeting Minutes:

Attendees:   	Kyle Roque

Alvaro Villa

Start time:    	2:30 pm

End time:     	3:00 pm

Kyle Roque:

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Alvaro Villa:

- What was done since the last scrum meeting?

- Finalized controller class for User Story 669

- What is planned to be done until the next scrum meeting?

- Clean up, document and test code.

- What are the hurdles?

- Developing test case scenarios.

October 13, 2017 (Sprint 3)

Daily Scrum Meeting Minutes:

Attendees:   	Kyle Roque

Alvaro Villa

Start time:    	2:30 pm

End time:     	3:00 pm

Kyle Roque:

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Alvaro Villa:

- What was done since the last scrum meeting?

- Cleaned up and documented code for User Story 669

- What is planned to be done until the next scrum meeting?

- Start testing

- What are the hurdles?

- Making sure code works well. Adjusting UI elements as needed.

October 16, 2017 (Sprint 4)

Daily Scrum Meeting Minutes:

Attendees:   	Kyle Roque

Alvaro Villa

Start time:    	2:30 pm

End time:     	3:00 pm

Kyle Roque:

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Alvaro Villa:

- What was done since the last scrum meeting?

- Added use case for User Story 682.

- What is planned to be done until the next scrum meeting?

- Plan on the development of use case diagram.

- What are the hurdles?

- Decide on best approach for developing use case diagram.

October 17, 2017 (Sprint 4)

Daily Scrum Meeting Minutes:

Attendees:   	Kyle Roque

Alvaro Villa

Start time:    	2:30 pm

End time:     	3:00 pm

Kyle Roque:

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Alvaro Villa:

- What was done since the last scrum meeting?

- Rough draft for use case diagram created.

- What is planned to be done until the next scrum meeting?

- Finalize use case diagram. Plan on class and sequence diagram design for User Story 682.

- What are the hurdles?

- Decide on best approach for developing sequence diagram.

October 18, 2017 (Sprint 4)

Daily Scrum Meeting Minutes:

Attendees:   	Kyle Roque

Alvaro Villa

Start time:    	2:30 pm

End time:     	3:00 pm

Kyle Roque:

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Alvaro Villa:

- What was done since the last scrum meeting?

- Finalized use case diagram for User Story 682. Rough draft for sequence diagram created.

- What is planned to be done until the next scrum meeting?

- Finalize sequence diagram.

- What are the hurdles?

- Decide on best approach for developing class diagram.

October 19, 2017 (Sprint 4)

Daily Scrum Meeting Minutes:

Attendees:   	Kyle Roque

Alvaro Villa

Start time:    	2:30 pm

End time:     	3:00 pm

Kyle Roque:

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Alvaro Villa:

- What was done since the last scrum meeting?

- Finalized sequence diagram. Rough draft for class diagram created.

- What is planned to be done until the next scrum meeting?

- Finalize class diagram for User Story 682

- What are the hurdles?

- Figuring out how to organize classes

October 20, 2017 (Sprint 4)

Daily Scrum Meeting Minutes:

Attendees:   	Kyle Roque

Alvaro Villa

Start time:    	2:30 pm

End time:     	3:00 pm

Kyle Roque:

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Alvaro Villa:

- What was done since the last scrum meeting?

- Finalized class diagram

- What is planned to be done until the next scrum meeting?

- Sketch UI for User Story 682

- What are the hurdles?

- Decide on best approach to start implementation.

October 23, 2017 (Sprint 4)

Daily Scrum Meeting Minutes:

Attendees:   	Kyle Roque

Alvaro Villa

Start time:    	2:30 pm

End time:     	3:00 pm

Kyle Roque:

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Alvaro Villa:

- What was done since the last scrum meeting?

- Designed UI for User Story 682

- What is planned to be done until the next scrum meeting?

- Implement UI with HTML and CSS

- What are the hurdles?

- Deciding best approach on the layout design

October 24, 2017 (Sprint 4)

Daily Scrum Meeting Minutes:

Attendees:   	Kyle Roque

Alvaro Villa

Start time:    	2:30 pm

End time:     	3:00 pm

Kyle Roque:

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Alvaro Villa:

- What was done since the last scrum meeting?

- Implemented UI for User Story 682

- What is planned to be done until the next scrum meeting?

- Work on the controller class for User Story 682

- What are the hurdles?

- Making sure separation between view and controller is seamless

October 25, 2017 (Sprint 4)

Daily Scrum Meeting Minutes:

Attendees:   	Kyle Roque

Alvaro Villa

Start time:    	2:30 pm

End time:     	3:00 pm

Kyle Roque:

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Alvaro Villa:

- What was done since the last scrum meeting?

- Worked on the controller class for User Story 682

- What is planned to be done until the next scrum meeting?

- Continue working on code.

- What are the hurdles?

- Cleaning up/fixing mistakes in controller class

October 26, 2017 (Sprint 4)

Daily Scrum Meeting Minutes:

Attendees:   	Kyle Roque

Alvaro Villa

Start time:    	2:30 pm

End time:     	3:00 pm

Kyle Roque:

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Alvaro Villa:

- What was done since the last scrum meeting?

- Finalized controller class for User Story 682

- What is planned to be done until the next scrum meeting?

- Clean up, document and test code.

- What are the hurdles?

- Developing test case scenarios.

October 27, 2017 (Sprint 4)

Daily Scrum Meeting Minutes:

Attendees:   	Kyle Roque

Alvaro Villa

Start time:    	2:30 pm

End time:     	3:00 pm

Kyle Roque:

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Alvaro Villa:

- What was done since the last scrum meeting?

- Cleaned up and documented code for User Story 682

- What is planned to be done until the next scrum meeting?

- Start testing

- What are the hurdles?

- Making sure code works well. Adjusting UI elements as needed.

October 30, 2017 (Sprint 5)

Daily Scrum Meeting Minutes:

Attendees:   	Kyle Roque

Alvaro Villa

Start time:    	2:30 pm

End time:     	3:00 pm

Kyle Roque:

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Alvaro Villa:

- What was done since the last scrum meeting?

- Added use case for User Story 670.

- What is planned to be done until the next scrum meeting?

- Plan on the development of use case diagram.

- What are the hurdles?

- Decide on best approach for developing use case diagram.

October 31, 2017 (Sprint 5)

Daily Scrum Meeting Minutes:

Attendees:   	Kyle Roque

Alvaro Villa

Start time:    	2:30 pm

End time:     	3:00 pm

Kyle Roque:

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Alvaro Villa:

- What was done since the last scrum meeting?

- Rough draft for use case diagram created.

- What is planned to be done until the next scrum meeting?

- Finalize use case diagram. Plan on class and sequence diagram design for User Story 670.

- What are the hurdles?

- Decide on best approach for developing sequence diagram.

November 1, 2017 (Sprint 5)

Daily Scrum Meeting Minutes:

Attendees:   	Kyle Roque

Alvaro Villa

Start time:    	2:30 pm

End time:     	3:00 pm

Kyle Roque:

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Alvaro Villa:

- What was done since the last scrum meeting?

- Finalized use case diagram for User Story 670. Rough draft for sequence diagram created.

- What is planned to be done until the next scrum meeting?

- Finalize sequence diagram.

- What are the hurdles?

- Decide on best approach for developing class diagram.

November 2, 2017 (Sprint 5)

Daily Scrum Meeting Minutes:

Attendees:   	Kyle Roque

Alvaro Villa

Start time:    	2:30 pm

End time:     	3:00 pm

Kyle Roque:

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Alvaro Villa:

- What was done since the last scrum meeting?

- Finalized sequence diagram. Rough draft for class diagram created.

- What is planned to be done until the next scrum meeting?

- Finalize class diagram for User Story 670

- What are the hurdles?

- Figuring out how to organize classes

November 3, 2017 (Sprint 5)

Daily Scrum Meeting Minutes:

Attendees:   	Kyle Roque

Alvaro Villa

Start time:    	2:30 pm

End time:     	3:00 pm

Kyle Roque:

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Alvaro Villa:

- What was done since the last scrum meeting?

- Finalized class diagram

- What is planned to be done until the next scrum meeting?

- Sketch UI for User Story 670

- What are the hurdles?

- Decide on best approach to start implementation.

November 6, 2017 (Sprint 5)

Daily Scrum Meeting Minutes:

Attendees:   	Kyle Roque

Alvaro Villa

Start time:    	2:30 pm

End time:     	3:00 pm

Kyle Roque:

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Alvaro Villa:

- What was done since the last scrum meeting?

- Designed UI for User Story 670

- What is planned to be done until the next scrum meeting?

- Implement UI with HTML and CSS

- What are the hurdles?

- Deciding best approach on the layout design

November 7, 2017 (Sprint 5)

Daily Scrum Meeting Minutes:

Attendees:   	Kyle Roque

Alvaro Villa

Start time:    	2:30 pm

End time:     	3:00 pm

Kyle Roque:

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Alvaro Villa:

- What was done since the last scrum meeting?

- Implemented UI for User Story 670

- What is planned to be done until the next scrum meeting?

- Work on the controller class for User Story 670

- What are the hurdles?

- Making sure separation between view and controller is seamless

November 8, 2017 (Sprint 5)

Daily Scrum Meeting Minutes:

Attendees:   	Kyle Roque

Alvaro Villa

Start time:    	2:30 pm

End time:     	3:00 pm

Kyle Roque:

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Alvaro Villa:

- What was done since the last scrum meeting?

- Worked on the controller class for User Story 670

- What is planned to be done until the next scrum meeting?

- Continue working on code.

- What are the hurdles?

- Cleaning up/fixing mistakes in controller class

November 9, 2017 (Sprint 5)

Daily Scrum Meeting Minutes:

Attendees:   	Kyle Roque

Alvaro Villa

Start time:    	2:30 pm

End time:     	3:00 pm

Kyle Roque:

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Alvaro Villa:

- What was done since the last scrum meeting?

- Finalized controller class for User Story 670

- What is planned to be done until the next scrum meeting?

- Clean up, document and test code.

- What are the hurdles?

- Developing test case scenarios.

November 10, 2017 (Sprint 5)

Daily Scrum Meeting Minutes:

Attendees:   	Kyle Roque

Alvaro Villa

Start time:    	2:30 pm

End time:     	3:00 pm

Kyle Roque:

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Alvaro Villa:

- What was done since the last scrum meeting?

- Cleaned up and documented code for User Story 670

- What is planned to be done until the next scrum meeting?

- Start testing

- What are the hurdles?

- Making sure code works well. Adjusting UI elements as needed.

November 13, 2017 (Sprint 6)

Daily Scrum Meeting Minutes:

Attendees:   	Kyle Roque

Alvaro Villa

Start time:    	2:30 pm

End time:     	3:00 pm

Kyle Roque:

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Alvaro Villa:

- What was done since the last scrum meeting?

- Planned on design of User Story 683.

- What is planned to be done until the next scrum meeting?

- Design UI for User Story 683

- What are the hurdles?

- Decide on best approach for layout.

November 14, 2017 (Sprint 6)

Daily Scrum Meeting Minutes:

Attendees:   	Kyle Roque

Alvaro Villa

Start time:    	2:30 pm

End time:     	3:00 pm

Kyle Roque:

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Alvaro Villa:

- What was done since the last scrum meeting?

- Create HTML for Resource Page

- What is planned to be done until the next scrum meeting?

- Add CSS.

- What are the hurdles?

- Decide on best approach for designing layout style

November 15, 2017 (Sprint 6)

Daily Scrum Meeting Minutes:

Attendees:   	Kyle Roque

Alvaro Villa

Start time:    	2:30 pm

End time:     	3:00 pm

Kyle Roque:

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Alvaro Villa:

- What was done since the last scrum meeting?

- Finalized CSS. Finalized use case diagram for User Story 683. Rough draft for sequence diagram created.

- What is planned to be done until the next scrum meeting?

- Finalize sequence diagram.

- What are the hurdles?

- Decide on best approach for developing class diagram.

November 16, 2017 (Sprint 6)

Daily Scrum Meeting Minutes:

Attendees:   	Kyle Roque

Alvaro Villa

Start time:    	2:30 pm

End time:     	3:00 pm

Kyle Roque:

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Alvaro Villa:

- What was done since the last scrum meeting?

- Finalized sequence diagram. Rough draft for class diagram created.

- What is planned to be done until the next scrum meeting?

- Finalize class diagram for User Story 683

- What are the hurdles?

- Figuring out how to organize classes

November 17, 2017 (Sprint 6)

Daily Scrum Meeting Minutes:

Attendees:   	Kyle Roque

Alvaro Villa

Start time:    	2:30 pm

End time:     	3:00 pm

Kyle Roque:

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Alvaro Villa:

- What was done since the last scrum meeting?

- Finalized class diagram

- What is planned to be done until the next scrum meeting?

- Sketch UI for User Story 683

- What are the hurdles?

- Decide on best approach to start implementation.

November 20, 2017 (Sprint 6)

Daily Scrum Meeting Minutes:

Attendees:   	Kyle Roque

Alvaro Villa

Start time:    	2:30 pm

End time:     	3:00 pm

Kyle Roque:

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Alvaro Villa:

- What was done since the last scrum meeting?

- Designed UI for User Story 683

- What is planned to be done until the next scrum meeting?

- Implement UI with HTML and CSS

- What are the hurdles?

- Deciding best approach on the layout design

November 21, 2017 (Sprint 6)

Daily Scrum Meeting Minutes:

Attendees:   	Kyle Roque

Alvaro Villa

Start time:    	2:30 pm

End time:     	3:00 pm

Kyle Roque:

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Alvaro Villa:

- What was done since the last scrum meeting?

- Implemented UI for User Story 683

- What is planned to be done until the next scrum meeting?

- Work on the controller class for User Story 683

- What are the hurdles?

- Making sure separation between view and controller is seamless

November 22, 2017 (Sprint 6)

Daily Scrum Meeting Minutes:

Attendees:   	Kyle Roque

Alvaro Villa

Start time:    	2:30 pm

End time:     	3:00 pm

Kyle Roque:

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Alvaro Villa:

- What was done since the last scrum meeting?

- Worked on the controller class for User Story 683

- What is planned to be done until the next scrum meeting?

- Continue working on code.

- What are the hurdles?

- Cleaning up/fixing mistakes in controller class

November 23, 2017 (Sprint 6)

Daily Scrum Meeting Minutes:

Attendees:   	Kyle Roque

Alvaro Villa

Start time:    	2:30 pm

End time:     	3:00 pm

Kyle Roque:

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Alvaro Villa:

- What was done since the last scrum meeting?

- Finalized controller class for User Story 683

- What is planned to be done until the next scrum meeting?

- Clean up, document and test code.

- What are the hurdles?

- Developing test case scenarios.

November 24, 2017 (Sprint 6)

Daily Scrum Meeting Minutes:

Attendees:   	Kyle Roque

Alvaro Villa

Start time:    	2:30 pm

End time:     	3:00 pm

Kyle Roque:

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Alvaro Villa:

- What was done since the last scrum meeting?

- Cleaned up and documented code for User Story 683

- What is planned to be done until the next scrum meeting?

- Start testing

- What are the hurdles?

- Making sure code works well. Adjusting UI elements as needed.