Sprint Retrospective Meeting Minutes

Attendees:  Leon Liang, Andres Moser, Dale Keith, Steve Hirabayashi, Adam Levy, Masoud Sadjadi, Fransisco Ortega

Start time: 4:00 PM October 2, 2017

End time: 5:00 PM October 2, 2017

What went wrong?

- Did we do a good job estimating our team's velocity?

  - ...

- Did we do a good job estimating the points (time required) for each user story?

  - ...

- Did each team member work as scheduled?

  - ...

What went right?

How to address the issues in the next sprint?

- How to improve the process?

  - ...

- How to improve the product?

  - ...

## Sprint 2 Retrospective Meeting Minutes

Attendees: Leon Liang, Andres Moser, Dale Keith, Steve Hirabayashi, Adam Levy

Start time: 4:00pm October 2, 2017

End time: 4:30pm October 2, 2017

What went wrong?

- Did we do a good job estimating our team's velocity?

  - Our team’s velocity was a good estimate

- Did we do a good job estimating the points (time required) for each user story?

  - Our estimations were a bit off. Several user stories took longer than we expected

- Did each team member work as scheduled?

  - We all worked as scheduled, but because of some bad estimates as noted above, we did not complete every story.

What went right?

- We started building out the semester functionality and completed several core user stories related to that feature.

How to address the issues in the next sprint?

- How to improve the process?

  - Better communications with the product owner and keep constant communication regarding requirements

- How to improve the product?

  - Complete all of the user stories for next sprint and make sure that stories pulled in are not too much work for the allotted time.

  - Keep design in mind when working on stories, but should not be main focus.

## Sprint 3 Retrospective Meeting Minutes

Attendees: Leon Liang, Andres Moser, Dale Keith, Steve Hirabayashi, Adam Levy

Start time: 4:00pm October 16, 2017

End time: 4:30pm October 16, 2017

What went wrong?

- Did we do a good job estimating our team's velocity?

  - We did a decent job estimating our team’s velocity, we were each able to get 32 hours of work done

- Did we do a good job estimating the points (time required) for each user story?

  - We were able to estimate the hours required for some user stories, others required more hours than expected

- Did each team member work as scheduled?

- We all worked as scheduled, but because of some bad estimates as noted above, we did not complete every story

What went right?

- We were able to set up daily scrum meetings in person for every day of the week

- We were able to better communicate on issues that appeared during the sprint

How to address the issues in the next sprint?

- How to improve the process?

  - Create documentation earlier in the sprint/process

- How to improve the product?

  - Begin working on validating past user stories and determining what components of the project is malfunctioning

## Sprint 4 Retrospective Meeting Minutes

Attendees: Leon Liang, Andres Moser, Dale Keith, Steve Hirabayashi, Adam Levy

Start time: 4:00pm October 30, 2017

End time: 4:30pm October 30, 2017

What went wrong?

- Did we do a good job estimating our team's velocity?

  - We did a decent job estimating our team’s velocity, we were each able to get 32 hours of work done.

- Did we do a good job estimating the points (time required) for each user story?

  - Some of the User Stories had changes included to them which skewed the estimated points off.

- Did each team member work as scheduled?

- We all worked as scheduled, where we checked in with each other nightly

- Because of some bad estimates as noted above, we did not complete every story

What went right?

- We were able to complete the majority of our stories.

- Communication was great

How to address the issues in the next sprint?

- How to improve the process?

  - Try to spend less time on server maintenance

  - Make sure all stories merged and pushed to develop a little earlier.

- How to improve the product?

  - Implement more features from Senior Project on the VIP website

  - Send the necessary data to Mobile Judge

## Sprint 5 Retrospective Meeting Minutes

Attendees: Leon Liang, Andres Moser, Dale Keith, Steve Hirabayashi, Adam Levy

Start time: 4:00pm November 13, 2017

End time: 4:30pm November 13, 2017

What went wrong?

- Did we do a good job estimating our team's velocity?

  - We did a decent job estimating our team’s velocity, we were each able to get 32 hours of work done.

- Did we do a good job estimating the points (time required) for each user story?

  - We were able to finish our stories well before the estimated time

  - As a result of this, several team members pulled in additional stories for this sprint. They are as follows:

  - User Story #1355 - Connect Mobile Judge to VIP Website

  - User Story #1352 - Add Enroll feature for Users and Semester for Courses

  - User Story #1361 - Redesign review student applications page

  - User Story #1356 - Approve user through admin panel

  - The stories that were pulled in were also successfully completed

- Did each team member work as scheduled?

- We all worked as scheduled and we checked in with each other nightly

- Several stories (especially those pulled from the backlog) had their names/descriptions changed to meet new product owner requirements

What went right?

- We were able to complete all of our stories.

- Most of our stories are already merged into the main develop branch

How to address the issues in the next sprint?

- How to improve the process?

  - We need to improve the communication. Last sprint’s communication was better than this sprint.

- How to improve the product?

  - Debug all user stories, merge, and push to development environment/server

## Sprint 6 Retrospective Meeting Minutes

Attendees: Leon Liang, Andres Moser, Dale Keith, Steve Hirabayashi, Adam Levy

Start time: 4:00pm November 27, 2017

End time: 4:30pm November 27, 2017

What went wrong?

- Did we do a good job estimating our team's velocity?

  - We did a decent job estimating our team’s velocity, we were each able to get 16 hours of work done.

- Did we do a good job estimating the points (time required) for each user story?

  - Overall we underestimated the amount of time needed to finish our user stories.

- Did each team member work as scheduled?

- We all worked as scheduled and we checked in with each other nightly

- We all completed our final stories

What went right?

- We were able to complete all of our stories.

- All of our stories are already merged into the main develop branch

- The dev server is ready for testing

How to address the issues in the next sprint?

- How to improve the process?

  - We need to work on final documentation and videos.

  - This was the last development sprint.

- How to improve the product?

  - Debug all user stories using the development environment/server and using feedback from showcase.

  - This was the last development sprint.