## Sprint 1 Review Meeting Minutes

September 18, 2017

Attendees: Juan Lopez, Jean Faustin, Jason Cohen, Frank Alvarado

Start time: 1:00PM

End time: 1:10PM

No user stories were accepted during this sprint.

## Sprint 2 Review Meeting Minutes

September 29, 2017

Attendees: Juan Lopez, Jean Faustin, Frank Alvarado

Start time: 1:00PM

End time: 1:20PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- User Story 242: Change Display Mode

- User Story 295: Display Documents within Website

- User Story 296: Display Unread Documents Notification

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

- None

## Sprint 3 Review Meeting Minutes

October 13, 2017

Attendees: Juan Lopez, Jean Faustin, Jason Cohen, Frank Alvarado

Start time: 1:00PM

End time: 1:20PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- User Story 147: Lock User

- User Story 241: Add Users with CSV File

- User Story 250: Add Password Encryption

- User Story 300: Improve Document List Presentation

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

- None

## Sprint 4 Review Meeting Minutes

October 27, 2017

Attendees: Juan Lopez, Jean Faustin, Frank Alvarado

Start time: 1:00PM

End time: 1:20PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- User Story 246: Add Watch Orders with CSV File

- User Story 247: View Watch Orders on Map

- User Story 301: Prepare App for Distribution

- User Story 302: Change Navigation Bar Based on User Role

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

- None

## Sprint 5 Review Meeting Minutes

November 09, 2017

Attendees: Juan Lopez, Jean Faustin, Frank Alvarado

Start time: 3:30PM

End time: 3:50PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- User Story 248: Add Text Information

- User Story 308: Edit Text Information

- User Story 304: Add Watch Order

- User Story 306: Delete Watch Order

- User Story 307: Edit Watch Order

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

- None

## Sprint 6 Review Meeting Minutes

November 23, 2017

Attendees: Juan Lopez, Jean Faustin, Frank Alvarado

Start time: 3:30PM

End time: 3:50PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- User Story 243: Add Quiz

- User Story 309: Automatically Delete Watch Orders

- User Story 310: Display Watch Order List Table

- User Story 312: Take Quiz

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

- None