Daily Scrum Meeting Minutes:

Attendees: Christian Silva, Sean Monroe

Start time: 5/22/17 11:07 AM

End time: 5/22/17 11:14 AM

Christian Silva:

- What was done since the last scrum meeting?

- Became familiar with Carryover backlog contents.

- Reviewed Agile procedure.

- Reviewed Mingle procedure.

- What is planned to be done until the next scrum meeting?

- Decompose GPS User Story.

- Begin work on portion of GPS decomposition.

- What are the hurdles?

- Better understanding code used for GPS navigation.

Sean Monroe:

- What was done since the last scrum meeting?

- Became familiar with Carryover backlog contents.

- Reviewed Agile procedure.

- Reviewed Mingle procedure.

- What is planned to be done until the next scrum meeting?

- Decompose GPS User Story.

- Begin work on portion of GPS decomposition.

- What are the hurdles?

- Ensuring reliable GPS connections throughout testing.

Daily Scrum Meeting Minutes:

Attendees: Christian Silva, Sean Monroe

Start time: 5/23/17 10:14 AM

End time: 5/23/17 10:20 AM

Christian Silva:

- What was done since the last scrum meeting?

- Created User Epics and decomposed them into user stories

- Met with product owner, reviewed and confirmed user stories

- What is planned to be done until the next scrum meeting?

- Begin working on user stories

- What are the hurdles?

- Better understanding code used for GPS navigation.

Sean Monroe:

- What was done since the last scrum meeting?

- Created User Epics and decomposed them into user stories

- Met with product owner, reviewed and confirmed user stories

- What is planned to be done until the next scrum meeting?

- Begin working on user stories

- What are the hurdles?

- Ensuring reliable GPS connections throughout testing.

Daily Scrum Meeting Minutes:

Attendees: Christian Silva, Sean Monroe

Start time: 5/24/17 04:57:00 PM

End time: 5/24/17 05:12:00 PM

Christian Silva:

- What was done since the last scrum meeting?

- I began working user stories #273, #263

- What is planned to be done until the next scrum meeting?

- Begin working on user story #264

- What are the hurdles?

- Learn integrating tkinter with commands for drone

Sean Monroe:

- What was done since the last scrum meeting?

- I began working on user stories #272, #262

- What is planned to be done until the next scrum meeting?

- Expand manual patch to extract usable GPS data

- What are the hurdles?

- No python Library and current Library is out of date

Daily Scrum Meeting Minutes:

Attendees: Christian Silva, Sean Monroe

Start time: 5/25/17 10:21:00 AM

End time: 5/25/17 10:43:00 AM

Christian Silva:

- What was done since the last scrum meeting?

- Completed Research Tkinter

- Continued research of integrating drone movements

- What is planned to be done until the next scrum meeting?

- Finish researching integration of drone movements

- Begin working on Flight controller GUI

- What are the hurdles?

- Learning integrating Tkinter commands with drone

Sean Monroe:

- What was done since the last scrum meeting?

- Successfully learned GPS data acquisition

- Discovered problem with magnetometer readings

- What is planned to be done until the next scrum meeting?

- Complete capture of all relevant sensor readings

- Begin work on code test flights

- What are the hurdles?

- Coding test flights will require testing multiple navigation and localization algorithms

- Localization and navigation may involve more sensors than altimeter, magnetometer and gps receiver.

Daily Scrum Meeting Minutes:

Attendees: Christian Silva, Sean Monroe

Start time: 5/26/17 10:06:00 AM

End time: 5/26/17 10:17:00 AM

Christian Silva:

- What was done since the last scrum meeting?

- Began working on flight controller app

- What is planned to be done until the next scrum meeting?

- Continue flight controller app

- What are the hurdles?

- Learning Tkinter commands with drone

Sean Monroe:

- What was done since the last scrum meeting?

- Finished gps and sensor acquisition

- Began designing unit tests for each sensor

- What is planned to be done until the next scrum meeting?

- Continue working on unit tests for each sensor

- What are the hurdles?

- Magnetometer issues

- Ambiguous data type documentation in drone library

Daily Scrum Meeting Minutes:

Attendees: Christian Silva, Sean Monroe

Start time: 5/30/17 3:20:00 PM

End time: 5/30/17 3:22:00 PM

Christian Silva:

- What was done since the last scrum meeting?

- Continued working on flight controller app

- What is planned to be done until the next scrum meeting?

- Complete basic flight controls

- What are the hurdles?

- Learning Tkinter commands with drone

Sean Monroe:

- What was done since the last scrum meeting?

- Continued work on compass heading derivations

- What is planned to be done until the next scrum meeting?

- Begin sensor fault analysis and determine action.

- What are the hurdles?

- Continued magnetometer issues

Daily Scrum Meeting Minutes:

Attendees: Christian Silva, Sean Monroe

Start time: 5/31/17 10:06:00 AM

End time: 5/31/17 10:10:00 AM

Christian Silva:

- What was done since the last scrum meeting?

- Began testing GUI functionality regarding drone operation.

- What is planned to be done until the next scrum meeting?

- Continue working on flight controller functions and testing.

- What are the hurdles?

- Tkinter still unfamiliar and requires more exploration for fluent use.

Sean Monroe:

- What was done since the last scrum meeting?

- Completed compass heading derivations

- Began debugging faulty sensor data reception

- What is planned to be done until the next scrum meeting?

- Complete initial sensor fault analysis and determine action.

- Update Mingle entries and decompose currently- and future-planned user stories into required cards.

- What are the hurdles?

- Continued magnetometer issues

- Unfamiliar with Mingle

Daily Scrum Meeting Minutes:

Attendees: Christian Silva, Sean Monroe

Start time: 6/01/17 10:08:00 AM

End time: 6/01/17 10:22:00 AM

Christian Silva:

- What was done since the last scrum meeting?

- Included buttons and text input of GUI

- What is planned to be done until the next scrum meeting?

- Implementing functionality of testing scripts into GUI

- What are the hurdles?

- Tkinter still unfamiliar and requires more exploration for fluent use.

Sean Monroe:

- What was done since the last scrum meeting?

- Settled on configuration least likely to cause interrupted magnetometer data.

- Mingle user stories decomposed into tasks for current stories.

- Navigation algorithm created, based on one acquired from a robotics textbook.

- Navigation script task begun.

- What is planned to be done until the next scrum meeting?

- Finish navigation script.

- Test navigation script at least once.

- What are the hurdles?

- Obtaining navigation algorithms - pseudo code doesn’t seem to be publicly available for any advanced activity.

Daily Scrum Meeting Minutes:

Attendees: Christian Silva, Sean Monroe

Start time: 6/02/17 10:00:00 PM

End time: 6/02/17 10:08:00 PM

Christian Silva:

- What was done since the last scrum meeting?

- Completed first version of drone GUI

- Tested text-input drone commands through GUI while stationary and in flight.

- What is planned to be done until the next scrum meeting?

- Complete testing and debugging of first GUI version

- What are the hurdles?

- Unfavorable weather/testing conditions hinder progress of this task

Sean Monroe:

- What was done since the last scrum meeting?

- Finished and tested navigation algorithms used in scripts

- Began debugging navigation script

- What is planned to be done until the next scrum meeting?

- Decompose previous test into simpler tests

- Develop sensor data preprocessing methods

- What are the hurdles?

- Irregular sensor data upsets testing, and weather conditions obscure real behaviors during testing.

Daily Scrum Meeting Minutes:

Attendees: Christian Silva, Sean Monroe

Start time: 6/05/17 10:17:00 PM

End time: 6/05/17 10:25:00 PM

Christian Silva:

- What was done since the last scrum meeting?

- No work done 6/02/17

- What is planned to be done until the next scrum meeting?

- Complete testing and debugging of first GUI version

- What are the hurdles?

- Unfavorable weather/testing conditions hinder progress of this task

Sean Monroe:

- What was done since the last scrum meeting?

- No work done 6/02/17

- What is planned to be done until the next scrum meeting?

- Decompose previous test into simpler tests

- Develop sensor data preprocessing methods

- What are the hurdles?

- Irregular sensor data upsets testing, and weather conditions obscure real behaviors during testing.

Daily Scrum Meeting Minutes:

Attendees: Christian Silva, Sean Monroe

Start time: 6/06/17 10:44:00 PM

End time: 6/06/17 10:57:00 PM

Christian Silva:

- What was done since the last scrum meeting?

- Organized GUI layout and flight controller code

- Started research into integrating a map into GUI

- What is planned to be done until the next scrum meeting?

- Controller testing and verification

- What are the hurdles?

- Unfavorable weather/testing conditions hinder progress of this task

Sean Monroe:

- What was done since the last scrum meeting?

- Incorporated outlier analysis of sensor data

- What is planned to be done until the next scrum meeting?

- Testing navigation scripts

- What are the hurdles?

- Irregular sensor data upsets testing, and weather conditions obscure real behaviors during testing.

Daily Scrum Meeting Minutes:

Attendees: Christian Silva, Sean Monroe

Start time: 6/07/17 10:00:00 PM

End time: 6/07/17 10:06:00 PM

Christian Silva:

- What was done since the last scrum meeting?

- Completed version 1 flight controller

- What is planned to be done until the next scrum meeting?

- Begin real-time sensor data displays

- What are the hurdles?

- No known hurdles

Sean Monroe:

- What was done since the last scrum meeting?

- Compared, tested, and debugged navigation scripts

- What is planned to be done until the next scrum meeting?

- Complete simple navigation script

- What are the hurdles?

- Weather conditions obscure real behaviors during testing.

Daily Scrum Meeting Minutes:

Attendees: Christian Silva, Sean Monroe

Start time: 6/08/17 10:06:00 PM

End time: 6/08/17 10:12:00 PM

Christian Silva:

- What was done since the last scrum meeting?

- Completed real-time battery status feature

- What is planned to be done until the next scrum meeting?

- Real-time altitude feature

- What are the hurdles?

- No known hurdles at this moment

Sean Monroe:

- What was done since the last scrum meeting?

- Completed a simple script using low-level movement commands

- What is planned to be done until the next scrum meeting?

- Incorporate accelerometer sensing into motion, and begin testing

- What are the hurdles?

- Difficult to test in-flight features given weather conditions and few open areas to meet the user story requirements.

Daily Scrum Meeting Minutes:

Attendees: Christian Silva, Sean Monroe

Start time: 6/09/17 10:11:00 PM

End time: 6/09/17 10:22:00 PM

Christian Silva:

- What was done since the last scrum meeting?

- Completed real-time altitude display feature

- Improved existing GUI design

- What is planned to be done until the next scrum meeting?

- Integrate GUI with existing navigation scripts

- What are the hurdles?

- No known hurdles at this moment

Sean Monroe:

- What was done since the last scrum meeting?

- Tested more complex movement algorithms using accelerometer

- Began readying user stories and tasks to accommodate a merge task

- What is planned to be done until the next scrum meeting?

- Merge existing navigation code into existing GUI code

- Properly assimilate information flow to be ready for final UML diagram designs

- Decompose two more epics into stories and tasks to be ready for next sprint

- What are the hurdles?

- Considerable delay in completing current user stories hindering and confusing efforts to maintain proper documentation of efforts

Daily Scrum Meeting Minutes:

Attendees: Christian Silva, Sean Monroe

Start time: 6/12/17 10:02:00 AM

End time: 6/12/17 10:16:00 AM

Christian Silva:

- What was done since the last scrum meeting?

- Completed human-readable sensor display

- Began working with user story diagrams

- What is planned to be done until the next scrum meeting?

- Complete user story diagrams

- What are the hurdles?

- No known hurdles

Sean Monroe:

- What was done since the last scrum meeting?

- Integrated, refactored, navigation scripts with GUI

- Completed UML documentation for task-265

- What is planned to be done until the next scrum meeting?

- Further decompose user stories and backlog

- Prepare user stories and tasks for Sprint meeting

- Add drone live video feed to GUI

- What are the hurdles?

- No known hurdles

Daily Scrum Meeting Minutes:

Attendees: Christian Silva, Sean Monroe

Start time: 6/13/17 12:17:00 PM

End time: 6/13/17 12:30:00 PM

Christian Silva:

- What was done since the last scrum meeting?

- Completed user story diagrams for documentation

- Researched integrating a map window with the GUI

- What is planned to be done until the next scrum meeting?

- Select new user story

- Create tasks for selected user story

- Create diagrams for selected user story

- What are the hurdles?

- At the moment, no known hurdles

Sean Monroe:

- What was done since the last scrum meeting?

- Decomposed ROI Epic to composite stories

- Derived tasks to be done in ROI stories, assigned priority and points

- Explored erroneous camera activity and attempted to debug it

- What is planned to be done until the next scrum meeting?

- Finalize user stories and tasks

- Sprint meeting for assigning tasks

- Begin work on next task

- What are the hurdles?

- I’m working at home today (sick) and won’t have access to drone sensors

- Will have to work on tasks that don’t require a drone connection

Daily Scrum Meeting Minutes:

Attendees: Christian Silva, Sean Monroe

Start time: 6/14/17 03:43:00 PM

End time: 6/14/17 03:47:00 PM

Christian Silva:

- What was done since the last scrum meeting?

- Began GPS map, user story #289, documentation

- What is planned to be done until the next scrum meeting?

- Complete documentation for user story #289

- What are the hurdles?

- No known hurdles

Sean Monroe:

- What was done since the last scrum meeting?

- Completed Pathing algorithm research task #300

- Began task #301 - waypoint queue class

- What is planned to be done until the next scrum meeting?

- Begin UML documentation of story #292 - Path determination

- What are the hurdles?

- A little sick, hindering performance a bit

Daily Scrum Meeting Minutes:

Attendees: Christian Silva, Sean Monroe

Start time: 6/15/17 10:06:00 AM

End time: 6/15/17 10:12:00 AM

Christian Silva:

- What was done since the last scrum meeting?

- Completed use case and sequence diagram for user story #289

- Began debugging and testing Goompy GPS module

- What is planned to be done until the next scrum meeting?

- Complete Goompy testing and begin user story tasks

- What are the hurdles?

- Mac OSX issue installing PIL, support is limited and no longer supported.

Sean Monroe:

- What was done since the last scrum meeting?

- No progress for current task

- What is planned to be done until the next scrum meeting?

- Begin UML documentation of story #292 - Path determination

- Continue task #301 - waypoint queue class

- What are the hurdles?

- No known hurdles

Daily Scrum Meeting Minutes:

Attendees: Christian Silva, Sean Monroe

Start time: 6/16/17 10:08:00 AM

End time: 6/16/17 10:28:00 AM

Christian Silva:

- What was done since the last scrum meeting?

- Investigated Python module for GUI map display requirement

- Acquired static google map

- What is planned to be done until the next scrum meeting?

- Begin working on task-309

- Investigate Tkinter canvas widget for map box development

- What are the hurdles?

- No known hurdles

Sean Monroe:

- What was done since the last scrum meeting?

- Began documentation of story #292 - Path Determination

- Began working on task #302 - Obtaining Targets

- Created and began defect task #310 - Separation of GUI and drone initialization

- What is planned to be done until the next scrum meeting?

- Complete corrections for documentation of story #265

- Complete task #310

- Complete documentation of #292

- What are the hurdles?

- Difficulty with thread-safe global drone and navigator objects

- Live output label

Attendees: Christian Silva, Sean Monroe

Start time: 6/19/17 10:00:00 AM

End time: 6/19/17 10:10:00 AM

Christian Silva:

- What was done since the last scrum meeting?

- Began task-309

- What is planned to be done until the next scrum meeting?

- Complete task-309

- Begin task-294

- What are the hurdles?

- Issues with image overlaying with Tkinter

- Appropriate drone image replacement for live drone map imaging

Sean Monroe:

- What was done since the last scrum meeting?

- Completed task #310

- Finished first drafts of UML diagrams for Path Planning story

- Continued debugging drone camera access

- What is planned to be done until the next scrum meeting?

- Begin task #296 - Dynamic Targeting

- Continue task #287 - Live Video Feed

- What are the hurdles?

- The weather prohibits further work on story #292

Daily Scrum Meeting Minutes:

Attendees: Christian Silva, Sean Monroe

Start time: 6/20/17 10:10:00 AM

End time: 6/20/17 10:15:00 AM

Christian Silva:

- What was done since the last scrum meeting?

- Completed task-309

- Began task-294

- What is planned to be done until the next scrum meeting?

- Complete task-294

- Begin task-295

- What are the hurdles?

- No known hurdles

Sean Monroe:

- What was done since the last scrum meeting?

- Completed tasks #287, #296

- Began task #308

- What is planned to be done until the next scrum meeting?

- Finish task #308

- Begin task #297

- What are the hurdles?

- Volatile weather can potentially interfere with testing of task #297

Daily Scrum Meeting Minutes:

Attendees: Christian Silva, Sean Monroe

Start time: 6/21/17 10:12:00 AM

End time: 6/21/17 10:15:00 AM

Christian Silva:

- What was done since the last scrum meeting?

- Troubleshooting opencv3 installation for live video feed GUI display

- What is planned to be done until the next scrum meeting?

- Complete task-294

- Begin task-295

- What are the hurdles?

- No known hurdles

Sean Monroe:

- What was done since the last scrum meeting?

- Installed OpenCV 3 on both teammates’ computers

- Verified installations

- What is planned to be done until the next scrum meeting?

- Finish task #308

- Begin task #297

- What are the hurdles?

- Set back with OpenCV problems, now back on track

Daily Scrum Meeting Minutes:

Attendees: Christian Silva, Sean Monroe

Start time: 6/22/17 10:15:00 AM

End time: 6/22/17 10:25:00 AM

Christian Silva:

- What was done since the last scrum meeting?

- Continued to troubleshoot live video display issue with mac

- Reverted GUI updates that were conflicting with live video display

- What is planned to be done until the next scrum meeting?

- Continue with completion of task-294

- Complete task-295

- What are the hurdles?

- After reversion of GUI, video display within GUI area is functional. No new

hurdles identified.

Sean Monroe:

- What was done since the last scrum meeting?

- Assisted in OpenCV troubleshooting

- Created GUI improvement task #311

- Continued task-308

  - Removed features not required by task

  - Enabled modular vision function settings

  - Completed color recognition

- What is planned to be done until the next scrum meeting?

- Complete task-308

- Begin task-307

- What are the hurdles?

- Image recognition is computationally expensive, and current hardware is having trouble running it smoothly.

Daily Scrum Meeting Minutes:

Attendees: Christian Silva, Sean Monroe

Start time: 6/23/17 10:38:00 AM

End time: 6/23/17 10:40:00 AM

Christian Silva:

- What was done since the last scrum meeting?

- Completed task-294

- What is planned to be done until the next scrum meeting?

- Begin task-295

- What are the hurdles?

- No known hurdles

Sean Monroe:

- What was done since the last scrum meeting?

- Researched shape recognition

- What is planned to be done until the next scrum meeting?

- Complete task-308

- Begin task-307

- What are the hurdles?

- Same computation limitations

- Weather may affect development of tasks 297+307

Daily Scrum Meeting Minutes:

Attendees: Christian Silva, Sean Monroe

Start time: 6/26/17 10:00:00 AM

End time: 6/26/17 10:05:00 AM

Christian Silva:

- What was done since the last scrum meeting?

- Working on implementation of capturing map click events and converting pixel

coordinates to gps coordinates that will be used by the drone.

- Began implementing type of route selection (e.g waypoints or rectangle region of

interest)

- What is planned to be done until the next scrum meeting?

- Complete implementation of map click conversions and implementation of type of

route selection buttons.

- What are the hurdles?

- No known hurdles

Sean Monroe:

- What was done since the last scrum meeting?

- Continued work on task #308

- What is planned to be done until the next scrum meeting?

- Finish task #308

- Begin task #307

- What are the hurdles?

- No known hurdles

Attendees: Christian Silva, Sean Monroe

Start time: 6/27/17 10:05:00 AM

End time: 6/27/17 10:10:00 AM

Christian Silva:

- What was done since the last scrum meeting?

- Completed implementation of area boxing feature that allows user to select a pair

of vertices and algorithm completes the rectangle region.

- Began working on algorithm for intelligent generation of drone flight path.

- What is planned to be done until the next scrum meeting?

- Complete algorithm for intelligent generation of drone flight path.

- Begin implementation of user path selection rendering.

- What are the hurdles?

- No known hurdles

Sean Monroe:

- What was done since the last scrum meeting?

- Finished task-308

- Merged UI changes to all active tasks

- What is planned to be done until the next scrum meeting?

- Begin task-312

- What are the hurdles?

- Becoming familiar with git manual git merge conflict resolution delayed progress since last scrum

- Considering modifying current actors to include a new control object

Attendees: Christian Silva, Sean Monroe

Start time: 6/28/17 10:00:00 AM

End time: 6/28/17 10:15:00 AM

Christian Silva:

- What was done since the last scrum meeting?

- Continued working on algorithm that will intelligently produce a list of vertices that

the drone will navigate.

- Created drone image for live static map display

- What is planned to be done until the next scrum meeting?

- Complete all debugging of intelligent path generation algorithm.

- What are the hurdles?

- Path orientation unknown. Orientation may be East to West/West to East or

North to South/South to North

Sean Monroe:

- What was done since the last scrum meeting?

- Began task #312

- What is planned to be done until the next scrum meeting?

- Continue task #312

- What are the hurdles?

- None

Attendees: Christian Silva, Sean Monroe

Start time: 6/29/17 10:00:00 AM

End time: 6/29/17 10:10:00 AM

Christian Silva:

- What was done since the last scrum meeting?

- Completed debugging of algorithm to produce list of vertices the drone will

navigate, derived from user map selections.

- What is planned to be done until the next scrum meeting?

- Begin working on implementation of rendering the vertices and edges that will

allow the user to view that current path the drone will navigate.

- What are the hurdles?

- No known hurdles

Sean Monroe:

- What was done since the last scrum meeting?

- Continued task #312

- What is planned to be done until the next scrum meeting?

- Continue task #312

- What are the hurdles?

- None

Attendees: Christian Silva, Sean Monroe

Start time: 6/30/17 10:10:00 AM

End time: 6/30/17 10:15:00 AM

Christian Silva:

- What was done since the last scrum meeting?

- Implemented region of interest, row-wise, path rendering from user map

selections.

- What is planned to be done until the next scrum meeting?

- Work on single selection waypoint path rendering after user initiates drone start

path.

- What are the hurdles?

- No known hurdles

Sean Monroe:

- What was done since the last scrum meeting?

- Continued task #312

- What is planned to be done until the next scrum meeting?

- Complete task #312

- Complete task #315

- Begin task #316

- What are the hurdles?

- None

Daily Scrum Meeting Minutes:

Attendees: Christian Silva, Sean Monroe

Start time: 7/03/17 1:00:00 PM

End time: 7/03/17 1:10:00 PM

Christian Silva:

- What was done since the last scrum meeting?

- Continued working on waypoint path rendering from task-314

- What is planned to be done until the next scrum meeting?

- Complete waypoint path rendering from task-314

- Completed debugging of path rendering from task-314

- What are the hurdles?

- No known hurdles

Sean Monroe:

- What was done since the last scrum meeting?

- Completed task #312

- Began task #318

- What is planned to be done until the next scrum meeting?

- Continue task #318

- What are the hurdles?

- Odd bugs in simulation, possibly due to race conditions

Attendees: Christian Silva, Sean Monroe

Start time: 7/04/17 12:00:00 PM

End time: 7/04/17 12:05:00 PM

Christian Silva:

- What was done since the last scrum meeting?

- Debugging waypoint path rendering that currently does not properly connect

edges to corresponding vertices

- What is planned to be done until the next scrum meeting?

- Complete all debugging of waypoint path rendering inconsistencies.

- What are the hurdles?

- No known hurdles

Sean Monroe:

- What was done since the last scrum meeting?

- Continued task #318

- What is planned to be done until the next scrum meeting?

  - Nothing

- What are the hurdles?

- None known

Attendees: Christian Silva, Sean Monroe

Start time: 7/05/17 10:00:00 AM

End time: 7/05/17 10:08:00 AM

Christian Silva:

- What was done since the last scrum meeting?

- Did not work on task since the last scrum meeting.

- What is planned to be done until the next scrum meeting?

- Complete the implementation of additional features that include drone state and

rendering of flight path from user map selections.

- What are the hurdles?

- Testing of algorithms dependent on favorable weather conditions for drone flight

Sean Monroe:

- What was done since the last scrum meeting?

- Did not work on task

- What is planned to be done until the next scrum meeting?

- Finish task #318

- Complete task #316

- Begin task #307

- What are the hurdles?

- None known

Attendees: Christian Silva, Sean Monroe

Start time: 7/06/17 10:01:00 AM

End time: 7/06/17 10:04:00 AM

Christian Silva:

- What was done since the last scrum meeting?

- Implemented additional features to GUI. The current state of the drone(e.g. flying,

hovering), and rendering of path selections.

- What is planned to be done until the next scrum meeting?

- Testing drone flight algorithm from current drone gps location to a user selected

map location.

- What are the hurdles?

- Unfavorable weather conditions may affect ability to perform tests.

Sean Monroe:

- What was done since the last scrum meeting?

- Completed task-318

- Completed task-316

- Began/tested task-307

- What is planned to be done until the next scrum meeting?

- Continue on task-307

- What are the hurdles?

- Testing requires constant trips between lab and outdoor testing area, delays troubleshooting

- Inconsistent GPS readings causing intermittent testing failures

Attendees: Christian Silva, Sean Monroe

Start time: 7/7/17 10:00:00 AM

End time: 7/7/17 10:04:00 AM

Christian Silva:

- What was done since the last scrum meeting?

- Added hotfix drone state, “flying,” “hovering” or “landed”

- Testing drone flight algorithm from current drone gps location to a user selected

map location.

- What is planned to be done until the next scrum meeting?

- Complete all testing of current format GUI

- What are the hurdles?

- Correction of important bugs in interface reduced time to test drone flight.

Sean Monroe:

- What was done since the last scrum meeting?

- Troubleshooted map problems

- Adjusted code to accommodate fixes

- What is planned to be done until the next scrum meeting?

- Complete task-307

- Complete task-317

- Record videos

- What are the hurdles?

- Heavy setbacks after locating severe bugs in old code

Daily Scrum Meeting Minutes:

Attendees: Christian Silva, Sean Monroe

Start time: 7/10/17 10:07:00 AM

End time: 7/10/17 10:11:00 AM

Christian Silva:

- What was done since the last scrum meeting?

- Tested GUI interactions

- What is planned to be done until the next scrum meeting?

- Documentation for slide presentation

- What are the hurdles?

- No known hurdles

Sean Monroe:

- What was done since the last scrum meeting?

- Tested task #307 - Drone Flight

  - Two unsuccessful tests

- Started task #317 - Refactoring and cleaning

  - Only gui.py file

  - Others needs to be looked at

- What is planned to be done until the next scrum meeting?

- Finalize Sprint Meeting documentation for Sprint 4

- Review and update User Story documentation

- Begin Slide Presentation

- What are the hurdles?

- Task #317 took longer than expected, delayed further testing of #307

Attendees: Christian Silva, Sean Monroe

Start time: 7/11/17 10:00:00 AM

End time: 7/11/17 10:04:00 AM

Christian Silva:

- What was done since the last scrum meeting?

- Began working on slides/poster documentation.

- Began corrections to past user story and updated existing user story with

additional feature.

- What is planned to be done until the next scrum meeting?

- Continue working on documentation for poster/slides and final document

- Complete uml user story documentation

- What are the hurdles?

- No known hurdles

Sean Monroe:

- What was done since the last scrum meeting?

- UML diagrams completed for user story #292 - Multiple Waypoint Navigation

- Began UML diagrams for user story #290 - Integrate Sensor Data into Controls

- What is planned to be done until the next scrum meeting?

- Complete UML diagrams for user story #290 - Integrate Sensor Data into Controls

- Create several functions for testing task #307 - Drone Flight

- Continue task #319 - Refactoring and Cleaning

  - Only gui.py has been done so far

  - Navigator.py and viewer.py require attention

- What are the hurdles?

- Cleaning and refactoring requires attention to older user stories’ UML diagrams in case they’re modified. This delays progress with presentation/poster/document development.

- A large refactoring task is very likely to cause merge conflicts

Attendees: Christian Silva, Sean Monroe

Start time: 7/12/17 10:00:00 AM

End time: 7/12/17 10:04:00 AM

Christian Silva:

- What was done since the last scrum meeting?

- Completed uml user story documentation

- Continued working on slides/poster documentation

- What is planned to be done until the next scrum meeting?

- Continue working on all final documentation for submission.

- What are the hurdles?

- No known hurdles.

Sean Monroe:

- What was done since the last scrum meeting?

- Completed UML documentation for story #290

- Created new testing function for get_tar in navigator.py

- Completed refactor/cleaning of AgriDrone.py and gui.py

- What is planned to be done until the next scrum meeting?

- Test new get_tar function

- Refactor/clean navigator.py and viewer.py to complete task #317

- Begin working on presentation

- What are the hurdles?

- Getting the drone to fly is much more difficult than it appears

Attendees: Christian Silva, Sean Monroe

Start time: 7/13/17 10:00:00 AM

End time: 7/13/17 10:04:00 AM

Christian Silva:

- What was done since the last scrum meeting?

- Continued working on slide/poster documentation

- Continued working on final document.

- Making corrections to all use case diagrams

- What is planned to be done until the next scrum meeting?

- Complete slide/poster documentation

- What are the hurdles?

- No known hurdles

Sean Monroe:

- What was done since the last scrum meeting?

- Continued task #317 - refactored gui.py

- Started refactoring navigator.py

- What is planned to be done until the next scrum meeting?

- Finish refactoring navigator.py

- Finish refactoring viewer.py

- What are the hurdles?

- Some algorithms used are difficult to reduce without changing the algorithm itself, so trial and error is necessary to be sure I’m not breaking any code.

Attendees: Christian Silva, Sean Monroe

Start time: 7/14/17 10:00:00 AM

End time: 7/14/17 10:04:00 AM

Christian Silva:

- What was done since the last scrum meeting?

- Continued making corrections to use case diagrams

- What is planned to be done until the next scrum meeting?

- Complete use case diagrams and slides/poster material.

- What are the hurdles?

- No known hurdles

Sean Monroe:

- What was done since the last scrum meeting?

- Finished task#317

  - Finished refactoring navigator.py

  - Finished refactoring viewer.py

  - Cleaned up code and directory structure

- Began working on the Poster for Monday

- What is planned to be done until the next scrum meeting?

- (This is the final scrum) Finish the poster

- What are the hurdles?

- No hurdles