Sprint Retrospective Meeting Minutes

Attendees: David Schiumerini, Richard Rodriguez

Start time: 8:23 PM

End time: 8:35 PM

What went wrong?

- Did we do a good job estimating our team's velocity?

  - No, since we were not able to do the product testing.

- Did we do a good job estimating the points (time required) for each user story?

  - Yes and no.  We were able to develop the features, but by other request from the product owner, we were not able to do the required testing.

- Did each team member work as scheduled?

  - Yes, all members exceeded expectations and we were even flexible with the hours of the product owners and his associates.

What went right?

- We were able to do the features requested by the product owner.

How to address the issues in the next sprint?

- How to improve the process?

  - We underestimated the time needed.  We should ask more questions to the product owner so that we can get a better estimate of the time needed.

- How to improve the product?

  - Continue doing as we are, we constantly meet with new associates of the product owner and hear their point of views. Next week we will actually meet a professional soccer team “Miami FC” and get the opportunity to get a first hand perspective and feedback from our target clients.