Daily Scrum Meeting Minutes: 06/12/2017

Attendees: 	Ekaterina Gumnova, Kathryn Bello

Start time: 	8:00 PM

End time:  	8:15 PM

Ekaterina Gumnova:

- What was done since the last scrum meeting?

  - Created views and view controllers for events, profile, and my hours.

- What is planned to be done until the next scrum meeting?

  - Continue working with events view.

- What are the hurdles?

  - No response from the product owner on the backend information.

Kathryn Bello:

- What was done since the last scrum meeting?

  - Worked on User class and view controller for Event Details - 670.

- What is planned to be done until the next scrum meeting?

  - Continue to work on Event Details - 670 view controller.

- What are the hurdles?

  - No information about database so it’s difficult to implement/test features.

Daily Scrum Meeting Minutes: 06/13/2017

Attendees: 	Ekaterina Gumnova, Kathryn Bello

Start time: 	8:00 PM

End time:  	8:15 PM

Ekaterina Gumnova:

- What was done since the last scrum meeting?

  - Worked on the AddEvent View & View Controller.

- What is planned to be done until the next scrum meeting?

  - Finish AddEvent View.

- What are the hurdles?

  - No response from the product owner on the backend information.

Kathryn Bello:

- What was done since the last scrum meeting?

  - Completed Event Details - 670 view controller.

- What is planned to be done until the next scrum meeting?

  - Implement Singleton pattern to User class.

- What are the hurdles?

  - No information about database so it’s difficult to implement/test features.

Daily Scrum Meeting Minutes: 06/14/2017

Attendees: 	Ekaterina Gumnova, Kathryn Bello

Start time: 	8:00 PM

End time:  	8:15 PM

Ekaterina Gumnova:

- What was done since the last scrum meeting?

  - Updates  & testing of the Add View & Add View Controller.

- What is planned to be done until the next scrum meeting?

  - Finish Add View & Add View Controller.

- What are the hurdles?

  - No information on the backend.

Kathryn Bello:

- What was done since the last scrum meeting?

  - Completed Singleton pattern for User Class.

- What is planned to be done until the next scrum meeting?

  - View controller for RSVP Event - 671

- What are the hurdles?

  - No information about database so it’s difficult to implement/test features.

Daily Scrum Meeting Minutes: 06/15/2017

Attendees: 	Ekaterina Gumnova, Kathryn Bello

Start time: 	6:00 PM

End time:  	7:00 PM

Ekaterina Gumnova:

- What was done since the last scrum meeting?

  - Continued working on the Add Event user story.

- What is planned to be done until the next scrum meeting?

  - Work on the UI for the Add Event.

- What are the hurdles?

  - N/A

Kathryn Bello:

- What was done since the last scrum meeting?

  - Worked on RSVP Event - 671 view controller.

- What is planned to be done until the next scrum meeting?

  - Continue to work on RSVP Event - 671 view controller.

  - Research on implementing sharing on social media.

- What are the hurdles?

  - No information about database so it’s difficult to implement/test features.

Daily Scrum Meeting Minutes: 06/16/2017

Attendees: 	Ekaterina Gumnova, Kathryn Bello

Start time: 	8:00 PM

End time:  	9:00 PM

Ekaterina Gumnova:

- What was done since the last scrum meeting?

  - Implemented the Add Event user story.

- What is planned to be done until the next scrum meeting?

  - Start testing the Add Event.

- What are the hurdles?

  - N/A

Kathryn Bello:

- What was done since the last scrum meeting?

  - Research and worked on view controller for RSVP Event - 671.

- What is planned to be done until the next scrum meeting?

  - Continue to work on RSVP Event - 671 view controller.

- What are the hurdles?

  - No information about database so it’s difficult to implement/test features.

Daily Scrum Meeting Minutes: 06/19/2017

Attendees: 	Ekaterina Gumnova, Kathryn Bello

Start time: 	5:00 PM

End time:  	5:30 PM

Ekaterina Gumnova:

- What was done since the last scrum meeting?

  - Continued testing the Add Event user story & fixing bugs.

- What is planned to be done until the next scrum meeting?

  - Start preparing for the meeting with the product owner.

- What are the hurdles?

  - N/A

Kathryn Bello:

- What was done since the last scrum meeting?

  - View controller for RSVP Event - 671.

- What is planned to be done until the next scrum meeting?

  - Implement Share Event on Social Media - 675 view/controller.

- What are the hurdles?

  - No information about database so it’s difficult to implement/test features.

Daily Scrum Meeting Minutes: 06/20/2017

Attendees: 	Ekaterina Gumnova, Kathryn Bello

Start time: 	9:00 AM

End time:  	9:30 AM

Ekaterina Gumnova:

- What was done since the last scrum meeting?

  - Finished the demo for the product owner.

- What is planned to be done until the next scrum meeting?

  - Prepare for the meeting with the product owner.

- What are the hurdles?

  - N/A

Kathryn Bello:

- What was done since the last scrum meeting?

  - Worked on Share Event on Social Media - 675.

- What is planned to be done until the next scrum meeting?

  - Continue to implement Share Event on Social Media - 675 view/controller.

- What are the hurdles?

  - No information about database so it’s difficult to implement/test features.

Daily Scrum Meeting Minutes: 06/21/2017

Attendees: 	Ekaterina Gumnova, Kathryn Bello

Start time: 	6:00 PM

End time:  	8:00 PM

Ekaterina Gumnova:

- What was done since the last scrum meeting?

  - Meeting with the product owner.

- What is planned to be done until the next scrum meeting?

  - Adjust user stories.

- What are the hurdles?

  - Change in the project concept.

Kathryn Bello:

- What was done since the last scrum meeting?

  - A meeting with project owner and worked on Share Event on Social Media - 675 view/controller.

- What is planned to be done until the next scrum meeting?

  - Remove and add user stories according to new project information.

- What are the hurdles?

  - Having to modify our original design and logic to meet new project goal.

Daily Scrum Meeting Minutes: 06/22/2017

Attendees: 	Ekaterina Gumnova, Kathryn Bello

Start time: 	5:00 PM

End time:  	6:00 PM

Ekaterina Gumnova:

- What was done since the last scrum meeting?

  - Refined old & defined new user stories.

- What is planned to be done until the next scrum meeting?

  - Research on how to implement the ride functionality.

- What are the hurdles?

  - N/A

Kathryn Bello:

- What was done since the last scrum meeting?

  - Receive new project instructions and worked on user class.

- What is planned to be done until the next scrum meeting?

  - Research maps and get more details on new project.

- What are the hurdles?

  - Project was modified drastically  in the middle of the semester.

Daily Scrum Meeting Minutes: 06/23/2017

Attendees: 	Ekaterina Gumnova, Kathryn Bello

Start time: 	9:00 AM

End time:  	9:30 AM

Ekaterina Gumnova:

- What was done since the last scrum meeting?

  - Continued testing Add Event user story & research.

- What is planned to be done until the next scrum meeting?

  - Research of the MapKip & CoreData.

- What are the hurdles?

  - N/A

Kathryn Bello:

- What was done since the last scrum meeting?

  - Research on google maps ios implementation.

- What is planned to be done until the next scrum meeting?

  - Work on share event on social media user stories.

- What are the hurdles?

  - N/A