Daily Scrum Meeting Minutes:  06/26/2017

Attendees: 	Ekaterina Gumnova, Kathryn Bello

Start time: 	5:00 PM

End time:  	6:00 PM

Ekaterina Gumnova:

- What was done since the last scrum meeting?

  - Updated the AddEventViewController to reflect the changes proposed by the product owners.

- What is planned to be done until the next scrum meeting?

  - Research CoreLocation & UIKit Frameworks.

- What are the hurdles?

  - N/A

Kathryn Bello:

- What was done since the last scrum meeting?

  - Tried to set up a meeting with project managers to modify project. Figured out specific features and users stories that need to be changed.

- What is planned to be done until the next scrum meeting?

  - Continue implementation of RSVP and cancel RSVP.

- What are the hurdles?

  - N/A

Daily Scrum Meeting Minutes:  06/27/2017

Attendees: 	Ekaterina Gumnova, Kathryn Bello

Start time: 	5:00 PM

End time:  	6:00 PM

Ekaterina Gumnova:

- What was done since the last scrum meeting?

  - Updated the Event class. Created Address structure.

- What is planned to be done until the next scrum meeting?

  - Implement Map View.

- What are the hurdles?

  - N/A

Kathryn Bello:

- What was done since the last scrum meeting?

  - Modified methods in model classes. Worked on rsvp/cancel logic.

- What is planned to be done until the next scrum meeting?

  - Implement my events calendar via jtapplecalendar framework.

- What are the hurdles?

  - N/A

Daily Scrum Meeting Minutes:  06/28/2017

Attendees: 	Ekaterina Gumnova, Kathryn Bello

Start time: 	5:00 PM

End time:  	6:00 PM

Ekaterina Gumnova:

- What was done since the last scrum meeting?

  - Added forward geocoding to the AddEventViewController to set latitude & longitude for the newly created event.

- What is planned to be done until the next scrum meeting?

  - Implement Map View.

- What are the hurdles?

  - N/A

Kathryn Bello:

- What was done since the last scrum meeting?

  - Started implementation of ios calendar framework for rsvp’d events.

- What is planned to be done until the next scrum meeting?

  - Add logic to calendar and continue to work on rsvp/unRSVP.

- What are the hurdles?

  - N/A

Daily Scrum Meeting Minutes: 06/29/2017

Attendees: 	Ekaterina Gumnova, Kathryn Bello

Start time: 	5:00 PM

End time:  	6:00 PM

Ekaterina Gumnova:

- What was done since the last scrum meeting?

  - Finished implementing the Map View.

- What is planned to be done until the next scrum meeting?

  - Test the Map View

- What are the hurdles?

  - N/A

Kathryn Bello:

- What was done since the last scrum meeting?

  - Implemented JTAppleCalendar framework and reviewed/edited user stories.

- What is planned to be done until the next scrum meeting?

  - Add rsvp logic to calendar.

- What are the hurdles?

  - N/A

Daily Scrum Meeting Minutes: 06/30/2017

Attendees: 	Ekaterina Gumnova, Kathryn Bello

Start time: 	5:00 PM

End time:  	6:00 PM

Ekaterina Gumnova:

- What was done since the last scrum meeting?

  - Some testing on displaying the events on the map.

- What is planned to be done until the next scrum meeting?

  - Start implementing the Filter Map Results user story.

- What are the hurdles?

  - N/A

Kathryn Bello:

- What was done since the last scrum meeting?

  - Completed rsvp and cancel rsvp logic. Worked on event details controller class.

- What is planned to be done until the next scrum meeting?

  - Work on login implementation.

- What are the hurdles?

  - N/A

Daily Scrum Meeting Minutes: 07/03/2017

Attendees: 	Ekaterina Gumnova, Kathryn Bello

Start time: 	5:00 PM

End time:  	6:00 PM

Ekaterina Gumnova:

- What was done since the last scrum meeting?

  - Started the implementation of the function to filter the events based on date & display them on the map.

- What is planned to be done until the next scrum meeting?

  - Continue working on the filter events on the map.

- What are the hurdles?

  - N/A

Kathryn Bello:

- What was done since the last scrum meeting?

  - Implemented login user story.

- What is planned to be done until the next scrum meeting?

  - Implement sign up and continue to work on event details view/controller.

- What are the hurdles?

  - N/A

Daily Scrum Meeting Minutes: 07/05/2017

Attendees: 	Ekaterina Gumnova, Kathryn Bello

Start time: 	5:00 PM

End time:  	6:00 PM

Ekaterina Gumnova:

- What was done since the last scrum meeting?

  - Finished implementing the function to map filtered results based on the date.

- What is planned to be done until the next scrum meeting?

  - Start working on the View the List of the Events Created by the User user story.

- What are the hurdles?

  - N/A

Kathryn Bello:

- What was done since the last scrum meeting?

  - Implemented sign up.

- What is planned to be done until the next scrum meeting?

  - Work on rsvp’d events calendar and connect user to the database.

- What are the hurdles?

  - N/A

Daily Scrum Meeting Minutes: 07/06/2017

Attendees: 	Ekaterina Gumnova, Kathryn Bello

Start time: 	5:00 PM

End time:  	6:00 PM

Ekaterina Gumnova:

- What was done since the last scrum meeting?

  - Implemented the view for the events created by the user & started implementing Edit Event Created by the User user story.

- What is planned to be done until the next scrum meeting?

  - Work on the Edit Event user story.

- What are the hurdles?

  - N/A

Kathryn Bello:

- What was done since the last scrum meeting?

  - Worked on user signup and login.

- What is planned to be done until the next scrum meeting?

  - Work on my events calendar

- What are the hurdles?

  - N/A

Daily Scrum Meeting Minutes: 07/07/2017

Attendees: 	Ekaterina Gumnova, Kathryn Bello

Start time: 	5:00 PM

End time:  	6:00 PM

Ekaterina Gumnova:

- What was done since the last scrum meeting?

  - Implemented the Edit Event user story.

- What is planned to be done until the next scrum meeting?

  - Test user stories.

- What are the hurdles?

  - N/A

Kathryn Bello:

- What was done since the last scrum meeting?

  - Worked on my events calendar. Added validation to user signup.

- What is planned to be done until the next scrum meeting?

  - Complete my events calendar. Perform testing. Connect the database to users and events.

- What are the hurdles?

  - N/A