Daily Scrum Meeting Minutes:

Attendees: Zhenglin Pan, Jonathan Beltran

Start time: 13:00, 02/02/2017

End time: 13:20, 02/02/2017

Zhenglin Pan:

- What was done since the last scrum meeting?

- Researched Gulp and started to set up host.

- What is planned to be done until the next scrum meeting?

- Have Gulp ready to start the server

- What are the hurdles?

Jonathan Beltran:

- What was done since the last scrum meeting?

- Read Nodejs + MongoDB

- What is planned to be done until the next scrum meeting?

- Implement nodejs and mongoDB environment

- What are the hurdles?

Daily Scrum Meeting Minutes:

Attendees: Zhenglin Pan, Jonathan Beltran

Start time: 21:30, 02/03/2017

End time: 21:45, 02/03/2017

Zhenglin Pan:

- What was done since the last scrum meeting?

- Gulp is pretty much set up.

- What is planned to be done until the next scrum meeting?

- Start a test page to test out Gulp

- What are the hurdles?

- Learning curve

Jonathan Beltran:

- What was done since the last scrum meeting?

- Implement MongoDB and learning mongoose

- What is planned to be done until the next scrum meeting?

- Make mongoose schemas

- What are the hurdles?

- Different OS environments

Daily Scrum Meeting Minutes:

Attendees: Zhenglin Pan, Jonathan Beltran

Start time: 13:00, 02/04/2017

End time: 13:20, 02/04/2017

Zhenglin Pan:

- What was done since the last scrum meeting?

- Successfully hosted page with gulp and node

- What is planned to be done until the next scrum meeting?

- Improve the structure of the project

- What are the hurdles?

Jonathan Beltran:

- What was done since the last scrum meeting?

- Read MongoDB and mongoose documentation

- What is planned to be done until the next scrum meeting?

- Implement mongoose query

- What are the hurdles?

- Implementation

Daily Scrum Meeting Minutes:

Attendees: Zhenglin Pan, Jonathan Beltran

Start time: 13:00, 02/07/2017

End time: 13:20, 02/07/2017

Zhenglin Pan:

- What was done since the last scrum meeting?

- Server is successfully hosted with gulp watching

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Jonathan Beltran:

- What was done since the last scrum meeting?

- Create table for Login

- What is planned to be done until the next scrum meeting?

- Implement Login

- What are the hurdles?

Daily Scrum Meeting Minutes:

Attendees: Zhenglin Pan, Jonathan Beltran

Start time: 21:00, 02/08/2017

End time: 21:20, 02/08/2017

Zhenglin Pan:

- What was done since the last scrum meeting?

- Research UI Design

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Jonathan Beltran:

- What was done since the last scrum meeting?

- Login implemented, testing encryption

- What is planned to be done until the next scrum meeting?

- Research standard encryption practice

- What are the hurdles?

Daily Scrum Meeting Minutes:

Attendees: Zhenglin Pan, Jonathan Beltran

Start time: 13:00, 02/09/2017

End time: 13:20, 02/09/2017

Zhenglin Pan:

- What was done since the last scrum meeting?

- Research UI Design

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Jonathan Beltran:

- What was done since the last scrum meeting?

- Create role specific schemas

- What is planned to be done until the next scrum meeting?

- Continue working on encryption

- What are the hurdles?

Daily Scrum Meeting Minutes:

Attendees: Zhenglin Pan, Jonathan Beltran

Start time: 21:00, 02/10/2017

End time: 21:20, 02/10/2017

Zhenglin Pan:

- What was done since the last scrum meeting?

- Research UI Design

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

- The UI needs to be clean but we have too many info to show

Jonathan Beltran:

- What was done since the last scrum meeting?

- Implemented password hashing

- What is planned to be done until the next scrum meeting?

- Login with username or email

- What are the hurdles?

Daily Scrum Meeting Minutes:

Attendees: Zhenglin Pan, Jonathan Beltran

Start time: 13:00, 02/11/2017

End time: 13:20, 02/11/2017

Zhenglin Pan:

- What was done since the last scrum meeting?

- Research UI Design

- What is planned to be done until the next scrum meeting?

- Have a plan for UI

- What are the hurdles?

- The UI needs to be clean but we have too many info to show

Jonathan Beltran:

- What was done since the last scrum meeting?

- Implemented Unique keys for database query

- What is planned to be done until the next scrum meeting?

- Implement login through facebook/google

- What are the hurdles?

- Unknown passport implementation

Daily Scrum Meeting Minutes:

Attendees: Zhenglin Pan, Jonathan Beltran

Start time: 13:00, 02/14/2017

End time: 13:20, 02/14/2017

Zhenglin Pan:

- What was done since the last scrum meeting?

- Finished UI research

- What is planned to be done until the next scrum meeting?

- Start to do navigation bar

- What are the hurdles?

Jonathan Beltran:

- What was done since the last scrum meeting?

- Starting working on real-time requirement

- What is planned to be done until the next scrum meeting?

- Login UI + more work on sockets

- What are the hurdles?

- Google/facebook login postponed

Daily Scrum Meeting Minutes:

Attendees: Zhenglin Pan, Jonathan Beltran

Start time: 21:00, 02/15/2017

End time: 21:20, 02/15/2017

Zhenglin Pan:

- What was done since the last scrum meeting?

- Finished basic UI design for navigation bar.

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Jonathan Beltran:

- What was done since the last scrum meeting?

- Implemented login with username OR email

- What is planned to be done until the next scrum meeting?

- Continued work on sockets and login UI

- What are the hurdles?

Daily Scrum Meeting Minutes:

Attendees: Zhenglin Pan, Jonathan Beltran

Start time: 13:00, 02/16/2017

End time: 13:20, 02/16/2017

Zhenglin Pan:

- What was done since the last scrum meeting?

- Finished UI implementation

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Jonathan Beltran:

- What was done since the last scrum meeting?

- Initiated a socket server with a test route

- What is planned to be done until the next scrum meeting?

- Finish Login UIs

- What are the hurdles?

- Writing socket as a singleton

Daily Scrum Meeting Minutes:

Attendees: Zhenglin Pan, Jonathan Beltran

Start time: 21:00, 02/17/2017

End time: 21:20, 02/17/2017

Zhenglin Pan:

- What was done since the last scrum meeting?

- Found color and UI was not satisfying

- What is planned to be done until the next scrum meeting?

- Refactor UI

- What are the hurdles?

Jonathan Beltran:

- What was done since the last scrum meeting?

- Wrote a service in angular as a wrapper for the socket

- What is planned to be done until the next scrum meeting?

- Implement the sockets throughout different controllers

- What are the hurdles?

- Login logic for UI not finished

Daily Scrum Meeting Minutes:

Attendees: Zhenglin Pan, Jonathan Beltran

Start time: 13:00, 02/18/2017

End time: 13:20, 02/18/2017

Zhenglin Pan:

- What was done since the last scrum meeting?

- Included Bootstrap and refactored UI

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Jonathan Beltran:

- What was done since the last scrum meeting?

- Previous Login routes updated for now UI

- What is planned to be done until the next scrum meeting?

- Continue refactoring of login server logic

- What are the hurdles?

Daily Scrum Meeting Minutes:

Attendees: Zhenglin Pan, Jonathan Beltran

Start time: 13:00, 02/21/2017

End time: 13:20, 02/21/2017

Zhenglin Pan:

- What was done since the last scrum meeting?

- Implemented the Purchasers/Items/Consumers cards.

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Jonathan Beltran:

- What was done since the last scrum meeting?

- Finished new server routes and controllers for login

- What is planned to be done until the next scrum meeting?

- Continued research into rooms and namespaces for sockets

- What are the hurdles?

- Securing socket connection

Daily Scrum Meeting Minutes:

Attendees: Zhenglin Pan, Jonathan Beltran

Start time: 21:00, 02/22/2017

End time: 21:20, 02/22/2017

Zhenglin Pan:

- What was done since the last scrum meeting?

- Created the front end logic for clicking a past trip to show Purchasers/Items/Consumers cards.

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Jonathan Beltran:

- What was done since the last scrum meeting?

- Implementing dynamic room/namespaces in sockets

- What is planned to be done until the next scrum meeting?

- Design interaction between users

- What are the hurdles?

Daily Scrum Meeting Minutes:

Attendees: Zhenglin Pan, Jonathan Beltran

Start time: 13:00, 02/23/2017

End time: 13:20, 02/23/2017

Zhenglin Pan:

- What was done since the last scrum meeting?

- Implemented the mouseenter and mouseleave functionality on icons.

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Jonathan Beltran:

- What was done since the last scrum meeting?

- Login now shows/hides on correct sequence

- What is planned to be done until the next scrum meeting?

- Fix server messages

- What are the hurdles?

Daily Scrum Meeting Minutes:

Attendees: Zhenglin Pan, Jonathan Beltran

Start time: 21:00, 02/24/2017

End time: 21:20, 02/24/2017

Zhenglin Pan:

- What was done since the last scrum meeting?

- Implement AddTrip button and created some test data

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Jonathan Beltran:

- What was done since the last scrum meeting?

- The state of the website is preserved even through reload

- What is planned to be done until the next scrum meeting?

- Appropriate messages from the server on errors

- What are the hurdles?

Daily Scrum Meeting Minutes:

Attendees: Zhenglin Pan, Jonathan Beltran

Start time: 13:00, 02/25/2017

End time: 13:20, 02/25/2017

Zhenglin Pan:

- What was done since the last scrum meeting?

- Implemented JoinRoom functionality when clicking add button for testing.

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Jonathan Beltran:

- What was done since the last scrum meeting?

- Refactor angular controllers

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Daily Scrum Meeting Minutes:

Attendees: Zhenglin Pan, Jonathan Beltran

Start time: 13:00, 02/28/2017

End time: 13:20, 02/28/2017

Zhenglin Pan:

- What was done since the last scrum meeting?

- Add detail panel for items

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Jonathan Beltran:

- What was done since the last scrum meeting?

- Angular controllers now has socket service

- What is planned to be done until the next scrum meeting?

- Use socket service throughout webpage

- What are the hurdles?

Daily Scrum Meeting Minutes:

Attendees: Zhenglin Pan, Jonathan Beltran

Start time: 21:00, 03/01/2017

End time: 21:20, 03/01/2017

Zhenglin Pan:

- What was done since the last scrum meeting?

- Found some issues with the current implementation.

- What is planned to be done until the next scrum meeting?

- Refactor current page logic so that item detail works properly.

- What are the hurdles?

- Javascript object references

Jonathan Beltran:

- What was done since the last scrum meeting?

- Implemented socket and storage service

- What is planned to be done until the next scrum meeting?

- Work on asynchronous callbacks

- What are the hurdles?

- Learning promises

Daily Scrum Meeting Minutes:

Attendees: Zhenglin Pan, Jonathan Beltran

Start time: 13:00, 03/02/2017

End time: 13:20, 03/02/2017

Zhenglin Pan:

- What was done since the last scrum meeting?

- Did some refactoring for the amountSpent calculation

- What is planned to be done until the next scrum meeting?

- Finish refactoring for the amountSpent calculation

- What are the hurdles?

Jonathan Beltran:

- What was done since the last scrum meeting?

- Started creating an email service

- What is planned to be done until the next scrum meeting?

- Research on how to write emails with html

- What are the hurdles?

Daily Scrum Meeting Minutes:

Attendees: Zhenglin Pan, Jonathan Beltran

Start time: 21:00, 03/03/2017

End time: 21:20, 03/03/2017

Zhenglin Pan:

- What was done since the last scrum meeting?

- Finished moenySpent ng-model implementation

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Jonathan Beltran:

- What was done since the last scrum meeting?

- Found several repositories with example emails

- What is planned to be done until the next scrum meeting?

- Design the GoDutch Email

- What are the hurdles?

Daily Scrum Meeting Minutes:

Attendees: Zhenglin Pan, Jonathan Beltran

Start time: 13:00, 03/04/2017

End time: 13:20, 03/04/2017

Zhenglin Pan:

- What was done since the last scrum meeting?

- Finished item detail implementation

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Jonathan Beltran:

- What was done since the last scrum meeting?

- Ran into issues authenticating Email Service

- What is planned to be done until the next scrum meeting?

- Postponing Email for token based authentication

- What are the hurdles?

Daily Scrum Meeting Minutes:

Attendees: Zhenglin Pan, Jonathan Beltran

Start time: 13:00, 03/07/2017

End time: 13:20, 03/07/2017

Zhenglin Pan:

- What was done since the last scrum meeting?

- Created a parser to interpret trip model passed from front end.

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Jonathan Beltran:

- What was done since the last scrum meeting?

- New implementation works but has error on client-side

- What is planned to be done until the next scrum meeting?

- Research how to prevent these errors from occuring

- What are the hurdles?

Daily Scrum Meeting Minutes:

Attendees: Zhenglin Pan, Jonathan Beltran

Start time: 21:00, 03/08/2017

End time: 21:20, 03/08/2017

Zhenglin Pan:

- What was done since the last scrum meeting?

- Created test data based on new front end logic.

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Jonathan Beltran:

- What was done since the last scrum meeting?

- New library which handles JWT auth is not working well

- What is planned to be done until the next scrum meeting?

- Try and implement an in-house auth system

- What are the hurdles?

- Research on how sockets.io can be used for authentication

Daily Scrum Meeting Minutes:

Attendees: Zhenglin Pan, Jonathan Beltran

Start time: 13:00, 03/09/2017

End time: 13:20, 03/09/2017

Zhenglin Pan:

- What was done since the last scrum meeting?

- Successfully sent created trip model to back end and performed calculation.

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Jonathan Beltran:

- What was done since the last scrum meeting?

- Could not resolve a valid method for authentication

- What is planned to be done until the next scrum meeting?

- Begin work on assets for GoDutch

- What are the hurdles?

Daily Scrum Meeting Minutes:

Attendees: Zhenglin Pan, Jonathan Beltran

Start time: 21:00, 03/10/2017

End time: 21:20, 03/10/2017

Zhenglin Pan:

- What was done since the last scrum meeting?

- Created UI for calculation result display

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Jonathan Beltran:

- What was done since the last scrum meeting?

- Finish up with testing of the new socket routes

- What is planned to be done until the next scrum meeting?

- Complete the refactoring of the API routes

- What are the hurdles?

Daily Scrum Meeting Minutes:

Attendees: Zhenglin Pan, Jonathan Beltran

Start time: 13:00, 03/11/2017

End time: 13:20, 03/11/2017

Zhenglin Pan:

- What was done since the last scrum meeting?

- Prepare documentation for this sprint.

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Jonathan Beltran:

- What was done since the last scrum meeting?

- Finished working on diagrams for the refactoring

- What is planned to be done until the next scrum meeting?

- Finish the email implementation which didn’t make it into this sprint

- What are the hurdles?

Daily Scrum Meeting Minutes:

Attendees: Zhenglin Pan, Jonathan Beltran

Start time: 21:00, 03/20/2017

End time: 21:20, 03/20/2017

Zhenglin Pan:

- What was done since the last scrum meeting?

- Started object storage refactoring

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Jonathan Beltran:

- What was done since the last scrum meeting?

- Look for people who have similar error on email authentication

- What is planned to be done until the next scrum meeting?

- Send simple plain text email

- What are the hurdles?

Daily Scrum Meeting Minutes:

Attendees: Zhenglin Pan, Jonathan Beltran

Start time: 13:00, 03/21/2017

End time: 13:20, 03/21/2017

Zhenglin Pan:

- What was done since the last scrum meeting?

- Research javascript promise

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Jonathan Beltran:

- What was done since the last scrum meeting?

- Finally sent first email from node server to my email using my email

- What is planned to be done until the next scrum meeting?

- Create a configuration file for people to use their email has the sender

- What are the hurdles?

Daily Scrum Meeting Minutes:

Attendees: Zhenglin Pan, Jonathan Beltran

Start time: 21:00, 03/22/2017

End time: 21:20, 03/22/2017

Zhenglin Pan:

- What was done since the last scrum meeting?

- Research javascript promise

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Jonathan Beltran:

- What was done since the last scrum meeting?

- Work on generating invite link using only the email

- What is planned to be done until the next scrum meeting?

- Create a valid and secure hashing

- What are the hurdles?

- Think of information which only the server would know

Daily Scrum Meeting Minutes:

Attendees: Zhenglin Pan, Jonathan Beltran

Start time: 13:00, 03/23/2017

End time: 13:20, 03/23/2017

Zhenglin Pan:

- What was done since the last scrum meeting?

- Implement promises for object storage

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Jonathan Beltran:

- What was done since the last scrum meeting?

- Started sending HTML in the email body

- What is planned to be done until the next scrum meeting?

- Finished with email implementation, begin work on the other tabs

- What are the hurdles?

Daily Scrum Meeting Minutes:

Attendees: Zhenglin Pan, Jonathan Beltran

Start time: 21:00, 03/24/2017

End time: 21:20, 03/24/2017

Zhenglin Pan:

- What was done since the last scrum meeting?

- Implement promises for object storage

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Jonathan Beltran:

- What was done since the last scrum meeting?

- Started working on the Contact Us Page

- What is planned to be done until the next scrum meeting?

- Adding Front-End Logic for tab switching

- What are the hurdles?

Daily Scrum Meeting Minutes:

Attendees: Zhenglin Pan, Jonathan Beltran

Start time: 13:00, 03/25/2017

End time: 13:20, 03/25/2017

Zhenglin Pan:

- What was done since the last scrum meeting?

- Finish object storage refactoring for saving trips

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Jonathan Beltran:

- What was done since the last scrum meeting?

- Finish making dummy pages for Home and About

- What is planned to be done until the next scrum meeting?

- Write the HomePage

- What are the hurdles?

Daily Scrum Meeting Minutes:

Attendees: Zhenglin Pan, Jonathan Beltran

Start time: 21:00, 03/27/2017

End time: 21:20, 03/27/2017

Zhenglin Pan:

- What was done since the last scrum meeting?

- Research in auto saving

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Jonathan Beltran:

- What was done since the last scrum meeting?

- Began implementing homepage

- What is planned to be done until the next scrum meeting?

- Add a changelog to homepage

- What are the hurdles?

Daily Scrum Meeting Minutes:

Attendees: Zhenglin Pan, Jonathan Beltran

Start time: 13:00, 03/28/2017

End time: 13:20, 03/28/2017

Zhenglin Pan:

- What was done since the last scrum meeting?

- Start to implement saving throttle

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Jonathan Beltran:

- What was done since the last scrum meeting?

- Homepage changelog is much harder than anticipated, won’t be implemented in this sprint

- What is planned to be done until the next scrum meeting?

- Make basic homepage and put resources into functionality

- What are the hurdles?

Daily Scrum Meeting Minutes:

Attendees: Zhenglin Pan, Jonathan Beltran

Start time: 21:00, 03/29/2017

End time: 21:20, 03/29/2017

Zhenglin Pan:

- What was done since the last scrum meeting?

- Finished implementation of saving throttle

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Jonathan Beltran:

- What was done since the last scrum meeting?

- Started working on the about page

- What is planned to be done until the next scrum meeting?

- Need to think about central theme for the page

- What are the hurdles?

- Logo Design, CSS, etc.

Daily Scrum Meeting Minutes:

Attendees: Zhenglin Pan, Jonathan Beltran

Start time: 13:00, 03/30/2017

End time: 13:20, 03/30/2017

Zhenglin Pan:

- What was done since the last scrum meeting?

- Research in concurrency issue

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Jonathan Beltran:

- What was done since the last scrum meeting?

- Implementation for joining trips is almost finished, started working again on generating links

- What is planned to be done until the next scrum meeting?

- Create the user account in the invite function and use the salt for a hash

- What are the hurdles?

Daily Scrum Meeting Minutes:

Attendees: Zhenglin Pan, Jonathan Beltran

Start time: 21:00, 03/31/2017

End time: 21:20, 03/31/2017

Zhenglin Pan:

- What was done since the last scrum meeting?

- Started working on joining other users’ trips.

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Jonathan Beltran:

- What was done since the last scrum meeting?

- Successfully created a hash, and successfully decrypted the hash

- What is planned to be done until the next scrum meeting?

- Think about the requirements I need to validate the email link

- What are the hurdles?

Daily Scrum Meeting Minutes:

Attendees: Zhenglin Pan, Jonathan Beltran

Start time: 13:00, 04/01/2017

End time: 13:20, 04/01/2017

Zhenglin Pan:

- What was done since the last scrum meeting?

- Research in ng-model binding auto change

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Jonathan Beltran:

- What was done since the last scrum meeting?

- Added a standard Crypt/Decrypt route to the sockets

- What is planned to be done until the next scrum meeting?

- When a user gets invited, an entry for them will be created in the database

- What are the hurdles?

Daily Scrum Meeting Minutes:

Attendees: Zhenglin Pan, Jonathan Beltran

Start time: 21:00, 04/03/2017

End time: 21:20, 04/03/2017

Zhenglin Pan:

- What was done since the last scrum meeting?

- Finished implementation of joining trip

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Jonathan Beltran:

- What was done since the last scrum meeting?

- Creating necessary info that the page needs on login once a user clicks on the link

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Daily Scrum Meeting Minutes:

Attendees: Zhenglin Pan, Jonathan Beltran

Start time: 13:00, 04/04/2017

End time: 13:20, 04/04/2017

Zhenglin Pan:

- What was done since the last scrum meeting?

- Started working on socket room broadcast

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Jonathan Beltran:

- What was done since the last scrum meeting?

- Start working on the authentication process through sockets.io

- What is planned to be done until the next scrum meeting?

- Add an authentication route

- What are the hurdles?

Daily Scrum Meeting Minutes:

Attendees: Zhenglin Pan, Jonathan Beltran

Start time: 21:00, 04/05/2017

End time: 21:20, 04/05/2017

Zhenglin Pan:

- What was done since the last scrum meeting?

- Refactor socket.io

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Jonathan Beltran:

- What was done since the last scrum meeting?

- Asynchronous issues with login, implemented a promise in the front-end

- What is planned to be done until the next scrum meeting?

- Successfully authenticate a token from the socket

- What are the hurdles?

Daily Scrum Meeting Minutes:

Attendees: Zhenglin Pan, Jonathan Beltran

Start time: 13:00, 04/06/2017

End time: 13:20, 04/06/2017

Zhenglin Pan:

- What was done since the last scrum meeting?

- Research in socket.io

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Jonathan Beltran:

- What was done since the last scrum meeting?

- Research how to decrypt a JWT

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Daily Scrum Meeting Minutes:

Attendees: Zhenglin Pan, Jonathan Beltran

Start time: 21:00, 04/07/2017

End time: 21:20, 04/07/2017

Zhenglin Pan:

- What was done since the last scrum meeting?

- Finished socket.io refactoring

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Jonathan Beltran:

- What was done since the last scrum meeting?

- Found library with decrypted a JWT and integrated it into the IO server

- What is planned to be done until the next scrum meeting?

- Get necessary user info needed by the project

- What are the hurdles?

Daily Scrum Meeting Minutes:

Attendees: Zhenglin Pan, Jonathan Beltran

Start time: 13:00, 04/08/2017

End time: 13:20, 04/08/2017

Zhenglin Pan:

- What was done since the last scrum meeting?

- Finished broadcasting and updating view for other users

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Jonathan Beltran:

- What was done since the last scrum meeting?

- Auth implemented using sockets.io

- What is planned to be done until the next scrum meeting?

- What are the hurdles?